University of Wales Trinity Saint David London

Programme: BSc Cloud Computing

Module: Project Management (ACCC5005)

Name: Celdwan Bandeira

ID:1812407

Table of Contents

Task 1: Individual Project Plan	3

1. Rapid prototyping methodology	3

2. New integrated booking system	3

3. Payment system	4

4. Spare parts inventory system	5

5. WBS	6

6. Communication plan	6

7. Stakeholder management plan	7

8. Gantt chart	9

9. Project deliverables	9

10. Training to users	9

11. Data migration	9

12. System launch	10

13. Assessment plan	10

References List	11

Task 2: Individual report	12

1. Project Plan	12

2. Work assignment within group, methods used with evaluation	13

3. Risk management regarding integrated system project	15

3.1 Risk exposure calculations	15

3.2 Risk Evaluation Matrix	16

4. Quality assurance problems regarding project	17

References List	19

Appendices	21

Appendix 1: Quality Assurance Matrix	21

# Task 1: Individual Project Plan

## 1. Rapid prototyping methodology

Evidence of concept

It is very lightweight with throwaway demonstrator for product that is aimed to test concept behind product before creating it.

Rapid prototype

It is lightweight 1st version of product, which is tested with actual uses for gaining much confidence in product before complete build up (Meredith, Mantel Jr and Shafer, 2017).

Minimum Viable Product (MVP)

MVP is first manufacturing quality version for product by building up completely working characteristics for users.

|  | Confidence | How fake | How disposable |
| --- | --- | --- | --- |
| Evidence of concept | Low | Completely | Completely |
| Rapid prototype | Medium | Partly | Partly |
| MVP | High | Very less / none | Create to last |

Table 1: Rapid prototyping methodology

(Source: Created by author)

## 2. New integrated booking system

Total and vehicle tracking with genealogy appears as vital needs of automobile industry. Japher Motors has been tracked from time as this is created all throughout their life, when this is with consumers, when this comes regarding warranty and many more. Similarly, key aggregates with part fitment require similar verification and tracking level. As stated by Ansah et al. (2017), such tracking is difficult by standard SAP that is back flushing as unreal, though it occurs in firms of the bulk booking. A customer needs to fill up a form that includes several details. Customer details can be saved in the database of this organization. More than one details of the customer including name, service date, contact number, service details, bill amount as well as payment date is included in the database. Apart from that user ID is created to tract the system along track of used system. Customer form is also associated with the database that has name of customer, contact number, data, and vehicle details. Email of customer along with city and country is also saved in the database management system.

In such process primarily for method of production booking that is depending on:

- Scanning Barcode

- Printing Barcode

Production booking

It is depicted as the confirmation phase, in which once more serial numbers get scanned. Process of back flushing has been carried out with in such phase. It is the automatic accounting for material consumed regarding production at confirmation time, for instance, when wheeler automobile of Japher Motors has been rolled out ranging from quite easy lines with types and wheels, then that are deemed for consumption. As opined by Kerzner (2018), these are issued to manufacturing order as automatically through way for back flushing by system with number has also been served within such phase, if vehicle of Japher Motors deals with export.

## 3. Payment system

In-car payments

Texting with driving has been quite bad enough. Driving with shopping even is worse safety-wise. Payment integration as in-car can address such safety problems that offer both passengers with drivers in better way for managing respective regular routine. Since Japher Motors gravitates towards completely autonomous vehicles, more engagement chances increase. Consumer experiences ownership for in-car payment with their key elements, such as customer data and commission. It is becoming central battlefield regarding Japher Motors.

Payment functionality

IVI systems include most of modern cars come already with made-in IVI systems. It need operating system for operation, while instead of establishing system of customer operation, Tier 1 and automotive producers suppliers need to opt for systems of licensed operations, such as Windows, QNX and Linux. Such issue, moreover, has been porting prevailing mobile applications that can present many challenges. In addition to this, certain functionality cannot available as directly, such as DSP hosted, NFC and encryption algorithms. In addition, as suggested by Nicholas et al. (2017), while porting prevailing applications, OEMs carefully need to consider respective input methods, safety needs, display geometry with other factors. Billing form is there in the database that is used for making bill. In the billing form, staffs needs to include name of user, serviced date, type of service, contact, details, payment date and amount. Customer can make payment as per the bill.

## 4. Spare parts inventory system

Starting with some small steps, spare parts systems change helping their project management in Japher Motors also has moved this firm as forward by making this more rivalry and effective. Main components of enterprise solution of Japher Motors for project management is bidirectional synchronisation of data between MS Project and SAP by making resource planning and cost as simpler and much accurate. In the database, details of spare parts are also included. Auto generated ID, name of the parts and car along with country name there in the spare parts inventory system.

## 5. WBS

Figure 1: WBS

(Source: Created by author)

## 6. Communication plan

| Deliverables | Recipients | Delivery method | Schedule | Responsibility |
| --- | --- | --- | --- | --- |
| Project status | PMO Director Project Planner | Email ePortfolio | By 12 pm each Tuesday By noon each Monday | Project Manager |
| Timeline update | Executive Sponsor Mtgs Steering Committee | SharePoint Meetings | As required | Project Manager |
| Project risks | Project Steering Committee Project Team Executive Sponsor / ITEC OU Steering Committee | Meeting Minutes Risk Document | As required | Project Manager |
| Project information | Project Team | Conference Calls SharePoint Team Meetings | As required | Project Manager |
| Minutes / Agenda | Steering Committee Project Team | Team Meetings Email SharePoint | As required | Project Manager |
| Actions of Project Updates as Item Status | Project Manager | Conference Calls Team Meetings Email | As required | Project Team |

Table 2: Communication plan

(Source: As influenced by Hoegl and Muethel, 2016)

## 7. Stakeholder management plan

| Stakeholders | Responsibilities | Priorities |
| --- | --- | --- |
| Customers | Smart mobility of Japher Motors Product innovation regarding fuel economy, safety and quality Japher Motors’ driving skills regarding life program | Top priority |
| Employees | Online training of product Global programs for leadership development Sustainable workforce Global learning with development | Top priority |
| Investors | Maximum profits Business stability Impact on firm’s capital Interests of stakeholder’s group Consistent Synergy (Heagney, 2016) Decreases costs Maximises Japher Motors’s profits globally CSR strategy of Japher Motors | Top priority |
| Communities | Community services and funds of Japher Motors Japher Motors’s driving skills regarding life program Training for supplier sustainability Volunteer corps of Japher Motors | Least priority |

Table 3: Stakeholder management plan

(Source: As influenced by Heagney, 2016)

## 8. Gantt chart

Figure 2: Gantt chart

(Source: Created by author)

## 9. Project deliverables

Project deliverables for project management of Japher Motors includes requirement management, bug management, change management, configurations management system, test management, risk management, adaptive development phase and SW and HW stabilisation. It also includes concept validation, concept development and preparation for manufacturing along with CRS, FRS, CM1, CM2, CMS, debugging phase and stabilisation.

## 10. Training to users

There are different corporate training types as providers, such as online training, e-learning, classroom training, just-in-time training and personalised training. As observed by Lee et al. (2019), such type of training has been served in Japher Motors, where there have been users, who are taken within probation for specific time period.

## 11. Data migration

It acts as approaches, which can be followed regarding automotive OEM during implementation of SAP and roll-out within Japher Motors in UK and NSC. Basic assumption deals with the fact that it is typically in automotive space, though its landscape is very critical.

## 12. System launch

- Automated and Manual Transmission (AMT)

- V2V Communications

- Pre-Collision Technology

- Smart Cars

- Start - Stop Technology (Brewer and Dittman, 2018)

## 13. Assessment plan

It mainly deals with planning for Japher Motors regarding rapid prototyping methodology, new integrated booking system, payment system; spare parts inventory system, communication plan, stakeholders’ management plan, training to users, data migration and system launch.

# References List

Books

Brewer, J.L. and Dittman, K.C., 2018. Methods of IT project management. Indiana: Purdue University Press.

Heagney, J., 2016. Fundamentals of project management. London: Amacom.

Kerzner, H., 2018. Project management best practices: Achieving global excellence. New Jersey: John Wiley & Sons.

Meredith, J.R., Mantel Jr, S.J. and Shafer, S.M., 2017. Project management: a managerial approach. New Jersey: John Wiley & Sons.

Nicholas, J.M. and Steyn, H., 2017. Project management for engineering, business and technology. Abingdon: Taylor & Francis.

Journals

Ansah, R.H., Sorooshian, S., Mustafa, S.B. and Oludapo, O.S., 2017. Constructions project management risks’ framework. Calitatea, 18(158), p.90.

Berggren, C., 2019. The cumulative power of incremental innovation and the role of project sequence management. International Journal of Project Management, 37(3), pp.461-472.

Hoegl, M. and Muethel, M., 2016. Enabling shared leadership in virtual project teams: A practitioners’ guide. Project Management Journal, 47(1), pp.7-12.

Lee, S., Lee, Y.H. and Choi, Y., 2019. Project Portfolio Selection Considering Total Cost of Ownership in the Automobile Industry. Sustainability, 11(17), p.4586.

# Task 2: Individual report

## 1. Project Plan

In case of production booking, integrated system of production management is customisation towards booking system by SAP. This has been used for actual time manufacturing and booking through use of data acquisition by mobile for speedy and relevant data capture with enhanced productivity. As analysed by Bagal et al. (2020), such support within automation manufacturing and booking by generation of barcode at aggregate and vehicle primary point with scanning at manufacturing and booking point. This development of the IPMS deals with overcoming demerits of booking by SAP, such as mistakes during the booking through manual entry.

While considering implementation of in-car payment, Japher Motors require taking decision that whether this company can leverage connection for in-car along with hybrid model and smartphone based connectivity as well. Every of such alternative carries out with their disadvantages. Therefore, it is quite vital to determine that which of these can result in much consistent and driver centric consumer experience. Database system is there in this project that help to take booking and prepare bill. Apart from those details of inventory spare parts also includes in this database. Customer and billing form is there that can be filling up by staffs to save customer details.

As argued by Heizer et al. (2016), in order to win on customers of Japher Motors having dashboard systems, this organisation needs to think about the fact that how they can easily address respective current struggles within common actual life scenarios.

On other hand, in case of repair payments, through linked dashboard, drivers also can estimate repair costs in advance, by collecting questions from various service providers and order required parts. Henceforth, integrating technology for payment in cars of Japher Motors permits drivers as seamless payment regarding these repairs, while picking up cars. Payments for automated repair are much likely to be much in-demand for self-driving cars that hit road. Thus, autonomous vehicles of this business with permission of Japher Motors’ owner are programmed for dispatching themselves regarding maintenance, when requirement arises. As discussed by Lee et al. (2017), this also deals with driving back towards owner of Japher Motors with pay for job done, who receives invoice and summary of digital repair.

On contrary, in case of automatic payments regarding drive-through orders, same initiatives are developed by Japher Motors as the part of drive-through experiences. Consumers can place some orders straight from approved payments and dashboards, while picking up bags at designated areas.

In comparison to this, in case of payment functionality, there are many ways for transformation of car in payment device in following manners:

As described by Tonchia et al. (2018), BLE hardware is method to enable connectivity of payment, unlike the NFC protocols that are used through most applications of mobile payment, though BLE easily can transmit data in range higher than about 20 cm with greater accuracy.

Usage of RFID at long range does tags for transmitting data payment over air. Japher Motors can use various IEC / ISO standards regarding cryptographically protecting transmitted as well as recorded data that specifies structures for digital signature for authentication.

3rd party APIs lead Google has currently released the Android Auto with new platform, which permits Japher Motors to post prevailing Android applications towards IVI systems. According to Vivek et al. (2016), this also can be enabled to get connected between Android Auto and smartphone applications projected experience.

## 2. Work assignment within group, methods used with evaluation

In this project, this work assignment within group has conducted various methods, which mainly focuses on planning for Japher Motors regarding rapid prototyping methodology, new integrated booking system, payment system; spare parts inventory system, communication plan, stakeholders’ management plan, training to users, data migration and system launch.

Bidirectional synchronisation among SAP and NS Project, depending upon TPG PSLink has also been operating as satisfactorily. As per Shojaie et al. (2016), this sends WBS elements, planned costs, actual hours and project information from MS Project to the SAP along with profitability information, resource updates and actual costs from SAP towards MS Project.

TPG ProjectLink has been used regarding multi-level scheduling. Being MS Server extension, such product does enable cross-project connections. These have been used regarding large-scale components managed in many sub-plans and master plans. Such master plan comprises of needs which sub-project managers need to observe. Information from sub-plans had been reported back towards master plan.

As highlighted by Falcone et al. (2018), key benefit of solution to Japher Motors is clearly good and much effective planning that in turn supports this firm to ensure them to complete their projects on budget and on time.

Japher Motors also saves more time upon reporting, though this company no longer require for asking every project manager personally to produce report that makes Japher Motors to simply roll all up altogether as all by using same system. Such reports do compare real costs, completed milestones and profitability information. This organisation also visualises differences between actual values and targets with display of traffic light.

As commented by Park et al. (2016), PMO also has much visibility in workloads of teams and project managers, with another factor, which contributes towards better planning.

In case of repair payments, predictive maintenance has been one of most permission for IoT that use cases within Japher Motors. Through evaluating actual-time data, all preventive systems do dispatch as timely updates regarding possible software with hardware malfunctions towards owners of Japher Motors. As explained by Berggren (2019), these owners also can get prompted for scheduling maintenance to drive to closest dealership regarding inspection.

In case of automatic payments regarding drive-through orders, using drivers, passengers and voice commands can place orders on go to click button for payment confirmation. It can eliminate awkward circumstances for having employees by managing Japher Motors with POS devices by car window, while picking up their order.

## 3. Risk management regarding integrated system project

### 3.1 Risk exposure calculations

Japher Motors that manages their delivery and production of their services in over UK with costs and export sales within home currency need to depict risk exposure. Risk exposure does tend towards change along with really that automobile sector undergoes also with position of foreign currency if operations of this firm. As suggested by Canuto et al. (2017), if there prevails no rivalry with exporter having some costs in local currency during selling in foreign market for cash flows that are impacted by changes within rates of risk exposure. Sensitivity if cash flows of Japher Motors to exposure rate does change is majorly function of demand elasticity for products of Japher Motors. If this company carries out with low demand elasticity for product of Japher Motors with high sales of export, this organisation can face low exposure, though this can raise prices in UK market, when they faced with certain depreciation of UK currency with such in turn does lessens with effect on cash flows of UK currency.

As observed by Lientz et al. (2016), as amount of UK rivals raises in foreign market with sensitivity of cash flows of Japher Motors to expire rates need to be raised. With introduction of rivals, ability to raise prices, if UK currency depreciates gets impacted. Therefore, such sensitivity of cash flows of Japher Motors to rates of risk exposure also gets raised.

Global sectors undergo some structural changes. Such kind of evolution of industry has vital impacts for exposures regarding Japher Motors with international competitors as it has severe effect on respective competitive makeup. As stated by Dubey et al. (2016), in case, if there has been Japher Motors that exports towards foreign matters that fails not to compete as directly along with this company within UK market. Though Japher Motors’ exposure only can be function of their foreign currency inches because this organisation can have national rivalry, while less and no competition ranges from global markets. In case, if foreign business faces rivals in UK market, exposure has been function and operation not only regarding their foreign current incomes, also deals with elasticity of their own and competitor’s product. Japher Motors then becomes much competitive globally and thus, has to become much concerned along with local rivals in foreign market and foreign competitors within domestic market of Japher Motors. As opined by Chawla et al. (2018), complexity of exchange export rate of Japher Motors evolves as sector becomes much global, which is when this company starts to produce within different markets. Japher Motors can also get exposed to risk exposure rate by different channels. For example, Japher Motors having foreign sales gets exposed to rate of risk exposure because foreign sales value in context if the domes currency does changes, in case, when exposure rate changes.

Japher Motors can source some inputs from foreign and this can fall and raise its exposure rate, based on whether exports with imports that are in similar currency. Additionally, Japher Motors also can have assets with liabilities aboard a thesis also can rise and fall exposure of this organisation. Exposure rate has not been limited to importers, multinational organisations and exporters as well. As explained by Gupta et al. (2018), even Japher Motors having foreign operations get exposed to exposure risk rate, such as Japher Motors facing import rivalry.

### 3.2 Risk Evaluation Matrix

| Consequence (Severity) |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Probability (Likelihood) |  |  | Negligible | Slight | Moderate | High | Very High |
|  |  |  | 1 | 2 | 3 | 4 | 5 |
|  | 1 | Very Unlikely | Low | Low | Low | Low | Medium |
|  | 2 | Unlikely | Low | Low | Low | Medium | Medium |
|  | 3 | Possible | Low | Low | Medium | Medium | High |
|  | 4 | Likely | Low | Medium | Medium | High | High |
|  | 5 | Very Likely | Low | Medium | High | High | High |

Table 4: Risk Evaluation Matrix

(Source: Created by author)

## 4. Quality assurance problems regarding project

Version errors

Transport method and delivery location makes certain significant differences during formulation of packaging strategy. As analysed by Alves et al. (2018), any miscommunication regarding packaging specification do result within downtime regarding factory production with further consumer dissatisfaction within and after business sales, where consumers wait for spare parts.

Henceforth, these specifications by EQMS cloud-based module of document management supports to avert these problems to ensure some smooth delivery for parts through keeping abreast of suppliers of current packaging needs.

Industry transformation

Skill mismatching and skill shortages can emerge as constraints to get growth targets regarding Japher Motors. Thus, as argued by Lin et al. (2020), managing competency of employees by EQMS closed loop software has been required for Japher Motors to efficiently establish and manage advanced capabilities within workforce.

It becomes much important for Japher Motors, when it needs these to bring upon board by experts of subject matter upon linked and cloud services, digital content and large data analytics to formulate well-linked product strategy.

Dealership challenges

It depicts that makers of cars are needed to train dealer networks of Japher Motors to sell their services and automated cars, which are utmost crucial for creating market demand.

As discussed by Huang (2016), EQMS closed loop can play effective role for ensuring that the OEMs remain well linked by having efficient control on delivery network of Japher Motors with regards towards compliances, audits, comments and training and many more.

Processes of functional quality

Analysis if root cause is conducted jointly with all new identified issues that are reviewed within expected 24 hours along with future action plan. As described by Sertyesilisik (2017), even KPIs have been cascaded down line at different functional levels along with transparent accountability.

On other hand, industry standards with other consumer specific guidelines and standards need Japher Motors to pay higher attention to aspects of quality of their product.

Therefore, as per Müller et al. (2019), managing quality processes regarding Japher Motors by EQMS closed loop can support for having efficient control on supplier specific problems and managing consumer complaints by pitting them needs, during formulation of product strategy also.

Quality Assurance Matrix

It is depending on principle that deals with failure of production process, which puts impacts on clients that are required to get eradicated. This acts as tool for quantifying level of quality assurance at periodic stages of manufacturing processes. Furthermore, according to Galankashi,  et al. (2016), it verifies reliability of prevailing control means in process operations that permits anti-error implementation with other devices for locking in order to guarantee delivered quality. This matrix has been used for preventing and decreasing significant defects on inner perimeter regarding Japher Motors for customers in commercial networks. [Referred to Appendix 1]

# References List

Books

Heizer, J., Render, B. and Munson, C., 2016. Principles of operations management: sustainability and supply chain management. London: Pearson Higher Ed.

Lientz, B. and Rea, K., 2016. Breakthrough technology project management. Abingdon: Routledge.

Tonchia, S., Tonchia and Mahagaonkar, 2018. Industrial project management. Berlin: Springer.

Journals

Alves, A.C., Leão, C.P., Moreira, F. and Teixeira, S., 2018. Project-based learning and its effects on freshmen social skills in an engineering program. Human capital and competences in project management, pp.9-26.

Bagal, M.S. and Chavan, M., 2020. Study of Sales, Promotion and Marketing Activities For Automobile Industry. Studies in Indian Place Names, 40(70), pp.4771-4780.

Canuto da Silva, G. and Kaminski, P.C., 2017. Proposal of framework to managing the automotive product development process. Cogent Engineering, 4(1), p.1317318.

Chawla, V., Chanda, A., Angra, S. and Chawla, G., 2018. The sustainable project management: A review and future possibilities. Journal of Project Management, 3(3), pp.157-170.

Dubey, S. and Raut, D.N., 2016. Developing a Standard Approach to Value Engineering Process in Automobile Industry: A Theoretical Case Study and Industry Perspective. International Journal of Engineering and Management Research (IJEMR), 6(3), pp.588-592.

Falcone, D., Di Bona, G., Silvestri, A., Forcina, A., Belfiore, G. and Petrillo, A., 2018. An integrated model for an advanced production process-Agile Re-engineering Project Management. IFAC-PapersOnLine, 51(11), pp.1630-1635.

Galankashi, M.R., Helmi, S.A. and Hashemzahi, P., 2016. Supplier selection in automobile industry: A mixed balanced scorecard–fuzzy AHP approach. Alexandria Engineering Journal, 55(1), pp.93-100.

Gupta, V., Jain, R., Meena, M.L. and Dangayach, G.S., 2018. Six-sigma application in tire-manufacturing company: a case study. Journal of Industrial Engineering International, 14(3), pp.511-520.

Huang, J., 2016. The challenge of multicultural management in global projects. Procedia-Social and Behavioral Sciences, 226, pp.75-81.

Lee, S., Cho, C., Choi, J. and Yoon, B., 2017. R&D project selection incorporating customer-perceived value and technology potential: The case of the automobile industry. Sustainability, 9(10), p.1918.

Lin, S. and Huang, D., 2020. Project Risk Management. In Project Management Under Internet Era, pp. 209-246.

Müller, R., Drouin, N. and Sankaran, S., 2019. Modeling organizational project management. Project Management Journal, 50(4), pp.499-513.

Park, S.J., Park, W.J. and Woo, S., 2016. Implementation of automated systems for target cost management and assessing performance: a case study in a global automobile component company. Journal of Applied Business Research (JABR), 32(3), pp.829-856.

Sertyesilisik, B., 2017. A preliminary study on the regenerative construction project management concept for enhancing sustainability performance of the construction industry. International Journal of Construction Management, 17(4), pp.293-309.

Shojaie, A.A., Shadalooie, M.A.S.O.U.D., Khalili-Damghani, K.A.V.E.H. and Pakzad, M.R., 2016. Development of a conceptual model of project management information systems for investigating its effective factors impacting the success of project using structural equation model. International Journal of Life Science & Pharma Research, Special Issue, 1, pp.17-29.

Vivek, S.R. and Ravanan, P.M., 2016. Application of Value Analysis &Value Engineering in Costreduction at Automobile Industry: A Case Study. International Journal in Management & Social Science, 4(6), pp.739-753.

# Appendices

## Appendix 1: Quality Assurance Matrix

(Source: https://www.researchgate.net/publication/259645427_Quality_Assurance_Matrix_in_automotive_industry)