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[This archaeological brief is only valid for six months from the issue date. After this period Cambria Archaeology - Heritage Management should be contacted. Any specification resulting from this brief will only be considered for the same period. Please note that this document is written for archaeological project managers to facilitate the production of a detailed archaeological specification of works, it is not a tender document. The response to this brief must follow IFA Standards and Guidelines.]

[The archaeological project manager is strongly advised to visit the site before completing the required specifications, as there may be implications for accurately costing the project. The project manager must consult the County Historic Environment  Record held by Cambria Archaeology as part of the initial assessment.]

1
Introduction

1.1    This brief has been prepared by Cambria Archaeology – Heritage Management, acting as the archaeological advisers to Carmarthenshire County Council as a requirement for planning application S/15297.

1.2 
Cambria Archaeology - Heritage Management has been consulted by the planning authority on the archaeological potential of the application area. The regional Historic Environment Record, which contains over 39,000 entries of archaeological and historical interest, was consulted and it was advised that there is an important archaeological resource in the application area. Consequently the historic environment is a dimension and constraint to the planning application. 

1.3   Government policy as contained in Planning Policy WALES, March 2002, Section 6.5, and Welsh Office Circular 60/96 - ‘Planning and the Historic Environment: Archaeology’, paragraphs 11, 12, 13 and 14, makes it clear that the “desirability of preserving an ancient monument and its setting is a material consideration in determining a planning application whether that monument is scheduled or unscheduled” (PPW, paragraph 6.5.1) and “the planning authority should request the prospective developer to arrange for an archaeological field evaluation to be carried out before any decision  on the planning application is taken” (WO Circular 60/96, paragraph 13).  

“Local planning authorities should expect developers to provide the results of such appraisals, assessments and/or evaluations as part of their application for sites where there is a good reason to believe there are remains of archaeological importance. If developers are not prepared to do so voluntarily, the planning authority may wish to consider whether it would be appropriate to direct the applicant to supply further information. Authorities will need to consider refusing permission for proposals which are inadequately documented.”  (WO Circular 60/96, paragraph 14)

1.1 Therefore, Cambria Archaeology – Heritage Management recommended that the results of an intrusive archaeological field evaluation of the proposed development area will be required prior to the determination of the planning application, in order that the Members of the Authority are fully informed about the affect of the development on the archaeological resource at the time of their determination. 

1.2 The brief has been prepared for, and at the request of the applicants Chelmor Property Ltd.

2.0
The Scope of the Work

2.1
An archaeological evaluation is required for the outline application area. The resulting report should provide information which is sufficiently detailed to protect archaeological interests and allow informed decisions to be made in the on-going planning processes. This work should include the following key elements which should be carried out in the following order:
1. Documentary Search (Stage 1)

2. Intrusive field evaluation (Stage 2)

3. Archiving and Reporting (Stage 3)

2.2
The field evaluation should provide a predictive model of surviving archaeological deposits detailing zones of relative importance against known development proposals. An impact assessment should also be provided.

2.3
The results of the evaluation will be used to assess the impact of the proposed development and, where appropriate, will provide adequate information to identify the scale and scope of necessary mitigation. This may result in the protection of areas of surviving sensitive archaeological remains through mitigation engineering or the prevention of development or in the full excavation, investigation and recording of archaeological remains prior to the commencement of development. Alternatively archaeological interests may be protected by the attachment of suitable conditions to a positive planning decision.

3.0    Site description

3.1 The proposed development lies within an area strongly purported to be the site of the medieval chapel of St. Gunlet (PRN 692). The Royal Commission on the  Ancient and Historic Monuments of Wales Inventory of 1917, describes the “chaple of saynt gwnlet”, as being mentioned within the Inventory of Church goods of Carmarthenshire of Edward VI. When the site was visited as part of the R.C.A.H.M survey in October 1912, the remains of the chapel were identified as being represented by a section of white-washed wall forming part of the cow house within the yard of Capel Issa Farm. When the site was re-visited by the Ordnance Survey in 1967, the wall in question had been resurfaced, and therefore not identifiable as part of an early structure. 

3.2 Historic mapping supports evidence for a chapel at this site and it is marked on Saxtons map of 1578. However it was in ruins by the time of Emanuel Bowens map of 1729 when it was recorded as the ‘ruins of Cappel Gwenllo’. A more detailed location of the ‘Old Chapel’ is visible on Plan 9 of Howells Plan, 1814 and continues to be recorded on subsequent editions of the Ordnance Survey. In addition the Chapel appears on William Rees’ map of 1932.

3.3 It is likely therefore that in addition to the potential evidence associated with any below ground features associated with the building itself, such as walls or ancillary structures, there is also considerable potential for buried human remains. 

4.0    Specifications

  4.1
The detailed specifications for the archaeological work (documentary search, intrusive evaluation, archiving and reporting) must be submitted by the applicant to, and approved by Cambria Archaeology – Heritage Management on behalf of the planning authority before the work commences.

4.2    The applicant’s archaeological contractor will be expected to produce a detailed project specification, which must:

a) be supported by a research design which sets out the site specific objectives of the archaeological work.

b) detail the proposed work as precisely and as reasonably as possible, indicating clearly on plan their location and extent.

c) provide a timetable for the proposed works including a safety margin in the event of bad weather or any other unforeseen circumstances that may effect this timetabling.

4.3    Arrangements of the long term storage and deposition of all artefacts must be agreed with the landowner, the identified repository and Cambria Archaeology – Heritage Management before the commencement of fieldwork. 

4.4
Where new records will be generated it is recommended that the archaeological contractor approach the Historic Environment Officer of Cambria Archaeology – Heritage Management to obtain a batch of Primary Record Numbers (PRNs).

5.0
Objectives 

5.1 
The objectives of the archaeological work may be summarised as follows; the work should elucidate the presence or absence of archaeological material, its character, distribution, extent, condition and relative significance.

5.2
The evaluation report must provide information, which is sufficiently detailed to allow informed planning decisions to be made which can safeguard the archaeological resource.

5.3
The evaluation should include a comprehensive assessment of regional context within which the archaeological evidence rests and should aim to highlight any relevant research issues within a national and regional research framework.

5.4
Where appropriate, the results of the evaluation need to inform a detailed mitigation strategy, which may be required in the on-going planning processes and for any required work to be appropriately designed and costed. 

6.0
The Scope of the Work

6.1
Documentary Search (Stage 1)

Sufficient documentary research will be undertaken to inform the rationale, siting and processes of the field evaluation and to place the results of the work in their historic context. It is anticipated that existing documentary research carried out in the immediate vicinity and consultation with the Historic Environment Record and any other readily available sources will provide sufficient contextual information to assist Stages 2 and 3 of the evaluation. 

6. 2 Intrusive Evaluation  (Stage 2)

6.2.1
The archaeological project manager must satisfy themselves that all constraints to groundwork’s have been identified, including the siting of live services, Tree Preservation Orders, public footpaths and other environmental constraints, etc. Cambria Archaeology - Heritage Management takes no responsibility for the inclusion or exclusion of such information within this brief, which must be addressed in the detailed specifications.

6.2.2
It is currently anticipated that initially 6 trial trenches approximately 10m by 2m will be required. In order to maximise information retrieval, these trenches will be sited within the footprint of the proposed development, but in the area most strongly associated with the possible site of the chapel and burial ground. The precise location of these trenches will be determined by the archaeological project manager, following a site visit and appropriate desk-based study. The location and rationale for these trenches needs to be agreed by Cambria Archaeology Heritage Management prior to the commencement of work. 

The following are requirements of the Stage 2 intrusive evaluation:

a) The agreed evaluation area(s) will be positioned, to maximise the retrieval of archaeological information and to ensure that the archaeological resource is understood. 

b) The exact positioning of the evaluation area(s) will depend on the position of any extant services and any requirements of the applicant. The precise position of these areas and a rationale for this layout will be submitted, to the Cambria Archaeology – Heritage Management for approval (on behalf of the Planning Authority), prior to the commencement of the excavation.

c) All areas will be cleaned to an appropriate standard to prove the presence, or absence, of archaeological features and to determine their significance. In each area the excavation of the minimum number of archaeological features, to elucidate the character, distribution, extent and importance of the archaeological remains will be undertaken. In each area sufficient excavation will be undertaken to ensure that the natural horizons are reached and proven. If safety reasons preclude manual excavation to natural, hand auguring may be used to try and assess the total depth of stratification within each area. The depth of the excavation must conform to current safety requirements. If excavation is required below 1.2m shoring or stepped trenching should be discussed with the archaeological curator.

d) All archaeological contexts will be recorded using a continuous numbered context system on pro-forma recording sheets
.

e) Written, drawn and photographic records (black & white and colour slides) of an appropriate level of detail will be maintained throughout the course of the project. Plans (other than excavation location plans) will be at a minimum scale of 1:20; section drawings will be at a minimum scale of 1:20; photographic records will be at a minimum 35mm format.

f) Drawn records will be related to Ordnance Survey datum and published boundaries where appropriate.

g) All artefacts recovered during the project will be retained and be related to the contexts from which they were derived. All typologically distinct and closely datable finds will be recorded three-dimensionally. The evaluation should also carefully consider any artefactual or economic information and provide an assessment of the viability, for further study, of such information. It will be particularly important to provide an indication of the relative significance of such material for any subsequent decision-making process regarding mitigation strategies.

h) Human remains must be left in situ, covered and protected when discovered. No further investigation should normally be permitted and Cambria Archaeology - Heritage Management and the local Coroner must be informed immediately.  After discussion, it may be appropriate to take bone samples for C14 dating.  If removal is essential it can only take place under the appropriate Department of Constitutional Affairs, Environmental Health regulations and archaeological practice.   

i) Any features containing deposits of environmental or technological significance will be sampled. If required, the project manager should arrange, through a suitably qualified expert the assessment of the environmental potential of the site through examination of suitable deposits. The assessment of potential should consider the guidelines set out in the English Heritage publication 'Guidelines for Environmental Archaeology' March 2002.

j) The requirements for the conservation of artefacts and samples will be unpredictable until after the completion of the fieldwork. The archaeological contractor will ensure, however, that at least minimum acceptable standards are achieved (the UK Institute of Conservation's Guidelines for the Treatment of Finds from Archaeological Site should be used as guidance).

7.0
 Post-Excavation

a) A catalogue by context of all artefactual material found, quantified by number, weight, or both, and containing sketches of significant artefacts will be compiled.

b) Pottery will be analysed to the standards outlined in "Guidelines for the Preparation of Pottery Archives" as prepared by the Study Group for Roman Pottery in consultation with the IFA. All other material will be analysed following the advice given in the Institute of Field Archaeologists: Guidelines for Finds Work.

c) A project archive will be prepared in accordance with the guidelines of 'Management of Archaeological Projects' (English Heritage 1991).    

d)  The site archive should conform to the National Monuments Record (Wales) agreed structure (guidelines available) and be deposited within an approved store (normally this will be the appropriate local museum) on completion of site analysis and report production. 

e) Before work commences, arrangements should be made with an appropriate organisation, for the deposition of the archive. Wherever the archive is deposited, this information should be relayed to the HER.

8.0
The Report

The report must include the following:

a) The report should be fully representative of the information gained from Stages 1-2 above, even if there should be negative evidence.

b) A concise non-technical summary of the project results. It is recommended that this summary should also be presented in Welsh to meet Welsh language policy requirements.

c) The report will contain at least one plan showing the sites location in respect to the local topography, as well as the position of all excavated areas.

d) Where necessary, the report will also contain suitably selected plans and sections of significant archaeological features. All plans and sections should be related to Ordnance Datum.

e) Written descriptions of all features and deposits excavated and their considered interpretation.

f) A summary report on the artefactual and ecofactual assemblage and an assessment of its potential for further study, prepared by suitably qualified individuals or specialists.

g) Statement of the local and regional context of the archaeological remains identified.

h) An impact assessment, with mitigation proposals, of the proposed development on the archaeological resource can be considered and presented for consideration. This could include the mapped archaeological potential of the site in relation to the proposed development. 

i) Once completed, a copy of the report should be submitted to the LPA for their consideration. A further copy of the report should also be provided to Cambria Archaeology – Heritage Management for deposition with the Regional Historic Environment Record (HER)
. 

j) A summary report of the work should be submitted for publication to a national journal (e.g. Archaeology in Wales) no later then one year after the completion of the work.

k) Although there may be a period during which client confidentiality should be maintained, the report and the archive should be deposited in the appropriate repository not later then six months after completion of the work
.

9.0
 Suitable Archaeological Contractors

a) The work will be undertaken by the staff of a competent and professional archaeological body (hereafter the archaeological contractor) to be formally acknowledged by Cambria Archaeology – Heritage Management, advisors to the Planning Authority. Details, including the name, qualifications and experience of the project director and all other key project personnel (including specialist staff) will be communicated to Cambria Archaeology – Heritage Management as part of the detailed project specification.

b) The archaeological contractor will have considerable experience of archaeological field evaluation, be managed by a Member of the Institute of Field Archaeology, who is validated in the Area of Competence of Excavation, and also have a proven track record of archaeological excavation and publication. Details of other archaeological staff involved should also be provided.

c) The archaeological contractor will adhere to the Institute of Field Archaeologists' Code of Conduct and the Code of Approved Practice for the Regulation of Contractual Arrangements in Field Archaeology.

d) The body commissioning the report will satisfy themselves of the ability of the archaeological contractor to undertake the necessary work
.

e) A list of contractors wishing to tender for work in Wales is available via the website of Cambria Archaeology - Heritage Management. This can be located at www.cambria.org.uk and accessed by entering the Heritage Management section and then selecting the planning services link. 

10.0
MONITORING

a) Cambria Archaeology – Heritage Management are the archaeological advisors to the Planning Authority and will monitor the work on their behalf to ensure compliance with planning requirements. Therefore, notice of the start date, a projected timetable and a copy of the Health and Safety Risk Assessment for the evaluation must be submitted to them, no less than 5 working days prior to the commencement of the work.

b) Any changes to the specification that the contractor may wish to make after approval should be communicated to Cambria Archaeology – Heritage Management and approved on behalf of Planning Authority.

c) Cambria Archaeology – Heritage Management should be kept regularly informed about development both during the site works and subsequent post-excavation work.

d) No area will be back-filled, until Cambria Archaeology – Heritage Management has had the opportunity to inspect it, unless permission has been given in advance.

As part of our desire to provide a quality service to all of our clients we would welcome any comments you may have on the contents or presentation of this document. Please address them to the author below.
Zoe Bevans-Rice, Cambria Archaeology – Heritage Management.

Date of Issue: 19th March, 2007
Appendix A

Monitoring Requirements

In general the purposes of monitoring by the regional archaeological curator on behalf of the Local Planning Authority, may be summarised as follows: -

To ensure the maintenance of high archaeological standards and best practice based on the Standards in British Archaeology issued by the Institute of Field Archaeologists (copies available on request).

To ensure compliance with planning regulations and requirements.

To ensure compliance with the brief provided by the archaeological curator and the Specifications submitted by the applicant for the approval of the Local Planning Authority.

To ensure the relevance of the further information gained by the work to the on-going planning process.

To ensure that any recommendations made by the archaeological contractor are reasonable in planning terms.

To ensure that any further recommendations resulting from the work that are made by the Local Planning Authority (based on the advice of their curatorial archaeological advisers) are founded on detailed knowledge and are reasonable in planning terms.

To help formulate, where required, an archaeological mitigation strategy, which could protect the archaeological resource whilst enabling the permitted development.

Monitoring is carried out by Cambria Archaeology – Heritage Management in their recognised role as the archaeological advisor to all the regional Planning Authorities. All of its work is carried out to the Welsh Archaeological Trusts' Curator's Code of Conduct (copies of which are available on request). The Division's officers have considerable field experience and are available to discuss any aspect of monitoring.

Monitoring will normally consist of a site visit by one of the Section’s Officers, who will inspect the on-going work and the exposed archaeological resource. The visit will enable local knowledge to be provided to the archaeological contractor and a discussion on any additional evaluation work or variances to the specification that may be required.

In normal circumstances a report on the monitoring, copied to the Local Planning Authority, will be sent to the developer inside 48 hours of the visit. This report will give a short summary of the exposed archaeological resource and recommend any additional works or variations from the specifications which should be carried out whilst the archaeological contractor is still on site. The applicant will be informed of any breaches to the specification, which may invalidate the results of the evaluation at that time, so that the matter can be raised and resolved prior to the completion of the fieldwork.

Appendix B 

Glossary of Terms

Archaeological Contractor

A professionally qualified individual or an organisation containing professionally qualified archaeological staff, able to offer an appropriate and satisfactory treatment of the archaeological resource, retained by the developer to carry out archaeological work either prior to the submission of a planning application or as a requirement of the planning process. A list of Archaeological Contractors available for work in Wales has been prepared by the Welsh Archaeological Trusts. This is available on request from any of the regional archaeological curators.

Archaeological Curator

A person, or organisation, responsible for the conservation and management of archaeological evidence by virtue of official or statutory duties. In Wales the archaeological advisors to the Local Planning Authorities are the Heritage Management of the Regional Archaeological Trusts, all of whom work to the Welsh Archaeological Trust's Curators' Code of Practice. Cambria Archaeology – Heritage Management provides archaeological planning services to five Unitary Authorities in South-west Wales

Archive

An ordered collection of all documents and artefacts from an archaeological project, which at the conclusion of the work should be deposited at a public repository, such as the local museum.

Appraisal

An appraisal is a rapid reconnaissance of site and records to identify whether a development proposal has a potential archaeological dimension requiring further clarification.

Assessment

A desk-based assessment is a detailed consideration of the known or potential archaeological resource within a specified area or site (land-based, intertidal or underwater), consisting of a collation of existing written and graphic information in order to identify the likely character, extent, quality and worth of the known or potential archaeological resource in a local, regional or national context as appropriate.

Brief

 

An outline framework of the archaeological situation which has to be addressed, together with an indication of the scope of the works that will be required. 

Bronze Age

A chronological division of the prehistoric period, which sees the introduction of copper and the eventual widespread adoption of bronze for use in weapons, jewellery etc. In Britain it is dated between circa 2300 and 700 BC.

Cadw

An executive agency of the Welsh Office, Cadw are responsible for the planning issues which affect statutorily protected ancient monuments and buildings. They also grant aid repairs to historic buildings and monuments and manage ancient monuments which are in direct State care. 

Early Medieval

The period after the break down of Roman rule and the Norman invasion (circa 410 to 1066 AD).

Evaluation

A limited programme of non-intrusive and/or intrusive fieldwork which determines the presence or absence of archaeological features, structures, deposits, artefacts or ecofacts within a specified area or site; ad, if present, defines their character and extent, and relative quality. It enables an assessment of their worth in a local, regional, national or international context as appropriate. The programme of work will result in the preparation of a report and ordered archive

Later Medieval

The period after the Norman invasion nominally finishing at the Battle of Bosworth and the commencement of the reign of Henry VII (1066 to 1485 AD).

Mesolithic

A chronological division of the prehistoric period spanning the period from the end of the last ice age to the introduction of farming. It is dated between circa 10,000 and circa 4,000 BC.

Modern

The period since 1900 AD

Natural

Archaeological term for undisturbed natural geology on a site.

Neolithic 

A chronological division of the prehistoric period during which agriculture and domestic animals are introduced to Britain. It is dated circa 4,000 to circa 2,300 BC.

NGR

National Grid Reference

Palaeolithic

The earliest division of the prehistoric period, from the first evidence of tool making by humans to the final retreat of glacial ice from Britain. It is dated circa 500,000 to circa 10,000 BC.

Post-Medieval

Period between 1485 and 1900 AD.

Risk Assessment

A document prepared to meet the requirements of The Management of Health and Safety at Work Regulations 1992 assessing all risks to the health and safety of employees and others, arising from a work activity. 
Roman

Period when Britain was ruled by Rome circa 45 - 410 AD

Romano-British

Term used to describe a fusion of indigenous late Iron Age traditions with Roman culture

Historic Environment Record (HER)

A record of known sites of archaeological and historical interest in a given area. In South-west Wales Cambria archaeology – Heritage Management currently maintain over 39000 records.

Specification

A written schedule of works required for a particular project (by a curator, planning  archaeologist or client), set out in sufficient detail to be quantifiable, implemented and monitored. Normally prepared by an archaeological contractor and agreed with the relevant planning archaeologist.

Watching Brief

An archaeological watching brief is defined as a programme of observation, investigation and recording conducted during any operation carried out for non-archaeological reasons within a specified area or site, where there is a possibility that archaeological deposits may be disturbed or destroyed. The programme of work will result in the preparation of a report and ordered archive.

Welsh Archaeological Trusts

There are 4 Welsh Archaeological Trusts, Clwyd-Powys, Dyfed (Cambria Archaeology), Gwynedd and Glamorgan-Gwent. The Trusts were established between 1974 and 1975 in order to carry out rescue archaeological work in Wales. They are all charities but are also limited companies.

DYFED ARCHAEOLOGICAL TRUST  LIMITED


The Shire Hall, Carmarthen Street, Llandeilo, Carmarthenshire, SA19 6AF


Tel : General Enquiries  01558 823121�Heritage Management Section 01558 823131    Fax: 01558 823133


Email: cambria@cambria.org.uk  Website: www.cambria.org.uk





YMDDIRIEDOLAETH ARCHAEOLEGOL DYFED CYF


Neuadd y Sir, Stryd Caerfyrddin, Llandeilo, Sir Gaerfyrddin SA19 6AF


Ffôn:Ymholiadau Cyffredinol 01558 823121�Adran Rheoli Treftadaeth 01558 823131    Ffacs: 01558 823133�Ebost: cambria@cambria.org.uk   Gwefan: www.cambria.org.uk�





Cwmni cyfyngedig (No.1198990) ynghyd ag elusen gofrestredig (No.504616) yw’r Ymddiriedolaeth.  The Trust is both a Limited Company (No.1198990) and a Registered charity (No.504616)


CADEIRYDD/CHAIRMAN:  C R MUSSON MBE B Arch FSA MIFA.    CYFARWYDDWR/DIRECTOR:  E G HUGHES, BA, FSA, MIFA.








� Details of the recording system to be used should be stated. If this is not a readily available system a copy of the manual should be sent to Cambria Archaeology – Heritage Management when the detailed specification is submitted.


� As well as the bound report, a digital version of the report (preferably IBM compatible and in Word) should be submitted for inclusion on the computerised database.


� Any document submitted to the LPA as part of a planning application will be treated as a public domain document.


� It is recommended that, in the best interest of those commissioning archaeological work, that they ensure that potential contractors have professional indemnity insurance 


� See Appendix A for details of monitoring procedures.
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