Project Marriott London Heathrow – Annual Internal Audit

Completed by “Integral Success Consulting Ltd.”

Table of Content

Project Initiation Document.............................................................................................3

1 Project Definition……………………………………………………………………………………………………..3

1 Purpose……………………………………………………………………………………………………….…..3-4

2 Purpose Objectives……………………………………………………………………………………….…….4

3 Project Scope……………………………………………………………………………………………………4-5

4 Deliverables……………………………………………………………………………………………………..…5

5 Constraints………………………………………………………………………………………………………….6

6 Assumptions……………………………………………………………………………………………………….6

2 Confidence in the Audit Team………………………………………………..………………………….…….7

3 The Audit Team and the Project Plan………………………………………………………………..….7-8

Consultancy Report..........................................................................................................9

Front Office / Lobby Arrival………………………………………………………………………………….………9

Arrival Experience - Exterior…………………………………………………………………………………………9

Guest Check – In………………………………………………………………………………………………….………9

Bar………………………………………………………………………………………………………………….………9-10

Room Service……………………………………………………………………………………………………………..10

Restaurant…………………………………………………………………………………………………………….…..10

General Bedroom………………………………………………………………………………………………….…..10

Bathroom…………………………………………………………………………………………………………….……10

Lobby………………………………………………………………………………………………………………………..10

Public Restrooms………………………………………………………………………………………………………10

Elevator………………………………………………………………………………………………………….….……..11

Corridors…………………………………………………………………………………………………………….…….11

Fittness Centre & Pool……………………………………………………………………………………….……..11

Meeting & Function Rooms………………………………………………………………………………..…….11

Back of House…………………………………………………………………………………………………….…….11

Food Safety………………………………………………………………………………………………………..…….11

Project Initiation Document

1- Project Definition

During the brand inspection, our company examines the current position of the Marriott brand, in relation to its own standard and competitors.

We help to filter out and develop any inequalities and weaknesses within the brand, so that Heathrow Marriott can provide the same high level of service as all the brand representatives do around the world and the high standards that customers are already used to and expect.

We are one of the leading consultancy organisation in the hospitality industry. We offer consulting to catering companies, you can benefit from 25 years of experience of our experts. Together with our passion for the hospitality industry and our expertise, we work together to share our professional experience with you to help your business increase profitability, improve your brand and outperform your competitors.

- Purpose

Our goal is to determine how your business works in the eyes of customers and the brand, we help you determine your business situation and plan possible corrective strategies. We analyse your company’s strengths and weaknesses, providing guidance on how to effectively and quickly achieve and maintain a high brand standard.

The Hotel

London Heathrow Marriott Hotel is located in the neighbourhood of the Heathrow Airport, only 15 miles away from London city centre. Top local attractions include : Legoland, Windsor Castle, Kew Gardens and Buckingham Palace only 14 miles away from the hotel.

The hotel has 391 rooms, 2 en-suites across and 18 meeting rooms 5 floors with wireless and wired internet. On-site parking fee is 15.00 GBP per day.

Room options include double, queen and king rooms. The rooms are air-conditioned with luxurious bedding, down/feather and foam pillows to choose from. Internet and TV access from every guest room. The hotel offers 24 hours dining service and continental/buffet breakfast from 12.00 GBP. The hotel’s Carluccio’s Italian Restaurant is open for breakfast, lunch and dinner. There is an on-site fitness centre in the hotel, with a large swimming pool, sauna/steam room and a jacuzzi.

Renovation of the hotel was completed in May 2016 with 14 completely remodelled meeting rooms

The hotel is a great destination for business meetings, weddings or social events.

Both the managed and franchised hotels operate according to a conventional brand standard, which ensures that guests at the Marriott hotel anywhere in the world receive the same level of service. The annual brand standard audit ensures consistency across all brands and provides an opportunity to fill any gaps and eliminate inequalities so that the hotel continues to comply with the brand standards in all locations all over the world.

2-  Purpose Objectives

The audit of the following departments will be evaluated by a scoring system.

During the audit, our company summarises its observations, highlighting any deficiencies, and then prepares an effective plan for troubleshooting for the brand standards to be met.

Areas we will evaluate:

- Cleanliness

- Condition

- Operations

- Service

- Financial Performance

- Employee Engagement

- Facilities Management

- Leadership

3-  Project Scope

London Heathrow Marriott is ranked #4 out of 15 hotels located in Hayes. Guests are happy about its location, as it is located only two miles away from Heathrow Airport.

Hayes is a town in west London, situated 13 miles west of Charring Cross. The town’s population was recorded as 83,564 in 2011.

Nearby London Heathrow Airport is the largest single provider of employment.

Competition:

The town of Hayes is mainly used as accommodation by tourists and business people.

Travellers can choose from 15 cheap accommodation offers in Hayes in total. These options offer competitive prices and have received good reviews from Expedia travellers.

For example:

Holiday Inn London - Heathrow Ariel - Guests like this 3-star hotel for its overall value and helpful staff. There is free Wi-Fi, a restaurant and a bar.

Shepiston Lodge Heathrow - This 3-star hotel features free WiFi. Reviews mention overall value and comfortable beds.

Radisson Blu Edwardian Heathrow Hotel - Guests love this eco-friendly hotel for its comfortable beds and overall condition. It offers free Wi-Fi, 2 restaurants and a bar.

According to the majority of guests reviews, the Marriott Hotel stands out for its position, comfortable rooms and professional, friendly staff.

4-  Deliverables

The three-member team of "Integral Success Consultancy Ltd" will be present at the hotel for 12 weeks to prepare for the audit, covering various shifts, day and night, working closely with company staff to get a comprehensive, detailed picture of how the hotel operates. The following departments are being observed during our stay: Food and Beverage; Kitchen; Front Office; housekeeping; Leisure; Sales & Marketing; Finance; Human Resources and Maintenance.

Upon the completion of the 12 week placement, a comprehensive report covering all objectives will be delivered to the Hotel General Manager and Senior Leadership with Marriott International, that will include a report which gives true and correct assessment of the working of the hotel and will contain suggestions for improvement and a result plan of helping you turn things around and we can help you write/rewrite your SOP (Standard Operating Procedure) manuals.

Recommendations:

Each department will be provided with a detailed scoring, the points will be summarised at the end of the report. Food safety departments may be PASS or FAIL certified. In the case of a FAIL rating, a rescue plan will be developed within 30 days of the Audit Completion.

5-  Constraints

- BREXIT – hiring and keeping the best staff; staff shortage

- Competition – growing competition; revenue loss

- The cost of operating – staff costs, tax, regulatory fees and charges

- Increased influence from online travel agencies

6-  Assumptions

- BREXIT – Training of as many employees as possible in case of labor shortage, compilation of general and comprehensive training material.

- Competition - Highlighting the outstanding features and benefits of the hotel in the report.

- Giving tips on developing smart cost saving ideas to reduce costs and keeping expenses under control.

- Helping to improve online presence.

2- Confidence in the Audit Team

Integral Success Consulting Ltd.’s solutions are tailored to our client’s specific needs. We identify your challenges quickly and design impactful strategies to address them.

Our strategies are tightly structured and aim for minimal disruption to your business.

At Integral Success Consulting our focus is on hotel, tourism and leisure consulting.

Our services cover every aspect of hotel, tourism and leisure department.

Our consumers vote for  us as we have won a status for unbiased guidance that will frequently

Lead to the contrast  between failure and success. We are an international brand with 27 offices In 25 countries who have effectively  carried out over 17,000 projects for clients.

We are know for our local knowledge, expertise and experience balanced by an international

reputation for the highest quality In audit.

Our company has been familiar with the Marriott Brand Standard Audit because we have had the good fortune to work with the Marriott International brand in the past. Now, as always, we believe that the cooperation will be successful. We will put together a detailed and comprehensive summary for the end of the 12 weeks, with an emphasis on both successful practices and areas for improvement. The report will include recommendations from us on  gaining an advantage over local competitors, respecting the standard rules of the already well-known brand.

Three members of the audit team will be present for 12 weeks, with a total cost of £ 1,500, 25 percent of which will be paid as an advance payment on the first day of the project.

In addition, the travel costs of each member of the team to be reimbursed every four weeks and a lunch and a hot / cold refreshment to be provided daily. The team will also need a small room or office space on Fridays, at which point all members of the team will meet to summarise their weekly findings. We believe that this minimal financial investment will pay you back many times over in the long run. In order to avoid possible misunderstandings, we recommend assigning one employee per day to our team.

3-The Audit Team and the Project Plan

Project Manager: Emoke Gego

Responsibilities:

- Overall responsibility for the success of the project

- Planning, execution, monitoring and controlling of the project

- Documentation

Project Controller: Sandra Seneko

Responsibilities:

- Track, review and regulate the progress of the project

- Observe the project performance

- Oversee project budgeting

- Suggest and manage changes In project processes

Quality Controller: Erol Assan

Responsibilities:

- Supports the project manager with progress reporting including schedule updates

- Identifying opportunities for improvement

Start Date for Audit:

Monday August the 3rd

Completion Date for Audit:

Sunday October the 25th

Project Manager

Emoke Gego

Consultancy Report

Front Office / Lobby Arrival – 45/45 – 100%

Each member of the front office team is a professional guest expert, welcoming guests with their names, recognizing loyalty members of the hotel and responding to cues at all times. A pleasant greeting to the guests with a sincere smile.Professional posture, wearing clean ironed uniforms and name badges characterize the front desk team, they are attentive, they guide guests immediately and provide information to them.The Emirates team arrives three times a day, when the lobby area is always busier, but the team is prepared to be ready with the guest list and room keys.

All guests are informed about the hotel's services at all times. If the guest arrives with children, they are immediately informed about the use of the pool and the request for a baby cot etc.Daily huddles and frequent trainings organized by the front desk manager, sharing knowledge with the staff, definitely come back through the professional knowledge and behavior of the staff.

What we would recommend is to. create a front desk operational manual with SOPs and best practices for the front desk personnel, which clearly describes the jobs and tasks of a front desk associate. This manual would also be useful for future staff.

Arrival Experience/ Exterior – 15/15 – 100%

Inviting front door area, brand flags are in  good condition and bright colour. Trash cans are empty. The overall look of the hotel from the outside is very welcoming, well looked after by the maintenance team. Good arrival experience, walk-off mats are in a good condition, bright, spatious and clean lobby area, with a ploeasant smell.

Guest Check-In – 130/135 – 96%

The overall check-in process runs smoothly most of the time, however there are times when the queue builds up. Staff acknowledge guests standing in the queue in a timely manner. There were times when the room number was said out loud, highliting this issue during daily team briefs would be useful. Mobile check-ins run smoothly at all times. During our time spent in the hotel, we have never heard the question asked from the guests “Are you checking in?” Clear direction has been provided to the facilities areas at all times. Loyalty members acknowledged and greeted with their names, room upgrade offered. The associates are knowledgeable about property offerings and about the local area.

Bar – 105/250 – 42%  PASS*

The hotel does not have its own bar area. Instead, we observed the M-Club breakfast room during our stay. A buffet breakfast is served to guests, who can choose from several variations. The food is tastefully served, taking care of the temperature of the food and the careful placement of allergens.The staff welcomed the guests arriving for breakfast with a kind, smiling, and a friendly short dialogue was established with the familiar, returning guests. Impeccable uniform and namebadge wear. The staff continuously monitored the breakfast guests and  provided assistance where needed. The overall service provided by the staff is very satisfactory.The cleanliness of the area however  needs to meet the standard. Cleaning after breakfast is very careless. The furnishing of the room also requires a thorough deep clean .It is recommended that the presence of a service manager observe and train the team at one closing to achieve standard cleanliness.

Room Service – 150/150 – 100%

The telephone greeting was polite in all cases, using the guest's name where known, the host was knowledgeable and took over the guest's order accurately. The request was fulfilled within 45 minutes or less in all cases. The host opened the guest room after a polite permission request, using the guest's name and forming a personal dialogue, politely handing over the ordered things. In each case, the host carefully closed the dialogue, paying attention to any further requests or body language from the guest.The only negative remark noticed while performing room service is the large amount of dirty dishes from Carluccios in front of the room doors. This is not only unsafe but also an unpleasant sight for people passing through the corridor.We recommend that you arrange a meeting with Carluccio's management team as soon as possible to find a solution to the problem.

Restaurant – 195/265 – 73%

The hotel does not have it’s own restaurant. We have observed the M Club during the day instead. After breakfast time, the staff cleared the leftovers and prepared snacks for guests entering the M Club.  In this case, the dining room will be open for guests without staff until the arrival of the afternoon personnel.

General Bedroom – 310/320 – 96%

All criteria meets brand standard includong dry cleaning service and guest room recycling.Overall cleanliness and condition of the guest rooms are acceptable. The beds in the rooms are comfortable, the bed linen is of good quality, and the pillows are in perfect condition in some rooms. Work desk supplies were present in all cases, including pen, notebook, telephone. The coffee station is adequately filled with coffee capsules, tea filters, sugar/sweetenerss and milk sachets.. The coffee mug and tray are not always washed by the staff. If the cup appears intact, the staff will assume it has not been used, so it has not even been washed. The kettle was checked in all cases, with residual water poured out. Guest service directory meets standards. Iron and ironing board available, safe present in the room and meets standards. TV available and in a good working order in each room. No alarm clock is available in the rooms, however there is an alarm clock setting on the TV which operates if the TV is in an OFF position as well. Bedside tables in a good condition, bibble and book of mormon available in each room. Bedside lamps in a god condition but dusty.This can be easily helped with more thorough cleaning.It would be advisable to thoroughly inspect the pillows and get rid of overused pillows. What was even more remarkable about the 12 weeks spent at the hotel is the unpleasant odor in almost every room. As a result of our investigation, it was found that carpets emit an unpleasant odor, which can be corrected by a general deep carpet cleaning and placement of fragrances in each room.

Bathroom – 110/220 – 50% FAIL

The condition of the bathrooms is flawless, but the cleanliness of the bathroom is objectionable in some cases. In several cases, we observed during the audit that although houskeepers work hard, they often do not do high quality work. On several occasions, we found hair remnants on the floor, fingerprints on the mirrors, water drops on the trash=bin, and dust on the shelves. What is still unacceptable is the improper use of cleaning cloths, such as the use of the same cloth to dry the toilet and the rags used to wipe the toothbrush cup, and the lack of disinfection of the glasses.

It is recommended to retrain existing staff, making sure that staff are aware of the concept of cross-contamination and that preventing the spread of bacteria is not negligible. It is essential to follow the correct order of tasks. Putting together a good training program and training smaller groups can help a lot in development.

Lobby – 50/50 – 100%

The lobby area is inviting with great design, it is tastefully furbished and clean. This is a particularly important area, as this is the first room the guest enters and makes a first impression. The lobby here is very functional, there is also computer and printer for guests use. There is also a book corner and a rest area here. A pleasant atmosphere and a good smell characterize the lobby.

Public Restrooms – 80/80 – 100%

The overall cleanliness and condition of the public restroom is satisfactory, all the cubicles are in a good working order.

Elevator – 10/20 – 50% FAILED

During our stay, the elevator was out of use several times. This also casts a bad light on guest satisfaction, and it is extremly unsafe to use after a short-term repair.

Proposal:

Week 1: Contact a Professional elevator repair service team.

Week 2: Ask for expert advice and come up with a cost-effective plan.

Week 3: Execution of the plan repair or installation of a new elevator.

Corridors – 50/50 – 100%

Guest hallway signage is professional, cleanliness standadrs are satisfactory, doors, carpet, ceiling and walls are all in great condition. The condition of the carpets in the corridor is flawless and, so to speak, clean, but we never saw anyone vacuuming or dusting the corridor. It would be advisableto introduce regular cleaning of the carpet in the corridor, avoiding unpleasant odors over the long distance.

Fitness Centre and Pool – 100/100 – 100%

Staff knowledgeable, bubbly and engaging. Gym is well maintained and all equipment are in good working order. Towels and water available for guests at all times. Towels are all clean but not in a good condition. It would be advisable that the manager of the department to periodically check-in with the staff and towels etc. as we have never seen her checking on staff/operation during our stay.

Pool area clean and in good condition. Quality of the water in the pool and jacuzzi were being checked regularly according to the SOP.

Meeting Rooms – 50/80 – 62%

The cleanliness and condition of the meeting rooms needs improvement. The floor and walls require more thorough cleaning. In some cases, the floor covering is tipped over, so it needs to be corrected as soon as possible.The equipment of the rooms meet standards and are demandingly prepared according to the expectations of the upcoming event. The team works effectively together.

It is recommended to hire a professional team to fix the flourings on the second week and be fully compliant by the end of week 4.

Back of House – 100/110 – 91%

Staff are trained on Marriott Bonvoy, they attend regular meetings to discuss and evaluate guest reviews and ratings and make everyone aware of any VIP guests in the hotel. We asked any staff member about Loyalty Member benefits, and the employees answered correctly in all cases.

The only reason of losing 10 points was the lack of disposable straws.

Food Safety – PASS -10 / FAIL – 0

Food safety standards are strictly adhered to by the staff, the temperature control and completing of the logs is carried out regularly. The personal hygiene of the staff is impeccable, their drinks are stored in well-sealed containers in a designated place. The hand wash basin is stocked with soap and hand towel and is functional and regularly inspected. The kitchen as a whole is characterized by impeccable cleanliness, the staff always follows the "clean as you go" principle. The use of a color coded cutting board is always valid. Raw material is processed and stored in a separate location from the finished food to avoid cross-contamination. Dishwasher, ice machine, equipment and utensils are in a good working order.

General Summary of Property Observations - Recommendations

Sales and Marketing

London Haethrow Marriott is actively present on social media platforms. The Marketing Department is working closely with the other departments of the hotel to ensure that guest expectations are met during their stay in the hotel and that they leave satisfied. The website is continuosly updated and guests feedback constantly monitored by the Front Desk Manager. Evidently the department is working well, but there is always room for improvement to be even better in the market and exceed the expectations of the guests.

The hotel's target audience is mainly business participants and its strength is the organization of events, but as an opportunity for the future it could be profitable to target family holiday participants as well and include amenities for children.

In a hotel’s marketing strategy, both offline and online marketing tools appear. In the case of offline, don’t think of traditional newspaper ads or flyers, their age is over. But a prominent signposting the road to the hotel from the main road, or early on the main road itself, can be useful to advertise the hotel early, but there is no question that hotel marketing should clearly rest on online marketing tools.

Guest Service Delivery

Source: Tripadvisor

Staff is knowledgeable with pleasant attitude engaging with guests on a professional level.

Browsing Tripadvisor reveals that the majority of guests are satisfied with the services of the staff, but it can often be read that guests are dissatisfied with the room service and the incomplete selection of food. However, more guests miss the presence of the bar and restaurant.

Understandably, the design of a new restaurant and bar is too much of an investment, but the room service menu could be expanded with a few new dishes. Raising the M Club to a new level would bring benefits, keep it open to everyone, and with a full day staff presence and menu, more guests could be satisfied, especially tourists on a family holiday, not forgetting about the children's menus.

Financial Management

The most concerning problem that can be mentioned here is waste management.

In the hospitality sector, when it comes to waste management, planning difficulties are mainly due to ever-changing needs. Where a booking system works, it is much easier to plan and estimate the order quantity in advance, especially for rapidly deteriorating products. Buffets are often expected by the consumer to always have everything available, so buffets use significantly more ingredients and make more ready meals than will actually be consumed. This is really hard to control but partnering with food donation programs would solve the problem.

Employee Engagement; Training & Creative Development

The canteen is nice and tidy for the associates to enjoy tea and coffee all day. They have multiple choicesof fresh and cooked food during breakfastand lunchtime, chefs constantly replenishing. The locker room is neat and organised for the associates’s belongings. Clean uniform provided for for the staff every day. Management recognises and appreciates talent. HR organises fun and engaging activities for associates.

It is important that employees are happy and satisfied in their workplace. They appreciate the programs organized for them, such as spending a joint dinner at the end of the year and the opportunity for professional development.

The introduction of more development and team-building activities during the year will result in more satisfied, happier employees who will stick to their jobs in the long run, which will also benefit the company in terms of cost savings.

Leadership

Management work closely with associates, sharing updates and knowledge regularly, however there are some department managers whowould need further training on people skills and communication.

It is clear that the management is organized, there is regular knowledge sharing and feedback for the employees, but we also saw an example of the manager differentiating between the employees and the different treatment and way of communication given to the team  members. It is recommended to organize team building / training for managers and to eliminate this type of behavior at this management level.

Green Hotel

The hotel has an efficient selective waste management process. It has it’s own herb garden at the top of the building and has it’s own water purifier and bottling plant. Recycled pens and notepads are providedfor the guests in the bedrooms and meeting rooms. The list of ‘green’ activities could be expanded with an environmental training program for managers and employees. Liaising with an environmental organization and take an active part in environmental campaigns and offer guests environmentally friendly transport, such as cycling / public transport.

Property Maintenance

The Maintenance team works well and effectively within the hotel which is well visible in the hotel’s good condition. Ongoing maintenance and inspection is ensured, this ensures the proper functioning of the hotel equipment.

Conclusion

This audit took place between the August the 3rd and October the 25th 2020. and looked at the hotel’s compliance with the Marriott International Hotel’s SOP’s relating to front desk, bar, kitchen, room-service, housekeeping, general bedroom, bathroom, public restrooms, elevator, lobby, corridors, back of house, fittness centre, meeting rooms, HR departmens, sales & marketing department and financial management.

The final scoring is 81,3 %.

The inspects at the London Heathrow Marriott Hotel are mostly acceptable and found to be of a satisfactory standard to. In order to improve the sweaknesses acknowledged during the visit, the procedures agreed with the management should be implemented within the agreed timeframe.

This report has been prepared solely for the use of GM team at London Heathrow Marriott Hotel.