UNIVERSITY OF WALES – TRINITY SAINT DAVID

LCLM5004 MANAGING BUSINESS INFORMATION

Individual report - Information Systems Improvements

Student name: Raluca Mihaela Popa

Student id: 2332370

Lecturer’s Name: Chinomso Nwagboso

Table of Contents

Introduction	3

Overview and Business Scenario Analysis	3

Evaluation of Current Systems	4

Justification for the Proposed Solution	6

Implementation Plan	6

Conclusion	8

References	10

# Introduction

AKPerog Ltd. operates in the highly competitive consumer electronics retail sector, where customer expectations for service and product availability have risen considerably due to advancements in digital commerce and supply chain capabilities (Ivend, 2025). In this environment, even minor inefficiencies can have substantial repercussions, such as lost sales, diminished brand reputation, and increased operational costs. The current climate also increases pressure on companies to leverage business information as a true strategic resource, enabling responsive, data-driven management and personalised customer engagement (GSConlinepress.com, 2024). As a fast-growing firm with both physical and e-commerce channels, AKPerog Ltd. exemplifies these challenges and opportunities, making its information system choices particularly significant. The purpose of this report is not simply to identify and address visible inefficiencies, but to encourage a culture of continuous process improvements supported by best-in-class information technology to sustain competitive advantage (Netsuite.com, 2025).

The evolution of retail is closely tied to data and information systems that drive decision-making at every level of the organization (SuperOffice, 2025). With digital transformation becoming a universal trend across sectors, established retailers like AKPerog Ltd. must contend with not only market competitors, but also with the disruptive influence of new entrants who’s agile, tech-driven models present unique customer experiences and expectations (ERPFoucs.com, 2025). This makes the adoption of robust information systems not a choice, but a necessity if the company wishes to move beyond operational survival and toward strategic leadership. Moreover, regulatory pressure around data privacy and evolving consumer perspectives on technology highlight the need for responsible, transparent, and adaptable IT infrastructure (Jolt.Law.Harvard.edu, 2018).

# Overview and Business Scenario Analysis

The challenges faced by AKPerog Ltd. are both operational and strategic. Manual processes for inventory and sales data not only limit day-to-day efficiency but also have downstream effects on forecasting, investment, and risk (Linnworks, 2025). The risk extends to misallocating resources, resulting in overstocking low-turnover products while bestselling lines are repeatedly unavailable (WJARR, 2024). Such inefficiencies can erode profits and limit the organization’s capacity to scale its business model across new locations or via digital expansion. Within customer relationship management, disconnected databases have left marketing teams unable to segment effectively, with little reliable mechanism for monitoring campaign impact or tailoring offers dynamically, which is critical for electronics retail where consumers are often deal-driven and exposure to new products is high (Shopify, 2025; Leadsquared, 2025). The sales reporting challenges similar impacts not only on short-term decisions but also medium-term budgeting, staff planning, and cash flow management. Regulatory compliance adds another urgent dimension. Non-compliance can result in immediate fines and legal complications (Fortis-DPC, 2025), but just as importantly, impacts customer confidence in an era where data privacy concerns can drive customer choice (BigID, 2025). Compounding all these issues, departmental silos and lack of integration substantially harm business agility the ability to pivot quickly when market conditions or consumer behaviours shift a capability shown in research to be crucial in volatile retail environments (GSConlinepress.com, 2024; Ivend, 2025).

# Evaluation of Current Systems

Modern inventory and CRM solutions in leading retail firms deliver significantly better results than manual legacy systems. Walmart and Target, for example, have adopted comprehensive ERP solutions that unify inventory controls across all bricks-and-mortar and online operations, resulting in substantial reductions in stock discrepancies and fulfillment delays (Netsuite.com, 2025). These companies have seen operational gains including inventory accuracy rates surpassing 95%, after moving to systems that fully automate and centralize stock management, highlighting clear inefficiencies in non-automated environments (WJARR, 2024). At Best Buy, the implementation of Oracle ERP led directly to improved coordination between digital and physical stores, eliminating many of the mismatches that once frustrated both customers and staff (WJARR, 2024).

In the customer relationship management area, Spotify Advertising is a standout illustration of what is possible with better data integration. By deploying Salesforce CRM, Spotify unified its customer data and was able to personalize marketing campaigns, which doubled its e-commerce revenue in just twelve months (Salesforce, 2024). Similarly, Good American successfully integrated CRM systems so that every customer interaction and purchase could be tracked from a single dashboard. This change not only improved customer support response times but also led to a documented reduction in product return rates and an improvement in customer satisfaction scores (Shopify, 2025). British retailer John Lewis integrated customer insights across all platforms to target offers and resolve complaints quickly boosting Net Promoter Scores by over 15% within a year (Leadsquared, 2025).

In terms of reporting and analytics, McDonald’s implemented a business intelligence solution that provided managers with real-time insight into sales and operations across more than 1,200 UK restaurants (GSConlinepress.com, 2024). The practical effect was a drastic reduction in time spent compiling reports freeing managers to focus on strategic activities rather than data entry and real-time abilities to adjust inventory and staffing levels in response to actual demand patterns (Vorecol.com, 2024). Tesco, a leading grocery retailer, also utilizes real-time analytics to make local store-level decisions daily, boosting both efficiency and responsiveness (GSConlinepress.com, 2024).

On the matter of data protection, British retailer Marks & Spencer undertook a major upgrade to ensure GDPR compliance across its systems. By automating data access controls, audit trails, and encryption features directly into its information systems, M&S successfully passed regulatory audits and avoided reputational damage highlighting the risks to those companies that delay (BigID, 2025). BA’s failure resulted in a £20 million fine in 2020 for robust GDPR controls lacking (Fortis-DPC, 2025; NBER, 2024).

Finally, Zara (Inditex group) provides a classic example of successful system integration. By creating real-time links between inventory, logistics, procurement, and sales, Zara reduced lead times and enabled much quicker response to customer demand, giving it a competitive edge among global fashion retailers (Ivend, 2025). Companies in the sector that failed to digitalize like former retail giant Debenhams struggled with coordination and ultimately lost market relevance (Leadsquared, 2025).

These real-world business examples illustrate the tangible costs of maintaining outdated, disconnected legacy systems and the considerable benefits across efficiency, customer satisfaction, legal compliance, and market responsiveness that flow from integrated digital upgrades.

# Justification for the Proposed Solution

The shift to an integrated, cloud-based ERP/CRM solution is not simply an upgrade, but a fundamental driver for sustainable growth and risk mitigation for AKPerog Ltd. Academic and industry studies demonstrate ERP deployment delivers both operational and strategic returns reducing process times, increasing accuracy, lowering labour costs, and even supporting environmental, social, and governance (ESG) reporting (Netsuite.com, 2025; ERPFoucs.com, 2025). Furthermore, by breaking down silos and providing a common data foundation, ERP and CRM investments create the information infrastructure needed to experiment with omnichannel selling, new customer services, and real-time customer engagement campaigns (Shopify, 2025; Leadsquared, 2025).

ERP systems today are modular, meaning AKPerog Ltd. can prioritize high-impact features, such as real-time inventory, CRM, and robust compliance controls, and then expand gradually (Oracle NetSuite, 2025). This strategy minimizes business disruption and accelerates returns that successful retailers have repeatedly demonstrated (Best Buy, Walmart, Zara, John Lewis).

# Implementation Plan

A change programmes of this scale requires careful planning and stakeholder alignment (Jolt.Law.Harvard.edu, 2018; Harvard SEAS, 2025). Extensive academic and consulting literature supports the staged approach outlined involving all major business functions in system selection ensures requirements are fit for purpose and that the chosen solution will truly deliver cross-functional gains (Trepo.tuni.fi, 2014). Infrastructure upgrades and phased data migration are essential for protecting operational continuity and information integrity (Netsuite.com, 2025). Staff training, often under-emphasized, is proven to be the make-or-break factor in system adoption (HBS.edu, 1998; Harvard SEAS, 2025). Finally, ongoing monitoring of both IT - and business-led ensures the company not only remains compliant as laws evolve but continuously improves its processes and competitive position (BigID, 2025).

| Step | Objective | Actions | Stakeholders Involved | Potential Challenges | Mitigation Strategies | Duration |
| --- | --- | --- | --- | --- | --- | --- |
| System Selection | Identify and procure the optimal ERP/CRM solution for retail and multi-channel integration. | Conduct requirements analysis, evaluate SAP/Oracle/Dynamics, vendor demos, reference checks, RFP. | CEO, CTO, IT Project Leads, Dept. Managers, Consultants | Solution misfit; vendor reliability. | All departments engaged; pilot tests; weighted scoring. | 4–6 weeks |
| Infrastructure Provision | Deploy secure and scalable infrastructure supporting stores and e-commerce operations. | Assess current IT assets, select hosting (cloud/hybrid), upgrade network, install security/firewalls, ensure legal/protected data hosting. | IT Team, Cybersecurity, Vendors, Compliance | Downtime risks; security gaps | Off-hours deployment; backup networks; external security checks. | 3–4 weeks |
| Data Migration | Transfer all legacy data into the new platform correctly and securely. | Inventory sources, map and cleanse data, pilot migration, validate and reconcile, finalize cutover. | IT and Data Teams, Vendors, Legal Advisors | Data loss/corruption; incompatibility. | Pilot trials; reconciling checks; clear rollback plans. | 3–4 weeks |
| Staff Training | Ensure all employees understand how to use the new systems for their roles. | Develop modules, offer role-based training, guides, workshops, and helpdesk; schedule refresher sessions. | HR, Training Managers, Vendors, Supervisors | Resistance; low IT literacy | Benefit communications; change champions; ongoing support. | 4 weeks |
| Integration | Link ERP/CRM with payments, logistics, and finance systems for full interoperability. | Map interfaces, configure APIs/middleware, phased integration testing, acceptance scenarios coordination. | IT Integration, Partners, Finance, Vendors | Bugs; incompatibility; rollout delays | Pre-rollout test; vendor engagement; fallback solutions. | 3 weeks |
| Testing | Confirm stability, reliability, and security in live-use scenarios before launch. | Functional, regression, load, and data integrity tests; user acceptance, simulate business scenarios; stress security. | Project Leads, Test Teams, Compliance, Users | Critical defects discovered; time overruns | Parallel testing; bug fix teams; prepared rollback. | 2 weeks |
| Go-Live & Change Mgmt. | Launch live system, manage transition, monitor feedback and troubleshoot. | Schedule cutover (phased/big bang), launch support desk, monitor KPIs, open user feedback channels, formalise escalation. | All Teams, Change Mgmt., Vendor Support, Helpdesk | Productivity hit; teething problems | Quick tech response; strong communications; phased launch for critical systems. | 2 weeks |
| Continuous Monitoring | Sustain system performance, compliance, and user adoption over time. | Routine audits, feedback, updates, ongoing training, GDPR checks, review KPIs, drive process improvements. | IT, Management, Compliance, Training | Complacency, changing business/regulation | Culture of improvement; review schedules; robust support contracts. | Ongoing |

# Conclusion

To summarise, AKPerog Ltd.'s operational challenges rooted in legacy systems and fragmented business information place it at a significant disadvantage in the modern, omni-channel retail environment. Through the adoption of an integrated, cloud-based ERP and CRM platform, underpinned by industry best practice and rigorous change management, the company can expect to not only resolve these legacy issues but also unlock new potential for efficiency, customer retention, and strategic adaptability (Netsuite.com, 2025). Leading companies worldwide and specifically in the UK retail and FMCG sectors demonstrate that such investments pay off via more accurate forecasting, real-time inventory optimization, robust GDPR compliance, and enhanced ability to meet rapidly evolving consumer demands. The steps detailed in the implementation plan will allow AKPerog Ltd. not only to modernize, but to take up a position of innovation, securing its future competitiveness for years to come.

Looking forward, the retail landscape will only become more complex and demanding. Digital transformation, omnichannel integration, and regulatory change are not transient trends but fixed features of the business environment (ERPFoucs.com, 2025). AKPerog Ltd., by embracing best practices in business information system management, reduces risk while empowering both staff and customers in new and impactful ways. The long-term trajectory of the company depends on its willingness to prioritize technology as a foundational resource. By doing so, AKPerog Ltd. will not only meet today’s operational challenges but position itself as a leader in tomorrow’s competitive market.

# References

Bordonaba-Juste, V., Lucia-Palacios, L., Polo-Redondo, Y. and Grunhagen, M. (2014) ‘Customer Relationship Management in the E-Retailing Environment’, Journal of Information Technology, 29(2), pp. 187–204.

BigID (2025) ‘Key Consumer Data Privacy Laws Retailers Should Know’, BigID Blog.

Cisco ERP Case, HBS.edu (1998) ‘Cisco Systems, Inc.: Implementing ERP’, Harvard Business School Case 699-022.

ERPFoucs.com (2025) ‘3 Successful ERP implementation case studies to learn from’, ERPFoucs.

Fortis-DPC (2025) ‘GDPR Compliance: A Critical Checklist for Businesses in Retail’, Fortis Digital Privacy Consultants.

GSConlinepress.com (2024) ‘Real-time data analytics in retail: A review of USA and global practices’, GSConlinepress.

Harvard SEAS (2025) ‘Staff Development and Training’, Harvard School of Engineering and Applied Sciences.

Ivend (2025) ‘Top 10 Benefits of Integrated Retail Management Systems’, iVend Retail.

Jolt.Law.Harvard.edu (2018) ‘Innovating in Uncertainty: Effective Compliance and the GDPR’, Harvard Journal of Law & Technology, 32(10).

Leadsquared (2025) ‘25 Examples Of Customer Retention Strategies Using A CRM’, Leadsquared.com.

Linnworks (2025) ‘Top Inventory Management Challenges + How to Solve Them’, Linnworks.

NBER (2024) ‘Data, Privacy Laws and Firm Production: Evidence from the GDPR’, National Bureau of Economic Research.

Netsuite.com (2025) ‘3 Successful ERP Implementation Case Studies’, Oracle NetSuite.

RCS UK (2024) ‘Retail System Integration: Connecting Your POS with Accounting Platforms’, RCS UK.

Salesforce (2024) ‘5 CRM Examples That Will Inspire Any Team’, Salesforce.com.

SalesPlay (2023) ‘Benefits of Real-Time Reporting in Multi-Store POS’, SalesPlay.

Shopify (2025) ‘Customer Relationship Management in Retailing (Guide & Examples)’, Shopify.com.

SuperOffice (2025) ‘5 CRM Best Practices That Improve Customer Relationships’, SuperOffice.

Trepo.tuni.fi (2014) ‘Improving master data quality in data migration of ERP implementation’, Trepo.

Vorecol.com (2024) ‘Impact of Real-Time Data Analytics on Performance’, Vorecol.com.

WJARR (2024) ‘Evaluating the role of ERP systems in streamlining order management’, World Journal of Advanced Research & Reviews.