Dale Monks

Module:      	Estimating and Measurement of Work

Module code:  	ACBA 4000

Student ID :      	2114358

Cover Page

# 1.0 - Table of Contents

Contents

1.0 - Table of Contents	1

2.0 - Index of Tables	2

3.0 - Index of Figures	2

4.0 - Introduction	3

5.0 - Types of Tendering	3

5.0.1 - Open	3

5.0.2 – Selective	3

5.0.3 – Negotiated	3

5.0.4 – Serial	3

5.0.5 – Framework	3

5.0.6 – Single/Two Stage	3

5.0.7 – Public Procurement	4

5.0.8 – Private Finance Initiative (PFI)	4

5.1 - Tendering Suitable for Design & Build Procurement	4

6.0 - Requirements for a Design & Build Project	5

7.0 - Documents required for a Traditional procurement approach	7

8.0 - The role of the QS	8

9.0 - References	9

# 2.0 - Index of Tables

Table 1 - Documents Required for a D&B Tender	6

Table 2 - Documents required for a Traditional procurement approach	7

# 3.0 - Index of Figures

Figure 1 – Knowledge Pyramid	8

# 4.0 - Introduction

As an assistant QS for UWTSD I have complied this report This project will be to construct a new building on the existing Swansea campus which will be used to create commercial revenue through leasing with academic associated companies.

# 5.0 - Types of Tendering

Within the construction industry there are several types of tendering that can be used. The necessity of each type depends on the project itself, and which procurement route is deemed most suitable.

## 5.0.1 - Open

Open tendering is open to all and can sometimes contain a pre-qualification process to shortlist suitable suppliers who will then be invited to tender. The shortlisting process should be very detailed as open tendering generally attracts a high volume of responses many of which may not be suitable.

## 5.0.2 – Selective

Suppliers are already known to the client and are pre-approved, generally through previous interactions or successfully completing the pre-qualification during an earlier tendering process. This list will require regular review to ensure the suppliers are still suitable and available, however this does omit any new suppliers.

## 5.0.3 – Negotiated

Used generally where the project is highly specialised, and thus only one supplier is suitable. It is effectively a single stage tender where the contractor returns with an initial price which is then negotiated with the client’s team, including the professional quantity surveyor (PQS).

## 5.0.4 – Serial

Serial Tenders are draw up using a national bill of quantities, and schedule of works, potentially using SPON’s Price Book or GAP rates. The rates submitted compare against similar types of work of an agreed period thus reducing the cost and time of tendering and providing a consistent approach to secure rates for all suppliers.

## 5.0.5 – Framework

Clients who have various projects continually ongoing will prefer to use a framework system, which invites tenders over a set period to that can be used at any time during that period. This pre-approves the suppliers and reduces the selection process reducing time, effort, and cost for client.

## 5.0.6 – Single/Two Stage

In some instances, the client and contractor will have enough information about the project to produce a schedule and price upfront, this is known as a single stage. When the information is only partly available and or the project has time constraints then a two-stage system can be implemented, so that the contractor can commence works and agree/negotiate a price in due course for the latter parts of the project.

## 5.0.7 – Public Procurement

Public Procurement as the name suggests is used mainly by governments requiring a full start to finish service. These are known as integrated supply teams (IST) which include designers, suppliers, and contractors), a one stop shop. Sometimes there will be a need for these ISTs to operate the development upon completion e.g., facilities and maintenance.

## 5.0.8 – Private Finance Initiative (PFI)

Is again a unique procurement path that is more aligned with governments and large-scale projects over 20 million pounds (Office Of Goverment Commerce, 2007). Although this number may need to be re-visited if costs remain at an all-time high. PFI like public procurement will appoint and ICS to not only design, build, operate and maintain, but to also finance the project, recouping the loss through long term charges, sometimes in the region of 30 years, after which, the project is transferred to government ownership. EG – the Severn Bridge and what is now the Price of Wales Bridge (Ames, 03/01/2019) & (Hughes, 2022).

# 5.1 - Tendering Suitable for Design & Build Procurement

Design & Build (D&B) procurement allows the contractor, as the name suggests designing the project and then build it. The specification for the design is discussed with the contractor first to include a full brief of requirements and any future proofing required. The contractor then will not only design a building meeting the client’s requirements, but to consider how they will achieve it, looking to maximise profit, build safely and sustainably for an agreed final price.

Two Stage Tendering lends itself well to D&B as noted in the Tendering practice note 2017 from the JCT. Allowing the first stage to include the basic designs, and ground works for mobilisation on site with an agreed price being drawn up quickly, the project can start whilst the design team complete and negotiate any changes to the final build, and or finishes. Once the contract is let, the client will have to re-negotiate any changes in spec and in turn price.  One of the main advantages of D&B is that it passes most of the risk to the contractor, providing the clients requirements have been captured with appropriate time to consider any alternatives.

# 6.0 - Requirements for a Design & Build Project

The relevant information required for a D&B tender differ from traditional in the sense that one document is provided, known as employers’ requitements’, which the contractor responds with their proposals. However, the documents required can be broken down as seen in Table 1 - Documents Required for a D&B Tender.

Table 1 - Documents Required for a D&B Tender

| Documents Required for a D&B Tender |  |
| --- | --- |
| Client | Description |
| Project overview | Details of the brief from the client. |
| Employers’ requirements | Specification of the build, its intended purpose, capacity, site size/address, contractors’ requirements, allocation of risk, extent of design required and how disputes will be handled. |
| Known Conditions | - Known conditions which have varying ranges such as when construction can commence/stop (perhaps during term times for schools, and out of hours). - Known ground conditions from previous builds - Access routes and height/weight restrictions for plant - Permits required from Local Authorities - Current plans/blueprints if there is an existing structure to be repurposed |
| Insurances and Warranties | Recognised Indemnity or similar insurances |
| Contract Conditions | This is the ‘must have’s” from the client. Perhaps a completion date, or final finishes, sustainable materials used, renewable energy devices installed etc. |
| Penalties/Gains | The client may have already agreed to or be expected to deliver the project by a specific date to meet another metric measured by a government/regulator. If the contractor is found to be negligible in failing a condition, then an agreed penalty could be applied. Or if the contract specifies phased completion dates, then penalties can be applied if missed as a form of incentivisation. If the project shows opportunities for savings, then these can be agreed to be passed to the contractor as a form of incentivisation also. |
| Instructions/Invitations to Tender | Sets out how the contractor should complete the proposal especially if comparing to other submissions |
| Planning Permissions / Considerations | The client may have planning permission in place, or existing permission from another design, these will need to be updated or identified along with any known ground or species/land protection that may have been uncovered previously. |
| Form of Tender | The main signature element of the tender |
| Risk Register | Highlights which risk’s the contractor and client hold, and any liabilities. |
| Handover | How the commissioning will take place, and soft landings required with required manuals e.g., plant/pumps etc |
| Clients Policies | H8S, Environmental, Data protection |
| Tender Overview | How the tender will take place, email/paper, deadlines, processes, and procedures |
| Requests | Request for Company information and background, experience in sector and any sub-contractors likely to be working on the project |

(Designing Buildings, 2009)

# 7.0 - Documents required for a Traditional procurement approach

For a traditional procurement approach there are several documents that would be required:

Table 2 - Documents required for a Traditional procurement approach

| Provided/Requested by the Client | Description |
| --- | --- |
| Instructions to Tender | Closing date of tender, how to submit, any timelines and the introduction to the scoring mechanism. Highlighting any qualification penalties, or opportunities to tender alternative proposals if applicable. |
| Drawings | Professional Drawings by which the contractor can measure and price accordingly. |
| Work Schedules | Dates by which the client’s site will be ready for work and by which it should be completed, highlighting any days where work must cease. |
| Listed Materials / Bill of Quants | Any materials required or already purchased to be incorporated into the build. |
| Controls | Contract Management, building in KPI’s and quality control mechanisms. |
| Health & Safety Polices/Requirements | Any Bespoke requirements (confirmed space working etc) and industry standard accreditations. |
| Sustainability Polices / Requirements | Disposing materials in accordance with the law and local laws/sites. Use of local materials to include local suppliers. |
| Tender Evaluation | How the Tenders will be evaluated, weighting/scored. How they will be informed of the result. Procedures for queries / interviews. |
| Contract Terms | Full Terms & Conditions of the contract, payment methods and schedules, termination clauses, resolution of disputes, substantiations required. |
| Policies | Polices covering, but not limited to: - Equality and Diversity - Whistleblowing - Data protection - Confidentiality – confirming with the Freedom of Information Act 2000 - Disclosure and Barring Service |
| Tender Form | How it is presented with required signatures, confirming no collusion amongst other parties involved. |
| H&S Records Request | Standards set and requesting any deceleration/disclosure of any H&S records which would bring disrepute. |
| Financial Records Request | Standards set and requesting detailing any CCJ’s, bankruptcy, pending court proceedings/criminal records. |
| Insurances Required | Value of Insurance required, and any set conditions. |
| Risk Registers | Identification of Risks and who holds them. |
| Tender Query Form | Form allowing the contractors to note any queries so that the client can collate and answer to all contractors. |
| Process Overview | Full breakdown of the tender process, any in house policies and timelines/windows to adhere to. |

(Designing Buildings, 2009)

# 8.0 - The role of the QS

The role of the QS in the preparation of this tender will look to:

Create a Cost Estimation to stablish a realistic budget. It is expected that an experienced QS will be able to provide a more accurate budget. This is achieved through localised data, current and projected costs of materials, labour and plant marked against the size/scope of the project.

Prepare Tender Documents containing, Conditions of the Contract, Requirements, Preliminaries for pricing, and any specialist requirements which would require the contractors to seek further assistance from a unique supplier.

Bill of Quantities will be required for the contractor to price and highlight any supplying issues/timescales.

Setting out how the contractors can raise queries with a response timetable and format for return (Paper/Email etc), and then dealing with said queries providing the same information to all parties regardless of if they submitted any queries, to ensure a fair system for all.

Analysis and assessment of tender returns, providing a scoring/weighting mechanism for perhaps an AQS to support and to provide clarity to any independent audit.

Production of Tender Report including any necessary negotiations with contractor and adjustment to scope of works to achieve established budget

Produce the Contract Documents once a Contract Sum has been agreed.

Continual monthly valuations of progress on site, issue of Valuation Certificate to Architect and producing any cost reports of any variations that have taken place. (Haener, 2018)

It is the role of the QS to lead and manage the process if a contract manager has not been assigned. If one has been assigned the QS will usually work in conjunction with the contract manager but will not be the face of the project, to separate any known or unknown bias and prevent any bid rigging or bribery.

It is advised that a PQS is appointed to as recommended by RICS due to the wide and varied nature of the QS role, which can include and not limited to:

(RICS, 2014)

Long term cost planning, value engineering/management, feasibility studies, cost benefit analysis, life-cycle costing, risk analysis, change control, dispute resolution, claims management and estimates. Bearing this in mind experience on more complex projects would be advantageous utilising the knowledge pyramid: (JR, 2001) & (CDN.YMAWS, 2022)

Figure 1 – Knowledge Pyramid

(Designing Buildings Wiki, 2022)

# 9.0 - References

Ames, C., 03/01/2019. Highways England takes financial hit on Severn bridges, London: Hemming Group,

CDN.YMAWS, 2022. CDN.YMAWS. [Online] 
Available at: https://cdn.ymaws.com/www.sacqsp.org.za/resource/resmgr/What_is_a_PrQS.pdf
[Accessed 12 11 2022].

Designing Buildings Wiki, 2022. Cohesive BIM Wiki. [Online] 
Available at: https://www.designingbuildings.co.uk/wiki/Construction_information
[Accessed 12 11 2022].

Designing Buildings, 2009. NRM1 / NRM 2 / NRM 3. [Online] 
Available at: https://www.designingbuildings.co.uk/wiki/NRM1
[Accessed 12 11 2022].

Haener, M., 2018. PrideRoad. [Online] 
Available at: https://www.prideroad.co.uk/tender-stage-and-quantity-surveyor/#:~:text=Before%20a%20construction%20project%20starts,accurate%20labour%20and%20work%20costs.
[Accessed 12 11 2022].

Hughes, D., 2022. Estimating & Measurement of Work within a Construction Enviroment. Swansea: UWTSD.

JR, H. W. &. M., 2001. Centaur Reading. [Online] 
Available at: https://centaur.reading.ac.uk/4307/1/Roles_in_construction_projects_v6c.pdf
[Accessed 12 11 2022].

NHBC, 2021. NHBC. [Online] 
Available at: https://www.nhbc.co.uk/builders/products-and-services/techzone/building-regs-england
[Accessed 01 March 2022].

Office Of Goverment Commerce, 2007. Procurement and contract strategies. London: OGC.

RICS, 2014. Tendering strategies. [Online] 
Available at: https://www.rics.org/globalassets/rics-website/media/upholding-professional-standards/sector-standards/construction/black-book/tendering-strategies-1st-edition-rics.pdf
[Accessed 12 11 2022].