MODULE CODE: ACBA5010

ASSIGNMENT TITLE: CLIENT LETTER AND DRAFT BEP

NAME: MUSTAFA OMAR

2015656

# DRAFT

MUST-DESIGN

121 MAIN STREET

SWANSEA

SA1 5JU

07305255416                                                                                                                                 MUST-DESIGN@HOTMAIL.CO.UK

March 29, 2022

MR GAVIN TRAYLOR

SWANSEA COUNCIL

100 BROADWAY STREET

SA1 2LC

Dear Mr Traylor

On behalf of the MUST-DESIGN team I would like to take this opportunity to highlights the key areas of BIM information when and how information should be created, shared, and managed and adopt all aspects of level 2 BIM.

Building Information Modelling (BIM) changing the way that we design all types of infrastructure and improved the safety, costs, and optimize schedules during construction. BIM is intended to help construction industry professionals, clients, asset owners and suppliers to understand and adopt all aspects of the BIM level 2.

Building Information Modelling (BIM) model is shared through an online space known as a common data environment (CDE). That provides centralized storage such as sharing and access of all the data and can be exported into an open-source file format, such as Industry Foundation Class (IFC). However, using Industry Foundation Class (IFC) file will allow a large construction project that involves many stakeholders from different countries that is working with different BIM software packages to share the building information stored in a CDE without losing data or having to remodel the building. on the other hand, BIM process in a project does not mean that all the stakeholders should use a similar software package. instead, a team that is working with Revit can past the file to another team that is working with any other BIM packages using open-source file format such as IFC.

Advantages of CDE

- Accuracy

shared information reduces any misunderstandings, mistakes and avoiding unnecessary delays.

- Accountability

Any party that is involved knows who is responsible for and what their job is to prevents any misunderstanding.

- Faster and efficient processes

- Reduced on-site waste

- Avoidance of rework costs

International BIM Standards

The UK government produced a strategy to embed the use of building information modelling (BIM) level 2, this means for those who work in design, construction and management should meet the standards of BIM level 2 package.

However, the UK is now recognized as the leading nation in the use of building information modelling (BIM). BIM standard ISO 19650 is a series of international BIM standard, created by international organization for standardization, are guidelines codes of standard that are fast developed process which helps the UK construction industry. BIM is also recognized as the key driving economic growth in both domestic and international market.

BIM MATURITY LEVEL 2

These various levels of BIM can be achieved for several types of projects (known as BIM Maturity Levels) BIM levels starts with level 0 to level 3 and above. The purpose of these levels is to measures how useful or at the same time to see how information is being shared throughout the process.

Before we continue the BIM levels, it is important to know the basics of dimensions in which they operate. Diagram below explains each dimension and how they work.

Fig 1

2-Dimension

2D dimensions is the most basic type of construction model, it usually is a simple x-axis and Y-axis. These are made by hand or using CAD drawings.

3-Dimension

3D BIM shows structures 3-dimensionally and is the most popular BIM dimension using the X-Y and Z-axis where the 2D only uses X and Y-axis. On the other hand, the benefits of the 3 dimensional improves the visualisation as well as better co-ordination and better communication among different parties.

4-Dimension

4D BIM it is a process that can add a lot of value to design and saving both time and money in construction, these includes:

- Construction planning

- Virtual construction

- Scheduling time lining

- Deliveries equipment’s

Those are all included in the 4-dimension of the BIM process.

5-Dimension

5D contains cost data into BIM process this includes

- Accurate cost estimation

- Quantity extractions

- Fabrication model

- material take-off

6-Dimension

6D gather the energy use and sustainability, using 6-dimension can assess the buildings in numerous energy rating system.

BIM LEVELS

Now that you have a better understanding of BIM-Dimensions, the diagram below shows and explains each BIM levels and how you can identify the level on which you are working.

Fig 2

Level 0

This level is the basic using of 2D CAD drafting or even hand drawing with paper or electronic print information exchange.

Level 1

This Level 1 is containing a mixture of both 3D-CAD and the 2D for drafting backed by an electronic sharing of data conducted from common data environment (CDM). CAD standards are required to meet British Standards 1192:2007+A2:2016.

Level 2

Level 2 BIM is distinguished by collaborative working across disciplines with all parties using 3D models. each party must be capable of exporting to one of the common file formats either Information Foundation Exchange (IFC) or COBie (Construction Operations Building Information Exchange).

Level 3

Level 3 there is complete and Fully collaboration in the planning construction and the operational life cycle of any built asset. The data is shared, collected and stored using a single source of data.

# BIM Execution Plan (BEP)

PROJECT TITLE: YSGOL BAE ABERTAWE

PROJECT ADDRESS: SWANSEA COUNCIL

100 BROADWAY STREET

PROJECT NUMBER: 5010

DATE: 29/03/2022

Contents

PROJECT INFORMATION	8

MANAGEMENT	8

ROLES, RESPONSIBILITIES, AND AUTHORITIES	8

PROJECT MILESTONES	9

PLANNING AND DOCUMENTATION	9

REVISED PROJECT INFORMATION PLAN (PIP)	9

AGREED MATRIX OF RESPONSIBILITIES ACROSS THE SUPPLY CHAIN	9

STANDARD METHOD AND PROCEDURE	11

VOLUME STRATEGY	11

FILE NAMING CONVENTION	11

PROJECT INFORMATION MODEL (PIM)	11

LAYER NAMING CONVENTION	11

DISCIPLINE	12

METADATA	12

THE IT SOLUTIONS	13

SOFTWARE VERSIONS	13

EXCHANGE FORMATS	13

Reference	14

PROJECT INFORMATION

Table 1 – Project information

| Project Name | YSGOL BAE ABERTAWE |
| --- | --- |
| Project Address | SWANSEA COUNCIL |
| Project Number (Clients Project Number or reference) | 5010 |
| Project Design Start Date | April 4, 2019 |
| Project Construction Start Date | March 20, 2021 |
| Project Completion and Handover Date | March 29, 2022 |
| Project Description | 1 form entry infant school for 90 pupils, with 48 PT nursery provision. “The Project is a joint funded venture with the Welsh Government, under the 21st Century schools programme” |
| Project Brief and CDM |  |

# MANAGEMENT

This section of the BEP covers the requirements of  BS EN ISO 19650

## ROLES, RESPONSIBILITIES, AND AUTHORITIES

Table 2: Start of the project, it is important to identify the roles and responsibilities of the design teams.

| Role Company | Name | Email and Telephone number |
| --- | --- | --- |
| Lead Designer Company | Mike Dean (Must-Design company) | Must-Design@hotmail.co.uk 07305254516 |
| Project Delivery Manager Company | Amir Omar (Must-Design company) | Must-Design@hotmail.co.uk 07925053215 |
| Project Information Manager Company | John lee | Johnlee@hotmail.co.uk 07750535722 |
| Construction Manager | Williams jones | Johnlee@hotmail.co.uk 07986342451 |
| Task Team Manager | Mustafa Omar | mustomar12@hotmail.co.uk 07303500251 |
| Task Team Information Manager | Mustafa Omar | mustomar12@hotmail.co.uk 07303500251 |
| Task Team Interface Manager | Mustafa Omar | mustomar12@hotmail.co.uk 07303500251 |
| Task Team BIM Authors | Mike Dean | Dean_Mike@hotmail.co.uk 07925053215 |

Table 3: Roles and responsibilities

| Role | Authority |
| --- | --- |
| Lead Designer | Halen Foster |
| Project Information Manager | Amir Omar |
| Task Team Manager | Mustafa Omar |
| Interface Manager | Mustafa Omar |
| Information Manager | Mustafa Omar |
| Coordinator | Mike Dean |

## PROJECT MILESTONES

| Project Phase/Milestone | Estimated Start Date | Estimated completion date |
| --- | --- | --- |
| Concept design | N/A |  |
| Pre-design | N/A |  |
| Preliminary design | Jun 5, 2019 | Oct 10, 2019 |
| Developed design | Dec 20, 2019 | Feb 3, 2020 |
| Detailed design | April 4, 2019 | Jun 7, 2020 |
| Construction | March 20, 2021 | March 20, 2022 |
| Handover |  | March 29, 2022 |

# PLANNING AND DOCUMENTATION

This section of the BEP covers the requirements of  BS EN ISO 19650

## REVISED PROJECT INFORMATION PLAN (PIP)

| Discipline | Resource numbers | Levels of competence | Years of Experience | Names of individuals |
| --- | --- | --- | --- | --- |
| Qualified Architect | 1 | RIBA, CAD/BIM, | 10 | Halen Foster |
| Qualified Structural Engineer | 2 | Istructe | 17 | Ayah Omar |
| Architectural Technologist (CIAT) | 4 | CAD, BIM, CIAT, Trained | 11 | Spike Lee |
| Architectural Technician | 2 | CAD or Model Certificate | 7 | Johnathan David |

## AGREED MATRIX OF RESPONSIBILITIES ACROSS THE SUPPLY CHAIN

| Model Authoring | Example software | Native (F) | Exchange (F) | 1 Brief | 2 Concept | 3 Definition | 4 Design | 5 Build and commission | 6 Handover and Closeout | 7 Operation |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Space Planning |  |  |  |  |  |  |  |  |  |  |
| Architectural Model |  |  |  |  |  |  |  |  |  |  |
| HVAC Design Model |  |  |  |  |  |  |  |  |  |  |
| Site and Existing Buildings |  |  |  |  |  |  |  |  |  |  |
| Site, Urban Design Context |  |  |  |  |  |  |  |  |  |  |
| Structural Design Model |  |  |  |  |  |  |  |  |  |  |
| Road and Civil Design |  |  |  |  |  |  |  |  |  |  |
| Building Services MEP Design |  |  |  |  |  |  |  |  |  |  |
| Lighting Design Model |  |  |  |  |  |  |  |  |  |  |
| Electrical Design Model |  |  |  |  |  |  |  |  |  |  |
| HVAC Fabrication Model |  |  |  |  |  |  |  |  |  |  |
| Interior Layouts and Design Model |  |  |  |  |  |  |  |  |  |  |
| Curtain Wall Fabrication Model |  |  |  |  |  |  |  |  |  |  |
| Hydraulics Design Model |  |  |  |  |  |  |  |  |  |  |
| Structural Steel Fabrication Model |  |  |  |  |  |  |  |  |  |  |
| Landscaping and External Works Options |  |  |  |  |  |  |  |  |  |  |
| Renovation and Refurbishment |  |  |  |  |  |  |  |  |  |  |
| Facility Management Model |  |  |  |  |  |  |  |  |  |  |
| Construction Model |  |  |  |  |  |  |  |  |  |  |
| Model Analysis |  |  |  |  |  |  |  |  |  |  |
| Brief Development |  |  |  |  |  |  |  |  |  |  |
| Model Clash Detection Rendition |  |  |  |  |  |  |  |  |  |  |
| LCA Analysis |  |  |  |  |  |  |  |  |  |  |
| Sustainability Analysis |  |  |  |  |  |  |  |  |  |  |
| Thermal Simulation |  |  |  |  |  |  |  |  |  |  |
| Sun and Shadow Studies |  |  |  |  |  |  |  |  |  |  |
| Alternative Design Options Analysis |  |  |  |  |  |  |  |  |  |  |
| Construction Scheduling/ 4D |  |  |  |  |  |  |  |  |  |  |
| Design Performance Analysis |  |  |  |  |  |  |  |  |  |  |
| Structural Analysis |  |  |  |  |  |  |  |  |  |  |
| Cost Planning and Control |  |  |  |  |  |  |  |  |  |  |
| Animation Security |  |  |  |  |  |  |  |  |  |  |
| Code Checking and Regulatory Compliance |  |  |  |  |  |  |  |  |  |  |

# STANDARD METHOD AND PROCEDURE

This section of the BEP covers the requirements of  BS EN ISO 19650

VOLUME STRATEGY

See Section 5.3 for a list of additional resources:

## FILE NAMING CONVENTION

| The code | Project | Originator | Functional Breakdown | Spatial Breakdown | Form | Discipline | Number | Description | Status | Revision |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 4005 | UWTSD | XX | ZZ | D | A | 1001 | GEO MOD | S1 | A |

## PROJECT INFORMATION MODEL (PIM)

Record of information model origin and orientation

| Point | Grid intersection notation | Easting (m) | Northing (m) | Elevation or site Datum |
| --- | --- | --- | --- | --- |
| Site local grid origin |  |  |  |  |
| Grid origin Bottom Left Intersection |  |  |  |  |
| Grid Intersection Bottom Right |  |  |  |  |
| Grid Intersection Top Left |  |  |  |  |

## LAYER NAMING CONVENTION

This list should be published to all members of the project team for information

| Field | Discipline | Classification | Presentation | Description |
| --- | --- | --- | --- | --- |
| Name | A | G23 | M2 | Stairs |
| Example | Architect | AA | Model graphics |  |

## DISCIPLINE

Discipline or role codes as recommended in  BS EN ISO 19650

(see  BS EN ISO 19650) Code Discipline

| Code | Discipline |
| --- | --- |
| A | Architect |
| B | Building Surveyor |
| C | Civil Engineer |
| D | Drainage, Highways Engineer |
| E | Electrical Engineer |
| F | Facilities Manager |
| G | Geographical Information System Engineers and Land Surveyor |
| H | Heating and Ventilation Designer |
| I | Interior Designer |
| K | Client |
| L | Landscape Architect |
| M | Mechanical Engineer |
| P | Public Health Engineer |
| Q | Quantity Surveyor |
| S | Structural Engineer |
| T | Town and Country Planner |
| W | Contractor |
| X | Sub-Contractor |
| Y | Specialist Designer |
| Z | General (non-disciplinary) |

## METADATA

Extend the standard Metadata status codes as required for the project, the codes in the BS EN ISO 19650

| Status | Description |
| --- | --- |
| S0 | Initial status or WIP Master document index of file identifiers uploaded into the extranet. |
| S1 | Suitable for Co-ordination The file is available to be „shared‟ and used by other disciplines as a background for their information. |
| S2 | Suitable for Information |
| S3 | Suitable for Internal Review & Comment |
| S4 | Suitable for Construction Approval |
| S5 | Suitable for Manufacture |
| S6 | Suitable for PIM Authorization (Information Exchanges 1-3) |
| S7 | Suitable for AIM Authorization (Information Exchange 6) |
| D1 | Suitable for Costing |
| D2 | Suitable for Tender |
| D3 | Suitable for Contractor Design |
| D4 | Suitable for Manufacture/Procurement |
| AM | As Maintained |
| A B | Suitable for Construction Partially signed-off: For Construction with minor comments from the Client. All minor comments should be indicated by the insertion of a cloud and a statement of “in abeyance” until the comment is resolved, then resubmitted for full authorization. |
| AB | As-Built Handover documentation, PDF, native models, COBie etc. |

# THE IT SOLUTIONS

## SOFTWARE VERSIONS

The CAD software

| User | Database | CAD software | Version | Format | Comments |
| --- | --- | --- | --- | --- | --- |
| Architect |  | Revit |  |  |  |
| Interior |  | Revit |  |  |  |
| Structural |  | Revit |  |  |  |
| Electrical |  | Revit |  |  |  |

During the Project new versions of application software may become available. Upgrading of models or project data to never versions should be reviewed with all team members to ensure compatibility. If the team decides an upgrade is beneficial to the project a protocol will be developed.

## EXCHANGE FORMATS

| Exchange | Deliverable | Means | IFC | Other |
| --- | --- | --- | --- | --- |
| Collaboration Between design team | CAD | PDF Sets BIM 360 design |  | Refer to progress phase/milestone table for schedule |
| Team architect | Revit | PDF sets |  |  |
| Milestone submissions by design to client | Revit |  |  | Refer to progress phase/milestone table for schedule |
| Cost Estimate from x/y |  |  |  |  |

# Reference

https://www.buildingthedigital.com/

https://www.designingbuildings.co.uk/wiki/Level_of_detail_for_BIM

https://www.designingbuildings.co.uk/wiki/BIM_level_2

https://ukbimframework.org/wp-content/uploads/2019/11/ISO-19650-Guidance-Part-2-Single-Page-Print.pdf

file:///C:/Users/44730/Downloads/UK%20BIM%20Introduction%20Guide.pdf

https://ukbimframework.org/wp-content/uploads/2019/11/ISO-19650-Guidance-Part-2-Single-Page-Print.pdf