ACCA 6020 - BEng (Hons) Ordnance, Munitions and Explosives

In-Service Surveillance of 40mm Signal Cartridges

By

Samuel Hawkins

Date: 19/06/2026

Contents

1.	Introduction	3

2.	Background/Literature Review	3

3.	Project Activities	4

4.	Resources & Planning	5

References	6

Annex A – Data Collected	8

Annex B – SoAC Ethics Form	8

Annex C - Timeline	9

# Introduction

  - Many countries face the challenge of ageing munitions stockpiles that may still be serviceable, such as the 40mm Cartridge Signal. [1] The key issue is whether the life of these stocks can be safely extended to maintain operational capability while ensuring no degradation in safety or performance during storage.

  - This project aims to plan, conduct tests and inspections and analyse results to enable a short-term life extension (STLE) of 12 months for the 40mm signal cartridges. This will result in a 12-month life extension maintaining operational capability. It will use existing In-Service Surveillance (ISS) teams, technical resources, and contractual arrangements, ensuring no impact on users or additional funding requirements. Work will be conducted by February 27, allowing an STLE and summary report to be generated by March 27.

  - By supporting life extension activities, the project will maintain munition capability and provide valuable data on ageing effects, reducing risks of unexpected failures and informing future stock management. The project requires collaboration with stakeholders, access to test stock and facilities, and qualified personnel to gather essential data for evidence-based recommendations.

  - Deliverables include an ISS plan outlining testing procedures, a results report on stock condition and performance, an STLE proposal for chief engineer review, and a summary report demonstrating relevant knowledge and skills. Ultimately, this will extend the stock’s service life by 12 months while ensuring safety and operational effectiveness.

# Background/Literature Review

  - UK MOD follows Defence Safety Authority guidance to ensure risks associated with Ordnance, Munitions and Explosives (OME) remain as low as reasonably practicable (ALARP) throughout their life. [2] Guidance is provided through Defence Codes of Practice (DCOP), which outline strategy, processes, tools and best practices to demonstrate munition safety and performance. DCOP 113 supports effective through-life management [3], supported by STANAG 4675 [4] [5] and DEF Stan 05-101 [6] which define NATO requirements for ISS used with established project team procedures. [7]

  - In addition to firings, [8] non-destructive testing (NDT) is increasingly used as it provides valuable data on internal munition condition before functioning. Other nations employ a wider range of NDT methods than the UK, such as X-rays, thermography, ultrasonics and liquid penetrant testing. [9] [10] Visual inspections identify degradation such as seal damage, stabiliser depletion and cracks in energetics caused by moisture, heat and vibration. Functional firings then verify performance and capture data. [11] [12]

  - After collecting the data, the results will be analysed to determine if there are any performance failures referring to the design specification and proof testing results. Functional Limiting Quality is the minimum quality standard for munitions to be used that is acceptable. This is defined as class 1 being 96%, expressed as 96% confidence level. There are at least two methods that can be used to determine FLQ, Binomial and Poisson, we use the Poisson Distribution. [13] [14]

  - ISS evidence, combined with other information, informs STLE, allowing controlled, temporary life extensions when replacement or refurbishment is not feasible. [15] Previous work in closed communities shows that less invasive, throughout-life testing can better predict munition health and maximise service life, a practice that could be further adopted to enhance stock condition monitoring. [16]

# Project Activities

  - This project will be split into four sections:

- Plan the in-service surveillance activities; Information gathering and research, detail Batch Key Indicators, number of munitions to be tested. Organise the testing area (QQ Pendine) and specify the test and inspection regime. Organise equipment and tools required. Pyro pistols, sensors, data recorders and loggers and videos cameras.

- Conduct the in-service testing in accordance with the ISS plan and gather results.

- Extract and analyse the results comparing the performance and safety characteristics against that of the proof firings when they were manufactured to determine any deltas.

- Present an interpretation of all the available data providing an informed argument to justify a life extension based on safety and performance criteria considering any incidents, issues considering historical data and any concerns raised by stakeholders throughout this project.

  - The main experimental section of this project will be the ISS activity. This will require access to a range of which QinetiQ Pendine is contracted. [17]

  - Data collection will take place using equipment specified in the ISS plan such as video cameras, x-ray, meteorological equipment (wind speed/direction temperature and humidity). Time keeping and height equipment. See annex A.

  - Data evaluation will be conducted using formulae, input from subject matter experts, minor/ major failure criteria and best judgment.

  - As with anything when involving munitions, there is a safety risk. As part of the planning and test process, a risk assessment will be conducted to identify and mitigate any potential hazards that could occur.

  - A possible risk to the munition following the testing could be a significant failure could occur where it is apparent that the munition stock is no longer safe and suitable for service and so must be disposed of. This would not be desirable, but it is not a bad thing as unsafe stock would have been identified and withdrawn in accordance with defence standards and ensuring the user community is safe.

  - Ethics is considered in SoAC Ethics Form, Annex B.

# Resources & Planning

  - Timeframe for this project is:

- Project proposal due: 19 June 2026

- Planning for ISS testing: July to December 2026

- ISS testing: Early January to early February 2027

- Analysis of results: Mid-February to start of March 2027

- Final report due: 19 March 2027

  - See Annex C for Gannt Chart.

  - The project will require no additional resources when compared to other ISS programmes.

  - Three colours are being tested requiring 8 BKIs. Approximately 500 cartridges will be tested.

  - Key to operating the cartridges will be a number of pyrotechnic pistols supplied as government furnished assets. To function these cartridges, 5 pyrotechnic pistols have been requested.

  - Engagement from the stakeholder community will be required:

- Chief Engineer (review and sign off STLE)

- QinetiQ Staff

- ISS Team

- Navy/Air Project Team

# References

| [1] | WESCOM Defence, “40mm Coloured Smoke Cartridges,” [Online]. Available: https://wescomdefence.com/product/tactical-signalling-marking/40mm-coloured-smoke-cartridges/. [Accessed 18 June 2026]. |
| --- | --- |
| [2] | Ministry of Defence, “DSA03 OME: part 1 OME Acquisition,” Ministry of Defence, 20 November 2025. [Online]. Available: https://www.gov.uk/government/publications/dsa03-ome-part-1-ome-acquisition. [Accessed 18 June 2026]. |
| [3] | Defence Safety Authority, “DSA 03.OME Part 1: Defence Code of Practice (DCOP) 113 OME Through-Life Capability Management (TLCM),” 20 November 2025. [Online]. Available: https://assets.publishing.service.gov.uk/media/69b1604558d4ef5adaf0e444/DSA_03.OME_Part_1-DCOP113_OME_Through-Life_Capability_Management__v2.0_Feb_26_.pdf. [Accessed 18 June 2026]. |
| [4] | North Atlantic Treaty Organization (NATO), “NATO - STANAG 4675,” 27 February 2017. [Online]. Available: https://standards.globalspec.com/std/10199856/stanag-4675. [Accessed 18 June 2026]. |
| [5] | North Atlantic Treaty Organization (NATO), “NATO - AOP-62,” 27 February 2017. [Online]. Available: https://standards.globalspec.com/std/10266598/aop-62. [Accessed 18 June 2026]. |
| [6] | UK Ministry of Defence, “DEF STAN 05-101 - Proof of Ordnance, Munitions, Armour and Explosives Part 1 Requirements,” 20 May 2005. [Online]. Available: https://standards.globalspec.com/std/805186/def-stan-05-101-part-1. [Accessed 18 June 2026]. |
| [7] | J. Carapic, E. J. Deschambault, P. Holtom and B. King, “A Practical Guide to Life-cycle Management of Ammunition,” April 2018. [Online]. Available: https://www.smallarmssurvey.org/sites/default/files/resources/LCMA%20Handbook%20Text%20REV5%20WEB.pdf?utm_source=copilot.com. [Accessed 19 June 2026]. |
| [8] | S. Caylar and K. Vardar, “Shelf Life Extension of One Shot Device Based on Reliability Analysis,” in Applied Vehicle Technology Panel, Brussels, 2010. |
| [9] | B. GENOV, “Criteria for Selection of NDT in the Ammunition Life Cycle,” Bulgarian Society for NDT , vol. 1, no. 4, 2018. |
| [10] | M. M. R. Group, “NON-DESTRUCTIVE TESTING OF SOLID PROPELLANTS: A REVIEW OF METHODS AND APPLICATIONS,” Defence S&T Tech, vol. 17, no. 2, pp. 105-125, 2024. |
| [11] | P. BONCHEV and D. NEDELCHECV, “Comprehensive Approach of Testing and Evaluation and Involvement of NDT in the Ammunition Life Cycle,” Bulgarian Society for NDT, vol. 6, no. 2, 2023. |
| [12] | C. Collet, “L-266 International Review of ISS Practices,” May 2021. [Online]. Available: https://www.msiac.nato.int/publication/l-266-international-review-of-iss-practices/?utm_source=copilot.com. [Accessed 19 June 2026]. |
| [13] | T. Yamane, “Poisson Distribution,” in Statistics; An Introductory Analysis, New York, HARPER & ROW, pp. 588-612. |
| [14] | International Ammunition Technical Guidelines, “In-Service Surveillance,” [Online]. Available: https://data.unsaferguard.org/iatg/en/IATG-07.10-Surveillance-proof-IATG-V.3.pdf . [Accessed 18 June 2026]. |
| [15] | Defence Safety Authority, “DCOP 105 - Safety Risk Management,” 20 November 2025. [Online]. Available: https://assets.publishing.service.gov.uk/media/69b15f8824c6431b84f0e440/DSA_03.OME_Part_1-DCOP105_Safety_Risk_Management__v2.0_Feb_26_.pdf. [Accessed 18 June 2026]. |
| [16] | S. K., “Health Management of Munitions,” in Applied Vehicle Technology Panel, Brussels, 2011. |
| [17] | QinetiQ, “QinetiQ's work at MOD Pendine,” QinetiQ, [Online]. Available: https://www.qinetiq.com/en/pendine/about/qinetiqs-work-at-mod-pendine. [Accessed 18 June 2026]. |

# Annex A – Data Collected

The following data is required to be captured. Subject to change.

      - Batch Key Identity (BKI) of round.

      - General condition of round.

      - Conditioned temperature of round.

      - Date and time of firing.

      - Height attained by the Star.

      - Height of burn cessation

      - Burn time

      - Relevant meteorological data

        - Temperature

        - wind speed

        - wind direction

        - Humidity

      - Remarks (to include observations on consistency of burn, break-up of Flare, failure to burn out before reaching ground).

# Annex B – SoAC Ethics Form

# Annex C - Timeline

Background research is limited due to reliance on Defence Standards, STANAGs, and restricted internal documents.