Project Management methodologies compared

| Methodology | Strengths | Intended uses | Unsuitable uses |
| --- | --- | --- | --- |
| PRINCE2 | Clear mandate Link to organisational needs Documentation and processes Planning and monitoring | New projects with pre-defined outputs | Projects with undefined outputs |
| Agile PM | Promotes collaboration and flexibility Light-touch oversight and documentation Focus on scoping | New projects with undefined or incremental outputs | Projects which have a pre-defined output |
| Lean management | Identifies bottlenecks and inefficiencies in process Can be run multiple times Focus on value stream | Refining existing work processes | One-off activities |
| Six Sigma | Identifies and reduces variability of output Part of core processes | Refining existing work processes | One-off activities |
| MSP | Coordinates multiple strands of activity to meet strategic goal | Tranche of several projects | Single project |

Martin Locock

17/2/22