Module Title: Managing Business Information

Module Code: - LCLM 5004

Assignment: Component 2- Individual report- Information Systems Improvements

Student Name: Andreea-Cristina Balcanu

Student Number: 2329944

Lecturer’s Name: Dr. Olu Adegbite

Table of Contents

- Introduction………………………………………………….3
 1.1 Overview of the Business Case
 1.2 Key Challenges Faced by the Organization

- Evaluation of Existing Systems…………………….…..4
 2.1 Analysis of Current Information Systems
 2.2 Identification of Inefficiencies and Gaps

- Recommended Solution…………………………….……6
 3.1 Proposed System
 3.2 Justification for Recommendation
 3.3 How the System Improves Operations

- Implementation Plan………………………………….….8
 4.1 Implementation Phases
 4.2 Training and Change Management
 4.3 Integration with Existing Infrastructure
 4.4 Potential Challenges and Mitigation Strategies
 4.5 Estimated Cost

- Conclusion………………………………………………12

- References………………………………………………13

Proposal for Modernising AKPerog Ltd.’s Information Systems

1. Introduction

1.1 Overview of the Business Case

AKPerog Ltd. is a quickly developing consumer electronics retailer operating 30 physical stores and an online platform. Over the past year, the company has experienced significant sales growth, demonstrating a strong market presence and customer demand. However, this success has encounter severe operational inefficiencies due to outdated and disconnected information systems. As a result, the company faces inventory flaws, customer dissatisfaction, regulatory compliance issues, and poor decision-making capabilities.

To remain competitive and sustainable in the digital time, AKPerog Ltd. must adopt modern, integrated information systems that increase efficiency, data visibility, and customer experience. This proposal creates a complete plan to replace the current fragmented systems with an integrated Enterprise Resource Planning (ERP) and Customer Relationship Management (CRM) solution. The proposed system will improve operations, streamline communication, support data-driven decisions, and ensure compliance with data protection regulations.

1.2 Key Challenges Faced by the Organization

After reviewing the case, the following key challenges have been identified:

- Inefficient Inventory Management: Manual inventory tracking causes discrepancies between physical stores and online stock levels, leading to overstocking, understocking, and customer dissatisfaction.

- Split Customer Data: Customer information is stored across multiple systems, delaying personalized marketing and effective customer service.

- Manual Reporting and Poor Decision-Making: Sales reports are compiled manually using spreadsheets, resulting in delays, inaccuracies, and limited real-time vision.

- Regulatory Compliance Risks: Current systems lack secure access controls and fail to meet GDPR compliance requirements, standing potential legal and reputational risks.

- Lack of System Integration: Sales, finance, and inventory systems operate independently, requiring manual data transfer that wastes time and increases errors.

- Limited Scalability: The existing IT infrastructure cannot support the company’s growth path, especially with plans for further expansion.

These issues together destabilize AKPerog Ltd.’s efficiency, profitability, and customer satisfaction. Therefore, a complete systems upgrade is both necessary and urgent.

2. Evaluation of Existing Systems

2.1 Analysis of Current Information Systems

Currently, AKPerog Ltd. relies heavily on manual and semi-automated processes. The following components make up its existing information environment:

- Inventory Management: A manually updated spreadsheet-based system maintained by store managers. Inventory understanding between online and physical stores is performed weekly, resulting in frequent data mismatches.

- Sales and Order Processing: Each store uses separate Point of Sale (POS) systems that are not integrated with the e-commerce platform. Online orders are processed through a basic web-based system that depend on email notifications.

- Customer Data Management: Customer information is thrown across marketing, sales, and support systems, with no centralized database. This fragmentation prevents effective tracking of customer interactions or purchase history.

- Financial Management: Accounting is handled through unrelated desktop software (e.g., QuickBooks or Sage) with manual data entry from multiple departments.

- Reporting and Decision-Making: Management reports are created using Excel spreadsheets, compiled manually from various data sources. This process is time-consuming and error liable.

- Security and Compliance: There are no centralized access controls or audit track. Sensitive data is stored locally without encryption, violating GDPR principles of data minimization and protection by design.

2.2 Identification of Inefficiencies and Gaps

A comprehensive analysis reveals the following gaps in AKPerog Ltd.’s current systems:

| Area | Current State | Key Inefficiencies |
| --- | --- | --- |
| Inventory Management | Manual spreadsheets | Inaccurate stock levels, delayed updates, over/understocking |
| Sales Systems | Separate store and online systems | Lack of synchronization, duplicate data entry |
| Customer Data | Fragmented across departments | Poor customer perceptions, limited personalization |
| Reporting | Manual Excel-based | Time-consuming, error-liable, lacks real-time data |
| Compliance | Weak access control, unencrypted storage | GDPR non-compliance, security risks |
| Integration | Disconnected systems | Manual data transfer, delays, high risk of data inconsistency |

The current systems cannot scale with business growth and fail to provide management with the real-time insights necessary for strategic decision-making. This ineffectiveness turns directly into lost revenue, wasted labour, and decreased customer trust.

3. Recommended Solution

3.1 Proposed System

To address AKPerog Ltd.’s operational challenges, this report recommends the implementation of an integrated Enterprise Resource Planning (ERP) and Customer Relationship Management (CRM) system, such as Microsoft Dynamics 365 or SAP Business One. These modern, cloud-based platforms are created for growing retail businesses and provide a unified solution that integrates key business processes—inventory management, finance, sales, customer service, and reporting—into one centralized system.

The new system will replace the company’s fragmented and manual processes with an automated, real-time environment that enhances visibility, efficiency, and decision-making. By consolidating data from all departments into a single platform, the ERP-CRM solution will enable accurate, consistent, and timely information sharing across the organization, reducing duplication and human error.

Key Components:

- ERP Module: Manages essential back-office functions such as inventory control, locating, financial accounting, supply chain operations, and reporting. This ensures streamlined workflows, reduced operational costs, and improved accuracy in resource management.

- CRM Module: Centralizes customer data to manage sales leads, marketing campaigns, and after-sales service. This promotes stronger customer relationships, personalized engagement, and improved satisfaction.

- Business Intelligence (BI) Tools: Offer real-time insights through interactive dashboards and analytics, enabling management to make informed, data-driven decisions.

- Cloud-Based Infrastructure: Provides adaptability and flexibility, allowing AKPerog Ltd. to expand easily while minimizing IT maintenance and infrastructure costs. Cloud holding ensures accessibility from any location, supporting both in-store and online operations.

- Security and Compliance Features: Include advanced encryption, access controls, and GDPR-compliant data handling to protect customer information and maintain regulatory compliance.

Overall, the integrated ERP and CRM solution will create a connected, efficient, and secure business environment that supports AKPerog Ltd.’s growth objectives and enhances overall performance.

3.2 Justification for Recommendation

The recommendation to implement an integrated ERP and CRM system for AKPerog Ltd. is justified by its ability to address key business challenges and support long-term growth. The proposed solution stands with the company’s strategic objectives by improving efficiency, accuracy, scalability, and data compliance. The following table outlines the main criteria and justifications for this recommendation:

| Criteria | Justification |
| --- | --- |
| Business Needs | Integrates key operations, ensuring accurate inventory, centralized customer data, and better coordination between departments. |
| Efficiency | Automation minimizes manual work, reduces human error, and improves operational speed and productivity. |
| Cost-Effectiveness | Though initial costs are high, long-term savings result from fewer errors, better forecasting, and reduced labour costs. |
| Scalability | Cloud-based systems allow seamless expansion as new stores or online channels are created. |
| Integration | Unified data flow between sales, finance, and inventory eliminates duplication and ensures real-time accuracy. |
| Data Security & Compliance | Advanced encryption, access control, and GDPR-compliant features protect sensitive customer information. |

Overall, the system’s integration, automation, and compliance features make it a sustainable and future-ready investment.

3.3 How the System Improves Operations

The implementation of an integrated ERP and CRM system will significantly improve AKPerog Ltd.’s operations across key business areas.

Inventory Management: The system will provide real-time visibility of stock across all stores and online ways, ensuring accuracy and preventing customer disappointment. Automatic synchronization between POS and online sales, combined with predictive restocking using demand forecasting, will minimize both stockouts and overstock situations.

Customer Relationship Management: A centralized customer database will consolidate all purchase histories, enabling personalized marketing campaigns and loyalty programs. Integrated support tools will enhance complaint handling, improve customer satisfaction and holding.

Data Management and Decision-Making: Business Intelligence dashboards will deliver real-time analytics and automated reporting, eliminating manual errors and delays. Managers will gain accurate insights for forecasting and strategic planning.

Compliance and Security: The system’s role-based access controls and encrypted cloud storage ensure GDPR compliance. Features such as automated consent management and audit trails safeguard data privacy and accountability.

Interdepartmental Integration: Seamless communication between sales, finance, inventory, and customer service teams will streamline workflows, reduce manual data entry, and adopt collaboration. Collectively, these improvements will enhance efficiency, accuracy, and responsiveness, driving AKPerog Ltd. toward data-driven, sustainable growth

4. Implementation Plan

4.1 Implementation Phases

The recommended implementation of the proposed ERP and CRM system will follow a structured five-phase steps, ensuring that the transition is smooth, efficient, and minimally disruptive to AKPerog Ltd.’s day-to-day operations. Each phase will be clearly defined, with specific objectives, deliverables, and timelines to ensure successful operation and adoption.

The detailed implementation plan is outlined below:

| Phase | Activities | Duration |
| --- | --- | --- |
| 1. Planning & Requirements Gathering | Conduct stakeholder interviews, analyse existing workflows, map business processes, define system requirements, and select the most suitable ERP-CRM vendor. Establish project timelines, responsibilities, and budget allocation. | 4 weeks |
| 2. System Design & Customization | Configure ERP and CRM modules to match AKPerog Ltd.’s operational workflows. Integrate existing POS systems, e-commerce platforms, and financial software. Ensure the design supports adaptability and supports with business objectives. | 6 weeks |
| 3. Data Migration & Testing | Clean and validate existing data before migration. Migrate data securely to the new system. Conduct system integration testing and User Acceptance Testing (UAT) to confirm that all modules function correctly and data flows without problems. | 5 weeks |
| 4. Training & Change Management | Deliver comprehensive training programs tailored to various user roles. Provide user manuals, e-learning materials, live demonstrations and trainings. Implement a change management strategy focusing on staff engagement, communication, and technical support through a helpdesk. | 3 weeks |
| 5. Go-Live & Post-Implementation Review | Officially launch the system across all locations. Monitor performance, identify and resolve technical issues, and gather user feedback. Conduct a post-implementation review to assess performance and plan for ongoing system optimization. | 2 weeks |

This structured approach ensures that every stage—from planning to review—is completed efficiently, minimizing risks and maximizing system effectiveness.

Total Implementation Duration: Approximately 20 weeks (5 months).

4.2 Training and Change Management

Transitioning to a new system requires careful management to ensure staff adoption:

- Training Plan:

  - Role-specific training sessions for managers, staff, and IT personnel.

  - “Train-the-trainer” model to build in-house expertise.

  - Continuous learning through e-modules and workshops.

- Change Management Strategy:

  - Communicate benefits clearly to reduce resistance.

  - Establish a change champion team in each department.

  - Offer ongoing support through a helpdesk and feedback channels.

4.3 Integration with Existing Infrastructure

The ERP-CRM system will integrate with:

- Existing POS systems via API connections.

- E-commerce platforms (e.g., Shopify or Magento).

- Financial software and banking systems for automated settlement.

This hybrid integration ensures a smooth transition without major disruption to ongoing operations.

4.4 Potential Challenges and Mitigation Strategies

| Challenge | Impact | Mitigation |
| --- | --- | --- |
| Resistance to change | Low system adoption | Early communication, user involvement, comprehensive training |
| Data migration errors | Data loss or inconsistency | Data cleaning, backup, pilot testing before full migration |
| System downtime during rollout | Business disruption | Phased rollout, testing during off-peak hours |
| Budget overruns | Financial strain | Detailed planning, fixed-price vendor contracts |
| Cybersecurity threats | Data breaches | Implement robust access controls, encryption, and monitoring |

4.5 Estimated Cost

A high-level cost estimate for the implementation is as follows:

| Cost Component | Estimated Cost (£) |
| --- | --- |
| ERP-CRM Software Licences (cloud-based, annual) | 80,000 |
| System Customization and Integration | 40,000 |
| Data Migration and Testing | 15,000 |
| Training and Change Management | 10,000 |
| Maintenance and Support (first year) | 5,000 |
| Total Estimated Cost | £150,000 |

While this represents a substantial initial investment, the system’s long-term benefits—reduced stock errors, fewer refunds, improved marketing ROI, and faster decision-making—will deliver measurable financial returns within 12–18 months.

5. Conclusion

AKPerog Ltd. stands at a critical juncture. Despite its strong market position, operational inefficiencies and data fragmentation threaten its continued growth. Implementing a modern, integrated ERP and CRM system will enable the company to:

- Achieve real-time inventory accuracy and optimized supply chain management.

- Build a centralized customer database for effective CRM and marketing.

- Enable data-driven decision-making through analytics and business intelligence tools.

- Ensure GDPR compliance and enhanced data security.

- Support future scalability as the company expands.

This transformation will not only resolve current operational challenges but also position AKPerog Ltd. as a technologically advanced retailer capable of delivering superior customer experiences and maintaining competitive advantage in the long term.

6. References

- Chaffey, D. and White, G. (2019) Business Information Management: Improving Performance Using Information Systems. 3rd ed. Pearson Education.

- Coughlan, J., Lycett, M. and Macredie, R. D. (2005) ‘Understanding the business–IT relationship’, International Journal of Information Management, 25(4), pp. 303–319.

- European Union (2018) General Data Protection Regulation (GDPR). Official Journal of the European Union. Available at: https://eur-lex.europa.eu/eli/reg/2016/679/oj (Accessed: 30 October 2025).

- ERPFocus (2024) ‘Top benefits of ERP inventory management’. Available at: https://www.erpfocus.com/four-benefits-of-erp-inventory-management-2896.html (Accessed: 10 November 2025).

- Kladana (2023) ‘ERP Inventory Management: Benefits, Features & Types’. Available at: https://www.kladana.com/blog/erp/erp-inventory-management/ (Accessed: 10 November 2025).

- Laudon, K.C. and Laudon, J.P. (2022) Management Information Systems: Managing the Digital Firm. 17th ed. Pearson.

- Leslie, D. et al. (2021) Artificial intelligence, human rights, democracy, and the rule of law: a primer. Council of Europe. Available at: www.ssrn.com/abstract=3817999 (Accessed: 25 June 2022).

- Microsoft (2024) ‘Dynamics 365 Overview’. Available at: https://dynamics.microsoft.com/ (Accessed: 30 October 2025).

- Monk, E. and Wagner, B. (2021) Concepts in Enterprise Resource Planning. 5th ed. Cengage Learning.

- Na, S., Heo, S., Han, S., Shin, Y. and Roh, Y. (2022) ‘Acceptance model of artificial intelligence (AI)-based technologies in construction firms: Applying the Technology Acceptance Model (TAM) in combination with the Technology–Organisation–Environment (TOE) framework’, Buildings, 12(90). doi:10.3390/buildings12020090.

- NetSuite (2025) ‘15 Benefits of ERP for Businesses in 2025’. Available at: https://www.netsuite.com/portal/resource/articles/erp/erp-benefits.shtml (Accessed: 10 November 2025).

- Payne, A. and Frow, P. (2017) Strategic Customer Management: Integrating Relationship Marketing and CRM. Cambridge University Press.

- SAP (2024) ‘SAP Business One: Product Overview’. Available at: https://www.sap.com/products/business-one.html (Accessed: 30 October 2025).

- Sengupta, S. (2015) ‘Value additive activities in ERP projects: A consultant’s view’, International Journal of Computer Applications, 121(19), pp. 1–8. doi:10.5120/21645-4202.

- SuperOffice (2024) ‘4 reasons to integrate your CRM and ERP systems’. Available at: https://www.superoffice.co.uk/resources/articles/crm-erp-systems/ (Accessed: 10 November 2025).

- Turban, E., Pollard, C. and Wood, G. (2021) Information Technology for Management: On-Demand Strategies for Performance, Growth and Sustainability. 12th ed. Wiley.