The School of

Architecture, Built and Natural Environments

Level 5

Module title:

BIM

Student Number:

1903789

Module code:

ACBA5010

Module Leader:

Gavin Traylor

Assessment Component:

“Draft a letter to the client that highlights your understanding of the requirements of BIM Level 2 for this Project, giving details on how information will be shared, coordinated through the appropriate standards.

Appended to your letter, prepare an outline BIM Execution Plan which should include the following sections: - Project Information, Management, Planning and Documentation, Standards, Methods, Procedures and IT Solutions.”

Whitecross & Son Limited

7 St James Crescent

Swansea

SA1 6DP

01792 396 789

Dwhitecross@Whitecrossandson.co.uk

www.Whitecross&SonConsultantsLtd.co.uk

Swansea City and County Council,

Civic Centre,

Oystermouth road,

Swansea,

SA1 3SN

21st April 2021

Dear Mr A. Hughes,

This letter is to inform you on our intention of delivering the project to the standards of Building Information Modelling (BIM) Level 2 compliance. Here I will explain the procedures that are involved and how utilising BIM allows for information sharing and project coordination between team members enables a successful delivery of the project. Attached to this letter is a BIM Execution Plan (BEP), which outlines to the project team how BIM will be implemented on this specific program (Kjartansdóttir et al., 2017).

There have been significant reports in recent years, constructing the team (Latham, 1994) and rethinking construction (Egan, 1998), that have both concluded that the construction industry suffers with in inability to successfully communicate and that its ineffective at producing value for the client. Considering this, the government construction strategy 2016-20 (2016) specifies the use of BIM Level 2 as a minimum requirement for all centralised government construction projects to cut waste in the construction process and deliver ‘more for less’ to the client.

A common misconception is that BIM is a digital software program, when in fact, it should be seen as a process of actions taken to facilitate synchronisation and collaboration between all parties involved in the whole life cycle of the project (Harris et al., p.426, 2021). The intention of BIM is to be an enabler of better information flow to deliver projects more efficiently, to build what was agreed in the way it is designed and to be delivered to the time scale stated (Pittard & Sell, p.4, 2016). This is installed by combining new working practices, digital technology, and 3D design programs into a partnership environment where all stakeholders share information and work from one source, creating a ‘single version of the truth’ (Pittard & Sell, p.5, 2016).

The role that you, the client, must play in this is vital to successfully comply with BS EN ISO 19650-1:2018 and achieve the beneficial results, you must set out exactly what you require from the project. As well as each party involved (including the client) must take responsibility for their overall roll in the BIM process (UKBA, 2019).

There are different levels of BIM, more information and collaboration are required as the ‘maturity’ of each level increases (Barnes, p.7, 2019).

BIM Level 2 allows for different information modules, such as, architecture, structural and building services to be developed separately by specialist consultants while being relatable by having a recognised relationship to each other, this is directed by protocol laid out in BS EN ISO 19650 (Fewings & Henjewele, p.391, 2019). This enables a shared single model to be developed that recognises different elements and their relationship to each other, allowing for more efficient clash detection in the design process.

Successful application of the BIM process on the project will deliver benefits at both the design and construction phase, increasing the projects response to complex project demands. This implementation of BIM Level 2 will enable faster development of the project, reduced costs and improve sustainability, where a more traditional approach would not (Eastman et al., p.20, 2018). Though most importantly as this will be a council run project once completed, BIM tools and technologies allows for intelligently informed decisions to be made over the lifecycle of the building through asset management and maintenance (Eynon, p.7, 2016).

There are issues with the implementation of BIM, with the digital software used, as it can be technically difficult to identify, and correct uncompliant information inputted into the digital model. With 93% of companies finding a gap in digital skills through their employs in the UK it is highly probable that mistakes could be made with the input of information due to a lack of digital skills (Mason, p.186, 2021), this will need to be monitored during the design and construction process.

The responsibility for negligence can be considered when introducing a shared design model, even though the information is shared in one single model, each member or party of the design process remains liable for their specific and assigned input and responsibilities (Mason, p.334, 2016). As well as liability, another concerning factor for construction firms is that of ownership of intellectual information, as due to the nature of a centralised information point that is required to accommodate BIM (Harris et al., p.431, 2021).

These issues will need to be confronted and agreed on before the start of the project, all members must agree upon the details and specification regarding, rights, obligations, and risk allocation.

In the attached document to this letter is the BIM Execution Plan (BEP), this is project specific and has been constructed to outline the roles that all stakeholders will perform and the constraints and protocols that need to be adhered to successfully deliver the project to you (Barnes, p. 23, 2019).

Currently the BEP is just at first draft and will need revision after we have discussed and documented the requirements and objectives for the project. Three documents are needed from you, as the client before this revision of the BEP can take place, these are a BIM Strategy, Project BIM Brief, and an Employers Information Requirements (Eynon, p.74, 2016).

These documents will provide the nature of the built asset that you wish to procure, while defining your expectations and requirements in terms of a successful BIM project (Barnes, p.21, 2019).

The sooner that we can collaborate and construct these documents to suit your needs in terms of information requirements delivered with the end asset the better we can design the project in accordance with your needs, enabling you to operate and the completed asset efficiently and effectively.

I hope to speak to you soon regarding conducting a meeting to address these requirements to successfully deliver BIM Level 2 for you and the project.

Kind Regards

David A Whitecross

Project Manager Consultant

Whitecross & Son Consultants Ltd

07795562096

Whitecross & Son Consultants Ltd

BIM Execution Plan (BEP)

For

Ysgol Bae Abertawe

Infant school for 90 pupils

Project Number: 5010

Author: David A Whitecross

Client: Swansea City & County Council

File Name: 5010-WSC-XX-XX-SP-Z-001

April 2021

Whitecross & Son Limited

7 St James Crescent

Swansea

SA1 6DP

01792 396 789

Dwhitecross@Whitecrossandson.co.uk

www.Whitecross&SonConsultantsLtd.co.uk

| Amendment Record |  |  |  |  |
| --- | --- | --- | --- | --- |
| Revision | Status | Date | Revision Notes / Sections Amended | Conducted By |
| 01 | For Review | 20/04/2021 | Draft BEP-First Issue | D Whitecross |

Table of Contents

- Introduction……..…………………………………………………………………..10

  - BIM Execution Plan (BEP) Overview……………………...…………….10

- Project Specific Information…………………………………………..…………..10

  - Project Description…………………………………………………………10

Table 1: project description

  - Project Scope……………………………………………………..……..…11

  - Challenges Unique to the Project……………………………….….….…11

  - Companies and Disciplines involved……………………………….……11

Table 2: project companies and disciplines

- Management………………………………………………………………….……12

  - Project BIM Objectives and Milestones…………………………….…...12

Table 3: milestones and objectives for project

  - PIM Delivery Strategy………………………………………………..……12

Table 4: Strategy for project information delivery

  - Survey Strategy…………………………………………………………….13

Table 5: survey strategy

  - Existing Legacy Data………………………………………………..…….14

  - Approval of Information……………………………………………………14

  - PIM Authorisation Process………………………………………….…….15

- Planning & Documentation………………………………………………….…….15

  - Project Implementation Plan……………………………………………...15

Table 6: supply chain competence and resource summary

  - Agreed Process for Collaboration and Information Modelling………...16

  - Task Information Delivery Plan…………………………………………...17

  - Master Information Delivery Plan………………………………………...17

- Standards, Methods & Procedures………………………………………………17

  - Volume Strategy……………………………………………………………17

  - PIM Origin and Orientation………………………………………………..18

Table 7: project origin and orientation

  - File Naming Convention…………………………………………………..19

Table 8: information naming convention strategy

Table 9: code designation for volumes

Table 10: code designation for levels

Table 11: code designation for files

  - Object Naming……………………………………………………………...21

  - Layer Naming………………………………………………………………21

  - Agreed Construction Tolerances…………………………………………21

  - Drawing Sheet Template………………………………………………….22

  - Annotations, Dimensions, Abbreviations and Symbols………………..22

  - Attribute Data……………………………………………………………….22

- Project Resources & IT Requirements…………………………………………..23

  - Software Versions………………………………………………………….23

Table 12: project software

  - Exchange Formats…………………………………………………………23

Table 13: authoring software and formatting

  - Process and Data Management Systems……………………………….24

1. Introduction

As the lead consultant appointed by the client to deliver the project, this BIM Execution Plan (BEP) has been developed in compliance with the requirements of BS EN ISO 19650-2:2018.

  - BIM Execution Plan (BEP) Overview

The purpose of this BEP is to set out the supply chains agreed approach to implementing BIM on this project, by acting as a digital method statement to form the framework for the management of the Project Information Model (Barnes, p.23, 2019). If there are any disputes, conflicts, or lack of clarity over the life cycle of the project then the BEP provides a reference for the team members on clarity of resolution (Kumar, p.71, 2015).

Usually, the BEP is Drafted as a response to the Employer’s Information Requirement (EIR), although in this case this document has not been delivered, as a result there will be areas which will need to be revised once the EIR has been supplied.

2. Project Specific Information

This provides the general details of the project, its outcome aims, and the team responsible for it.

2.1. Project Description

| Client | Swansea City and County Council |
| --- | --- |
| Project Name | Ysgol Bea Abertawe |
| Project Number | 5010 |
| Project Type | Educational Primary School |
| Location | The Slipway, Maritime Quarter, Swansea, SA1 1YB |

Table 1: project description

2.2. Project Scope

The proposed project is to be a 1st form entry infant school capable of catering to 90 pupils. It is to comprise of three classrooms, one large hall, a computer suit, D&T area, and a library as well as admin and service areas. This will give a total gross floor area of 757m². This will be delivered using a NEC 4 form of contract.

2.3. Challenges Unique to the Project

Challenges that could possibly occur at the site consist of:

- Risk of discovering unexploded ordinance due to the historic activity of the sit.

- Possibility for site contamination as the site was previously used as a warehouse.

- Tight access to the site location.

- Restricted working time because of residential properties surrounding the site.

- Site is exposed to coastal weather.

2.4. Companies and Disciplines involved

This is a reference of all stakeholders listed, showing roles and project discipline codes related to each stakeholder.

| Project Disciplines | Role Code | Company | Originator Code |
| --- | --- | --- | --- |
| Client | K | SC&C Council | SCC |
| Project Manager | J | Whitecross & Son Ltd | WSC |
| Asset Manager | F | SC&C Council | SCC |
| Quantity Surveyor | Q | Richards QS | RQS |
| Main Contractor | W | Buckingham | BHM |
| Architect | A | Huw Griffiths Architects | HGA |
| Landscape Architect | L | Swansea Artificial Lawns | SAL |
| Structural Engineer | S | BPY Designs | BPY |
| Mechanical Engineer | M | Atkins | AK |
| Electrical Engineer | E | Tawe Electrical | TE |
| Building and Land Surveyor | G | Davies Ken Surveyors Ltd | DKS |
| Heating & Ventilation Designer | H | Thermal Engineering (Wales) Ltd | TEW |
| Subcontractor 1 | X1 | Kershaw Connect | KC |
| Subcontractor 2 | X2 | Millisun Limited | ML |

Table 2: project companies and disciplines

3.Management

3.1. Project BIM Objectives and Milestones

Currently there is no Project BIM Brief (PBB), or Employer’s Information Requirements (EIR) supplied by the client, to comply with protocols set out by ISO 19650-2, these documents are required before setting out the BIM objectives for the project and ensuring that milestones are met during the project.

This document will be reviewed and updated as and when more information is supplied by the Client.

| Start Date | Design Completion | Detail Design Completion, Fabrication | Construction | As constructed Models, Documents and Data | Handover |
| --- | --- | --- | --- | --- | --- |

Table 3: milestones and objectives for project

3.2. PIM Delivery Strategy

The Project Information Model (PIM) will be developed throughout the design phase in response to the needs of the client that are recorded in the EIR, the level of detail will increase as progress is made from documentation and non-graphical data to a virtual construction model (McPartland, 2017). The BEP will be updated as these documents become available from the client.

ISO 19650 states that the PIM should consist of –

- Project Geometry

- Equipment locations

- Performance requirements of project design

- Method of construction

- Scheduling

- Details of installed systems

- Maintenance requirements

The PIM contributes to the end Asset Information Model (AIM) to support the management activities of the asset.

|  | Brief & Planning | Model Generation |
| --- | --- | --- |
| Graphical Models |  | Native Discipline Models Federated IFC Model |
| Non-graphical Data |  | Federated COBie |
| Documentation | BIM Execution Plan | Site Plans, Floor Plans, Elevations, Sections, Door Schedule, Window Schedule, Maintenance Requirements |

Table 4: Strategy for project information delivery

3.3. Survey Strategy

When surveys are conducted of the site they will be aligned with the origin and coordination convention as specified in section 5.2 and will be conducted to the standards set out by BS 5964-3:1996.

This information will be delivered, shared, and managed in accordance with BS EN ISO 19650-2:2018.

| Survey Method | Delivery Format | Survey Origin | Notes |
| --- | --- | --- | --- |
| Standard DISTO (manual) |  |  |  |
| LIDAR |  |  |  |
| GNSS |  |  |  |
| Laser Scanner |  |  |  |
| ‘update when appropriate’ |  |  |  |

Table 5: survey strategy

3.4. Existing Legacy Data

Following a review of existing documents as part of a feasibility study conducted at pre-contract phase in accordance with BS 5930:2015 Code of practice for ground investigations, any historical data asset should be included in the EIR.

This historical information will be extracted and formatted to suit the integration with the PIM, in this case it would be the historic OS topographical map.

3.5. Approval of Information

To ensure that documents submitted, amendments or additions to the model, and any schedules extracted are coherent and adequate there will be an approval process installed. This will allow the design team, main contractor, or the project manager to approve development changes to the design information to the project.

To ensure effective project design information management throughout the process, the responsible members are identified as the Architect, Client’s Agent and Main Contractor. The process for identifying and approving PIM design input is described below.

- Check delivered information for compliance

- If applicable, check deliverable for dimensional accuracy

- If applicable, check deliverable for spatial coordination

- If applicable, check deliverable for sufficient attribute data

- Sign-off

- Check deliverable to satisfy purpose of issue

- Update suitability code

- Update Revision code

- Sign Approved

If the information is identified as being non-cohesive during this process, then the input will be rejected, this will be amended by the original author and then be resubmitted for approval.

3.6. PIM Authorisation Process

When agreed Objective Milestones have been completed (subject to EIR) published documents will be produced, at this point the project manager will authorise the information as ‘A’ suitable or ‘B’ suitable (approved stage complete or partially complete). If documents are ‘B’ suitable they will be returned to the appropriate member to address and resubmit for approval.

4. Planning & Documentation

This section is to confirm the capabilities of members of the supply chain and their ability to produce and share information in accordance with BS EN ISO 19650. The assessment of the supply chain should be carried out at the earliest time post-contract.

4.1. Project Implementation Plan (PIP)

The PIP consists of completed documents that show the capabilities and competence of the supply chain. These documents comprise of:

- Supplier building information management assessment form

- Supplier IT assessment form

- Supplier resource assessment form

And are then compiled in the Supply chain capability summary form.

| Supplier | Discipline | Resource number | Levels of competence | Years’ experience |
| --- | --- | --- | --- | --- |
| Whitecross & Son Ltd | BIM Consultant |  | BIM, RIBA, CAD/Revit |  |
| Richards QS | Quantity Surveyor |  | FRICS, BIM |  |
| Buckingham | Main Contractor |  | RIBA, BIM, CAD/Revit, FCIOB |  |
| Huw Griffiths Architects | Architect |  | RIBA, CAD/Revit, BIM, Specification Author |  |
| Swansea Artificial Lawns | Landscape Architect |  | RIBA, CAD/Revit, BIM |  |
| BPY Designs | Structural Engineer |  | CAD/Revit, BIM, MIStructE |  |
| Atkins | Mechanical Engineer |  | BIM, IMechE, CAD |  |
| Tawe Electrical | Electrical Engineer |  | BIM, CAD |  |
| Davies Ken Surveyors Ltd | Building and Land Surveyor |  | FRICS, BIM, Revit |  |
| Thermal Engineering (Wales) Ltd | Heating & Ventilation Designer |  | CIPHE, BIM, CAD |  |

Table 6: supply chain competence and resource summary

4.2. Agreed Process for Collaboration and Information Modelling

This is document is produced by responding to the EIR (once supplied), showing the Level of Definition Matrix (LoDM), this spells out the method agreed upon for the development and delivery of the information model.

This documentation defines ownership of the intellectual information and the requirements outlined by the EIR of the Level of Detail (LOD) and the Level of Information (LOI) at each designated project Milestone stage.

Models and Deliverables will be placed onto a designated drive folder to the viewing, access, and authorisation of information.

4.3. Task Information Delivery Plan (TIDP)

Each organisations team manager will be responsible for delivering their individual TIDP, identifying their information drops will coincide with the, yet to be agreed, milestone date required to match the programmes design and construction aims.

4.4. Master Information Delivery Plan (MIDP)

The MIDP contains the details of all information deliverables for the project that will eventually make up the PIM, it defines when certain information is to be delivered and by who aligning to the milestone dates.

This will be comprised when all team leaders and consultants have completed the TIDP, compiling all information into the MIDP and then shared in the Common Data Environment (CDE).

5. Standards, Methods & Procedure (SMP)

This section outlines the requirements needed to ensure the collaboration to successfully develop the PIM to satisfy BIM Level 2 procedure and provide an information model to the required standard. All team members must follow the SMP when contributing named and developed information to the PIM.

5.1. Volume and Level Strategy

Volumes are to be considered and assigned to the team responsible for delivery, these volumes may overlap but cannot in the 3-D space so clash avoidance will be achieved. Volume codes to be shown in section 5.3.

Since this is a single-story structure that is being propose and based at ground level there is no need to have a ‘Level Strategy’, so this will be denoted as code ‘XX’- No Level Applicable.

However, if the project develops and a need arises for a redefined volume or level strategy then the design team will agree on requirements and publish them as a shared document.

5.2. PIM Origin and Orientation

The Sites origin is based on Ordnance Survey Grid Reference, with the orientation on the diagram being true north (see figure 1). The elevation for the site will be taken as level with an elevation of 0.0. The blue dot shows the project base point to be used on the SW corner of the site.

Figure 1: project base point

| Reference | Position |
| --- | --- |
| Project Base Point (OS Grid Ref) | SS 65975N 92366E |
| Ground Floor FFL | To be updated |
| Elevation Level | 0.0 |
| Building point 1 | To be updated |
| Building point 2 | To be updated |

Table 7: project origin and orientation

5.3. File Naming Convention

The required protocol that should be observed by all stakeholders, listed in table 2, this is the requirements for naming files when to be shared in the CDE as per ISO 19650-2:2018.

| Field | Description |
| --- | --- |
| 1 | Project Identifier code (This must not be adapted for any other form once agreed upon). |
| 2 | Three letter code that identifies the Originator of the information, see section 2.4. |
| 3 | Two-digit code that identifies the volume or system, this is to identify a logical portion of work that is intended to be delivered. |
| 4 | Two letter code identifying the level that the information relates to. |
| 5 | Two-digit code that identifies the type of information supplied whether a drawing, module, or document. |
| 6 | Single letter code that identifies what role or discipline that the author conducts on the project. For roles and code see section 2.4 |
| 7 | Three numeric digits used to identify revised or updated documents which have identical previous fields. |
| E.g. | XXXX-ABC-ZZ-XX-M3-A-001 |

Table 8: information naming convention strategy

The project unique code must stay the same throughout the project.

Project Name: Ysgol Bea Abertawe

Project code: 5010

Volume designation codes

| Code | Volume as described |
| --- | --- |
| ZZ | Multiple volumes depicted |
| XX | No volumes relevant or required |
| V1 | Inside the proposed construction interior |
| V2 | Depiction of any external finishes to the construction |
| V3 | Surrounding site area of the construction |

Table 9: code designation for volumes

Level designation code

| Code | Level as described |
| --- | --- |
| ZZ | Multiple levels depicted |
| XX | No levels relevant or required |
| 00 | Base Level of Building or linear Asset |
| GF | Ground Floor |

Table 10: code designation for levels

File Type

| CODES | DRAWINGS AND MODELS | CODES | DOCUMENTS |
| --- | --- | --- | --- |
| AF | Animation File | BQ | Bills of Quantities |
| CM | Combined Model | CA | Calculations |
| CR | Specific for the Clash Process | CO | Correspondence |
| DR | 2D Drawing | OP | Cost Plan |
| M2 | 2D Model File | DB | Database |
| M3 | 3D Model File | FN | File Note |
| MR | Model Rendition File | HS | Health and Safety |
| VS | Visualisation | IE | Information Exchange |
|  |  | MI | Minutes/Action Notes |
|  |  | MS | Method Statement |
|  |  | PP | Presentation |
|  |  | RD | Programme |
|  |  | RI | Request for Information |
|  |  | RP | Report |
|  |  | SA | Schedule of Accommodation |
|  |  | SH | Schedule |
|  |  | SN | Snagging List |
|  |  | SP | Specification |
|  |  | SU | Survey |

Table 11: code designation for files

All program documents that are produced will follow the naming protocols; this is fundamental to meeting the requirements of BIM Level 2.

5.4. Object Naming

With the production of a relevant EIR from the client, any specific requirements for the structure of component names will be detailed here.

5.5. Layer Naming

Models will be complete with room layering information with logical numbering, this is in consultation with the client, and the conventions used will be based off the architectural model.

5.6. Agreed Construction Tolerances

In consultation with the client and design team, agreements will be made on the agreed tolerances for construction elements according to project discipline. This will be updated in revision.

5.7. Drawing Sheet Template

Drawing sheets will be created in the modelling environment, these can remain in the model during any information exchange but should be removed from model files before Model Information Exchange.

Drawing Sheet Scales

All drawings and renders must be presented to the graded scale set out by the ‘CAD Manger’.

1:1000 Scale Detail shows shape and layout

1:100 Scale Detail shows shape, layout, and construction elements

1:50 Scale Detail shows how the construction elements meet at junctions

1:5 Scale detail show shape, dimensions, and assembly of the separate

construction elements

1:1 All model files must be modelled at 1:1 Scale

5.8. Annotations, Dimensions, Abbreviations and Symbols

Each discipline task team leader needs to submit to the CAD manager and project manager the relevant annotations etc. relevant to the project. This will then be agreed upon and published to the Common Data Environment (CDE) to ensure continuity and consistency when designing and developing the model.

The project team should agree common units of measurement. These should include distance (metre and millimetre) and angles (degrees/radians measured clockwise or counter-clockwise). This information will also be published to all members of the team, ensuring consistency in design.

5.9. Attribute Data

The attribute data requirements needed to be supplied in the PIM will be depicted by the EIR.

- Project Resources & IT Requirements

This section details the various strands of information that constitutes the PIM, also detailing the software used to author the 2D/3D models. Once the software requirements have been agreed there will be no software upgrades through the course of the project, unless agreed by the project manager, this would be documented with a BEP revision.

6.1. Software Versions

It is important that the stakeholder’s software skills and experience match the needs of the project to successfully achieve BIM Level 2.

Only the software detailed in table 34 is to be used to generate the model of the projects.

| Company | Purpose | Software | Version |
| --- | --- | --- | --- |
| Autodesk | 2D Modelling | AutoCAD | 2021 |
| Autodesk | 3D Modelling & Creating of Drawings | Revit | 2021 |
| Revizto | Collaboration Software | BIM | 2017 |

Table 12: project software

6.2. Exchange Formats

The appropriate coordination software will be used by all stakeholders to access and deliver into the PIM. These documents will need to be produced to the Information Exchange Formats agreed on.

Table 349747 details the agreed usage of authoring software to be used by each task team involved in the project and formatting of those files.

| Discipline | 2D/3D | Software | Version | Native File Type | Information Exchange Format |
| --- | --- | --- | --- | --- | --- |
| Main Contractor | 3D | Autodesk Revit | 2021 | .rvt | .rvt and .ifc |
| Architect | 3D | Autodesk Revit | 2021 | .rvt | .rvt and .ifc |
| Landscape Architect | 3D | Autodesk Revit | 2021 | .rvt | .rvt and .ifc |
| Structural Engineer | 3D | Autodesk Revit | 2021 | .rvt | .rvt and .ifc |
| Mechanical Engineer | 3D | Autodesk Revit/AutoCAD | 2021 | .rvt/.dwg | .rvt, .dwg and .pdf |
| Electrical Engineer | 3D | Autodesk Revit | 2021 | .rvt | .rvt and .ifc |
| Heating and Ventilation engineer | Tbc | Tbc | Tbc | Tbc | Tbc |
| Building and Land Surveyor | 3D | Autodesk Revit | 2021 | .rvt | .rvt and .ifc |

Table 13: authoring software and formatting

6.3. Process and Data Management Systems

The process and data management system are to be described under section 4.2. Agreed project processes for collaboration and information modelling.

Figure 2: data management and transmittance

References

Barnes, P (2019). BIM in Principle and in Practice. (3rd ed.). England: Institute of Civil Engineering Publishing.

BS 5964-3:1996 Building setting-out and measurement. Check-lists for the procurement of surveys and measurement services

BS EN ISO 19650‑2:2018 Organization and digitization of information about buildings and civil engineering works, including building information modelling (BIM) – Information management using building information modelling.

Eastman, C et al (2018). BIM Handbook: A Guide to Building Information Modelling for Owners, Designers, Engineers Contractors and Facility Managers. (3rd ed.). New Jersey: John Wiley & Son Ltd.

Egan, J. 1998. Rethinking Construction. [Online]. [29 April 2021]. Available from: https://constructingexcellence.org.uk/wp-content/uploads/2014/10/rethinking_construction_report.pdf

Eynon, J (2016). Construction Manager's BIM Handbook. (1st ed.). United Kingdom: Wiley Blackwell.

Fewings, P & Henjewele, C (2019). Construction Project Management an Integrated Approach. (3rd ed.). Oxon: Routledge.

Harris, F et al (2021). Modern Construction Management. (8th ed.). West Sussex: Wiley Blackwell.

Kjartansdóttir, I.B., Mordue, S., Nowak, P., Philp, D. and Snæbjörnsson, J.T., 2017. Building Information Modelling-BIM. Warsaw: Civil Engineering Faculty of Warsaw University of Technology.

Kumar, B (2015). A Practical Guide to Adopting BIM in Construction Projects. (1st ed.). UK: Whittles Publishing.

Latham, M., Egan, J., Harris, F., McCaffer, R., Cooke, B., Williams, P., Fryer, B., Walker, A., McGeorge, D., Palmer, A. and Womack, J., 1994. The Latham Report. Constructing the Team.

Mason, J (2016). Construction Law from Beginner to Practitioner. (1st ed.). Oxon: Routledge.

Mason, J (2021). Innovating Construction Law: Towards the Digital Age. (1st ed.). Oxon: Routledge.

Pittard, S & Sell, P (2016). BIM and Quantity Surveying. (1st ed.). Oxon: Routledge.

The infrastructure and projects authority. 2016. Government Construction Strategy 2016-20. [Online]. [29 April 2021]. Available from: https://assets.publishing.service.gov.uk/government/uploads/system/uploads/attachment_data/file/510354/Government_Construction_Strategy_2016-20.pdf

UK BIM alliance. 2020. Information management according to BS EN ISO 19650 Guidance Part 2: Processes for Project Delivery. [Online]. [29 April 2021]. Available from: https://ukbimframework.org/wp-content/uploads/2020/02/ISO_19650_Guidance_Part_2_Processes_for_Project_Delivery_ThirdEdition.pdf