Applicability of the implemented RFID technology for Health Records tracking and management at Betsi Cadwaladr University Health Board

Introduction

Service context

Patients encounter medical services through a variety of interactions. These interactions can be anything from a routine dental check-up, a visit to the local GP for a chronic condition or a trip to the nearest accident and emergency department for an injury or many other reasons.  Regardless of the setting of the interaction with a health service, one thing will remain constant; details of the interaction will be captured in some format in a medical record.  The history of medical records and their origins can be traced back as far as ancient Greece where observations and successful cures would be documented to share opinions and learn from each other (Kassell, L 2014).

The patient health record serves additional functions to documenting a patient’s medical history; the health record can be used as source of evidence in any investigation or legal case concerning the medical care provided at any given time.  There are legislations and policies in place to ensure that Health Records are shared are stored correctly if required to be used for the above-mentioned purpose (Unite the Union 2014).

The importance of having accurate, current and legible health records that are available when required is an essential part of modern day health care. It would be in everyone’s interest for this to be recognised as a requirement for good clinical practice (Beach J, Oates J 2014).

With technological advancement increasing health providers move from a paper format to an electronic health record.  Some countries such Sweden have already fully functional electronic health records across sections of health care and paper records are outdated.  For countries that are in the transitional period working between paper and electronic systems, there is still requirement and reliance of the paper based medical record.  With individual health boards and trusts holding millions of paper records, simply scanning or digitising the existing paper based records is not a viable solution due to cost and magnitude of the task. Health providers that are in this transitional period must find a way to work with both electronic and paper record and find a way to store and be able to find the paper variety.

In a secondary care health, setting hospitals will have dedicated departments that are responsible for storing and retrieving paper based health records. The health records department will ensure that the correct patients health records are available and in the correct time and place for outpatient clinic appointments, elective surgery or emergency admissions.  Each individual patients health records contains vital information regarding the patients’ medical history, not having this information available can result in appointments or elective surgery being cancelled or patients being placed at increased risk.

At the Betsi Cadwaladr University Health Board the Health records department have a 168 Whole Time Equivalent (WTE) staff and an annual staffing budget of £3.7 million.  The department have staff that are responsible for filing health records in the libraries, digitising health records where possible, preparing health records for clinics and staff that are responsible for finding missing health records.

The purpose of the software product.

Most hospitals have a traditional system to track paper based health records to and from departments to ensure that if required health records can be found quickly.

Traditional systems of health records tracking are reliant on users tracking health records correctly and the health records themselves travelling to the destination that has been selected.  This system is prone to error, health records being tracked to the wrong location or not being tracked at all often end up lost in the system.

There is technology available to assist with task of tracking the movement of health records around hospitals through Radio frequency identification (RFID).   Each individual patient health record has a unique RFID tag attached to its front cover.  Sensors are placed in high flow areas of the hospital, places such as corridors that staff would transport health records to and from wards.  As the health record with an RFID tag passes a sensor the movement is registered on the system to identify the health records movement and last known location.

One of the first examples of a Health care provider utilising RFID technology was at the Massachusetts General Hospital.  In May 2002, the hospital implemented iRIS an RFID system to manage medical equipment and supplies movement throughout the hospital and its operating theatres. The system successfully tracked the movement of over half a million dollars’ worth of equipment.  Following the success in the implantation of the IRIS system similar systems were used in other hospitals and health care providers across the United States of America (Crayton, 2004).

In 2015 Betsi Cadwaladr University Health Board made the decision to invest in an RFID system to initially be used as a health records tracking system, Funding for purchase of the system came originally from a successful bid through the “invest to save” funds provided by the Welsh Government.  Following the securing of funding for the project the Health Board went through a tender process for interested companies to supply the system required.  Only two companies applied for the contract and 6pm were selected due to the potential timescale that was put forward by the other competitor for the contract. The 6PM company would provide the RFID health record tracking system I-fit.  The “Invest to save funding” provided sufficient funding to host a pilot site for the technology at Wrexham Maelor Hospital.  The Wrexham Maelor hospital was selected from the three main Acute Health Board Hospital sites due to the layout of the hospital, the hospital has one long main corridor that runs the entire length of the site that would require less sensors than the other sites.

Following the implementation of the pilot system at Wrexham Maelor Hospital, the remaining two Health Board acute hospitals went through implementation processes at staggered stages.  Upon installation, the I-fit system was installed on a single server that interfaced with the Health Boards three separate Patent Administration Systems.

The I-fit system aims to identify health records that have been physically picked up without being tracked by identifying movement of the health record that does not correspond with the tracking on the system.  With well-positioned sensors, it is possible to identify direction of travel of health record and then identify likely locations that the health record may be located.

The I-fit systems aims to negate elements of sociotechnical implications that often impede implementation of new IT systems in health care.  Sensors will identify a health record that has moved even if the human factor of manual tracking the records has failed.  Hand scanners can be used to manually scan an area that health records were last seen by a wall-mounted scanner, these scanners are similar to metal detectors in the way that they will beep louder and quicker as you get nearer to the RFID tag that you have highlighted as missing.  These are practically effective in finding a health record in an office full of other records.

During 2017 ownership of the I-fit business was transferred from 6PM to another company I-dox following the latter completing the purchase of 6PM.  Following the successful purchase of the business I-dox took on overall responsibility of providing system maintenance and support.  Feedback from the project manager at interview highlighted that since the transfer of business ownership the service has seen a reduced support function and longer periods for any system change requirements.

Listed below are some of the other Welsh Health Board and English Trusts that use I-fit as a RFID health record tracking system.

- Chesterfield Royal Hospital NHS Foundation Trust

- St George’s University Hospitals NHS Foundation Trust

- Havering & Redbridge University Hospitals NHS Trust

- Swansea Bay Health Board

Methods

The FITT (Fit Individual, Task, Technology) Framework

The FITT framework was developed by Professor Elske Ammenwerth and colleagues in 2006.  The FITT framework aims to measure the fit between the three areas of Individuals, Tasks & Technology to assess how each element function interacts together. To improve the opportunity for a successful clinical system implementation the FITT framework measure the interaction between the three core elements. The interaction between two of the three elements is described as a “fit”.  The Framework aims to identify how the elements fit together and if any fit can be improved. The framework was developed to provide a function that other existing frameworks then in use did not examine.  The existing frameworks at the time did not measure the relationship between the individual and task.

The framework aims to understand if the technology or system has an effect on the individual’s workflow or the outcome of the task, if it does have a negative impact in any area it is more likely that the system or technology implementation will not be used and thus making the costly and timely process of implementation a waste.

Figure 1 - The FITT (fit between individuals, task and technology) (Ammenwerth 2006)

Looking at the implementation of the I-fit health records RFID system the Individual will be the user of the I-fit system.  There will be a great variation to the users across the Health Board, users will work in various department and various roles additionally there may be a difference in IT literacy skills between these individuals. Users will also have differing priority in work roles and will ultimately see the task differently to other users.

The technology element will include the main software system of I-fit as well as other technology aspects of the system required e.g. RFID tags, sensors, hand held scanners and all IT infrastructure such as PC’s and Servers.

The task will be the process of being able to track a set of health records to and from a particular location, identifying health records that are not at the area they should be and locating the health records that are classed as missing.

Figure 2 - The FITT Framework applied to testing the I-Fit health record tracking system at Betsi Cadwaladr University Health Board

Data Collection

To successfully conduct a FITT framework assessment there is a requirement to learn and understand how the selected system completes the task required. Following collection of data on the system, users and the task and their interaction the FITT framework assessment can be applied.

For the FITT framework, assessment data was collected through three sources a user questionnaire, interview and a system field-test. To gather information on user experience of I-fit a questionnaire using Microsoft forms was produced.  The questionnaire was sent out to users of the system in a number of services within the Betsi Cadwaladr University Health Board.  The questionnaire was created in two elements firstly a System Usability Score ‘SUS’ questionnaire that consisted of ten questions that were to be answered with five possible answers ranging between strongly agree to strongly disagree.   The questionnaire also contained a second set of additional questions to identify system specific issues with the I-fit system that had been implemented.

The System Usability Scale was originally developed by John Brooke in 1986 when he developed a short questionnaire to measure the usability of computer systems at the time. The simplicity of the System Usability Scale devised has ensured that the short 10 questions survey is still in use today, 36 years from its original inception (Brooke 1986).

To gather additional data and gain in insight into the implementation process of the system an interview was conducted with the Project Manager during the purchase and implementation of the of the system.  Information received during this interview has been used in many sections of this paper.

In preparation for the interview questions were prepared for the system project manager, these were not shared prior to interview.  The questions were brief and designed to instigate a conversation in those areas that would lead to new information being introduced to be evaluated using the FITT framework. The interview was not recorded but notes were taken during the interview to capture details that were discussed.  During the interview, some data was e-mailed by the project manager to the author on technical aspects of the I-fit system e.g. number of sensors at each hospital site, that was used for as part of the evaluation of the system

Results from the questionnaire and observations from personal experience of using the I-fit system identified one are of concern that RFID tags did not always pick up movements by sensors when other objects cover them.  This issue was identified by five of the user questioned totaling 15% of users questioned.  To asses and test this issue, a field-test was devised and conducted at Wrexham Maelor Hospital.  Three sets of health records with RFID tags were randomly chosen, the RFID tag was tested on each set first to ensure that they were functioning correctly and all three were found to be in perfect working order.  To test functionality of the RFID tags that best reflected working practices the three health records were transported through the hospital passing five different scanners that should pick up and register the movement.  In the first test, the Health records were carried by hand but with the hand purposely placed over the RFID tag but still being carried in a natural way that would best reflect a daily working practice in a hospital environment.  In the second test, the health records were placed in a hospital trolley used for transporting case notes on the top of other health records but facing cover down.  The third the health records were placed on the bottom of the same trolley with a layer of four health records placed on top of the test health records.

Picture 1 - Trolley for transporting health records at Wrexham Maelor Hospital

Picture 2 - Health records with RFID tag unobstructed (left) obstructed (right)

Results

Interview results

The Interview identified that the original implementation of the system across all three of the health board sites underestimated the number of RFID sensors that were required.  The original installation had 31 sensors across the three acute hospitals sites this was subsequently increased to 42 sensors.  Funding for the additional sensors was provided by capitol funds that was additional to the original project budget. The additional sensors improved the capturing of health record movement whilst improving fit between Task and Technology.

It was highlighted at interview that since the implementation of I-fit the there has been an improvement of available health records at clinic by 5%.  This data was demonstrated to the author on an internal system during interview.  Images or screen grabs of the data could not be taken for this paper due to licencing restrictions.

The implementation of I-fit changed the way that the Health Records stored patient records in the medical library.  Pre I-fit implementation patient records were chronologically stored by order of the hospital number, meaning that an individual record would always be filed in the same place in the medical records library.  The I-fit system has changed this process by enabling health records to be stored anywhere in the library as the RFID tag is scanned to the position in the library that the patient record is placed.  This has reduced the time it takes to file each health record and increased the capacity of the library to accommodate a further 10,000 health records.

It was identified through the questionnaire that the I-fit system had a limit on the number of health records that could searched for during a single search, this issue was discussed at interview.  The response at interview was that the system does have limitations on number of records that can be searched.  The project board were aware of this issue but evaluated that the negative effect would only be on a minor amount of service user that required details on a large number of health records at one time, the cost and work to resolve the issue was not deemed financially viable.

Field-Test Results

Below is a table of results of the field-test with a simple pass or fail if the RFID tag registered movement as it passed each scanner on the acute hospital site.

| Health Record RFID location for test | Set | Sensor 1 | Sensor 2 | Sensor 3 | Sensor 4 | Sensor 5 |
| --- | --- | --- | --- | --- | --- | --- |
| Obstructed By Hand or Arm | 1 | Fail | Fail | Fail | Fail | Fail |
|  | 2 | Fail | Fail | Fail | Fail | Pass |
|  | 3 | Fail | Fail | Fail | Fail | Fail |
| Placed on Top of Trolley | 1 | Pass | Pass | Pass | Pass | Pass |
|  | 2 | Pass | Pass | Pass | Pass | Pass |
|  | 3 | Pass | Pass | Pass | Pass | Pass |
| Placed on Bottom Trolley | 1 | Fail | Fail | Fail | Fail | Fail |
|  | 2 | Fail | Fail | Fail | Fail | Fail |
|  | 3 | Fail | Fail | Fail | Fail | Fail |

Table 1 – Results from field-test of health records RFID tags at Wrexham Maelor Hospital

Questionnaire Results

The evidence gathered from this section of the questionnaire suggests that there is a good fit between individual and technology.  Almost all users have gained training on the system and the vast majority of the staff questioned have a good level of IT literacy and are confident in their skills whilst using the I-fit system.  As a further piece of evidence to strengthen the case that the fit between individual and technology is robust, 72% questioned (Graph 4) believed that the implementation of the I-fit system has improved the way that they work.

The second part of the questionnaire distributed to system users was based on the System Usability Scale, a short survey that provides an overall score of the usability of system the survey is being applied.

The survey consists of ten short questions that are answered through multiple-choice options.  There are five options to select from with answers ranging between Strongly Disagreeing to Strongly Agreeing with a score weighting of between 1-5, to a series of statements about the product or system. As Tullis and Stetson’s 2004 research show, the System Usability System can be applied to a small sample of users and produce meaningful evaluation on the user’s view of the system.  The scores of the 10 survey questions answers are put through a mathematical calculation process that will provide an overall system user score that ranges between 1 being worst and 100 being the best.  Any score above 68 would be deemed as being above average and any score below 68 would be deemed as below average.

Graph 1 – Staff Survey SUS (appendix 1) “I found the training provided for the system sufficient”

Graph 2 – Staff Survey SUS (appendix 1) “I think the system is easy to use”

The score of the Usability Survey that was applied to the questionnaire completed for the I-fit system was 80, indicating and above average or good to excellent rating for the systems usability.  It is important that the System Usability Scale is not used as sole system of evaluation but rather in conjunction with other objective measure to ensure a more complete assessment.

Figure 3 – System Usability Score Results Chart (Bangor, 2009)

Applying FITT analysis to the results

Individual and Task

To ensure that he FITT framework is providing a true reflection of the systems effectiveness the data collected needs to be from relevant individuals or users. From the 36 participants of the questionnaire 35 answered that they used the I-fit system daily, this indicates that the users asked to complete questionnaire would provide information of value due to the frequency of use of the system.

The questionnaire identified that 33 out of 36 users questioned stated that the task of tracking medical health records was either Critical or Very important to ensure good patient care. This indicates that the users understand the importance of a good fit between task and individual.

The questionnaire also identified that individuals were failing to manually track the health records on the I-fit system and this meant that health records were often lost or not at locations, they were meant to be. Below are some of the responses from the questionnaire when asked, “Are there any problems you have identified with the I-fit system?”

“People often forget to track notes or use the system incorrectly.”

“The users are mostly the problem, people forget to track or they can't understand the system.”

Figure 4 – Staff Survey (appendix 1)

The system does attempt to negate the problems when individuals fail to manually track case notes through the RFID sensors automatically tracking the movement of case notes around the hospitals with strategically placed sensors. However, the unreliability of the sensors recording movement does not fully negate and individual that fails to manually track a health record.

Task and Technology

By examining the fit between task and technology, it is evident that there are weaknesses in the system currently.  The results in (table 1) demonstrate that health records with RFID tags that are covered by minimal items such as a users hand or additional health records can prevent the system from working.  The field-test results show that 29 of the 30 episodes of movement were not picked up by the sensors when obstructed.

The questionnaire identified that a limited number of sensors on each site meant that movement of health records to and from many areas of the hospitals was not recorded.  At interview with the project manager, it was discussed that each individual hospital site required a different number of sensors due to the general lay out of the buildings.  Some building had multiple entrances, corridors and floors that could be used as major internal hospital highways to transport health records.  Due to the complexity of the layouts some sites did not have adequate coverage of sensors to fully capture the majority of health records movement.  Sensor installation is costly and there is a limit on how many can be feasibly placed with each hospital site.  It was also discussed at interview that sensors could also only be placed at certain points of the hospital that were within a certain distance from IT hub or server rooms, this again limited the places that sensors could be placed. This has resulted in a poor fit between task and technology for a number of factors.

Individual and Technology

Questionnaire results showed that 94% of users had received I-fit training with 94%.  The questionnaire also asked how confident users felt using the I-fit system, 97% responded that they either felt extremely or somewhat confident in using the system.

Graph 3 – Staff Survey (appendix 1) Have you received training for the use of I-fit

Graph 4 – Staff Survey (appendix 1) How would you describe your IT literacy

Further evidence from the questionnaire shoed that the I-fit System scored 4.27 out of 5 (figure 5) for ease of use of the system. 35 out of 36 users questioned described themselves as users being either extremely confident or somewhat confident at using the system (graph 5).

Figure 5 – Staff Survery (appendix 1) How would you score the I-fot system for ease of use?

Graph 5 – Staff Survey (appendix 1) How confident are you using the I-fit system?

Graph 6 – Staff Survey (appendix 1) Has I-fit improved the way you work?

Discussion

Questionnaire feedback suggests that staff are trained and are confident in the use of I-fit with overall a good level of IT literacy.  However, the questionnaire also highlights a common issue that the human element of the process does cause system failure.  Individuals are either forgetting to track notes or accidentally tracking the incorrect health records.  This could be attributed to theory of measuring work imagined against work done.  The individual completing the task is not aware of their errors and believes that they are working efficiently and effectively.  When assed during training and the individual is working under observation the task was being completed correctly as humans will naturally focus more on completing a task correctly when being observed.   (Deutsch, E, 2017)

Evidence from the SUS and questionnaire again suggested that staff are well trained and IT literate to use the system. The score of the System Usability Scale of 80 gave the system a rating of good to excellent, although the system users may find it simple to use and they are confident in its use further evaluation set out in this paper raises other issues of the systems weakness hinged on individual staff behaviour.

The FITT framework fails to assess or address an individual’s behaviour it focuses rather on the issues between the individual with technology and task.   With most NHS IT systems, implementations failing due to individuals not willing to change behaviour or work culture this is an inherent weakness in FITT framework model.  As discussed already in this paper other framework such as COM-B are available that look at an individual’s behaviour in closer detail and scrutinises the motivation for an individuals need for a system implementation to succeed.

Other evaluation tools are available that do focus on the individuals behaviours; one tool available is the Capability, Opportunity, Motivation and Behaviour (COM-B) framework.  This process is focused and motivated by developing a change of behaviour through understanding all of the individual element that contribute towards behaviour.  The COM-B framework is focused on the individual and how to ensure that the individual’s behaviour through capability, motivation and opportunity ensures a successful system implementation.

The Technology Acceptance Model (TAM) is based on the concept that individuals are more likely to adopt a new technology system if they see why the system is useful for them and if the systems is simple for them as an individual to use (Davis, 1989).

Through consideration of the data that has been gathered as part of the FITT assessment a further COM-B or TAM evaluation would provide areas to improve individual user’s behaviour. By combing the FITT framework and the COM-B or TAM framework this would provide a clearer more accurate reflection of the system usability and performance.

The FITT evaluation had identified areas where the fit could be improved in areas of the I-Fit system.  The fit between Individual and Task could be improved if users ensured that health records are always tracked once moved from one area to another.  However even if this process fails, the system has a failsafe element of RFID tags that should identify that health records are moving as they pass sensors.  Here again another issue has been identified with the fit between Technology and Task, the RFID tags do not always pick up movement if the RFID tags are obstructed with other items as they pass sensors.  The field test that was conducted as part of the system evaluation proved that obstructing the RFID tags with hands, arms or other health records did prevent them functioning and registering movement as they passed sensors.  This is significant failure between the task and the technology, large numbers of health records are transport across the hospital by these methods daily and do not benefit from the RFID tag functionality.  Missing health records are costly for the Health Board; the medical records department employ six full time whole time equivalent staff as missing notes clerks costing £119,508 per annum.  The missing clerks role is solely to identify and find missing notes.  A better fit between Individual and Technology and task and technology could improve patient care and save the organisation money. Missing health records can affect patient care in situations such as doctors refusing to see patients in clinic without health records or clinicians treating patients without a full medical history available that could increase the risk to a patient and ultimately result in patient harm.

There are further opportunities available using RFID technology in Health Care.  With the investment made in existing infrastructure and technology of wall, mounted sensors and the software system installed further items or equipment can be labelled with RFID tags to help improve the efficiency of other services.  The I-dox company also offer a system called I-Asset that works on the same technology, it is possible to attach RFID tags to High Cost Equipment to be tracked to ensure that it is always being utilised when required.  The recent COVID-19 pandemic in its early phase highlighted a national shortage of ventilators, RFID technology on I-Asset could have been utilised to ensure that each device was accounted for and in the correct ward or place when required.  Other uses for I-Assets could be to manage staffing levels on wards, if each nurse carried an RFID tag on their staff identity badge it would be possible to know how many nurses were on a single ward at each given time.  This technology would help towards a goal of seamless care where the system works cognitively to identify areas where service pressure on a single ward requires additional staffing.  The I-Asset system could provide this information if patient beds or patient identity bracelets had RFID technology within them.  This would track patients being transferred to a different ward or attending x-ray that would reduce the requirement for staffing in a certain ward.  For these additional functions available through I-assets to be, an option there is a requirement to address the proven issues of RFID tags not functioning when obstructed.

Too fully, benefit from the RFID technology that has been adopted there needs to be further investment in additional sensors.  The data gathered from interview and questionnaire demonstrates that the current number of sensors at each site is not sufficient to cover the movement of health records and any other items that could utilise this technology in the future.

As well as issues in the implementation of the system documented already there have been positive improvement made to the health service through implementation.  The availability of health records at clinic has improved by 5% since I-fit implantation, improving patient care and hospital efficiency with less clinics appointments having to be cancelled due to lack of available health records. The system has also improved efficiency in the filing time of health records in the libraries and has increased the storage capacity for health records.

References

- Ammenwerth, E., Iller, C. and Mahler, C. (2006), "IT-adoption and the interaction of task, technology and individuals: a fit framework and a case study", BMC medical informatics and decision making; BMC Med Inform Decis Mak, Vol. 6, No. 1, pp. 3.

- Anand, A. and Fosso Wamba, S. (2013), "Business value of RFID-enabled healthcare transformation projects", Business process management journal, Vol. 19, No. 1, pp. 111-145.

- Bangor, A., Kortum, P. and Miller, J. (2018) “Determining What Individual SUS Scores Mean: Adding an Adjective Rating Scale” Journal of Usability Studies, Vol 4, Issue 3, May 2009, pp. 114-123

- Beach J and Oates J. (2014) Maintaining best practice in record-keeping and documentation. Nursing Standard. 28, 36, 45-50. Date of submission: February 5 2014; date of acceptance: March 10 2014.

- Bossen, C. (2006), "Evaluation of a computerized problem-oriented medical record in a hospital department: Does it support daily clinical practice?", International journal of medical informatics (Shannon, Ireland); Int J Med Inform, Vol. 76, No. 8, pp. 592-600.

- Brooke, J. (1986). SUS: a "quick and dirty" usability scale

- Brooke, J. (2013). SUS: a retrospective. Journal of usability studies.

- Cho, H. et al. (2019), "Use of the FITT framework to understand patients’ experiences using a real-time medication monitoring pill bottle linked to a mobile-based HIV self-management app: A qualitative study", International journal of medical informatics (Shannon, Ireland); Int J Med Inform, Vol. 131, pp. 103949.

- Cresswell, K., Williams, R. and Sheikh, A. (2020), "Developing and Applying a Formative Evaluation Framework for Health Information Technology Implementations: Qualitative Investigation", Journal of medical Internet research; J Med Internet Res, Vol. 22, No. 6, pp. e15068.

- Crayton, J. (2004), “Incorporating radio frequency identification technology into the health care sector”,

- Davis, F. D. (1989), "Perceived usefulness, perceived ease of use, and user acceptance of information technology", MIS Quarterly, 13 (3): 319–340

- Deutsch, E, (2017), “Bridging the Gap between Work-as-Imagined and Work-as-Done”,

- Feeley, T.W. and Shine K.L, (2011) Annals of Internal Medicine

- Hornyak, R., Lewis, M. and Sankaranarayan, B. (2016), "Radio frequency identification–enabled capabilities in a healthcare context: An exploratory study", Health informatics journal; Health Informatics J, Vol. 22, No. 3, pp. 562-578.

- Kassell, L. et al. (2014) ‘History of medical records’, A Critical Introduction to the Casebooks of Simon Forman and Richard Napier, 1596–1634, https://casebooks.lib.cam.ac.uk/astrological-medicine/history-of-medical-records,

- Kim, S. et al. (2016), "Analysis of the factors influencing healthcare professionals' adoption of mobile electronic medical record (EMR) using the unified theory of acceptance and use of technology (UTAUT) in a tertiary hospital", BMC medical informatics and decision making; BMC Med Inform Decis Mak, Vol. 16, No. 1, pp. 12.

- Kujala, S. et al. (2020), "Applying and Extending the FITT Framework to Identify the Challenges and Opportunities of Successful eHealth Services for Patient Self-Management: Qualitative Interview Study", Journal of medical Internet research; J Med Internet Res, Vol. 22, No. 8, pp. e17696.

- Laerum, H. and Faxvaag, A. (2004), "Task-oriented evaluation of electronic medical records systems: development and validation of a questionnaire for physicians", BMC medical informatics and decision making; BMC Med Inform Decis Mak, Vol. 4, No. 1, pp. 1.

- Miles, S.B., Sarma, S.E. and Williams, J.R. (2008), RFID technology and applications translated by Anonymous Cambridge University Press, Cambridge.

- Nilsson, L. et al. (2020), "Patients’ experiences of using an e-Health tool for self-management support after prostate cancer surgery: a deductive interview study explained through the FITT framework", BMJ open; BMJ Open, Vol. 10, No. 6, pp. e035024.

- Schwarzmüller, T. et al. (2018), "How Does the Digital Transformation Affect Organizations? Key Themes of Change in Work Design and Leadership", Management Revue, Vol. 29, No. 2, pp. 114-138.

- Tsiknakis, M. and Kouroubali, A. (2008), "Organizational factors affecting successful adoption of innovative eHealth services: A case study employing the FITT framework", International journal of medical informatics (Shannon, Ireland); Int J Med Inform, Vol. 78, No. 1, pp. 39-52.

- Tullis, T. S., & Stetson, J. N. (2004). A comparison of questionnaires for assessing website usability.

- Unite the Union (2014) Record Keeping and Documentation: A Guide for Health Professionals. Unite the Union, London.

- Woods, S.S. et al. (2013), "Patient experiences with full electronic access to health records and clinical notes through the My HealtheVet Personal Health Record Pilot: qualitative study", Journal of medical Internet research; J Med Internet Res, Vol. 15, No. 3, pp. e65.

- Zare Mehrjerdi, Y. (2010), "RFID-enabled healthcare systems: risk-benefit analysis", International journal of pharmaceutical and healthcare marketing, Vol. 4, No. 3, pp. 282-300.

(Appendix 1)

User experience of I-fit at BCULHB

* This form will record your name, please fill your name.

1. What is you current job role?

2. How would you describe your IT literacy?

- Beginner

- Intermediate

- Advanced

- Expert

- Novice

3. Have you received training for the use of I-fit

- Yes

- No

4. How often do you use I-fit

- Daily

- Weekly

- Monthly

- Seasonal

- Yearly

- Never

5. How would you score the I-fit system for ease of use?

6. How confident are you using the system

- Extremely confident

- Somewhat confident

- Neutral

- Somewhat not confident

- Extremely not confident

7. Are there any problems you have identified with the I-fit system? (if yes please detail)

8. What changes would you make to the I-fit system if you could?

9. Has I-fit help improve the way you work in anyway?

- Yes

- No

10. Please detail how I-fit has help may work better or worse

System Usability Score Section

|  | SUS Questions | Strongly Agree | Agree | Neither agree or disagree | Disagree | Strongly Disagree |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | 5 | 4 | 3 | 2 | 1 |
| 1 | I think that I would like to use this system frequently. |  |  |  |  |  |
| 2 | I found the system unnecessarily complex. |  |  |  |  |  |
| 3 | I thought the system was easy to use. |  |  |  |  |  |
| 4 | I think that I would need the support of a technical person to be able to use this system. |  |  |  |  |  |
| 5 | I found the training provided for the system sufficient |  |  |  |  |  |
| 6 | I thought there was too much inconsistency in this system. |  |  |  |  |  |
| 7 | I would imagine that most people would learn to use this system very quickly. |  |  |  |  |  |
| 8 | I found the system very cumbersome to use. |  |  |  |  |  |
| 9 | I felt very confident using the system. |  |  |  |  |  |
| 10 | I will use this system daily |  |  |  |  |  |