# ACDB5022 – Work Based Group Project

Samuel Hawkins1

1 UWTSD IQ Campus, Waterfront, IQ Campus University of Wales Trinity, Swansea SA1 8EW, UK; 2216506@student.uwtsd.ac.uk

Contents

1.	Abstract	1

2.	Introduction	2

3.	Project Trojan	2

4.	Role and Responsibility Within Team	3

5.	Project Progression	3

6.	Communicating and Decisions	4

7.	Presentation	6

8.	Reflection	7

9.	Potential Design Changes	8

10.	Conclusion	8

References	9

Annex	10

Table of Figures

Figure 1 - Project Trojan Design	2

Figure 2 - Disposal FFMEA [Annex C]	4

Figure 3 - Manage Waste PFMEA [Annex C]	5

Figure 4 - Presentation Feedback [Annex B]	6

Table of Tables

No table of figures entries found.

# Abstract

  - Team Trojan worked together as a cohesive unit to progress the systems engineering process at pace ensuring that a robust and technically mature solution was created utilising the entirety of the system engineering tool set. This project presented challenges and lessons learned that can be used in future projects.

# Introduction

  - The aim of this report will be to present how I worked as part of a team to deliver a solution for the systems engineering module. This will encompass how the design progressed, the interactions between the team and I with emphasis on our respective roles and finally how the solution was delivered at the presentation [Annex A]. To finish a self-reflection using feedback [Annex B] from the customer will be used to determine how I can, and the project can be better.

  - I agreed to take on the role of Disposal Lead as I had the most experience across system lifecycles including the disposal sequence. As such I knew that I would have to advocate for an aspect that is renowned for being forgotten about as typically systems within our industry can stay in service for 25+ years to which disposal has been pushed to later down the line instead of considered at the outset as part of the design.

# Project Trojan

  - Project Trojan is a remote-controlled modular drone capable of delivery a variety of effects depending on mission parameters. The intended module is a blast warhead capable of eliminating the communications centre whilst mitigating collateral damage to the surrounding environment and people. See figure 1.

Figure 1 - Project Trojan Design

  - Throughout the development and design process, the project must conform to legal regulations that enforce safety, functionality, environmental and security requirements. These comes from overarching regulations like the Health and Safety at Work Act 1974 [1], DSA 02 OME [2], Explosives Regulations 2014. [3]

  - There are a few COTS solutions available that build upon drone technology, Unmanned Aerial Vehicles [4] have been in service for many years but more recently the proliferation of smaller commercial drones used in conflicts have revealed their effectiveness. [5] However, no specifications, safety documents or energetics is readily available.

  - Through Russia-Ukraine it can be seen that at today’s rate of production, a large-scale conflict will create massive shortages of arms and munitions. As a result, the EU Commission allocated the €500 million foreseen under the Act in Support of Ammunition Production (ASAP). [6]

  - This should lead to the defence industry increasing its production capacity and thus increase its supply of explosives. This can be seen by Chemring “said some of his customers have asked for output increases of 100–200%.” [7] The need to increase production of explosives has been supported by various white papers, defence reviews and studies, for example this Scandinavian Journal. [8]

# Role and Responsibility Within Team

  - As already mentioned, my role within the team is Disposal Lead. My goal is to raise relevant disposal requirements, identify suitable disposal methods as part of the design solution as well as understand where possible waste can be generated through use of the system or during the various manufacturing steps.

  - As part of manufacturing, I must understand the steps and critical process so that waste controls can be placed to mitigate noises thus minimising waste as much as possible. Also, I must identify any possible issues whether that is safety or capability originates from disposal or failing to effectively dispose of the system come end of life.

  - Throughout the project, I have used every tool, matrix and QFD contained in the design tool kit, this facilitated the outputs that would be used in the final design solution. To ensure that the solution would meet the requirements set, pairwise comparisons were carried out to identify most important requirements and then Pugh’s were used to determine if the solution effectively meets the requirements. Additional requirements could be security, ensuring that the integrity, availability and confidentiality of the system is not compromised. This would rely on particular standards such as NIST 800 and Defstan 05-138 and 05-139.

# Project Progression

  - To progress the project, the group agreed to spend as much free time available when attending university at the library working through the systems engineering process using the provided design book. In addition, outside of university, I was involved in workshops progressing major elements of the workbook every Friday in between lecture periods to maintain pace of the project.

  - By end of the first 2-week lecture period, we had already completed the vast majority of design book, devised a suitable design and began looking into critical functionality and subsequent sub-systems. In the interim period, leads for their areas would independently progress their sections and incorporate that into the design book.

  - By the time we arrived at the second block, the group had a firm understanding of the critical component, how it was manufactured and the noises and controls surrounding it. This meant that majority of the free time was spent agreeing on certain decisions, adding finishing touches and preparing the presentation.

  - However, a pitfall of the systems process identified is that it is a linear cyclical process meaning that you cannot progress a certain activity without completed the prior requisite activities and this would be repeated if required. As such, being the Disposal Lead, I found that I had to wait towards the very end of the project development cycle to be able to fully complete my area of responsibility. However, this didn’t mean I did the bare minimum, I made sure to prepare and work with all areas to provide SME input ensuring that my support would contribute to their deliverables being the best they can be.

# Communicating and Decisions

  - Throughout the project, each member of the team member acted as if this were a real project, professional, personable and if a disagreement around certain decisions or direction of the project arose, the decision would be determined democratically. The team communicated well as already said, we would work collaboratively whilst at university and I made every effort to attend the agreed meetings outside of university balancing the demands of work.

  - As disposal lead, my focus centred on how the system will be broken down come end of life as well as how to minimise waste as part of the manufacturing to disposal sequence (MTDS). As such I made sure to communicate to the requirements and development lead to ensure that disposal requirements are captured, various design solutions were considered that led to mechanisms to make disposal easier we implemented, this came in the form of a modular warhead system.

  - As disposing of explosive articles can be hazardous, I made sure to communicate with the Emily (System Safety Lead) the types of risks can exist in the disposal step through a FFMEA. In addition, waste generated throughout the manufacturing process can lead to a safety incident, so I created a PFMEA and shared it with John (Manufacturing Safety Lead). See Figures 2 and 3.

Figure 2 - Disposal FFMEA [Annex C]

Figure 3 - Manage Waste PFMEA [Annex C]

  - This greatest amount of waste will be generated during the manufacturing step of the project. As such, I made sure to work with the manufacturing lead, making sure that the manufacturing process is understood, the critical steps identified and how waste can be created. This led to managing waste being one of the key controls that was used to understand the effectiveness of our process controls as part of QFD 4.

  - Test and evaluation are nuanced as it is required that the system be used which will create waste. As such, I did suggest that simulations can be conducted to de-risk certain elements of the design and provide valuable test data if it can be reliably generated and valid. However, real world testing will still be required and so representative testing can give us an indication as to the effectiveness whilst testing smaller numbers.

  - Decisions in the group were made on a majority basis unless a member of the group had a really strong opinion on the matter. For our individual areas, we would make decisions in isolation and share the outcome with the rest of the group so they were aware and would incorporate the information into their area if required.

# Presentation

  - All of the team’s work culminated into a presentation which was given to a wide audience including the customers (Dave & Jenni) as well as apprentice liaison officers and work managers. This was a crucial stage of the project where we would convey the level of effort it took to create our solution. See presentation Annex A and feedback Figure 4.

  - The team agreed to conduct the presentation in order of system development with each lead covering their own area with TR&D first and Disposal last. This was done to reduce possibility of confusion of who did what, to help each lead introduced their own section.

Figure 4 - Presentation Feedback [Annex B]

# Reflection

  - Upon reflection, there were many aspects that the team and I did very well. One is the handovers during the presentation, each roles slides flowed well in the correct order and the transition was smooth, using title slides made it obvious where one ends and another begins. On top of this, the group as a whole delivered the necessary information efficiently and effectively with each role presenting confidently making it a very professional presentation. At the end, the group handled any questions without pause or issue.

  - From the feedback given, I was the only one from any of the teams who understood the importance of defect reporting and how it impacts not just my area but others too. Doing this correctly will ensure that chances of failure can be identified and resolved before they happen.

  - At the end of the presentation, I felt I covered all marking criteria set out by having a slide and the required information captured and ensuring that traceability and logging of disposal data was captured.

  - However, what went not so well was that even though we produced extra slides that would provide information as to the work conducted in the background as part of the tool kit. We did not make it obvious in the presentation. Also, we did not produce a reference slide. Next time make that clearer.

  - Based on my individual feedback, I could have expanded on the rationale for burning as a disposal option using an incinerator. This would be because we would have far greater control over burn rate, fumes and toxins created can be prevented from entering the atmosphere as well as carbon capture.

  - In addition, I should have specified the selection criteria for the proposed disposal options as well as the route taken. This would be carrying out test firings on aging articles instead of burning as I can gather useful life data.

  - Towards the end of the presentation, especially around the round up and summary stage, I ‘umm-ed’ and ‘ahh-ed’ as I gave an overview of other people’s areas. This was due to not being as familiar with their core content and so next time make sure I practice and if I do be to use filling words again, I should be to take a moment to organise my thoughts and formulate my answers.

  - Overall, the systems engineering process and tool kit was effective at providing the framework so the team can formulate a solution. However, a pitfall of the systems process identified is that it is a linear cyclical process and could require revisiting steps multiple times. This meant that some activities would have to be delayed when carrying out the third iteration of QFD 2. Subsequent to this, if inexperienced users of the tool kit or those who have no subject matter expertise of this area there is a chance that the wrong solution can be created.

# Potential Design Changes

  - To be able to simulate the shaped charge designs, it is important to specify the correct material properties of each component that make up the assemblies. In

  - Potential design change would be to reduce the number of other modules like Electronic Warfare module that can be incorporated onto the drone. This would reduce the cost and complexity of the system

  - Another design change caused be to simplify the controller system used to operate the drone. Both these changes would massively reduce the cost per unit making the overall procurement of the system more cost effective.

  - With the increasing popularity and introduction of artificial intelligence in our lives, this technology could be incorporated into the drone solution. This does pose certain technical, safety and ethical challenges however strides are being made in this area rapidly by companies like Anduril [9].

# Conclusion

  - In conclusion, I believe that group 3 worked together as an effective team to deliver a solution that has satisfied the requirements set out by ourselves and by the scenario given to us. This has culminated in a robust modular warhead drone devised through effective systems engineering using the correct tools and processes that incorporates various design features satisfying each area.

  - The team as a whole were professional, collaborative and presented the solution succinctly in a logical manner to the customer and answered any questions well. At this time, changes I would make to my presenting style would be expand on my rationale for chosen option and reduce the use of filler words.

## References

| [1] | S. L. Database, “Health and Safety at Work etc. Act 1974,” Statute Law Database, 01 August 1980. [Online]. Available: https://www.legislation.gov.uk/ukpga/1974/37/contents. [Accessed 20 May 2025]. |
| --- | --- |
| [2] | GOV.UK, “DSA 02.Ome: Defence ordnance, munitions and explosives (OME) regulations,” GOV.UK, 16 June 2020. [Online]. Available: https://www.gov.uk/government/publications/dsa-02ome-defence-ordnance-munitions-and-explosives-ome-regulations. [Accessed 20 May 2025]. |
| [3] | legislation.gov.uk, “The Explosives Regulations 2014,” legislation.gov.uk, 01 July 2014. [Online]. Available: https://www.legislation.gov.uk/uksi/2014/1638/made. [Accessed 20 May 2025]. |
| [4] | A. Chuter, “Defense News,” Defense News, 02 Febuary 2024. [Online]. Available: https://www.defensenews.com/unmanned/2024/02/02/bae-systems-buys-drone-maker-malloy-aeronautics/. [Accessed 20 May 2025]. |
| [5] | W. Foundation, “IAI Harop,” Wikipedia, [Online]. Available: https://en.wikipedia.org/wiki/IAI_Harop. [Accessed 20 May 2025]. |
| [6] | D. I. a. Space, “Around €2 billion to strengthen EU's defence industry readiness, including to ramp up ammunition production to 2 million per year in 2025,” Defence Industry and Space, 15 March 2024. [Online]. Available: https://defence-industry-space.ec.europa.eu/around-eu2-billion-strengthen-eus-defence-industry-readiness-including-ramp-ammunition-production-2-2024-03-15_en. [Accessed 20 May 2025]. |
| [7] | I. I. f. S. Studies, “The guns of europe: DEFENC- industrial challenges in a time of war,” International Institute for Strategic Studies, 19 June 2023. [Online]. Available: https://www.iiss.org/online-analysis/survival-online/2023/06/the-guns-of-europe-defence-industrial-challenges-in-a-time-of-war/ . [Accessed 20 May 2025]. |
| [8] | R. &. L. M. Hellberg, “Transformation in European Defence Supply Chains as Ukraine Conflict Fuels Demand,” Scandinavian Journal of Military Studies, vol. 8, no. 1, pp. 17-39, 2025. |
| [9] | 60 Minutes, “Anduril CEO unveils the Fury unmanned fighter jet,” 2025. [Online]. Available: https://www.youtube.com/watch?v=f3EtEYE8QWE&ab_channel=60Minutes. [Accessed 22 May 2025]. |
| [10] | U. D. Support, “How to buy drones for Ukraine,” Ukraine Defence Support, [Online]. Available: https://ukrainedefensesupport.org/wp-content/uploads/2023/12/How-to-buy-drones-for-Ukraine.pdf?gad_source=1&gbraid=0AAAAA9tW_r2-4zPLEiFlyMi2cX-pmZcfO&gclid=Cj0KCQjw_dbABhC5ARIsAAh2Z-TAp-X_oUjhLrEFxazGuKc2BaMmMeuA9TIUVX1KtDRNuLFNNwfMX7IaAoYmEALw_wcB. [Accessed 20 May 2025]. |
| [11] | P. Mechanics, “The terrifying history of Russia’s nuclear submarine graveyard,” Popular Mechanics, [Online]. Available: https://www.popularmechanics.com/military/navy-ships/a34976195/russias-nuclear-submarine-graveyard/. [Accessed 21 May 2025]. |
| [12] | A. N. A. O. (ANAO), “Management of the disposal of specialist military equipment: Australian National Audit Office (ANAO),” Australian National Audit Office (ANAO), 05 February 2015. [Online]. Available: https://www.anao.gov.au/work/performance-audit/management-disposal-specialist-military-equipment. [Accessed 21 May 2025]. |
| [13] | N. J. Duijm and F. Markert, “Assessment of technologies for disposing explosive waste,” Journal of Hazardous Materials, vol. 90, no. 2, pp. 137-153, 2002. |

## Annex

Annex A - Presentation

Annex B - Presentation Feedback

This is based on prior experience and case studies where equipment has not be disposed of properly. For example, decommission nuclear submarines are often left in graveyards to slowly rust away with inadequate disposal plans. [10] Another is Australian frigates and tanks as poor disposal processes led to environmental considerations which drove up the cost. [11]

However, the same can be achieved with a £5 drone kit that could be 3D printed. Or by repurposing commercial drones with a few modifications at a significantly lower price. [9] But our design provides a refined capability that is designed with this purpose.

However, to set up these production lines will have significant lead times to establish and be efficient.

Controlled incineration is the preferred method that has radically reduced the environmental impacts caused by air pollutants produced through traditional methods like open detonation and open burning. This has been supported by Council EU Directive. [12]