## Slide 1: Project Management for Sustainability
Kelly Lewis-Bennett
1907952

## Slide 2: What is Project Management?
Turner defines project management as the process of turning a concept into a reality, whether it is a new computer system, a manufacturing process, a product, or a new organisational structure. He claims that it improves corporate performance by addressing or capitalising on opportunities and delivers a benefit that outweighs the cost of accomplishing it (Turner. 2008)
The Project Management Institution refers to project management as the application of specific knowledge, skills, tools, and processes to produce something of value to others (PMI. 2022).
It is suggested that in our days, Project management has developed into a process to plan, coordinate, and control complex and diversified activities of modern industrial, commercial, change management, as well as IT projects. All initiatives have one thing in common, they all involve the transformation of ideas and activities into new opportunities (Lock. 2007).

## Slide 3: Agile methodology
According to research, the Agile project management approach uses an iterative and incremental development style that is flexible and can react to changing environments. The Agile manifesto defines the four main principles of agile as individuals and interactions above process and tools, customer collaboration, and adapting to change following a plan (Hoda. 2008)

## Slide 4: Prince 2
PRINCE2 is described as a process-based project management approach. PRINCE2 is a suggested to be a de facto standard which is used and adopted by the UK Government, the Prince2 approach is thought to be widely recognised and practised in the UK and internationally in the commercial sector. It is explained as a structured approach and is the process of breaking down a project into specific steps to make it more focused and organised (Prince2. 2022).

## Slide 5: Waterfall
Research suggests that since the 1970s, the Waterfall technique has been the dominant and popular method for implementing enterprise system as it provides project managers of enterprise systems with a simple, step-by-step approach to making Enterprise systems projects more manageable and minimising downsides (Ruël. 2010).

## Slide 6: Stakeholder Management
Keep Satisfied | Manage Closely
Monitor | Keep Informed
Power
Interest
A stakeholder is explained as a group or individual who has an interest or influence in the operations of a company or organisation as well as anyone who is affected by its actions. Internal stakeholders are considered to be employees, company directors, funders, project teams, senior management, recourse managers, Trade unions External stakeholders include customers, suppliers, the media, share holders and groups (Chartered Management Institute. 2020).

## Slide 7: Risk Management
According to research, project risk management is used to counteract the threats to project success, and the likelihood of failure can be lowered. It illustrates that hazards must be recognised before a project can begin building significant risk management solutions. Furthermore, the relative importance of various risks must be determined, as well as an understanding of why some hazards are regarded to be more essential than others. Studies explain why managing risk is vital, stating that it allows managerial attention to be concentrated on the regions that pose the biggest risks to the project (Keil. 1998).

## Slide 8: Risk Management Framework
1 Customer Mandate | 2 Scope and Requirements
4 Environment | 3 Execution
High
Low
Perceived Level of Control
High
Moderate
Perceived
Relative
Importance of
Risk

## Slide 9: Reflective Learning
The Gibbs' Reflective model allows learners to structure learning experiences from past events. The framework provides a process for assessing learning experiences. The framework is divided into six stages which are as follows
A description of experience
A reflection on your thoughts and feelings about the learning experience
An evaluation of the experience, of what went well and didn’t do well
An Analysis of the experience
A Conclusion to reflect on what you learned and what you could have perhaps done better
An Action plan for how you would manage future experiences (The University of Edinburgh. 2022).

## Slide 10: Gibbs Reflective Cycle
Description
What Happened?
1
2
3
4
5
6
Feelings
What were your feelings and thoughts?
Evaluation
What was good and bad?
Analysis
What else can you make of the situation?
Conclusion
What else could you have done?
Action Plan
If it rose again what would you do?

## Slide 11: Conclusion

## Slide 12: References
Chartered Management Institute. (2020). STAKEHOLDER ANALYSIS AND MANAGEMENT. https://www.managers.org.uk/wp-content/uploads/2020/03/CHK-234-Stakeholder-analysis-and-management-1.pdf?msclkid=791d0226cd2111eca65c6e035d5fda91
Hoda, R., Noble, J., & Marshall, S. (2008, April). Agile project management. In New Zealand computer science research student conference (Vol. 6, pp. 218-221). https://d1wqtxts1xzle7.cloudfront.net/48716001/Agile_Project_Management20160909-2587-n6ttmf-with-cover-page-v2.pdf?Expires=1651758049&Signature=bom81TRvQRb6Ypx0jm50HIa~fBd1DIyUEQQ0SdbCvGsWZDBpELL-yvY3NLOSaCfrhKv3OJih6gjDe9INL6JbYH6H0apuzvm8TZzwZhDEapM45FMW~wqAJkV7~lAKoIvBaHjuVr89bxQcfOkw-X8MtlsIK-c3RTWzZf8udQneTlCjfFqIHgNrduX2Rv9ripBq8T-Z8a7HvT3DMDNWj9vlLfmr3KPosWspk~CzYzlhTBnJSHMH0zTPc5G6Z5TR2ygZdJFeu9G8P3-QnQILeSAhVv6Z3nY0dgjYMBVV5DoOHAh7HZh3b1XYYEocybR5tShhLtqx3fPxhUM4i64oEu3lNg__&Key-Pair-Id=APKAJLOHF5GGSLRBV4ZA
Keil, M., Cule, P. E., Lyytinen, K., & Schmidt, R. C. (1998). A framework for identifying software project risks. Communications of the ACM, 41(11), 76-83. https://dl.acm.org/doi/abs/10.1145/287831.287843
Lock, D. (2007). Project management. Gower Publishing Limited. http://digilib.umpalopo.ac.id:8080/xmlui/handle/123456789/26
PMI. (2022). About Us. What is Project Management? https://www.pmi.org/about/learn-about-pmi/what-is-project-management
Prince2. (2022). PRINCE2 Methodology. PRINCE2 - A Structured Project Management Methodology. https://www.prince2.com/uk/prince2-methodology
Ruël, H. J., Bondarouk, T., & Smink, S. (2010). The waterfall approach and requirement uncertainty: An in-depth case study of an enterprise systems implementation at a major airline company. International Journal of Information Technology Project Management (IJITPM), 1(2), 43-60. https://www.igi-global.com/article/waterfall-approach-requirement-uncertainty/42124
The University of Edinburgh. (2022). Reflective Tool Kit. Gibbs' Reflective Cycle. https://www.ed.ac.uk/reflection/reflectors-toolkit/reflecting-on-experience/gibbs-reflective-cycle

## Slide 13
Turner, J. R. (2008). The Handbook of Project-based Management: Leading Strategic Change in Organizations. United Kingdom: McGraw-Hill Education. https://www.google.co.uk/books/edition/The_Handbook_of_Project_based_Management/Sqqem7PDnMIC?hl=en&gbpv=1&dq=turner+project+management+definition&printsec=frontcover