NETWORK DIAGRAM EXERCISE 2
1.- Calculate earliest and latest time for each activity, as well as the float.
2.- Identify the critical path.

3.- Draw a bar chart from this network diagram
4.- What happens if activity 3-7 is finished 2 days earlier?
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