# The important characteristics of distribution functions, with the study of Crossrail`s strategic actions

# Abstract

The Crossrail project used DHL to come up with the best strategies to meet the logistical need of the project. The use of consolidation centres to consolidate loads to deliver to the sites just in time for use. The stakeholders had their strategies stem from the Mayor of London`s transport strategy, this being the framework that all further strategies are based. The safety of road users was very important to get right, not only for legal reason but for the sustainability of the project and part of their corporate social responsibility. The traffic management system was fundamental to the success of the logistics strategy of the project.

Contents

Abstract	1

1.0 Introduction	1

2.0 PESTEL analysis	1

2.1 Political	1

2.2 Economical	2

2.3 Social	2

2.3.1 Employment	2

2.3.2 Less disruption	2

2.3.3 Noise and emissions	2

2.3.4 Road safety	2

2.4 Technology used for Logistics	3

2.5 Environment	3

2.6 Legal	3

3.0 Construction consolidation centres	4

4.0 Conclusion	4

# 1.0 Introduction

In this report the strategies used to make the Crossrail project work will be studied to reveal the main characteristics of the distribution functions used during the projects undertaking. A PESTEL analysis will be performed to highlight the main factors involved in the distribution functions to focus on. The use of construction consolidation centres, and its benefits for meeting the strategic goals of the logistical aspect of the project, by appointing DHL to form these strategies within the framework of the stakeholders for the project.

# 2.0 PESTEL analysis

A PESTEL analysis was performed on the data collected to help focus on certain criteria used by Crossrail to make their Logistics strategy. The PESTEL analysis highlights where in the PESTEL areas the main strategy influencers are. After looking at where most of the criteria are concentrated. The focus of this report is in the Political, Social, Technological, and Legal areas of PESTEL. The Economic, and Environmental areas of PESTEL will be briefly mentioned, however most of the factors influencing the logistics strategy at the Crossrail project are in the above-mentioned areas, and therefore the focus of this report.

## 2.1 Political

The main stakeholders of the Crossrail project are the Department of Transport (DFT), and Transport for London (TFL). All strategic decisions are stemmed from, and follow the policies and practices set from the DFT and the TFL. The DFT, and the TFL`s policies, and strategies stem from the Mayor of London`s transport strategy. The London Cycling Campaign and Cycling Touring Club are stakeholders, due to the dangers to vulnerable road users around the site areae.

## 2.2 Economical

The project provided jobs, and apprenticeships to local people. The logistics service providers in and around the area, that will have a knock-on effect in terms of employment and money spent in the economy. The on-site training and experience will benefit possible future projects, due to qualified and experienced people already in the area to utilise again.

## 2.3 Social

### 2.3.1 Employment

As said above, there are benefits to local people, due to apprenticeships and employment, and future-prospects this can bring for them. Crossrail supported 55,000 full time jobs, and at the busiest periods, over 10,000 people were employed to work on 40 sites across London (Crossrail 2018a).

### 2.3.2 Less disruption

The Logistics strategy had to focus on causing as little disruption as possible to the movement of traffic and vulnerable road users in and around the site. The strategy was to coordinate efforts, not just internally, but externally, because the stakeholders hold responsibility on Crossrail not to cause disruption, due to the control Crossrail needed to ensure the contractors could still perform their duties without too much disruption to them, however at the same time not, disrupting the movements of traffic outside the gates. The strategy used to control this issue was to encourage collaboration and standardising the operations, tools, and processes, to ensure maximised transparency to coordinate efforts from all parties to meet a shared goal.

### 2.3.3 Noise and emissions

The noise levels caused by the site was inevitable, due to the type of works being undertaken at the site. There is noise insulation installed to minimise noise levels outside the site boundary, however in some cases where the noise levels will be inevitably high, the residents effected can move into temporary accommodation free of charge, or the residents can make their own accommodation arrangements, and apply for a grant provided by the Secretary of State, or agent. To help mitigate the problem of emissions from diesel engines, to and at the site, green walls are used at some sites and in the city. The green walls are usually grass, or ivy type plants planted into walls to reduce mainly PM10 emitted from vehicles, reducing these emissions by 10 and 20 per cent. The use of consolidation centres minimise traffic to the site by reducing the amount of vehicles delivering to the construction site (Crossrail. 2018a), (Crossrail. 2018b), (Crossrail. 2017) .

### 2.3.4 Road safety

Crossrail`s strategy delivery partners are, Unipart, and Aecom. James Haig is the Area Logistics Manager employed by Unipart, and responsible for managing the Logistics contractors as part of Crossrail`s Logistics strategy (Crossrail 2018b), (Crossrail. 2017) .

The Fleet Operators Recognition Scheme (FORS) is to set a minimum level of safety measures needed to be made by hauliers delivering to the site, creating a standard all Logistics contractors must follow. The hauliers must have a minimum of bronze level to enter the site. All drivers must undertake a special lorry training course designed specifically for Crossrail. The lorries must have installed 17 specific safety equipment. The contactors on site would turn away any vehicles not meeting the set standards. This strategy has been awarded by the Institution of Occupational Safety and Health best achievement in transport and logistics 2012 and the Brake fleet safety award 2013.

There is a new standard been set from the initiation of the construction logistics and cycle safety initiative(CLOCS), formed by the TFL to facilitate the road safety program (Crossrail. 2017) .

There were Initiatives designed to change driver behaviour with the use of accredited one day courses for road safety. 10,000 drivers were trained making it likely to be the biggest driver skills improvement program undertaken by any single UK civil engineering project. Other Initiatives aimed at training cyclists in the area by trying to change their behaviour whilst riding near heavy goods vehicles by an exchanging places event, designed to raise awareness to the risks involved to them while traveling to close to heavy goods vehicles. This falls under the duty of care falling under the health and safety law and The Corporate Manslaughter act 2007. These Initiatives was made available by the Metropolitan and City of London police force (Crossrail. 2017).

## 2.4 Technology used for Logistics

Aecom helped Crossrail by creating in-house technological solutions, by using information technology to link the contractor to Crossrail and formed into The Vehicle Management planning system used by a team of area logistics managers and site logistics managers. The technology used is mobile recording technology and data capturing helping to provide the best practices and improvements to be made.  The system was key to forming trust between the contractors, clients, and stakeholders. Creating a standardised behaviour from all parties was the key strategy for the success of the project.  The technology used by operators was continuously up to date, and waterproof. The lorries are fitted with side under run guards, safety signs, blind spot detector systems, external spoked warning lights, convex road safety mirrors, and frensel lenses, to aid road safety during operation. The Information communication technology used to speed up communication and aid transparency between contractors, area and site logistics managers. Data collection was used to improve service by finding the best practices (Dodgson et al. 2015) .

## 2.5 Environment

There are issues like emissions, like what was said above, and noise pollution, however this was considered more of a social impact. This report will not be focusing on environmental aspects.

## 2.6 Legal

The traffic management act must be abided by the logistics element of the Crossrail project. Crossrail must ensure the road networks are well managed, and by doing so minimising disruption due to congestion, not just to vehicles but also pedestrians. Crossrail must consider neighbouring traffic when planning and coordinating roadworks to mitigate traffic for every road user. Crossrail would be prosecuted if they did not comply to this act. Crossrail must abide to the Health and Safety law and corporate manslaughter and corporate homicide Act 2007. The are seminars for managers to be competent in their knowledge of the legality of the duty of care

(GOV.UK 2007) . The Traffic Management Act has the same requirements as the Act above (tfl.gov 2004).

# 3.0 Construction consolidation centres

Construction Consolidation Centres (CCCs) that can improve overall resource efficiency of a construction project in the Capital. By using CCCs developers, contractors, local authorities and society can achieve benefits including:

• Reduced construction and delivery costs

• Increased security of supplies, reducing likelihood of project over-run

• Reducing the environmental impact of development sites, as part of an overall logistics strategy to gain planning permission and comply with Construction Logistics Plan (CLP) guidance

• Improved safety All CCCs included are Fleet Operator Recognition Scheme (FORS) accredited.

Third party logistics companies that don’t operate their own fleet have met a requirement to provide services to fleets at a minimum of FORS bronze. Many centres exceed minimum mandatory safety requirements and are Construction Logistics & Cyclist Safety (CLOCS) compliant.

Crossrail used DHL to find the best logistics strategies to deliver materials efficiently to the sites, to minimise environmental and social impacts, reduce costs, and to increase safety standards. DHL used consolidation centres as a strategy to meet the expectations of the stakeholders (Crossrail. 2017) , (tfl.com 2015) , (tfl.com 2012) , (Gattorna 2015).

# 4.0 Conclusion

This report was set out to evaluate the main characteristics of distribution functions to form strategies to meet the goal of stakeholders. The PESTEL analysis highlighted social, technological, and legal factors to be the main influencers to form the strategies used by Crossrail in their logistics strategy. The safety of road users, particularly vulnerable road users. Driver, cyclists, and manager training was crucial to meeting the safety standards required by law. The use of technology to improve the safety of road users, and information technology to manage the transparency and coordinate efforts between managers and contractors to synchronise goals and make improvements to the processes.

References:

Crossrail. 2017, 'Logistics Management Srategy, (https://learninglegacy.crossrail.co.uk/wp-content/uploads/2017/04/Logistics-management-strategy-for-the-Elizabeth-line-London.pdf 19/02/2018 at 10:25am)', .

Crossrail. 2018a, 'Air quality  (www.crossrail.co.uk/sustainability/environmental-sustainability/air-quality, 17/02/2018 at 10:15am)', .

Crossrail. 2018a, 'Delivering economic benifits in London, the south east and across the UK, www.crossrail.co.uk/route/wider-economic-benefits, 20/02/2018 at 22:15pm', .

Crossrail. 2018b, 'James Haig Area Logistics Manager for Unipart, https://learninglegacy.crossrail.co.uk/article-author/james-haig-msc-bsc-fcilt/, 19/02/2018 at 11.25am', .

Crossrail. 2018b, 'Noise mitigation (www.crossrail.co.uk/construction/managing-the-effects-of-construction/noise-insulation, 17/02/2018 at 10:23am)', .

Dodgson, M., Gann, D., MacAulay, S. & Davies, A. 2015, 'Innovation strategy in new transportation systems: The case of Crossrail', Transportation Research Part A: Policy and Practice, vol. 77, pp. 261-275.

Gattorna, J. 2015, Dynamic supply chains, How to design and build and manage people-centric value networks 3rd edition p316-319.

GOV.UK, H. &. 2007, 'Health and Safety corporate manslaughter and corporate homicide Act 2007, www.hse.gov.uk/corpmanslaughter/faqs.htm#what, 20/02/2018 at 21:21pm', .

tfl.com. 2012, Rethinking deliveries summary report http://content.tfl.gov.uk/rethinking-deliveries--summary-report.pdf.

tfl.com. 2015, The London Boroughs Consolidation Centre a freight consolidation success story, http://content.tfl.gov.uk/lbcc-case-study.pdf.

tfl.gov. 2004, 'Traffic Management Act 2004, https://tfl.gov.uk/info-for/urban-planning-and-construction/highway-licences/traffic-management-act, 20/02/2018, at 21:25pm', .