University of Wales

Trinity Saint David

Cark-E:  Risk Management Report

Project Management and Research Methods

Ryan Lee Morgan

Software Engineering

1706559

Sue Maw

Hand-in Date

31st January 2020

Contents

1.0	Introduction	2

1.1	Purpose and Objectives	2

1.2	Definition of Risk	2

2.0	Risk Evaluation	2

2.1	Probability Occurrence	2

2.2	Risk Impact Table	3

2.3	Risk Evaluation Matrix	4

2.4	Risk Prevention	4

3.0	Sustainability	5

3.1	What is Sustainability	5

3.2	Software Systems	5

4.0	Code of Practice	6

4.4	IEEE Code of Ethics	6

Reference	7

# 1.0	Introduction

## Purpose and Objectives

The aim of a risk management plan is to identify potential events that could occur during a project’s life cycle, and to provide important analysis on quantifying the likelihood of each risk individually.  The report also provides solutions on how to prevent or resolve the effects of a risk, to ensure the project remains on track and the team’s goals are met.

## Definition of Risk

Risk can be defined by an event that if occurs, has either a positive or negative effect on a project cycle.  Assessing the probability of each risk is measured against the impact, or consequences to the project’s objectives or constraints [1].

# 2.0	Risk Evaluation

## 2.1	Probability Occurrence

Probability is assessing each risk individually, to identify a range in which the risk is likely to occur.  This provides only an estimate rather than a precise value.

| Range | Natural Language Expression |
| --- | --- |
| 91% to 99% | Very likely to occur |
| 61% to 90% | Likely to occur |
| 41% to 60% | May occur about half the time |
| 11% to 40% | Unlikely to occur |
| 01% to 10% | Very unlikely to occur |

## 2.2	Risk Impact Table

Planning the impact of risk can be key, to the successful execution of a project.  To understand the severity of each risk, several categories have been created to determine the impact if a particular problem should arise.

Catastrophic	Non-functional prototype, Possibility of missing deadline Timescale delay > 1 month.

Critical	Delay in earlier phase, Testing error, Inadequate funds, Timescale delay > 2 weeks.

Marginal	Part order delay, Delay in earlier phase, Implementation faults, Timescale delay > 1 week.

Negligible	Staff Absence, Severe weather, Minor confusion or delay > 3 days.

| Ref | Risk Description | Probability | Severity |
| --- | --- | --- | --- |
| R1 | Project schedule not easily defined or understood | 11% | Negligible |
| R2 | Important activities missing from project scope | 42% | Marginal |
| R3 | Inaccurate cost forecasts | 15% | Marginal |
| R4 | Contractor delays affecting project timescale | 50% | Critical |
| R5 | Acts of God (e.g. severe weather), leading to loss of time and / or resources | 5% | Negligible |
| R6 | Lack of knowledge in project or implementation | 62% | Critical |
| R7 | Important components defective or inadequate for purpose | 45% | Catastrophic |
| R8 | Security vulnerabilities in platforms design | 43% | Critical |
| R9 | Prototype architecture fails to function correctly | 50% | Critical |
| R10 | Inadequate testing leading to faults | 63% | Catastrophic |
| R11 | Lack of communication, leading to confusion amongst the team | 12% | Marginal |
| R12 | Delays in earlier phases, reduces changes of meeting project deadlines | 43% | Marginal |
| R13 | Staff illness, bereavement or conflict | 12% | Negligible |

## 2.3	Risk Evaluation Matrix

The level of risk can be calculated as the products of probability, multiplied by the severity, or impact of its occurrence.  However, when assessing the level of risk, there can usually be some uncertainty about the particular outcome.  A risk matrix can be utilised in this instance, where probability or severity cannot be calculated with such accuracy or precision.

The matrix can help highlight particular risks that could have more severe consequences to a project cycle.  Risks are plotted on the matrix using the severity assigned, and the probability of that situation occurring.

|  |  | Probability |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | Frequent | Likely | Occasional | Seldom | Unlikely |
| Severity | Catastrophic |  | R10 | R7, R8 |  |  |
|  | Critical |  | R6 | R4, R9 |  |  |
|  | Marginal |  |  | R2, R12 | R3, R11 |  |
|  | Negligible |  |  |  | R13 | R5 |

## 2.4	Risk Prevention

Understanding how to manage risks effectively can help take control of the problem much more quickly.  Communication is key to this, regular team meetings and putting reasonable steps in place can help prevent the situation from happening altogether.

| Ref | Prevention and Resolutions |
| --- | --- |
| R12 | Regular team meetings to take place to discuss any situations which could arise or cause delay. In the event of a delay from a previous phase of the project the team will take steps to offer extra support to that particular area of development. |
| R10 | Extended testing phase to provide enough time adequately test all aspects of the prototype, included components and web application. If errors are found during the testing phase, they will be assessed against the overall operation of the prototype, and extra time to fix the error will be scheduled. |
| R8 | Incorporating an extended testing phase into the project cycle will help highlight any security concerns surrounding the device. If a security breach is found, it will be noted and the situation assessed, a delay could be possible if the problem is not easily solved. |
| R7 | If a component of the prototype is found to be faulty or unsuitable for use, a replacement will be required, this will also have an affect on cash flow and the timescale. Ensuring parts are ordered from reputable suppliers, while ensuring of the accuracy of the design requirements prior ordering are steps in ensuring this problem does not occur. |
| R6 | Ensuring regular, documented, meetings take place. Ensuring team members have access to the required resources when needed. Use of online platforms such has OneDrive and Microsoft Teams have been put in place to ensure information is readily available. |

# 3.0	Sustainability

## 3.1	What is Sustainability

Sustainability can be defined in two ways, firstly in the sense of providing a solid foundation for future viability, and the second is in terms of the environmental impact, or carbon foot print created by large organisations, including software engineers [2].

## 3.2	Software Systems

Software engineers need to take sustainability into account when developing new technologies, or products.  Simplistic steps can be taken in a range of development areas to ensure a product that is suitable for economic use and low on financial resources [2].

Time	Taking time into account is an important first step, to identify the projects duration, and long-term goals of the product.

Maintenance	Technology needs to last the user longer, developing a product that is more robust and easily repairable is cost effective and better for the environment.

Readable	Software code should be easily understood by other developers, this prevents long delays and errors when upgrading or making changes in the future.

# 4.0	Code of Practice

## 4.4	IEEE Code of Ethics

IEEE provide a code of ethics that outline the manner in which a professional software engineer, or employer should conduct themselves on a daily basis.  The document includes a number of aspirational traits that should be adopted by each individual to ensure any work undertaking is done so I a way that is considered professional and ethical [3];

Professional	Perform duties in a manner that is professional

Practice	and in the best interest of the public, clients and employers.

Product	Ensure the development of any product, and / or

Development	related modifications are designed and constructed to the highest possible standard and are fit for purpose.

Judgement and	Maintain integrity and independence in all

Integrity	professional decisions and judgements made.

Management and	Endeavour to promote an ethical approach to

Ethical Conduct	new and existing product developments or any maintenance being conducted.

Reputation and	A professional software engineer should

Professionalism	endeavour to maintain and increase professional reputation in line with public interest.

Colleagues and	Make every effort to ensure the workplace

Workplace	remains fair and supportive of all team members, and offer assistance where needed.

Profession and	Participate in lifelong learning regarding new

Education	technologies and best practices, while always aiming to promote an ethical approach to the profession.

# Reference

[1]	OxfordLearnersDictionaries.com. [online] Available at: https://www.oxfordlearnersdictionaries.com/definition/english/risk_1?q=RISK [Accessed 21 Jan. 2020].

[2]	Penzenstadler, B. (n.d.). Software engineering for sustainability.

[3]	Ieee.org. (2020). IEEE Code of Ethics. [online] Available at: https://www.ieee.org/about/corporate/governance/p7-8.html [Accessed 21 Jan. 2020].