Submission 4 – Interim Submission

- Introduction

- Skills Learnt

- Adapting those new skills

- Highlight of the learning

- Most Challenging Parts

- Progress

1. Introduction

During my Third period of work based learning, where my chosen topic was effective communication between the site management team I have spent more time researching and developing the works done matrix as well as understanding the COMPASS system and how it will benefit our site team.

Following on from the previous submission, the matrix system (Appendix 1) is being used throughout site by the relevant subcontractors and has also played a key role during our weekly black hat meetings as an information log showing the operatives the progress of each floor in the building. In addition to this have been reading through the COMPASS document which is used as a procurement tracker to keep up to date on what needs to be actioned.

2. Skills Learnt

The matrix is helping me learn how to effectively report the status of each floor to the site team highlighting timescales and breaking down what sub-contractors are working on a particular area which will help to determine works sequencing and any floors which are lagging behind and might need more labour allocations or need to be prioritised.

The COMPASS document helps my procurement skills by highlighting information that is outstanding by placing the ball in my court and identifying what needs to be done to complete my actions, this is formally documented in a spreadsheet and used in the weekly site team meetings.

The compass document will identify key dates and orders things need to be agreed in to ensure it lands in time with our construction site programme.

The COMPASS document is highlighted below in (Appendix 2).

3. Adapting The Skills

Over the next few weeks I will be looking to adapt these management skills learned from the matrix system and compass tracker to help me get further control over my duties as a site manager.  Throughout the job both trackers and programmes will be continuously updated and reviewed to benefit the use of the site team.

These documentation skills will be adapted to suit various meetings with the client, company directors, site managers team and also sub-contractor’s teams as it is a formal document used for monitoring work. Adapting these communication skills might be used to speed up and track other forms of communication on site between the Commercial, Design and Operations teams.

4. highlight of the learning

For me the highlight of using these programmes is helping me to achieve effective site management skills that can be further developed in the near future as I become more familiar with using them and referencing them in meetings. As our site is getting bigger and the number of operatives is rising it keeps a log that is easy to referrer too and search instead of having to remember everything that is going on in my head, creating less pressure and allowing my time to be spent ensuring other aspects of site management are fulfilled such as health and safety monitoring of site.

Additional benefits of the trackers include the ability to be able to download them onto a tablet device, walk the site and note on the findings as I am walking each floor. With the technology available today and the ease of use I am sure there will be far more applications and systems which will arise making document storing, monitoring, sharing and recording will become easier and quicker.

5. Most Challenging Parts of using the system.

The most challenging aspect of these systems is ensuring all sub-contractors buy in to the idea of using them to ensure effective site management on site by the main contractor. Another challenging part of this system is the fact you need to have basic computer knowledge to use, log and store information on the system so the older generation who are not up to speed on these systems are unable to document anything which was found out when I was away from work for a week on a course.

Appendix 2. COMPASS

Appendix 1. Matrix