Retrospective/Review – Wednesday 18th

Retrospective

- Work so far is going well, everyone is comfortably completing their assigned user stories

- The layered design of the application has helped everyone logically group their work, and makes navigating the code simpler

- User stories have been scoped well and are achievable

Planning

- Worked through our backlog, making stories more logical and pushing them towards the definition of ready

- Broke larger stories into smaller, more manageable tasks

- Planning poker on all current stories, using the work done so far as a basis for our planning.

  - Used a 1,2,4,8 scoring system, with 1 being the easiest and 8 being the hardest