## Slide 1: Week 3
Activity

## Slide 2: You’re a new Project Manager
Best-Case Scenario?
You as the project manager have been allowed free reign to pick and choose a team of people to work on your project.
You have chosen a team of experienced team players, who have worked well together in the past. They respect you as an individual and your authority as a manager, they have a wide range of project skills and specific skills required for the project, they have good communication, and time management skills, they work hard, are motivated and keen for the project to be successful.
This Photo by Unknown Author is licensed under CC BY-SA

## Slide 3: Worst-Case Scenario? Or What Happens in Real Life….
You are given a team of people who have a history of not working together very well; they all have the same set of skills; some skill areas and knowledge are missing, they resent you being brought in to manage them, they are de-motivated.
EXERCISE - What would you do as Team Leader?
10 minutes activity
How could you build an effective project team? What key steps would you take?
Notes: This is an opportunity to pull quite a few threads together and issues that should/could be brought up by students include: -
Ensure there are thorough and thoughtful introductions. This begins the process of forging bonds and building ‘trust’. It also enables the team to recognise each members’ unique qualities – value and expertise (even if there is some overlap they will have different experience!)
Set a clear direction for the team and create a Shared Vision
Establish, and agree, Ground rules/guidelines for the team, and how it will behave, its purpose, etc. – publish these to make them visible
Profile team members (Belbin, etc.)
Identify and discuss development opportunities
Agree clear roles and objectives for the team and for individuals
Performance manage and develop team members – support their growth, deal with under-performance
Identify skill or knowledge gap and arrange training & development for suitable team members or identify outside help that can act as a ‘specialist’ to support the team….and mentor individuals with correct aptitude and attitude.
Use effective ‘delegation’ to help build responsibility within the team and develop individuals.
Embrace conflict, don’t ignore it, and deal with it sympathetically but assertively, to ensure resolution – don’t let things fester!
Recognise and celebrate successes, at both a team and individual level
Etc.

## Slide 4: Present back
In your groups on teams!