Week 2: Project Scope & Planning

Part 1: Tutorial Questions

Section A: Understanding Project Scope

- What is meant by project scope?

- Why is project scope important in project management?

- What can happen if the project scope is not clearly defined?

- Explain the difference between:

  - Project scope

  - Product scope

- At what stage of the project life cycle is planning most important?

Section B: Project Planning

- List five reasons why planning is important in a project.

- Why should planning be done as a team?

- What are the three levels of planning?

  - Strategic

  - Operational

  - Detailed
Explain each in simple terms.

- What is the difference between working:

  - Forwards in planning?

  - Backwards in planning?

Section C: Work Breakdown Structure (WBS)

- What is a Work Breakdown Structure (WBS)?

- What are the four levels of a WBS?

- Why is a WBS useful in project planning?

- What is a work package?

- Why should tasks be written in “verb–noun” format? Give two examples.

- What is a milestone? Give one example.

- What are the benefits of using a WBS?

Section D: Time, Cost and Resources

- What is time estimation in projects?

- Why are time estimates sometimes inaccurate?

- What is a Gantt chart used for?

- What types of resources might a project need?

- What is the difference between:

- Bottom-up budgeting

- Top-down budgeting?

- Why should we include “unknown or unidentified costs” in a project budget?

Section E: Quality and Organisation

- What is meant by quality in project management?

- What is the difference between:

- Conformance

- Performance?

- Why is it important to define roles and responsibilities in a project?

# Part 2

# Group Activity

Each group must:

- Create their own WBS for:

  - Launching a new café on campus

  - Organising a charity football match

  - Wedding party

  - Moving home

- Identify:

  - 5 work packages

  - At least 2 activities per package