Student ID: 1906576

Name: Eugenia Racos

LCBB5005 Project Management

BA in Business Management

Contents

Introduction	2

Investigate the project	2

Description of the Project	2

Background of the University	2

Objectives and Success Criteria of the Project	3

Constraints of the Project	4

Assumptions for the Project	4

Costs of the Project	4

Summary of the Project	6

Project Approach	7

Project Management Plan	7

Communication Strategy for Project	9

Risk Log	10

Conclusion	14

Reference	15

Table of Tables

Table 1: Costs of the Project	5

Table 2: Project Management Plan	7

Table 3: Risk Log	10

Salisbury House (SH) project

# Introduction

In this project, it will be shown that understanding the basics of project management applies program management thoughts and ideas to real-world circumstances in this way, and contribute successfully to any construction environment. The enterprise leaders' principles are the key criteria that must be followed to effectively manage operations. The Mission There is now no official arrangement of requirements for productive ventures in the administrator's Book of Knowledge (Alnaggar and Pitt, 2018). The Salisbury House (SH) project is the focus of just this Task Inception Archive. It also explicates why, in what way the implementation stage should go, who is partaking, besides pardon respective responsibilities stand. This will set the benchmark for executive duties as well as an assessment of its overall victory.

# Investigate the project

## Description of the Project

The University of Westminster Trinitarian Saint David (UWTSD) British campuses just acquired a new structural block - Salisbury House, which is located within Kensington industrial park, wherein their main building is located. The new facility will provide more classrooms to accommodate the growing number of students, as well as regulation offices for important employees to manage the center (Darmaningrat, et. al., 2019). An assembling area, homerooms, instructors' office, regulation headquarters, understudy parlor, kitchen, and sanitation office are all part of the building.

## Background of the University

Trinity University of Economics Sacred figure Goliath is a multi-campus university having three main campuses in South West Wales as well as the fourth campus in London.  London, United Kingdom, and classroom instruction in Cardiff, Wales, and Wolver Hampton, United Kingdom (Keshk, et. al., 2018).  The university arose from the merger of two well-known higher education institutions.  Grooves, the Faculty of Wheat, Lapeer (UWL), and Went On to attend all have foundations.  TUC in 2010, with emperor approval from which include in 1828. It was designated in 2011 that the University of Wheat would've been merged into Trinitarian Holy Persons Daniel as well. On August 1st, Newport Metropolis University merged with the university in 2013.

The Monarch of Ribs, the Head of Divinity, is the university's sponsor. R. Brinley Jones is the Pure Man Goliath, while Edwin W illiams is the Evil Habits Rector. Late new updates this such an ideal time to reopen this previously closed door. Among the achievements are:

- The order declaring the legal system to be closed

- Winchester Vision was propelled by the Area Assembly's support.

- The predicted approval of a novel Cunning plan for the region

- The management's importance on expansion then engaging through a larger number of understudies with training

## Objectives and Success Criteria of the Project

The undertaking's achievements must be attended to initially. The preceding trustworthy conclusions might be written in a certain manner;

- An excellent Adjacent Developmental Asset (LGF) or other subsidies were obtained, resulting in an estimated £83 million in private segment endeavor.

- Purchase of some exclusive properties required to complete the assignment.

- Better development of current goals

- The establishment of the critical implementation group.

- When compulsory, certification of a Requisite Purchase Ledger.

- Finding a partner for progress

The project is graded on its ability to communicate:

- New job opportunities

- Existing roles are safeguarded

- Comfort placed in a different residences

- Room for substitutes, personnel, educators, and organization on the floor

- Wellness center for young comers

Once communicated, these proposals will create a meaningful promise to and publicly endorse the Local Region Mechanism and Corporations Organization, notably regarding education and business (Cooper, et. al., 2018).  This project will build on the present financial success in Configuration, whose delivery is excellent and the private sector has demonstrated its eagerness to participate by contributing to surrounding upgrades in the past. The use of public money will ensure that even these final possibilities are recognized.

In footings of drawbacks, the scheme endures to consume several undesirable consequences, such as a shift in circulation decorations during rush hour, amplified helpfulness costs, and legal fees for security (Silva, et. al., 2019). The endeavor doesn't include expert planning without the involvement of apprentices in the new university construction blocks. The educational foundation's formation would also complete any administrative procedures, such as obtaining assent and permission. Perhaps the new building's board members are limiting the scope of the project.

## Constraints of the Project

Masterplan support then distribution timelines

- Any needed CPO approvals and timeframes

- Activities with Partner Nations

- Convinced bankrolling options consume while and budget restrictions.

- Development limitations

- Property ownership is dispersed.

- State and municipal development policies

## Assumptions for the Project

The undertaking's delivery anticipates:

- Formal and informal finance can be increased to subsidize construction costs and fill up gaps caused by immigration.

- Continued popular and political support for the project

- Participants' willingness to engage in the crucial implementation stage

- By January 2018, the legal system will be closed and handed over to the HCA.

## Costs of the Project

The project's transportation costs

The project's cost includes Task Group employment costs, which are involved in the prevailing corrupt inexpensive, and technology consulting administrative expenditures, which are currently estimated at upwards of £295,000.

Table 1: Costs of the Project

|  | Description | Cost (£) | Comments |
| --- | --- | --- | --- |
| 1 2 3 4 | Consultant in development/marketing CPO professional surveyors CPO judicial adviser Legal Ownership Advisor | 121,000 | The CDC Government (January 2017) and Western Sussex One Community Parkland have formerly authorized this financing. Most of these incidentals may be recuperated after the programmer has been preferred. Capital gearing for calculated businesses will be explored. Currently, this does not include the disposition charge. |
| 5 | Properties purchasing & mileage reimbursement | 3,500,000 | These expenses are covered by investment. |
|  |  |  | receipt of the project's license with cash flows to cover unusual building and migration expenditures that have yet to be acquired. Subscriptions, VAT, contingencies, are not included in the assessed cost. This does not embrace the value of Sussex Constabulary land. They imply a regular structure site without no uncommon disbursements. |
| 6 | CDC new investments to be determined. | TBD; report released required. |  |
|  | Total | 13,620,000 |  |

Leaders Chief, subdomains, genuine, money, PR, acquisition, and completing the panel supports for the endeavor have been selected by CDC. The chosen architect will be responsible for the formerly omitted enhancement expenditures. Costs will be tracked as the project proceeds (Silva, et. al., 2019). The commission's principal ongoing expenditure would have been the administrative labor associated with any enhancement contribution that the government possessed. This would have been absorbed into the name government's current responsibilities.

## Summary of the Project

This work might be completed in a number of different ways, including:

- Self-Advancement – CDC, and collaborators acquire land, obtain pre-arranged approval, and try the real development.

- Make a Choice - This one will allow an external to steal the property at a certain price and in a reasonable amount of time.

- Contingency Deal - This agrees a stranger to procurement the site provided confident environments are happened, such as obtaining necessary organizing authorization.

- Unlimited Purchase - after site collection, the domain is offered for an agreed-upon total without no limitations.

- Unqualified Agreements with Arrangement Extra amount - like a qualifying arrangement, but with a provision that permits a supplementary reimbursement to be given to the Epidemiology if greater favorable progress is achieved.

- Public-Private Businesses - the creation of a new permissible object to carry out the advancement.

The group might encompass proprietors and therefore would express the countless obligations to spending and benefit-sharing strategies. Independent of a CPO, either of these options might continue (Chow, et. al., 2021). The major landowners, the Houses Corporation, Networking Organizations, WSCC, and CDC, have investigated the difficulty with outside consultant help, and the restricted offer to an engineer is the agreed-upon preferred option. This restricts pecuniary open-mindedness to landlords, gives them control over the substance of the inevitable sequence of action, and allows them to participate in the speculations of some of the conspirators who want to do so.

## Project Approach

Southern Entrance will employ a combination of the in, organization, and outside consultant possessions (Richardson and Jackson, 2018). It will advance with the development of a Critical Land Proprietorship Conference to address the elimination program, timetable, and choice of advancing partner. It will also agree on how expenditures and benefits will be distributed.

# Project Management Plan

Before starting a new agreement, supervisors should be aware of a few questions and how to note and address them (Crawford, 2021). Each topic may be sought out and rejected individually. Regardless, there are indeed a handful of common situations when they can be mentioned. So, let's take a look at what enters into the project plan and what a project manager should do whilst considering the options for program development.

Table 2: Project Management Plan

| Task No. | Task/milestone | Completion Date | Dependency |
| --- | --- | --- | --- |
| 1a | HCA | 01/04/2022 |  |
| 1b | LEP | 01/04/2022 |  |
| 1c | WSCC | 02/04/2022 |  |
| 1d | One Public Estate grant | 02/04/2022 |  |
| 1e | DCLG housing bid | 03/04/2022 |  |
| 1f | Housing Infrastructure Fund | 03/04/2022 |  |
|  | (HIF) | 03/04/2022 |  |
| 1g | Other funding streams | 04/04/2022 |  |
| 1a.1 | Complete Communications Strategy | 05/04/2022 | Phase 1 Masterplan |
| 2a | Funding For Consultants | 06/04/2022 | 1d |
| 2b | The procurement process to begin | 06/04/2022 | 2a |
| 2c | Appointment of Consultants | 07/04/2022 | 2b |
| 2d | Instruction educations: WWT; Uncleanness and Swamping | 07/04/2022 | 2c |
| 3a | Assignation with Cohorts | 08/04/2022 |  |
| 3b | Agree progress Transport automobile | 08/04/2022 |  |
| 3d | Enter hooked on development business/MOU | 09/04/2022 | Chapter 1 Masterplan |
| 3e | Agree strategic approach to CIL | 10/04/2022 |  |
| 3c | Agree partner investment approach | 11/04/2022 | Phase 1 Masterplan |
| 4a | Identification of relocation sites | 12/04/2022 |  |
| 4b | Achievement of purchase of Commandment Magistrates by HCA | 13/04/2022 | Mojo conclusion on statement |
| 4c | Achievement of achievement of Constabularies class site | 14/04/2022 | Masterplan |
| 4d | Enter hooked on development partnership on High School location King sham | 15/04/2022 | Masterplan |
| 4e | Closure of Sink Street Car Green | 16/04/2022 | Employment of expansion companion and development accord |
| 4f | Completion of Imperial Mailing relocation and acquisition | 17/04/2022 | 1b & c |
| 4g | Conclusion of Bus position/Garage moving and achievement | 17/04/2022 | 1b, c, and 4a |
| 4h | Engage with Network Rail | 18/04/2022 | Masterplan |
| 5a | Council Resolution | 19/04/2022 |  |
| 5b | CPO confirmed | 20/04/2022 |  |
| 6a | Easy souk test | 21/04/2022 | Period 4 |
| 6b | Invite to tender (OJEU) | 21/04/2022 | Period 4 |
| 6c | Select developer | 22/04/2022 | 6b |
| 6d | Conclude conditional contract to appoint developer | 23/04/2022 | 6c |
| 7a | Design expansion | 25/04/2022 | 6d |
| 7b | Gain development authorization | 26/04/2022 | 7a |
| 7c | Transport expansion | 27/04/2022 | 7b/Period 4 |

## Communication Strategy for Project

Chosen CDC persons will be fully updated via the monthly Members' Announcement, personalized email communication as needed, studios, and reporting to the Sector Of industry Committee and Guidance Collecting Board on an occasional basis. Notifications to the Professional Top managerial staff will keep CDC management updated. Development and helping those who are also not critical collaborators, such as homeowners, will be closely monitored and given the opportunity to participate in the relationship at key phases. The Christchurch BID, City Meeting, and Call Winchester are all instances of such meetings.

The meeting materials will be available both physical and online there at Committee's institutions and public institutions. The Gathering's Statement of Local Region Contributions shall be followed in all public meetings. It will be developed a Communication Mechanism. According to the widely agreed-upon Communication Procedure, major collaborators will utilize their own communications advertising to reach and enlighten their companions. While organizing associated views such as well before and preparing applications, the regular administration communication and discussion cycles will be implemented.

The accompanying hazards have already been recognized, including an appraisal of their seriousness and potential mitigation/reduction strategies (Alnaggar and Pitt, 2018). All development hazards will indeed be documented as soon as they can be detected.

## Risk Log

The accompanying hazards have already been recognized, including an appraisal of their seriousness and potential mitigation/reduction strategies. All development hazards will indeed be documented as soon as they can be detected.

Table 3: Risk Log

| Risk No | Risk Description | Possibility Doubtful Imaginable Credible | Impression Slight Noteworthy Solemn | Planned Activities to Decrease Risk | Answerable Officer |
| --- | --- | --- | --- | --- | --- |
|  |  | Certain | Major |  |  |
| 1 | Masterplan not assumed by November 2017 | 2 | 4 | Affiliate conference earlier DPIP/Dresser | James |
| 2 | Law Benches are not offered finished to HCA by February 2017 | 2 | 2 | Nearby connection through HCA & contingency Erected into Masterplan. | Robert |
| 3 | Disentanglement of Calculated Proprietor administrations | 2 | 3 | Steering group to sign off draft documents and ongoing liaison with other partners. Completion of MOU. | Michael |
| 4 | Consultants do not transport to goal | 2 | 2 | Contract to ensure delivery | John |
| 5 | Demand changes in specific market segments, making the Big plan financially untenable. | 2 | 3 | As the installation progresses, the safety advise is constantly updated. | David |
| 6 | If a CPO is necessary, it's not really authorized. | 2 | 4 | Assistance from a consultant to verify that the CPO is quite well. | William |
| 7 | Insufficient funds to pay relocation expenses | 2 | 4 | Reapplying sunscreen to the LEP/HCA on time and study of additional financing options | Richard |
| 8 | Requirements for neighborhood realm usage have rendered the project untenable. | 1 | 3 | Continuous re-evaluation of the strategy as it evolves with feedback from the advisory committee | Joseph |
| 9 | Unexpected and unusual costs | 2 | 2 | Toxicity studies, for example, were completed in preparation. | Thomas |
|  |  |  |  | draining and flooded |  |
| 10 | Unable to reach an agreement on conditions and finalise purchases | 2 | 3 | Autonomous and CPO appraisals | Charles |
| 11 | It is not possible to reconfigure the road capacity. | 1 | 4 | Input from WSCC Infrastructure to the entire project | Christopher |
| 12 | Consultation services are available. | 1 | 2 | To obtain experience, use a tried-and-true memorandum of understanding; problems understood through the bid process. | Daniel |

# Conclusion

From the above research, it has been concluding that the steering committee isn't a savior, but rather a necessary tool in the never-ending process of product strategy and recharge. It enables the company visionary to reduce and eliminate inherent risks while increasing the notification and ongoing operations opportunity for increased.

# Reference

Alnaggar, A. and Pitt, M., 2018. Towards a conceptual framework to manage BIM/COBie asset data using a standard project management methodology. Journal of Facilities Management. https://doi.org/10.1108/JFM-03-2018-0015

Chow, T.C., Zailani, S., Rahman, M.K., Qiannan, Z., Bhuiyan, M.A. and Patwary, A.K., 2021. Impact of sustainable project management on project plan and project success of the manufacturing firm: Structural model assessment. Plos one, 16(11), p.e0259819. https://doi.org/10.1371/journal.pone.0259819

Cooper, R.G. and Sommer, A.F., 2018. Agile–Stage-Gate for Manufacturers: Changing the Way New Products Are Developed Integrating Agile project management methods into a Stage-Gate system offers both opportunities and challenges. Research-Technology Management, 61(2), pp.17-26. https://doi.org/10.1080/08956308.2018.1421380

Crawford, J.K., 2021. Project management maturity model. Auerbach Publications. https://doi.org/10.1201/9781003129523

Darmaningrat, E.W.T., Muqtadiroh, F.A. and Bukit, T.A., 2019. Communication management plan of ERP implementation program: A case study of PTPN XI. Procedia Computer Science, 161, pp.359-366. https://doi.org/10.1016/j.procs.2019.11.134

Keshk, A.M., Maarouf, I. and Annany, Y., 2018. Special studies in management of construction project risks, risk concept, plan building, risk quantitative and qualitative analysis, risk response strategies. Alexandria engineering journal, 57(4), pp.3179-3187. https://doi.org/10.1016/j.aej.2017.12.003

Richardson, G.L. and Jackson, B.M., 2018. Project management theory and practice. Auerbach Publications. https://doi.org/10.1201/9780429464140

Silva, F.B., Bianchi, M.J. and Amaral, D.C., 2019. Evaluating combined project management models: strategies for agile and plan-driven integration. Product: Management and Development, 17(1), pp.15-30. http://dx.doi.org/10.4322/pmd.2019.003

Tereso, A., Ribeiro, P., Fernandes, G., Loureiro, I. and Ferreira, M., 2019. Project management practices in private organizations. Project Management Journal, 50(1), pp.6-22. https://doi.org/10.1177/8756972818810966

Vega Bautista Jr, J. and Tri Prasetyo, Y., 2020, September. The Impact of Material Management Plan on Delivering Offshore Construction Projects in Singapore. In 2020 The 6th International Conference on Industrial and Business Engineerin (pp. 163-169). https://doi.org/10.1145/3429551.3429579