## Slide 1: The principles and practice of efficient time and project management

## Slide 2: Procrastination
We don’t like a task
We don’t like the quality of our work
Practical concerns distract us
Because we look for perfection
Because we are lazy
We are fearful of something

## Slide 3: Perfection
Acknowledge your real goals – is perfection necessary and appropriate?
What is the cost of perfection
Substitute a m ore realistic goal – good quality work rather than perfect work
Use to do lists and set priorities / adjust

## Slide 4: Fear
Fear of failure
  Can stop us starting it
Fear of success
  Brings expectations
Fear of being alone
  Doing nothing ensures help arrives
Fear of attachment
  Chaotic lack of progress puts other people off helping

## Slide 5: Techniques to avoid procrastination
Small reward when you get started
Light warm up technique
Promise of reward at end of task
Work in your prime time
Create a pleasant working environment
Use reminders so task can’t be forgotten
Make an outline plan
Avoid task fatigue

## Slide 6: Common habits of high achievers
One goal
Start with a small step
Avoid negativity
Dream about the benefits
Visualise your goal
Be enthusiastic
Find inspiration
Create support networks
Understand your own ebb and flow

## Slide 7: Project management
Planning
Implementing
Closing
Evaluating
Defining

## Slide 8: Defining
Define the terms of reference
Define the scope of the project
Set out agreed deliverables/ learning outcomes

## Slide 9: Planning
A work break down structure
Task time estimation
Time schedule
Plan milestones
Specification of deliverables – what will be completed, what standard and by when
Risk assessment
Contingency plan

## Slide 10: Implementing
Time and progress for tasks and phases
Procurement of resources
Financial performance against budget
Quality against specification
Communication

## Slide 11: Closing and evaluation
Signing off of project
Final communication
Reflective record of learning, knowledge and experience which can be applied to future projects

## Slide 12: Gantt Charts
Used for planning and communicating the time line of simple projects
X axis (horizontal) represents time
Y axis (vertical) contains the detail of each task
The progression bar moves from left to right
  Can be sequential or one on top of each other