## Slide 1: Giggles nursery Project Managemant Plan
Gina Oprean 1918859

## Slide 2: Outline
Description/scope
Stakeholders analisys
Work Breakdown Structure
Success criteria

## Slide 3: Description
According to Max Roser the growth rate population increse with1,05% per year. Looking at the statistics we can say that there is always going to be a demand a nuserys.
Giggles nursery Scope is to provide care and education for chidrens age 0 to 5 years
In order to achieve the goal of the project I will be presenting the Project Management Plan

## Slide 4: Stakeholder analysis is a process of systematically gathering and analyzing qualitative information to determine whose interests should be taken into account when developing and/or implementing a policy or program. W. Kammi (2021)
Stakeholders | Interest | immportance | Influence
Giggles Nursery owner | High | To provide good care and education for chidrens | high
Childrens | low | To feel safe and happy | High
Parents | low | Childrens to receive care and education | High
Staff | Medium | To deliver care and education to the childrens | High
Steakeholders analysis

## Slide 5: A Work Breakdown hierarchically and faithfully reflects all project tasks and work packages so that projects are easier to manage”
1-Find location
(2 to 3 months)
1.1Contact a agency
1.1.1 Make sure the agency find a good location
2-Build the nursery
(6 to 12 months)
2.1 Design
2.3 Find row materials
3-Hire staff
(1 to 2 monhs)
3.1Arrange interviews
3.3Training
2.2 Hire a construction company
2.4 Start of constraction
3.2 Choose suitables participants

## Slide 6: Success criteria
Completing the project with the allocated bugget | Completing the project on time | Provide high quality of care and education
-Search for a suitable row materials company -Set materials and delivery cost from the beaggining | -Make sure staff complete tasks alocated -Delivering of materials to be on time -Get construction approvals befor start constraction | -Tarining programs for staff -Use good quality products for childrens meals -Nursery to ensure the safety and well-being of childrens

## Slide 7: Deliverables of Giggle
Quality care
Outdoor area
Competitive price
Minibus
First aid traind

## Slide 8: Reference
Cerezo-Narváez, A. et al. (2020) ‘Integration of Cost and Work Breakdown Structures in the Management of Construction Projects’, Applied sciences, 10(4), p. 1386–. doi:10.3390/app10041386.
Max,R., Hannah, R., and Esteban., O (2013) - "World Population Growth". Published online at OurWorldInData.org. Retrieved from: 'https://ourworldindata.org/world-population-growth' [Online Resource]