Design and Evaluation of an AI-Driven Digital Twin for Predictive Fault Detection in Computer Systems

L6 - Independent Project

— ACCA6020

Student: Aaron Miles

Student ID: 2404521

Supervisor:

Introduction and Research Problem
Linux fault detection commonly uses fixed CPU, memory and response-time thresholds. These can misclassify normal workload changes and miss subthreshold faults.
This project therefore investigates lightweight predictive monitoring on an authorized Linux virtual machine (VM). It compares predicted and observed behavior. A predictive component will be treated as worthwhile only if it demonstrably improves detection after its computational and operational costs are taken into account.

The artefact will be described as a validated digital twin only if it meets stated real-time synchronization and prediction-accuracy requirements; otherwise, it will be referred to as a predictive digital shadow.

Central research question
Does augment Isolation Forest anomaly detection with prediction errors from workload-aware causal models improve the identification of held-out fault events on a Linux VM, relative to an otherwise identical anomaly detector that does not use those prediction errors?

Critical Literature Review
Digital-twin architectures are discussed by Tao et al. [1], Jones et al. [2] and Fuller et al. [3], while implementation and interoperability difficulties are discussed by Sharma et al. [12] and Mihai et al. [11]. These sources support connected VM models but do not establish superiority over simpler monitoring. Evidence drawn from industrial or application-specific deployments also cannot be transferred uncritically to a resource-constrained Linux VM.
Anomaly detection is formulated as deviation from expected statistical or contextual behaviors in Chandola et al. [4]. Liu et al. [5] introduce Isolation Forest, whose unsupervised operation and comparatively favorable computational profile suit the project’s constraints; ensemble-learning context is added by Breiman [6]. Because Isolation Forest can operate directly on workload-aware features, it is necessary to show that adding causal prediction errors provides additional fault-detection value rather than unnecessary modelling complexity.
For sequence-based detection, USAD [7] and TranAD [8] demonstrate more expressive multivariate time-series modelling than linear forecasting, but also raise concerns about training requirements, parameter sensitivity and inference cost. Recurrent sequence modelling and non-stationary behavior are further represented by Malhotra et al. [15] and Xu et al. [14]. Ridge regression is therefore retained as the initial predictive baseline because it is interpretable and inexpensive, with its linearity acknowledged as a limitation where system behavior is non-linear.
Evaluation practice remains inconsistent across datasets, anomaly definitions and experimental protocols, as emphasized by Schmidl et al. [10], Zamanzadeh Darban et al. [9] and Blázquez-García et al. [13]. Reported gains are difficult to compare. Before claiming novelty, a literature search dated 2024–October 2026 will specifically seek closely related, negative and contradictory findings. The anticipated contribution is a controlled comparison establishing whether prediction-residual features provide measurable benefit beyond an already workload-aware unsupervised detector.

Research Aim, Objectives and Hypothesis
Aim:
To design and critically evaluate a computationally efficient predictive-monitoring digital twin/shadow for fault detection in Linux operating systems.
Research objectives:
1. Conduct a critical review of at least 15 relevant academic sources on digital twins/shadows, predictive monitoring, anomaly/outlier detection and related AI methods.
2. Implement timestamped collection of Linux/application metrics, including CPU utilization, memory usage, request rates, and application latency.
3. Develop threshold-based and Isolation Forest anomaly-detection baselines using workload-aware features.
4. Develop workload-aware forecasting models, initially using Ridge regression, and derive causally appropriate prediction-residual features using only past and present information relative to each prediction target.
5. Validate twin/shadow suitability by accessing data-synchronization quality and forecasting accuracy before combined fault-detection evaluation.
6. Compare detection on held-out faults using event-level F1 as the primary measure, with false-alarm behavior, warning lead time, computational overhead and sustainability as exploratory outcomes.
Primary hypothesis and decision rule:
Paired held-out event-level F1 for Isolation Forest augmented with prediction residuals will be higher than for the matched detector without residuals.
H₁: mean paired F1 improvement > 0; H₀: mean paired F1 improvement ≤ 0.

System Design and Methodological Justification
Experiments use an isolated Ubuntu 24.04 VM. Python-based instrumentation will record CPU, memory, request-rate and latency measurements; the nominal 1 Hz sampling rate may be adjusted to 0.2 Hz or 2 Hz following piloting. Data quality will be monitored through timestamp alignment, missing-value accounting, sampling-jitter summaries, and update-latency checks. Prediction models will observe only data available before the target time, preventing leakage into residual-based anomaly features.
 CPU, memory, and latency will be predicted from workload features and lagged system measurements using Ridge regression. Preprocessing, prediction horizons, and residual-scaling choices will be fixed using training/validation evidence only. Fault injection will produce controlled CPU saturation, memory pressure and application delay under low, medium and high workloads, with severity calibrated during piloting, randomized where practical and supported by VM resets. Independently checked onset labels and separate training, validation and test runs will prevent leakage. Three matched detectors will be compared: (A) static-threshold monitoring; (B) workload-aware Isolation Forest; and (C) the same Isolation Forest augmented with prediction residuals. They will receive comparable feature information, tuning effort, and alarm/false-alarm constraints. A dimension-matched non-predictive control and a residual-removal ablation will distinguish added predictive information from merely having extra features. Ridge underfitting will be monitored because unreliable forecasts can create misleading residual anomalies; predictive complexity will only be justified by clear detection benefit. The twin/shadow will be qualified for fault-detection experiments if at least 95% of paired telemetry samples are valid, the 95th-percentile state-update lag is no more than two seconds, and forecasting improves on persistence for at least two of the three monitored quantities.

Evaluation and Statistical Analysis
Before held-out evaluation, annotations will distinguish between verified fault onset, sustained degradation and trial end. Alarms closer than 30 seconds of healthy behavior will form one event; event-level TP, FP and FN counts will support pooled precision, recall and F1, avoiding invalid sample-level independence assumptions. FP rate per healthy hour, detection delay and lead time before degradation/onset will also be reported, with censored cases retained. Models B and C will use identical held-out trials. The principal inference will resample complete experimental runs by paired bootstrap within workload/fault-family strata (healthy controls handled separately), recomputing pooled event-level F1 in each replicate to obtain a 95% CI for the paired improvement. Small trial counts and non-linear F1 limit inference. Sensitivity analyses will vary in severity classes, event-merging behavior and matching windows; claims will be qualified accordingly. Interim success criteria (not currently met) are at least 0.05 higher pooled held-out F1 than the strongest simple/workload-aware baseline, no more than 10% higher event FP rate, at least ten seconds’ warning in half or more of detected onset/degradation trials and monitoring overhead below roughly five CPU percentage points/200 MB. Label uncertainty, alarm-budget differences, limited statistical power, feature-count effects, and single-VM transferability will all be reported.

Feasibility, Resources and Project Planning

A two-vCPU/4 GB VM on the four-core/8 GB host allows monitoring and load generation. Python with psutil, NumPy, pandas, scikit-learn, SciPy, matplotlib plus an HTTP load generator and bounded fault-injection utilities are planned. Reproducibility will use version control, fixed seeds, configuration files, environment pinning, and run manifests/snapshots.

The full design comprises 90 fault-injection trials: three repetitions of all 27 combinations (three workloads × three target metrics × three severities = 81), plus one additional repetition of each of the nine medium-severity workload–metric combinations. Fifteen healthy controls bring the total to 105 runs, approximately 12 minutes each (21 VM hours) within a 45.25-hour effort estimate excluding development and writing. If Week-8 piloting identifies excessive per-trial overhead, a pre-specified, outcome-independent fallback will use 45 fault trials: all 27 combinations once, plus two further repetitions of each of the nine medium-severity workload–metric combinations. The 15 healthy controls will be retained (60 runs; 12 VM hours). Over twelve weeks: literature/ethics (1–2), instrumentation (3–4), baselines (5–6), prediction/piloting (7–8), held-out evaluation (9–10), analysis (11) and reporting (12). Ethics approval, twin qualification and Week-8 feasibility are formal go/no-go gates.
\

Ethics, Data Protection and Sustainability
No human-participant data is involved. Work will occur only in an authorized isolated VM after following the applicable UWTSD undergraduate research-ethics route. Records will identify authorization, ownership, dates, encrypted storage, access control, backup, and retention. Data exclude usernames, identifying IPs, credentials and personal requests. Sustainability will estimate energy from measured execution time and typical server energy-per-CPU-hour assumptions (labelled as estimates), track storage/CPU overheads, and justify added energy through detection benefit. Snapshots, bounded fault duration/severity, resource limits, host monitoring, immediate-fault-reversal and idle-shutdown/retry caps contain technical, safety and environmental risks.

Expected Contribution and Conclusion

The expected contribution is a reproducible matched-pair evaluation of whether twin/predictive residuals genuinely improve Linux VM anomaly detection over simpler baselines, quantifying F1, precision/recall, false-alarm cost, warning lead time, robustness and compute/memory overhead. If informative, null/negative results would show added predictive complexity, offers limited benefit over workload-aware Isolation Forest for these metrics/workloads. Claims apply only to tested configurations and faults.

Twelve-Week Project Plan

| Weeks | Work | Exit criterion |
| --- | --- | --- |
| 1–2 | Literature screening; ethics submission; protocol | Screening log, approved definitions |
| 3–4 | VM, telemetry, workload and ground truth | Timestamp and recovery checks |
| 5–6 | Threshold and Isolation Forest baselines | Matched validation alarm budget |
| 7–8 | Twin model, residuals, pilots | Fidelity gates and timing gate |
| 9–10 | Blocked fault/control trials | Frozen held-out dataset |
| 11 | Paired analysis, ablations, robustness | Intervals and cost comparison |
| 12 | Report, supervisor feedback, final QA | Complete submission package |

10. References

[1] F. Tao, H. Zhang, A. Liu, and A. Y. C. Nee, “Digital Twin in Industry: State-of-the-Art,” IEEE Trans. Ind. Informat., vol. 15, no. 4, pp. 2405–2415, 2019, doi: 10.1109/TII.2018.2873186.

[2] D. Jones, C. Snider, A. Nassehi, J. Yon, and B. Hicks, “Characterising the Digital Twin: A systematic literature review,” CIRP J. Manuf. Sci. Technol., vol. 29, pp. 36–52, 2020, doi: 10.1016/j.cirpj.2020.02.002.

[3] A. Fuller, Z. Fan, C. Day, and C. Barlow, “Digital Twin: Enabling Technologies, Challenges and Open Research,” IEEE Access, vol. 8, pp. 108952–108971, 2020, doi: 10.1109/ACCESS.2020.2998358.

[4] V. Chandola, A. Banerjee, and V. Kumar, “Anomaly Detection: A Survey,” ACM Comput. Surv., vol. 41, no. 3, Art. no. 15, 2009, doi: 10.1145/1541880.1541882.

[5] F. T. Liu, K. M. Ting, and Z.-H. Zhou, “Isolation Forest,” in Proc. IEEE ICDM, pp. 413–422, 2008, doi: 10.1109/ICDM.2008.17.

[6] L. Breiman, “Random Forests,” Mach. Learn., vol. 45, pp. 5–32, 2001, doi: 10.1023/A:1010933404324.

[7] J. Audibert, P. Michiardi, F. Guyard, S. Marti, and M. A. Zuluaga, “USAD: Unsupervised Anomaly Detection on Multivariate Time Series,” in Proc. ACM SIGKDD, 2020, doi: 10.1145/3394486.3403392.

[8] S. Tuli, G. Casale, and N. R. Jennings, “TranAD: Deep Transformer Networks for Anomaly Detection in Multivariate Time Series Data,” Proc. VLDB Endow., vol. 15, no. 6, pp. 1201–1214, 2022, doi: 10.14778/3514061.3514067.

[9] Z. Zamanzadeh Darban, G. I. Webb, S. Pan, C. C. Aggarwal, and M. Salehi, “Deep Learning for Time Series Anomaly Detection: A Survey,” ACM Comput. Surv., vol. 57, no. 1, Art. no. 15, pp. 1–42, 2025, doi: 10.1145/3691338.

[10] S. Schmidl, P. Wenig, and T. Papenbrock, “Anomaly Detection in Time Series: A Comprehensive Evaluation,” Proc. VLDB Endow., vol. 15, no. 9, pp. 1779–1797, 2022, doi: 10.14778/3538598.3538602.

[11] S. Mihai et al., “Digital Twins: A Survey on Enabling Technologies, Challenges, Trends and Future Prospects,” IEEE Commun. Surv. Tutor., vol. 24, no. 4, pp. 2255–2291, 2022, doi: 10.1109/COMST.2022.3208773.

[12] A. Sharma, E. Kosasih, J. Zhang, A. Brintrup, and A. Calinescu, “Digital Twins: State of the art theory and practice, challenges, and open research questions,” J. Ind. Inf. Integr., vol. 30, Art. no. 100383, 2022, doi: 10.1016/j.jii.2022.100383.

[13] A. Blázquez-García, A. Conde, U. Mori, and J. A. Lozano, “A Review on Outlier/Anomaly Detection in Time Series Data,” ACM Comput. Surv., vol. 54, no. 3, Art. no. 56, pp. 1–33, 2022, doi: 10.1145/3444690.

[14] H. Xu et al., “Unsupervised Anomaly Detection via Variational Auto-Encoder for Seasonal KPIs in Web Applications,” in Proc. WWW, pp. 187–196, 2018, doi: 10.1145/3178876.3185996.

[15] P. Malhotra, L. Vig, G. Shroff, and P. Agarwal, “Long Short Term Memory Networks for Anomaly Detection in Time Series,” in Proc. ESANN, 2015. [Online]. Available: https://www.esann.org/sites/default/files/proceedings/legacy/es2015-56.pdf