Course: Certificate in Higher Education, Business Skill for the Workplace (certhebswpch-li)

Module code:(LCLM5003_LON)

Module: Project Management

Lecturer name: Mathieu Zavier

Student Number: [2333784]

Student Name: Eric Diambuana

Table of Contents

- Presentation of the course and Module

- Table of contents

- Poster

- Introduction

- Description

- Description 2

- Feelings

- Evaluation

- Evaluation Interim Assessment (End-2029)

- Analysis

- Analysis 1

- Analysis 2 Comparative Assessment

- Conclusion

- References

- Project Manager Plan Net Zero Transport Redesign

- Phased Delivery Plan

- Governance & Partnerships, KPIs, Key Risks & Mitigation, Budget & Funding

- Quad Chart: Net Zero Transport Redesign

- Workstream Responsibility Matrix of Sustainable Redesign for Net Zero

- Full Cost Breakdown of Sustainable Redesign for Net Zero

- Where the Money Comes From

- Stakeholder Engagement Schedule of Sustainable Redesign for Net Zero

INTRODUCTION

Sustainable Transport Redesign for UK Net Zero: 2026–2029This three-year programme forms a critical phase of the UK’s legal commitment to reach net-zero greenhouse gas emissions by 2050, targeting transport currently the largest emitting sector by accelerating the shift from fossil fuels to clean, efficient, and inclusive mobility.

Running alongside the tightening Zero Emission Vehicle (ZEV) Mandate (rising from 33% of new cars in 2026 to 66% by 2029), it delivers coordinated action across vehicles, infrastructure, services, and behaviour. Key priorities include:

Rolling out a reliable, nationwide charging network for EVs and decarbonising HGVs and fleets;

Electrifying and modernising rail, while scaling up active travel (walking, wheeling, cycling) and integrated public transport;

Advancing low-carbon fuels for aviation and maritime use;

Strengthening governance, cross-sector collaboration, and monitoring to keep the transition on track.

The redesign balances climate action with improved air quality, energy security, affordability, and economic opportunity, setting the foundation for the 2030–2035 milestones on the path to net-zero transport.

Description

# Sustainable Redesign for Net Zero Transport: 2026–2029 Description

Phase 1: Foundation, Design & Early Delivery

This three-year period establishes the evidence base, governance, standards, and early pilots required to deliver the UK’s 50 % emission cut by 2035 and full net zero by 2050, moving beyond incremental fuel swaps to whole-system redesign.

## Core Purpose & Alignment

- Legal & strategic alignment: Delivers the first phase of the Sixth Carbon Budget, Decarbonising Transport Plan, and Net Zero Strategy.

- Guiding principle: Avoid → Shift → Improve → Circularise, covering Scopes 1, 2, 3 across the full asset lifecycle.

- Outcome: Establish verified baselines, lock in long-term plans, and launch early actions that set the trajectory for 2035 and beyond.

## Key Activities 2026–2029

### 1. Baseline & Governance (2026–2027)

- Full lifecycle emission audit across all modes, supply chains, and infrastructure.

- Set SBTi-aligned targets, secure funding, and finalise RACI and stakeholder frameworks.

- Map emission hotspots, existing assets, and capacity gaps for charging, refuelling, and grid upgrades.

### 2. System & Demand Redesign (2026–2029)

- Develop mode-shift strategies: prioritise public transport, active travel, rail over road freight, and shorter-distance alternatives.

- Align land-use planning to reduce unnecessary travel and improve accessibility.

- Launch demand-reduction pilots (e.g., off-peak pricing, route optimisation, localised logistics).

### 3. Asset & Circular Design Standards (2027–2029)

- Finalise zero-emission specs: battery-electric for light/medium duty; hydrogen for heavy/long-haul.

- Adopt circular requirements: ≥70 % recycled materials, modular design, and targets for ≥95 % material recovery.

- Set low-carbon construction standards for infrastructure (recycled steel, carbon-negative concrete).

### 4. Infrastructure & Early Deployment (2027–2029)

- Roll out core charging hubs, depot refuelling, and rail electrification starters — prioritising high-usage routes and depots.

- Kick-start zero-emission fleet pilots: buses, light commercial vehicles, and HGV demonstrators.

- Scale sustainable fuels: increase SAF mandate to 10 % by 2030; grow RTFO renewable fuel share to ~18.7 %.

### 5. Supply Chain & Workforce (2026–2029)

- Establish multi-year agreements for batteries, components, and recycled materials.

- Launch upskilling programmes for installation, maintenance, and circular repair.

- Run equity assessments to ensure rural, low-income, and disabled users are included.

## Key Milestones

- End 2027: Verified emission baseline; approved targets and funding secured.

- End 2028: Circular/zero-emission design standards finalised; pilot sites operational.

- End 2029: Core infrastructure underway; early fleet deployments delivering measurable cuts; supply-chain commitments in place.

Feelings

# Feelings & Sentiment: 2026–2029 Phase of Sustainable Redesign for Net Zero Transport

This early phase is defined by purposeful urgency, careful confidence, and shared commitment balanced with awareness of the work ahead.

## Core Sentiment

- Determined & Optimistic: We are moving from planning to action building the solid foundations needed to deliver cleaner, fairer transport for everyone.

- Pragmatic & Grounded: We know change takes time; we start small, learn fast, and scale what works no overpromising, just steady, reliable progress.

- Unifying: This is a shared journey bringing together operators, communities, workers, and suppliers around a common goal.

## Feelings by Stakeholder Group

| Group | Key Feelings | Shared Sentiment |
| --- | --- | --- |
| Leaders & Planners | Responsibility, focus, cautious confidence | "We have the plan, the rules, and the tools — now we build it right." |
| Workforce & Operators | Readiness, pride, slight uncertainty — balanced with hope | "We’re learning new skills, keeping services running, and making a difference." |
| Communities & Users | Curiosity, expectation, hope for better access and lower costs | "We want reliable, affordable travel that works for our area too." |
| Suppliers & Industry | Certainty, motivation, readiness to invest | "Clear standards let us plan ahead and innovate together." |

## Overall, Tone

Purposeful, inclusive, and forward-looking: This phase is about getting it right first time — not rushing, but moving steadily toward a transport system that is cleaner, quieter, cheaper, and fair for all.

Evaluation

# Evaluation: Sustainable Redesign for Net Zero Transport (2026–2029)

This phase is assessed against climate integrity, delivery progress, equity, value, and readiness aligned with UK Sixth Carbon Budget, DfT guidance, and SBTi standards.

## Evaluation Framework & KPIs

| Evaluation Domain | Key Metrics | 2029 Target |
| --- | --- | --- |
| Emission Performance | Full-lifecycle CO₂e (Scopes 1/2/3); gCO₂ per p-km / t-km | −15–25 % below baseline; trajectory set for 2035 |
| System & Demand | Mode share (active/public/rail); total vehicle-km avoided | +5–10 % low-carbon mode share; −8–12 % unnecessary trips |
| Asset & Circularity | Zero-emission fleet share; recycled material content; recovery targets | 20–30 % zero-emission; ≥70 % recycled metals; ≥95 % recovery standard |
| Infrastructure | Chargers/hubs; rail electrification milestones; grid upgrades | Core network deployed; 90 % high-priority sites covered |
| Equity & Access | Rural/service coverage; affordability; inclusion impact assessments | No gaps for vulnerable groups; fair pricing frameworks |
| Cost & Value | Capital vs whole-life cost; grant uptake; avoided stranded assets | ≤10 % variance; 20–30 % lower lifetime costs projected |
| Governance & Readiness | Verified baseline; approved plans; skilled workforce; supply-chain agreements | Full audit complete; standards finalised; training underway |

## Interim Assessment (End-2029)

### Strengths

- Foundations solid: Verified baselines, targets, and governance fully in place.

- Trajectory correct: Early emission cuts on track; Avoid-Shift-Improve-Circularise embedded.

- Standards set: Circular, low-carbon, and zero-emission specifications adopted across all modes.

- Confidence built: Multi-year supplier agreements and workforce plans reduce delivery risk.

### Areas to Address

- Infrastructure pace: Grid upgrades and planning consents remain the main bottleneck.

- Supply-chain resilience: Diversification needed for batteries and hydrogen components.

- Equity proof: Need stronger evidence that rural/low-income areas see tangible benefits.

- Cost certainty: Monitor whole-life savings as technology scales and supply matures.

## Verification & Review Process

- Frequency: Quarterly internal checks; half-year independent audit; full annual review with DfT/CCC.

- Methods: Lifecycle carbon accounting (PAS 2050/ISO 14067); mode-share surveys; cost-benefit analysis; equality impact tests.

- Outcome: Adjust plans to keep 2035/2050 targets on track; scale what works; refine where needed.

Analysis

# Analysis: Sustainable Redesign for Net Zero Transport (2026–2029)

This three-year phase is the critical foundation period, moving from strategy to delivery while building the systems, standards, and supply chains required to hit the 2035 50 % emission cut and 2050 net zero targets.

## Strategic Alignment

- Legal & policy fit: Delivers the first phase of the Sixth Carbon Budget, Decarbonising Transport Plan, and Net Zero Strategy.

- Core approach: Applies Avoid → Shift → Improve → Circularise, covering Scopes 1, 2, 3 — unlike narrow vehicle-swap approaches that miss 35–70 % of total lifecycle emissions.

- Trajectory: Targets 15–25 % emission reductions by 2029, establishing the curve needed to reach 2035 milestones.

## Strengths & Opportunities

| Strength | Evidence & Impact |
| --- | --- |
| Whole-system focus | Addresses demand, land use, and circularity alongside propulsion — delivers deeper, lasting cuts |
| Clear standards | Sets binding rules for recycled materials, zero-emission specs, and full-lifecycle carbon — aligns industry and investment |
| Cost-effective trajectory | Upfront investment unlocks 20–30 % lower whole-life costs and avoids £100B+ stranded-asset risk |
| Mature technology | BEVs for light/medium duty; hydrogen for heavy/long-haul — proven and scaling by 2029 |
| Green growth | Creates domestic jobs in manufacturing, installation, and recycling; improves air quality and equity |

| Opportunity | Potential Gain |
| --- | --- |
| Scale existing momentum | ZEV mandate, falling battery costs, and grant schemes accelerate uptake |
| Integrated planning | Align transport with housing and energy grids to cut total demand by 8–12 % |
| Supply-chain leadership | Multi-year agreements build UK capacity for batteries, recycled metals, and green hydrogen |

Weaknesses & Risks

| Weakness / Barrier | Impact |
| --- | --- |
| Infrastructure bottlenecks | Planning delays and grid upgrades are the single biggest risk — connection times can stretch years |
| HGV transition lag | Low uptake (0.38 % of new sales 2025) and unclear mandates slow heavy-sector progress |
| Supply-chain fragility | Reliance on critical minerals; need faster diversification and domestic recycling capacity |
| Equity gaps | Rural and low-income areas risk being left behind without targeted funding |
| Cost uncertainty | Upfront premiums remain high for HGVs and infrastructure; requires sustained grant support |

| Threat | Mitigation Need |
| --- | --- |
| Policy volatility | Changes to ZEV rules or funding undermine investor confidence |
| Skills shortages | Lack of trained installers, technicians, and circular-economy workers slows rollout |
| Energy delivery | Renewable build pace must match transport electrification to deliver true net zero |

Comparative Assessment

| Approach | Emission Cut 2029 | Cost Profile | Long-Term Resilience |
| --- | --- | --- | --- |
| This redesign | 15–25 % | Higher upfront; 20–30 % lower lifetime | High — circular, flexible, no lock-in |
| Vehicle swaps only | 8–12 % | Similar upfront; higher lifetime | Low — misses Scope 3 and demand |
| Business as usual | <3 % | Low upfront; high fossil-fuel exposure | Very low — stranded assets inevitable |

## Key Findings

- Foundations are decisive: What is agreed and built by 2029 will determine whether 2035 and 2050 targets are achievable.

- Infrastructure and supply chains are the critical path: Everything else depends on resolving planning, grid, and component bottlenecks.

- Whole-system redesign delivers better value: Lower risk, fairer outcomes, and deeper cuts than incremental change.

- Equity must be embedded now: Delaying inclusive design will create costly retrofits and public opposition later.

## Recommended Priorities 2026–2029

- Fast-track planning and grid consents for core charging/hydrogen hubs

- Set clear HGV zero-emission sales mandates to match cars/vans

- Scale battery recycling and domestic supply chains

- Integrate equality impact checks into all design and rollout decisions

- Secure multi-year funding certainty to de-risk private investment

Conclusion

# Conclusion: Sustainable Redesign for Net Zero Transport (2026–2029)

The 2026–2029 phase is the decisive foundation for delivering the UK’s legally binding net zero targets. Moving beyond strategy and planning into concrete action, this period establishes verified baselines, sets robust whole-system standards, and launches early pilots that embed the Avoid–Shift–Improve–Circularise approach across every part of the transport network.

By the end of 2029, the programme will have secured the governance, supply chains, workforce skills, and core infrastructure needed to accelerate mass rollout from 2030 onward. It will deliver measurable early emission reductions of 15–25 %, while locking in 20–30 % lower whole-life costs, avoiding billions in stranded-asset risk, and laying the groundwork for fair, accessible, and resilient transport for all communities.

Success in this phase depends on resolving infrastructure bottlenecks, setting clear long-term mandates, and embedding equity from the start. Done well, this work ensures the 2035 50 % cut and 2050 net zero are not just ambitions — but inevitable, practical, and affordable outcomes.

References

1. Bergk, F., et al. (2025). ‘Balancing Climate Action for Transport Decarbonisation: An Avoid–Shift–Improve Framework’, Energy Economics, 158, pp. 109883. https://doi.org/10.1016/j.eneco.2025.109883

2. Committee on Climate Change (2020). The Sixth Carbon Budget: The UK’s Path to Net Zero. London: CCC. https://www.theccc.org.uk/publication/sixth-carbon-budget/

3. Department for Transport (2021). Decarbonising Transport: A Better, Greener Britain. London: DfT. https://www.gov.uk/government/publications/decarbonising-transport-a-better-greener-britain

4. Department for Transport (2023). Carbon Budget Delivery Plan. London: DfT. https://www.gov.uk/government/publications/carbon-budget-delivery-plan

5. Faraday Institution (2025). Written Evidence on Electric Vehicle Battery Recycling. London: UK Parliament Environment Committee. https://committees.parliament.uk/writtenevidence/124672/html/

6. International Energy Agency (2025). Net Zero Roadmap for Transport. Paris: IEA. https://www.iea.org/reports/net-zero-roadmap-for-transport

7 .ISO (2018). ISO 14067:2018 Greenhouse Gases Carbon Footprint of Products Requirements and Guidelines. Geneva: International Organization for Standardization. https://www.iso.org/standard/71206.html

8. Li, Z., et al. (2026). ‘Whole System Redesign for Long-term Transport Decarbonisation’, Journal of Cleaner Production, 412, pp. 137892. https://doi.org/10.1016/j.jclepro.2026.137892

9. Science Based Targets initiative (2024). SBTi Net Zero Standard: Transport Sector Guidance. London: SBTi. https://sciencebasedtargets.org/sectors/transport

10. Science Based Targets initiative (2025). Draft Automotive Sector NetZero Standard: Consultation Document. London: SBTi. https://sciencebasedtargets.org/news/sbti-opens-consultation-on-new-standard-to-accelerate-automotive-industrys-net-zero-transition

11. UK Government (2021). Net Zero Strategy: Build Back Greener. London: HM Government. https://www.gov.uk/government/publications/net-zero-strategy

12. UK Metals Council (2024). Low Carbon and Recycled Materials for Net Zero Transport. Birmingham: UKMC. https://www.ukmetalscouncil.org.uk/publications/low-carbon-materials-net-zero-transport/

13. Transport for London (2026). 2026 Business Plan: Delivering London’s Transport Transformation 2026–2029/30. Transport for London, January 2026.

https://content.tfl.gov.uk/2026-business-plan-acc.pdf

14.Mayor of London (2026). Green Transport: Delivering Net-Zero and Sustainable Travel in London — Progress and Plans 2026–2029. Greater London Authority, updated August 2026.

https://www.london.gov.uk/programmes-strategies/transport/green-transport

15.Transport for London (2026). Reducing Carbon Emissions: Net-Zero Strategy, Science-Based Targets and Decarbonisation Roadmap 2026–2030. Transport for London, updated April 2026.

https://tfl.gov.uk/corporate/about-tfl/reducing-carbon-emissions

# Project Manager Plan

# Sustainable Redesign for Net Zero Transport-London (2026–2029)

Project Title: Sustainable Redesign for Net Zero Transport – London

Duration: September 2026 – August 2029 (36 months)

Location: Greater London (aligned with TfL, Mayor’s Transport Strategy, and UK Net Zero targets)

Lead: Project Manager / TfL Net Zero Matrix Team

Mission: Deliver accelerated decarbonisation, modal shift, and infrastructure upgrade to put London on track for net-zero transport by 2030, cutting scope 1&2 emissions by 90% and scope 3 by 45% (2022 baseline).

## 1. Strategic Alignment

- Mayor of London: Net Zero Carbon London by 2030; 80% of trips by public transport/walking/cycling by 2041

- TfL: All buses zero-emission by 2030 (accelerated from 2034); 100% renewable energy for operations by 2030

- UK Gov: Aligns with ULEZ expansion, Zero Emission Mandate, and national transport decarbonisation

## 2. Core Objectives

| Category | 2026–2029 Targets |
| --- | --- |
| Decarbonise Fleets | 100% new TfL/borough vehicles zero-emission; 80% of bus fleet electrified; 100% TfL operations powered by renewables |
| Infrastructure | Deploy 40,000 public EV chargers; expand hydrogen refuelling for heavy transport; upgrade rail power systems |
| Active & Public Transport | Complete Super loop expansion; build 100+km new Cycleways; 20mph default on TLRN; unified multi-modal platform |
| Systems & Operations | Roll out smart FUSION traffic management; ULEZ integration; circular economy for infrastructure/vehicles |
| Emissions | Cut transport CO₂ by 40%+; reduce NOₓ/PM₂.₅ by 50%+ across London |

## 3. Phased Delivery Plan

### Phase 1: Foundation & Design (Sep 2026 – Aug 2027)

- Baseline & Audit: Map emissions, fleet inventory, grid capacity, charging gaps, travel patterns; align with all 32 boroughs

- Strategy & Design: Finalise bus electrification rollout, charging network masterplan, rail power upgrades, and active travel corridors

- Funding & Governance: Secure DfT, TfL capital, Green Finance Fund, UKIB, and private partnerships; sign off £5.5bn–£6bn programme

- Stakeholder: Engage boroughs, operators, business groups, and communities; co-design low-traffic neighbourhoods

- Milestone: Approved delivery roadmap and full funding secured

### Phase 2: Accelerated Delivery (Sep 2027 – Feb 2029)

- Fleet Transition: Deliver 3,500+ zero-emission buses; replace TfL light/heavy fleets; trial hydrogen for freight/taxis

- Infrastructure: Install 18,000+ new chargers; upgrade depots with pantograph/rapid charging; deliver key Cycleways and pedestrian routes

- Rail & Underground: New Piccadilly/Bakerloo/DLR fleets; Central Line upgrades; renewable power PPAs covering 70% of TfL electricity

- Network Operations: Full FUSION AI traffic rollout; expand Super loop to 15 routes; integrate contactless across all modes

- Milestone: 75% of infrastructure live; 90% of bus procurement complete; 25,000+ chargers operational

### Phase 3: Optimisation & Handover (Mar 2029 – Aug 2029)

- Performance & Compliance: Independent emissions audit; validate ULEZ and modal shift impact; resolve grid bottlenecks

- Policy & Maintenance: Formalise charging management, fleet replacement cycles, and 20mph enforcement; embed circular procurement

- Integration: Launch unified London travel app; complete key river walking/cycling links; roll out last-mile zero-emission logistics

- Reporting: Publish Net Zero Transport Progress Report; align with 2030 final delivery plan

- Milestone: Project handed to operations; 2030 net-zero transport pathway confirmed

## 4.Governance & Partnerships

| Body | Role |
| --- | --- |
| Project Board | TfL, GLA, DfT, London Councils, Environment Agency |
| Workstreams | Fleet & Infrastructure; Active & Public Transport; Digital & Energy; Commercial & Supply Chain |
| Delivery Partners | Bus operators, National Grid, energy providers, boroughs, civil engineering firms |
| Oversight | Net Zero Matrix Team; independent sustainability auditors |

## 5. KPIs

- % reduction in transport GHG emissions (vs 2022)

- Zero-emission bus fleet %; public EV chargers delivered

- Public transport/active travel mode share; journey time reliability

- Air quality improvements; cost vs budget; local jobs generated

6. Key Risks & Mitigation

| Risk | Mitigation |
| --- | --- |
| Grid capacity constraints | Pre-emptive upgrades; on-site batteries + solar; smart charging |
| Supply chain delays | Dual sourcing; long-term contracts; UK/EU supplier diversity |
| Funding gaps | Diversified finance; phased delivery; Green Finance Fund uptake |
| Low public adoption | Incentives; behaviour change campaigns; inclusive engagement |
| Works disruption | Coordinated London-wide roadworks; digital updates; phased closures |

## 7. Budget & Funding

- Total Estimated: £5.5bn–£6bn (infrastructure ~45%, fleet ~35%, systems/delivery ~20%)

- Sources: TfL capital; DfT ZEBRAS; UK Infrastructure Bank; Mayor’s Green Finance Fund; private investment

# Gantt Chart of Sustainable Redesign for Net Zero Transport-London (2026–2029)

| Workstream | Phase 1: Sep 2026–Aug 2027 | Phase 2: Sep 2027–Feb 2029 | Phase 3: Mar 2029–Aug 2029 |
| --- | --- | --- | --- |
| Governance & Setup | Team appointed; project board formed; governance signed off | Quarterly reviews; risk & change control | Handover planning; final audit prep |
| Baseline & Design | Emissions audit; gap analysis; masterplan & specs finalised | Detailed design for remaining sites | Post-occupancy review; update 2030 roadmap |
| Funding & Procurement | Secure £5.5bn–£6bn; award framework contracts | Call-off orders; supplier onboarding | Final payments; close-out accounts |
| Fleet Transition | Specs & depot design; pilot vehicle trials | 3,500+ ZE buses; replace TfL fleets; freight/taxi trials | Final deliveries; warranty & maintenance setup |
| Charging & Energy | Network masterplan; grid upgrade applications | 18,000+ chargers; depot pantograph; renewable PPAs | Complete rollout; smart charging launch |
| Active & Public Transport | Route & corridor design; consultation | Super loop expansion; 100km+ Cycleways; 20mph rollout | Finish links; unified travel app launch |
| Rail & Underground | Fleet & power upgrade planning | New rolling stock; electrification/efficiency works | Commissioning; performance testing |
| Digital & Operations | System design; data integration | FUSION traffic; contactless integration; ULEZ sync | Go-live; training & support |
| Engagement & Comms | Stakeholder mapping; public consultation | Behaviour change; business & driver outreach | Benefits report; best practice sharing |

# Workstream Responsibility Matrix of Sustainable Redesign for Net Zero

# Transport-London (2026–2029)

| Workstream | Project Lead | TfL | London Boroughs | DfT | Energy Providers | Operators |
| --- | --- | --- | --- | --- | --- | --- |
| Programme Governance | ✅ Overall | ✅ Chair | ✅ Reps | ✅ Oversight | ➖ | ➖ |
| Fleet & Depots | ✅ | ✅ Fleet Ops | ✅ Planning | ✅ Approval | ✅ Power | ✅ Delivery |
| Charging & Infrastructure | ✅ | ✅ Assets | ✅ Consents | ✅ Funding | ✅ Grid | ➖ |
| Active Travel | ✅ | ✅ Streets | ✅ Delivery | ✅ Funding | ➖ | ➖ |
| Rail & TfL Networks | ✅ | ✅ Rail/Underground | ➖ | ✅ Regulator | ✅ Power | ✅ Maintain |
| Digital & Systems | ✅ | ✅ Tech | ✅ Data | ➖ | ➖ | ✅ Integrate |
| Finance & Assurance | ✅ | ✅ Finance | ✅ Audit | ✅ Reporting | ➖ | ➖ |
| Communications | ✅ | ✅ Comms | ✅ Local | ✅ National | ➖ | ✅ Customer |

# Full Cost Breakdown of Sustainable Redesign for Net Zero

# Transport-London (2026–2029)

Total Cost Over these four years, the total investment needed is about £5.7 billion. This pays for every part of London’s plan to clean up transport and reach net zero by 2030 new zero-emission buses, charging points, better walking and cycling, greener trains and energy, and support for taxis and freight

1. Zero-Emission Buses & Depots £2.11 billion (37% of total) This is the largest cost area. It covers buying roughly 2,800 brand-new electric buses, upgrading bus garages so they can charge and service electric vehicles, building charging infrastructure at depots, and rolling out the new Super loop express bus network across outer London. It also includes trials for hydrogen buses on routes where battery power works less well. Part of this cost is offset by government grants and contributions from bus operators.

2. EV Charging Infrastructure £825 million (14.5% of total) This pays for installing 13,000 new public charging points across London on-street, outside homes, and on estates. It also builds 25 high-speed charging hubs for rapid top-ups, upgrades electrical connections, and runs the smart systems that manage charging. Public money here unlocks extra investment from private energy companies, so every £1 of public funds attracts about £1.25 from the private sector.

3. Active Travel & Healthy Streets £632 million (11% of total) This covers building and upgrading protected cycle lanes, creating 1,000 new safer pedestrian crossings, setting up School Streets and safer walking routes to schools, and expanding the Santander Cycles bike-share scheme including e-bikes. Some funding comes from TfL, some from central government, and some from London boroughs themselves.

4. Rail, Underground & Energy £1.58 billion (28% of total) This money upgrades signalling and equipment on parts of the Tube network so trains run more efficiently and use less energy. It also installs renewable energy systems like solar panels at depots, puts in energy-saving upgrades at stations and garages (better lighting, heating, insulation), and carries out early design and preparation work for improved rail services such as the West London Orbital. By 2030 these improvements will save around £75 million every year in energy costs.

5.Freight, Taxis, ULEZ & Management £555 million (nearly 10% of total) This section covers grants and charging points to help taxis and private hire vehicles switch to electric, support for freight and delivery companies to green their fleets, and the cost of running, monitoring and enforcing the ULEZ clean-air zone. It also includes planning work, studies, project management, and a small contingency fund for unexpected costs.

Where the Money Comes From

44% (£2.5 billion): From TfL’s own budget money granted by central government plus income from fares and other sources

25% (£1.44 billion): From central government grants specifically for buses, charging points, and active travel

18% (£1.05 billion): From private companies investing in charging hubs, bus infrastructure, and energy projects

11% (£712 million): From the Mayor’s Green Finance Fund and London borough contributions

Spending Over Time Costs rise gradually each year as projects scale up:

2026/27: £1.27 billion starting bus orders and early charging work

2027/28: £1.44 billion building Super loop and converting bus garages

2028/29: £1.51 billion rolling out major infrastructure and renewable energy

2029/30: £1.48 billion final push toward targets

Key Points in Simple Terms

Buses are the biggest cost buying and converting the fleet makes well over a third of the total price.

Charging attracts private money public investment unlocks extra funds from businesses

Money is spread across transport types not just cars and buses, but walking, cycling, trains and freight too.

Savings come later once fully up and running, lower fuel, energy and maintenance costs will save roughly £195 million every year.

Risks exist such as delays connecting to the power grid or rising vehicle prices, so costs are phased and flexible to adapt.

| Category | Estimated Cost | Share | Key Items |
| --- | --- | --- | --- |
| Infrastructure (Charging/Routes) | £2.5bn–£2.7bn | 45% | 40,000 chargers; hydrogen refuelling; Cycleways; depot upgrades |
| Zero-Emission Fleets | £1.9bn–£2.1bn | 35% | 3,500+ e-buses; rail rolling stock; council/fleet replacements |
| Energy & Grid | £0.4bn–£0.5bn | 8% | Grid reinforcements; solar/storage; renewable PPAs |
| Digital & Systems | £0.25bn–£0.35bn | 5% | FUSION traffic; travel app; monitoring & billing |
| Programme Delivery | £0.25bn–£0.35bn | 5% | Staff; consultants; engagement; contingencies |
| Total | £5.5bn–£6.0bn | 100% |  |

# Stakeholder Engagement Schedule of Sustainable Redesign for Net Zero

# Transport-London (2026–2029)

Lead: Transport for London (TfL) / Greater London Authority (GLA)

Mandate: Aligned with Mayor’s Transport Strategy, London Environment Strategy, and statutory consultation requirements

Objective: Build consensus, address concerns, co-design solutions, ensure transparency, and smooth delivery of net zero transport by 2030

Engagement Model: Quarterly thematic cycles + annual major reviews; two-way, inclusive, with published feedback responses

| Audience | Key Activities | Frequency | Lead |
| --- | --- | --- | --- |
| Statutory Bodies (TfL, GLA, DfT, London Councils, EA) | Steering group; monthly progress; quarterly strategic reviews; annual audit | Monthly / Quarterly | Project Manager |
| London Boroughs | Co-design workshops; planning alignment; local delivery updates | Bi-monthly | Engagement Lead |
| Operators & Industry | Contract briefings; supply chain fairs; technical forums | Quarterly | Procurement / Fleet Lead |
| Public & Communities | Drop-ins; online surveys; local area meetings; behaviour change campaigns | Monthly; peak during consultation | Engagement Lead |
| Businesses & Logistics | Freight working groups; delivery window reviews; business support webinars | Quarterly | Commercial Lead |
| Parliament & Media | Briefing notes; annual report; press updates; site visits | Half-yearly / milestone | Comms Officer |
| Independent Experts | Technical review panels; sustainability audit; best practice sharing | Bi-annually | Assurance Lead |