Migration to the Power Platform for Improved Data-driven Productivity within DHCW

by

Bryoni Keighley

Supervisor: Dr Nik Whitehead

Second Marker: Divya Chidambaram

Project submitted as part of the

requirements for the award of

BSc (Hons) Computing (Data and Information Systems)

July 2023

DECLARATION

I, Bryoni Keighley declare that I am the sole author of this Project; that all references cited have been consulted; that I have conducted all work of which this is a record, and that the finished work lies within the prescribed word limits.

This work has not previously been accepted as part of any other degree submission.

Date: 20/07/2023

FORM OF CONSENT

I Bryoni Keighley hereby consent that my Project, submitted in candidature for the B.Sc.(Hons) Computing (stream) degree, if successful, may be made available for inter-library loan or photocopying (subject to the law of copyright), and that the title and abstract may be made available to outside organisations.

Date: 20/07/2023

# Acknowledgements

I would like to thank Joe, Nat and Trevor in the Corporate Power BI team within DHCW for working with me on this project – I could not have done it without you. It would also not have been possible without Angie and the Organisational Performance team for providing the inspiration for my major project topic.

I am beyond grateful for supervision from Dr Nik, for going above and beyond to support us through our major projects, and Stephen Hole for reminding us how far we’ve come over the four years. This project and this whole degree would not have been doable without the support and endless dramatics of my peers; Emily, Sharla, Katie and Brandon. I’m so grateful I met you all.

And last but not least, thank you to my friends and family – mum and dad, Harley and Lucy, Alex and Gem and most importantly Digby the dog. Thank you for being patient with me throughout the stress. And thanks to every Starbucks barista that kept me caffeinated throughout.

# Abstract

This project explores the implementation and migration to Microsoft’s Power Platform within a business environment. The project evaluates the impact the migration will have on the data-driven productivity of teams within DHCW. Implementing Power BI and Power Apps should, in theory, improve productivity. Through a combination of software development, interviews, and surveys, this project implemented, migrated, and evaluated the use of Power Platform within DHCW to understand the impact it could have on the overall organisational performance. This project followed the development of the Integrated Organisational Performance Report (IOPR) into a Power Platform solution. The impact of this migration was evaluated via surveys and interviews with stakeholders. The implementation and migration to the Power Platform was successful in improving data-driven productivity within DHCW. This was a positive shift within the organisation, but one that needs more time to understand the true impact it will have on organisational performance.

Table of Contents

Acknowledgements	3

Abstract	4

Table of Figures	7

List of Tables	7

List of Acronyms	7

1. Introduction	8

2. Literature Review	10

2.1 Introduction	10

2.2 History of Data Visualisation	10

2.3 History of Business Intelligence	13

2.4 Self-Service Business Intelligence	15

2.4.1 Objectives of SSBI	15

2.4.2 SSBI Implementation Benefits	15

2.4.3 SSBI Implementation Challenges	16

2.4.4 User-related Challenges of SSBI	17

2.4.5 Data Related Challenges of SSBI	19

2.5 Data Governance and security	19

2.5.1 General Data Protection Regulations (GDPR)	20

2.5.2 Data Protection Act (2018)	20

2.5.3 NHS Wales Information Governance Policy	20

2.5.4 GDPR Fines	21

2.5.5 Data Breaches	21

2.5.6 Data Governance for Power BI	22

2.6 SSBI Implementation Success Factors	24

2.7 Conclusion	25

3. Research Methodology	26

3.1 Research Methodology	26

3.1.1 Philosophy	26

3.1.2 Approach	27

3.1.3 Strategies	28

3.1.4 Risks & Limitations	28

3.1 5 Ethical Issues	29

3.1.6 Validity, Reliability & Generalisability	29

3.1.7 Data Evaluation Methods	30

3.2 Development Methodology	31

3.2.1 Software Development Methodology	31

3.3 Resources	31

3.3.1 Hardware Resources	31

1.3.2	Software Resources	31

3.3.3 Information Resources	31

3.3.4 Human Resources	31

4. Design	32

4.1 Design Interview	34

4.2 MoSCoW Criteria	35

5. Implementation	36

5.1 Objective One	36

5.2 Objective Two	37

5.2.1 Implementation Interview	37

5.2.2 IOPR Solution	39

6.	Evaluation	41

6.1 Objective Three	41

6.1.1 Productivity Questionnaire	41

6.1.2 User Experience Questionnaire (UEQ)	43

6.2 Evaluation	43

7. Conclusions and Recommendations	46

6.1 Suggestions for further work	46

8. Reflection	47

9. References	48

10. Appendices	51

# Table of Figures

Figure 1. Background of the Integrated Organisational Performance Report (IOPR) [3]	9

Figure 2. Previous IBR Project Objectives [4]	9

Figure 3. Aim and Objectives	10

Figure 4. Playfair’s bar chart in the ‘Commercial and Political Atlas’ [7]	11

Figure 5. Playfair’s time-series line chart [7]	11

Figure 6. Playfair’s pie chart [7]	12

Figure 7. John Snow’s Dot Map [9]	12

Figure 8. Minard’s flow diagram of Napoleon’s Russian Invasion [7]	13

Figure 9. Nightingale’s polar area chart [12]	13

Figure 10. Objectives of SSBI according to Imhoff and White [26]	16

Figure 11. Imhoff and White survey response [26]	16

Figure 12. Categories and sub-categories of User-related SSBI Challenges [25]	17

Figure 13. Analysis of the issues referenced in GDPR enforcement fines [27]	21

Figure 14. Most targeted industry sectors report by Kroll [31]	22

Figure 15. Previous reporting processes	32

Figure 16. Sample of previous reporting solution [56]	32

Figure 17. IOPR PowerPoint slides [57]	33

Figure 18. Background for IOPR project [3]	33

Figure 19. SharePoint List of IOPR Requirements [60]	34

Figure 20. MoSCoW Criteria	35

Figure 21. IOPR project phases	35

Figure 22. Power BI Documentation [55] [56]	36

Figure 23. Power BI SharePoint page [57]	36

Figure 24. Implementation process	37

Figure 25. IOPR Power BI Workspace	37

Figure 26. IOPR Solution	39

Figure 27. New reporting process	40

Figure 28. Welsh Language lead presenting the IOPR	40

Figure 29. Productivity Questionnaire questions	41

Figure 30. Productivity Questionnaire quantitative results	41

Figure 31. Hours spent on each system	42

Figure 32. WordCloud	42

Figure 33. UEQ Analysis	43

# List of Tables

Table 1. User-related challenges of SSBI [25]	18

Table 2. Data-related challenges of SSBI [36]	19

Table 3. Power BI Governance Objectives [51]	23

Table 4. Success Factors for Power BI Governance [51]	23

Table 5. SSBI Implementation Success Factors	24

Table 6. SSBI implementation success factors used (in bold)	44

# List of Acronyms

| IOPR | Integrated Organisational Performance Report |
| --- | --- |
| IMTP | Integrated Medium Term Plan |
| WG | Welsh Government |
| IBR | Industrial Based Research |
| SHA | Special Health Authority |
| DHCW | Digital Health and Care Wales |
| PBI | Power BI |
| NHS | National Health Service |

# 1. Introduction

Will migrating to the Power Platform improve data-driven productivity within DHCW?

Digital Health and Care Wales (DHCW) [1] is a Special Health Authority (SHA) established in April 2021, forming part of the NHS Wales family. The organisation creates digital solutions needed to improve health and care in Wales [2]. Since becoming an SHA, DHCW are required to report on their performance to Directors and to Welsh Government. This performance is measured against deliverables set out in the Integrated Medium Term Plan (IMTP) to ensure DHCW is making good progress towards these.

Figure 1. Background of the Integrated Organisational Performance Report (IOPR) [3]

To achieve this, a new approach to the analysis and publication of corporate data is required so performance can be tracked, monitored, and improved over time. This project will focus on developing this new approach of corporate reporting. The solution needs to be accurate and efficient in order to be truly effective, as well as consistent and preferably automated.

Analysis and visualisation of data using tools such as the Power Platform enables organisations to make informed decisions on up-to-date data. The ability to identify trends, gain insights and share this automatically all help to improve productivity.

This real-world case study provides a reliable analysis of the migration to the Power Platform and the impact this has on productivity. This project will contribute to the existing knowledge identified in the literature review on the benefits, challenges, and success factors in the implementation of Power BI and the Power Platform.

This project follows on from the previous industrial based research project (IBR) [3] on the migration to Power BI. The IBR project met the following objectives:

Figure 2. Previous IBR Project Objectives [4]

The learning from the previous project has been used as the basis for this major project. IBR found that Microsoft’s Power BI was the most suitable SSBI tool for use within DHCW after comparing with other tools on the market. A migration process was then developed, which has been implemented during this project, where we will evaluate the impact of the implementation on data-driven productivity within DHCW.

The overall research question we are trying to answer is whether the migration to the Power Platform for corporate reporting will improve data-driven productivity within DHCW. The goal is to improve productivity to allow employees to focus on data insights rather than data monitoring.

Therefore, the aim and objectives for this project are as follows:

Figure 3. Aim and Objectives

The report begins with a literature review evaluating the research available in and around the topic of Power Platform migration within an organisation. It then discusses the research methodology of the project before detailing the design and implementation. Following on from this, results of the implementation are presented, and an evaluation of these results will be discussed. The report finishes with a conclusion of the results and recommendations for future work.

# 2. Literature Review

## 2.1 Introduction

Self-service business intelligence tools are becoming more popular in today’s business environment. With the increasing amount of data collected, all business sectors are looking for ways to make the most out of it. Using data to make informed decisions that will have a positive impact on the productivity of the organisation is critical in today’s data-driven world. Therefore, it is necessary to have the right tools in place to achieve this in a timely and efficient manner. This literature review explored material on and around the topic of self-service business intelligence (SSBI). Including the historical factors that influenced the developments, the benefits and challenges of SSBI, and the factors that could increase the likelihood of successful implementation.

## 2.2 History of Data Visualisation

To begin, it makes sense to look at the history of data visualisation and how this has become an integral step in the decision-making process.

The 18th century saw the development of data visualisations we still use today. One of the most famous names for statistical graphics at that time was William Playfair [1759–1823]. Playfair created some of the most popular graphs. First the line graph and bar chart (1786), later the pie chart and circle graph (1801) [4]. According to a Tableau article [5], Playfair was ‘widely regarded as the father of statistical presentation’.

His first invention of the bar chart (Figure 4) was published in his ‘Commercial and Political Atlas’ [6]

Figure 4. Playfair’s bar chart in the ‘Commercial and Political Atlas’ [7]

Playfair designed a time-series line chart (Figure 5) showing the balance of trade in England over time.

Figure 5. Playfair’s time-series line chart [7]

In 1801, Playfair invented another well known (somewhat controversial) visual graphic - the pie chart, as shown in Figure 6.

Figure 6. Playfair’s pie chart [7]

The 19th century was coined the ‘Golden Age of statistical graphics’ with data visualisation being used in many historical events of the time. The Golden Age was enhanced by the industrial revolution and the growing recognition for the importance of data [7].

In 1831 the first case of Cholera occurred in the UK, followed by 52-thousand deaths over the next 18 months. Subsequent Cholera outbreaks occurred in 1848 and 1853 resulting in similar devastating death tolls [6]. It wasn’t until 1855 when Dr John Snow produced his famous ‘dot map’ [8] of deaths from Cholera that revealed the cause of the outbreak. Snow created a dot map plotting the residence of the deceased from the 1854 outbreak in London. This map provided insights to be able to locate the source of the outbreak as a contaminated water pump in Broad Street [4]. The visualisation that Snow produced (Figure 7) was strong enough to persuade city officials to remove the infected handle from the contaminated pump and the cholera epidemic subsided [5].

Figure 7. John Snow’s Dot Map [9]

Another key figure in the 19th century was Charles Joseph Minard. Most famous for his map of Napoleon’s disastrous Russian invasion in 1812 [5]. Minard’s flow diagram, now referred to as a Sankey chart [6], graphically represented the depletion of Napoleon’s army as they made their way to Moscow and back. The graphic was able to visually present the obvious failings of the invasion. One article [9] stated that it represented the ‘earliest beginnings of data journalism’.

Figure 8. Minard’s flow diagram of Napoleon’s Russian Invasion [7]

One of the most famous names in data visualisation and healthcare is Florence Nightingale. ‘The founder of modern nursing’ was a pioneer in the graphical representation of health statistics [6]. One of her most famous pieces of work was the invention of the ‘polar area chart’ in 1857 to visually represent the causes of mortality in the Crimean war.

The visuals showed that more soldiers died from preventable diseases than they did on the battlefield [4], highlighting the effects of the poor sanitary conditions in battlefield treatment of soldiers. Her investigations contributed to the improvement in public health. Farnworth [6] stated that Nightingale’s work even influenced the 1875 Public Health Act and was credited for ‘increasing the life expectancy in the UK by 20 years’.

Carraro & Telma [10] described Nightingale as innovative in using her experience during the Crimean War to demonstrate the first examples of the interconnection between research, theory, and practice.

Figure 9. Nightingale’s polar area chart [12]

As we reached the 20th century, advancements in data visualisation slowed down. It wasn’t until the developments in computing in the late 20th century that data visualisation got its second wind [4] [6]. As computers became more powerful, new types of visualisations such as scatterplots and tree maps were invented. Computers increased collection and storage capabilities of the data that could now be used in much larger volumes, at much quicker rates.

The late 20th century also saw the development of interactive graphics. This allowed users to explore and manipulate visualisations, which is now a common feature of many data visualisation tools. Microsoft’s Excel was launched in 1985, giving a taste for what was to come [11].

The 21st century has so far seen developments in ‘Big Data’ due to the ever-increasing storage capabilities. With the amount of data available to analyse and visualise today, we have seen a huge focus on data-driven decision making supported by these visuals.

Data visualisation has and will always play an important role in communication and understanding, which leads to informed decisions being made using insights from the data.

## 2.3 History of Business Intelligence

Developments in computing also led to the increased use of Business Intelligence (BI). The term ‘Business Intelligence’ was first introduced in Richard Miller Devens’ ‘Cyclopaedia of Commercial and Business Anecdotes’ [12] [13] in 1865. He used the term in his book to describe how the banker Sir Henry Furnese profited from information by gathering and analysing it to inform his decisions. Devens concluded that it was ‘more reliable to use data’ rather than ‘gut instinct’ to make business decisions. This was the beginning of recognising the value of data in decision making.

It wasn’t until the 1950s that BI began to take off. The development of computer systems for simple processing tasks would later influence the development of computerised BI tools. In 1956, IBM invented the first hard disk, offering 5MB of memory storage [14]. This made it possible to store large amounts of data digitally, moving away from physical storage systems [15]. Large amounts of data were starting to become more easily accessible for collection and analysis.

In 1958 an IBM computer science researcher Hans Peter Luhn published a paper describing “A business intelligence system” [16]. This paper described a system that could gather BI using computer technology [17]. His theory included concepts that have since been invented, mainly in the field of machine learning. Luhn’s idea was out of reach at the time due to the lack of technological advancements but would soon be an influential step for BI today.

In 1970, Edgar Codd published a paper [18] proposing a “relational database model” to solve the problem of data silos and create a more joined up approach. This transformed the use of databases. The introduction of hierarchical Database Management Systems (DBMS) soon followed, such as IBM’s IMS [15]. Work was still needed to improve the infrastructure and interoperability of these systems.

The end of the 70s saw the invention of the relational DBMS in the form of the Oracle database [13]. The change from hierarchical to relational allowed more flexible searches. At the same time was the development of Executive Information Systems (EIS). These systems supported management decisions by presenting necessary information in graphical form in a simple interface [17]. Although this sounds like the basis of the tools we use today, it failed to gain popularity at the time.

The 1980s saw the introduction of the data warehouse [19]. This enabled organisations to store large amounts of data from different sources in one central location, saving time and resource. These systems are able to store current and historical data for analysis and reporting. Bill Inmon and Ralph Kimball [20] were key figures in data warehousing, proposing two slightly different approaches. Inmon proposed a top-down approach, consisting of one system containing data warehouses feeding into data marts with normalised data. Whereas Kimball proposed a bottom-up approach. The data marts feed into the data warehouse in a dimensional model (not normalised). Crystal reports and MicroStrategy were widely used at the time for management decisions. The 1980s also saw the introduction of Microsoft Excel which is still a huge tool today [11].

In the 1988 ‘Multiway Data Analysis Consortium’ international conference held in Rome [21], BI was discussed. The goal for the future of BI was identified as making it more user-friendly and simplifying the analysis. The tools introduced after this conference took these points into consideration [17].

By the 1990s, BI was used more widely in mainstream businesses and new BI tools were being introduced as more competitors entered the market and costs started to decline. Developments in technology allowed for more simplified and efficient BI tools offering improved functionality for users. 1995 also saw the introduction of Windows 95. This was the first user-friendly operational system and the start of computers becoming ‘household items’ [13].

By early 2000s, the widespread adoption of BI tools as a ‘must have’ for organisations added to the speed of BI development between competitors. The amount of data available was increasing and the internet was continually growing. IBM, Microsoft, SAP and Oracle were leaders in the BI market [15]. Tools were aiming to become even easier to use, allowing non-technical users to use them independently [13]. This led to the birth of Self-Service Business Intelligence.

In 2005, the term ‘Big Data’ was first introduced by Roger Magoulas [22]. Describing it as ‘a large set of data that is almost impossible to manage and process using traditional BI tools’ [15]. Big data, machine learning, and cloud technologies started to take off, providing even more powerful ways to analyse and predict business activity. The 2000s also saw the introduction of e-Commerce and social media. The amount of data being collected was bigger than ever before.

Today, BI is a common tool used in all organisations in every industry. Advancements in BI mean the tools are accessible across multiple devices, tailored to specific industries and offering several visualisation tools. BI has become a crucial part of any organisation, relied upon to provide data insights for effective business decisions. The focus is still on making BI tools more user-friendly and accessible, but still powerful, to non-technical users. The demand for self-service BI has increased, therefore competition in this field is ever growing.

## 2.4 Self-Service Business Intelligence

In recent years, we have moved away from traditional business intelligence to Self-Service Business Intelligence (SSBI). SSBI is defined as “The facilities within the BI environment which enable BI users to become more self-reliant and less dependent on the IT organisation.” [23] [24]. Organisations relied on IT departments with the technical knowledge to provide the business intelligence for the less technical decision-makers. The increasing demand for different reports with a quick turnaround put too much pressure on technical staff, creating a ‘bottleneck’ [25]. In most of the literature identified, this is described as the ‘request and response’ demand between power users (technical) and casual users (non-technical). The introduction of SSBI was in response to the above problem, to give casual users the ability to create their own BI solutions on-demand.

This section of the literature review will investigate the implementation of SSBI within organisations and the benefits and challenges that this may bring. It will also identify potential success factors to consider when implementing SSBI. Identifying these factors will create a foundation to take forward when developing the implementation plan for DHCW.

### 2.4.1 Objectives of SSBI

An effective SSBI tool will meet the SSBI objectives set out by Imhoff and White [24] as shown in Figure 10.

Figure 10. Objectives of SSBI according to Imhoff and White [26]

### 2.4.2 SSBI Implementation Benefits

SSBI tools were designed for casual users to ‘be more self-reliant and less dependent on power users’ [24] therefore removing the pressure on the power users. According to Imhoff and White’s survey [24] to data management professionals, 587 respondents answered the following:

Figure 11. Imhoff and White survey response [26]

Theoretically, the implementation of SSBI tools should provide a number of benefits to organisations like the ones listed above. The literature identified all discuss similar benefits of SSBI implementation:

| SSBI Implementation Benefits | Referenced |
| --- | --- |
| - Reduced pressure on Power Users | [23], [24], [26], [27] [25] |
| - Increased Self-Reliance of Casual Users | [23], [24], [25] |
| - Shift from reactive to proactive analysis | [23], [24], [27], [25] |
| - Saves organisational resources | [23], [24], [27], [25] |
| - Improved decision-making | [25], [28], [29] |
| - More effective analysis - Gain new insights previously hidden | [27] , [30] |
| - Increased efficiency | [25], [28] , [29] , [31] |
| - Flexibility | [24], [32] |
| - Gaining new competitive advantage by making more data-driven decisions | [26], [25] |
| - Eliminate guessing when making decisions | [23], [24], [27], [25] |
| - Users conduct their own analysis: Empowering casual users | [23], [24], [27], [25] |

### 2.4.3 SSBI Implementation Challenges

According to a Logi report [33] in 2015, 95% of respondents planned to invest in SSBI between then and 2017. However, the actual implementation of SSBI proved difficult. Even though SSBI offered many benefits as listed above, implementing and using SSBI was not as easy as expected [23], [27], [25], [32], [34], [35], [36].  The most common challenges described in the literature were categorised into two themes [23], [27]:

| Access and Use of Data - Making data sources easy to access and use - Identifying data selection criteria - Using correct data queries - Control of data integrity, security, & distribution - Defining policies for data management & governance - Preparing data for visual analytics | User-related Challenges - Making SSBI tools easy to use - Making SSBI results easy to consume and enhance - Giving the right tools to the right user - Educating users on how to select, interpret, and analyse data for decision-making |
| --- | --- |

Other challenges described include:

- Users unable to be self-reliant

- Difficult to scale

- Data governance and integration

- User uncertainty

- Access of source data

- Implementation challenges

- Lack of training

### 2.4.4 User-related Challenges of SSBI

Another detailed paper [23] identified 3 categories and 7 subcategories of user-related SSBI challenges, after concluding that the current literature does not cover all of the challenges:

Figure 12. Categories and sub-categories of User-related SSBI Challenges [25]

The challenges are shown in Table 1 on the next page.

The findings from this study succeeded in capturing all the user-related challenges organisations are currently facing. This study provided much more relevant and relatable findings compared to prior literature. The findings show that SSBI is not as simple as it initially sounds. With the number of user-related challenges listed, it is clear to see why. The conclusion states that SSBI ‘only shifts the bottleneck’ it was aiming to fix.

Table 1. User-related challenges of SSBI [25]

### 2.4.5 Data Related Challenges of SSBI

The same authors also completed a study [34] on data-related challenges of SSBI based on the data and access challenges found in the prior literature.

This study consisted of interviews with users involved in two different SSBI implementation projects. Results revealed 9 key data related SSBI challenges not previously captured. These new challenges identified are again, far more relevant and relatable to current challenges organisations are facing.

Table 2. Data-related challenges of SSBI [36]

These two more recent papers include many relevant challenges faced in DHCW currently. Although the studies prior to these are useful, the relevance and detail here is unmatched.

## 2.5 Data Governance and security

An SSBI implementation challenge that is top priority within DHCW is data governance and security. Although this has been mentioned in the papers discussed above [26], the level of importance was minimal which is a concern. The protection of Personal Identifiable Information (PII) is of the utmost importance to all organisations, due to policies such as GDPR [37] and the Data Protection Act (2018) [38]. As an NHS organisation, this is one of DHCW’s biggest risks as it deals with vast amounts of PII and business sensitive data.

Governance becomes an SSBI challenge as the number of users accessing the data increases [26] and alters the way the data is being used by individuals. Data governance aims to promote the availability, quality, and security of data through the use of policies and standards. These policies and standards consider the people, processes, and technologies that are involved in data processing. The goal is not to restrict, but to ensure the security and appropriate accessibility of high-quality data for better data insights [39].

### 2.5.1 General Data Protection Regulations (GDPR)

GDPR came into force in the EU in May 2018, setting out 7 key principles for the processing of personal data [40]:

- Lawfulness, fairness, and transparency

- Purpose limitation

- Data minimisation

- Accuracy

- Storage limitation

- Integrity and confidentiality (security)

- Accountability

Failure to comply with the GDPR principles could result in fines ‘of up to £17.5 million, or 4% of your total worldwide annual turnover, whichever is higher’ [37].

### 2.5.2 Data Protection Act (2018)

According to the government website, ‘The Data Protection Act is the UK’s implementation of the GDPR’ [41]. The act brought the new EU regulations into UK law [38]. The Data Protection Act (2018) sets out 6 key principles for UK organisations to ensure their information is:

- used fairly, lawfully, and transparently

- used for specified, explicit purposes

- used in a way that is adequate, relevant, and limited to only what is necessary

- accurate and, where necessary, kept up to date

- kept for no longer than is necessary

- handled in a way that ensures appropriate security, including protection against unlawful or unauthorised processing, access, loss, destruction, or damage

This act gives individuals the right to find out what information is being stored about them by organisations and how it is being used. Organisations must make it clear how they are using the information they are collecting and give users the option to withdraw from this.

Organisations also have a duty of care for if there is a serious data breach. They have to inform the ICO within 72 hours along with the individuals affected [38].

### 2.5.3 NHS Wales Information Governance Policy

NHS Wales have an Information Governance Policy [42]. This policy applies to all forms of information processed by NHS Wales and all areas of the organisation, considering elements covered in both the GDPR and the Data Protection Act. This policy is applicable to the protection of personal and business sensitive data within NHS Wales. The basis of this policy is to protect the rights and freedoms of individuals, in particular their right to privacy.

NHS Wales Information Governance Policy covers the following areas:

- Data Protection and Compliance

- Information Security

- Records Management

- Access to Information

- Confidentiality

- Sharing Personal Data

- Information Assets

- Data Quality

The Data Protection and Compliance section is made up of 9 key principles including fair and lawful processing, data minimisation, IG compliance etc. All principles are explained in more detail in appendix A.

All of the policies discussed above have to be considered in the implementation and use of SSBI tools within DHCW. Mitigations need to be in place to make it easier for users to work with the tools in the most effective way, and without putting the organisation at risk.

### 2.5.4 GDPR Fines

The BBC published an article [43] in 2021 listing the biggest GDPR fines so far. The list included some of the biggest organisations used today. Google topped the list with a €50 million fine in 2019 for not making its ‘consumer data processing statements easily accessible to its users’. They also found that Google was not seeking consent to harness user data for targeted advertising.

A study conducted in 2021 [44] investigated the reasons behind some GDPR fines. They found that the most frequently referenced issues were principles and lawfulness, accounting for 67% of the enforcement decisions. Followed by information security.

Figure 13. Analysis of the issues referenced in GDPR enforcement fines [27]

The study concludes that many of the GDPR fines have involved data breaches and other security issues such as technical issues or unauthorised access.

### 2.5.5 Data Breaches

As stated in the previous study, many GDPR fines involved data breaches. Although organisations work hard to comply with these policies, there have been a number of data breaches. Whether these were malicious or accidental, they cause huge problems regarding the protection of personal data.

One report by UpGuard [45] investigated the misconfiguration of Microsoft Power Apps permissions that resulted in a total of 38 million records being exposed. Personal information such as names, addresses, and Covid-19 vaccination details were exposed from 47 different entities.

A misconfigured setting in Microsoft’s Power Apps meant that when left on the default option, allowed those with the ‘know-how’ to discover this personal data [46]. Since then, Microsoft altered the default setting to be more restrictive.

Although Microsoft documentation described the results of this configuration to the users, the report argues that documentation may not be enough to ensure users understand the security risks. Evidence suggests the documentation is not sufficient enough to avoid misconfiguration consequences [45].

The NHS has also experienced a worrying amount of data breaches. In 2022, an NHS England software supplier suffered a ransomware attack. This attack caused widespread outages across NHS England, affecting patient referrals, ambulance dispatch, out-of-hours and mental health services. The outage negatively impacted the day-to-day operations of the organisations, with some systems having to be taken offline for a prolonged period of time. The supplier admitted that a full recovery for some services ‘could take weeks’ [47].

A study by Kroll [48] found that cyber-attacks targeting health organisations increased by ‘90% in the three months to 30 June compared with the first three months of 2022’. After a brief truce during Covid-19, cybercriminals are back to targeting health organisations like the NHS and exploiting PII data, as shown below:

Figure 14. Most targeted industry sectors report by Kroll [31]

### 2.5.6 Data Governance for Power BI

The implementation of SSBI tools have to consider the data governance implications. Strategies need to be in place to ensure compliance with the regulations discussed above. Policies also need to be developed to ensure all users understand the risks and how to mitigate them.

Microsoft have published documentation to support organisations when developing their Power BI governance strategy [49]. Their adoption roadmap sets out important actions to take in terms of governance when adopting Power BI. It states that the focus is not on the data itself but what users do with that data. The policy should describe who can take what actions, with what data and under what circumstances, using what methods. These policies should align with the existing organisational data culture.

It is important to achieve a good balance of user empowerment, regulatory compliance, and internal requirements. The paper suggests putting ‘as much emphasis on user empowerment as on clarifying its practical usage within established guardrails’. The paper sets out governance objectives to aim for through the policies developed:

Table 3. Power BI Governance Objectives [51]

The paper repeatedly explains how the SSBI governance strategy should focus on user empowerment. Encouraging this will encourage users to follow the processes set out. Governance can be unsuccessful when delivered in a top-down approach to control rather than empower. Some success factors for Power BI governance were listed:

Table 4. Success Factors for Power BI Governance [51]

Some key activities recommended in the development of the governance strategy include assessing current data culture and BI practices, gathering information on the vision and objectives, validating the scope of the strategy, identifying risks and current issues, and educating management on the governance to ensure support.

This paper clearly sets out some useful steps and considerations when developing the Power BI governance strategy. This will be used as a starting point for DHCW, to ensure all areas of the strategy are included as per Microsoft’s recommendations. Other Microsoft papers to consider include a security whitepaper to understand how security is managed in Power BI [50], and a GDPR whitepaper providing some guidance on ensuring GDPR compliance [51].

## 2.6 SSBI Implementation Success Factors

Data governance is not the only consideration when it comes to successful implementation of Power BI and the Power Platform. From the literature identified, a number of success factors have been recommended to include in the implementation process. These points will feed into DHCW’s Power BI documentation, as well as inform other policies such as the assurance process and best practice guide. Success Factors Identified:

Table 5. SSBI Implementation Success Factors

A study [52] conducting a literature review on successful implementation of BI found 10 success factors reported repeatedly. Although this study was focused on BI implementation rather than SSBI, it made some relevant discoveries of factors needed for successful implementation of BI or SSBI.

Another study on facilitating the implementation and use of SSBI identified some success factors during their literature review listed above [53]. However, they state that the list of success factors for SSBI is limited and not very useful. The factors describe what to achieve rather than how to achieve it. The study then went on to identify their own success factors. A total of 9 success factors were revealed from the research.

Another study investigated the key requirements for SSBI that create business value [26]. A summary of the findings included a technological aspect and an organisational aspect. These included common factors mentioned in other studies such as data governance, data quality, user training. But, as discussed in the previous study, it still did not explain how to achieve these success factors. This study concluded by saying organisations need a good foundation of BI environment for SSBI to be a success.

Although the literature on SSBI implementation success factors is still limited, it offers factors to consider when planning the implementation and related policies within DHCW. The different perspectives from the different studies give a more rounded view to think about for DHCW.

## 2.7 Conclusion

From the information gathered, it has formed a solid basis for DHCW to take forward in the implementation and migration to Power BI and the Power Platform.

It is necessary to have the policies and procedures in place parallel to the implementation, to ensure quality and governance is maintained throughout. Education is needed for all users and should be accessible at all times to refer back to.

The problems with the constant need for support will not be a problem for DHCW as they have a specific Corporate Power BI team in place to offer this support. In fact, it is better users take advantage of the support rather than producing outputs that will not pass assurance.

This project will carry the learning from the literature review regarding potential problems and success factors, to ensure a high chance of success in the implementation and migration to Power BI and the Power Platform.

# 3. Research Methodology

The aim and objectives for this project were informed by the literature review:

Figure 3 Recap

The methods discussed below have been chosen as the most appropriate to meet the aim and objectives set out above.

## 3.1 Research Methodology

This chapter will describe the approach and techniques applied throughout the project. It will discuss the collection and analysis methods used in the research and how the reliability and validity was achieved throughout.

### 3.1.1 Philosophy

The project followed a mixed methods approach. Positivist philosophy was used, as it was based on the observation of a real-world organisation. This scientific approach tests a theory using large samples, to prove or disprove that theory. The project aimed to observe the implementation and migration to the Power Platform to understand the impact on productivity. The main aspect of this project was a positivist method of software development. This philosophy offers a quantitative approach which is a reliable way of gathering objective information. It also offers a well-defined structure to follow, meaning there is little room for error. This also makes it more reliable and easier to replicate.

This project also contained elements of phenomenological philosophy. Qualitative methods were required to understand the perspectives of the users in more detail. Although the positivist philosophy had some advantages, it did not account for human behaviour, which can get in the way of the objective nature of that philosophy. As this was a real-world application, human behaviour needed to be accounted for. Positivist philosophy can also lack creativity as it is such a rigid and scientific approach.

Phenomenological philosophy allowed for the unique perspectives of users to be considered in the analysis. It also meant a more detailed understanding of the results could be reached with the qualitative data gathered. Case studies, surveys, and interviews were used to achieve this. Although the qualitative data gathered using this approach is useful, the subjectivity of the data could impact the reliability. It is also much more difficult to analyse and present the results of the data in comparison to the quantitative data collected.

Both methods were required to give a rounded analysis of the project. Quantitative data helps to prove a theory with a scientific approach. Whereas qualitative data helps to understand why that is the case and consider any other influences.

Positivist Philosophy methods used:

- Software Development – The development of the Power Platform reporting solution

Phenomenological Philosophy methods used:

- Case Study – The study of the implementation and migration to the Power Platform within DHCW and evaluating the impact on productivity

- Structured questionnaire – A questionnaire to gather feedback from DHCW colleagues

- Structured interview – Interviewing DHCW colleagues on their experience with the implementation and migration to the Power Platform

### 3.1.2 Approach

The research methodology was another mixed method. It used a deductive approach with elements of inductive. Deductive reasoning could show that migrating to the Power Platform does in fact improve productivity within DHCW. This could be proven using quantitative data showing increased productivity.

However as discussed above, this project required both quantitative and qualitative research. Although deductive reasoning was useful, it lacked the ability to solve real-world problems with real-world variables. The scientific, inflexible approach gave objective outcomes that may not be suitable for a project involving the consideration of human experience and interpretation.

Additionally, although the project aimed to test the theory that the migration to the Power Platform would lead to improved data-driven productivity, this theory was not a well-established one. The lack of literature on this theory meant some inductive research was required. Inductive reasoning develops a theory from observations. Observing the use of the Power Platform within DHCW could develop a theory stating that the migration of the Power Platform has led to improved productivity. This was via observations to identify potential patterns and trends which helped to develop the most accurate theory.

This approach gives direction through observation, which then helps to prove or disprove a theory with the use of qualitative analysis as well as quantitative. It works with a wide range of probabilities, which you continue to test and observe to reach a likely conclusion. However, the more observations, the higher the chance that the theory could be proven wrong. Inductive reasoning is based on probability and not fact, so could potentially be proven wrong in time.

Both methods were required due to the nature of this project. Although data could be collected to measure productivity prove whether it has been impacted by the migration to the Power Platform, the human element meant that a general conclusion was more appropriate than proving or disproving a hypothesis.

### 3.1.3 Strategies

A literature review was completed to inform the aim and objectives of this project and the methods in which they could be achieved. The main aspect of this project was the software development of a reporting solution using the Power Platform. The impact this had on the productivity within DHCW was then evaluated via the use of surveys and interviews.

#### 3.1.3.1 Literature Review

A literature review was completed covering existing research in and around the topic of SSBI. From the history of business intelligence and the need for SSBI, to challenges and success factors faced in the implementation.

#### 3.1.3.2 Software Development

Software development was the main strategy used during the project. A reporting solution using Power BI and the Power Platform was developed within DHCW. The aim for this software solution was to enable DHCW staff to monitor productivity and performance in an efficient and insightful way. The software automated many of the reporting processes saving time and resource.

#### 3.1.3.3 Case Study

The case study observed the implementation and migration to the Power Platform to understand the impact this had on DHCW colleagues and their productivity. This helped to understand the causal impact the software had on productivity and to compare pre and post implementation. This included observations and surveys and interviews to gather user feedback.

### 3.1.4 Risks & Limitations

Potential risks and limitations include:

- Sample size limitations

- Data collection challenges

- Potential biases

- Software & licensing issues

- Data Accessibility

- Cyber Risk

- Resourcing

- Time

Software issues such as the use of different versions, interoperability and access could prevent the project from moving forward. All colleagues must have access to the appropriate software and ideally the same version of that software. Access issues can be raised with Client Services who will work to resolve the issue promptly.

Licencing has been an issue in the past, so still a risk to the project. However, in recent months this issue has been resolved and the new licencing agreement with Microsoft should prevent this risk becoming an issue.

Cyber-attacks are always a critical risk within DHCW. Ensuring the protection of systems and the data they hold is crucial. The cyber team have approved the software used in this project and any potential risks will be monitored.

Time and resource are ongoing risks within the Corporate Power BI team and the wider organisation. As workload increases, the need for more resource becomes apparent. This project has been planned in advance, with colleagues being notified of their involvement. The project follows feature-driven development, offering an agile approach. This means that although there is a rough plan, it is flexible enough to change with the changing environment and priorities.

Any risks that could prevent the project from being a success will be noted in the enablement report-out, which is the area this project will sit under. These risks are discussed on a regular basis with the relevant colleagues. Any risks on here can be escalated if and when necessary to those who can help offer a solution. The time, resource, and planning aspect of this project is discussed on a weekly basis, ensuring all tasks are able to be completed and any dependencies are accounted for.

### 3.1 5 Ethical Issues

Potential ethical issues could be around confidentiality, privacy, and data protection. This includes the use of personal identifiable information (PII) and informed consent. However, this project is based on corporate data rather than health data, to limit the amount of PII data being used. All colleagues have completed mandatory information governance training, and there are procedures in place to assure the work before publication. There is no potential for physical, mental, or reputational harm throughout this project. The only risks are around the data, which is already heavily monitored and assured.

In terms of protecting the privacy of participants during the project; all those involved will be offered anonymity. No personal information will be collected, and colleagues will be asked to participate in advance to ensure they have enough time and information to give informed consent.

### 3.1.6 Validity, Reliability & Generalisability

Validity, reliability, and generalisability help to assess the quality of a project and the results. The methodology needs to consider and meet all three to ensure that the project findings can be trusted and applied to real-world situations.

#### 3.1.6.1 Validity

Validity is concerned with how accurately the project measured what it intended to measure. This project aimed to measure the impact that the migration to the Power Platform had on data-driven productivity within DHCW. In order to measure this, the project evaluated the time taken to complete certain tasks pre and post migration. This gave an accurate comparison of the level of productivity before and after migrating to the Power Platform.

This was a valid approach as the project was being applied in the workplace, in a real-life scenario. The migration was observed throughout, and specific questions were asked to understand the impact of the migration. Those involved in the project were those that would use and benefit from this going forward.

#### 3.1.6.2 Reliability

As this project used software development, it will produce highly reliable results as it followed a structured approach. For other strategies used such as interviews, these offer a medium level of reliability. Although the methods can be replicated, it may not mean the outcomes will be the same every time. This depends on other contributing factors.

A different researcher investigating the same problem will be likely to come to a similar conclusion. As stated above, software development follows a structured approach. This step-by-step methodology will make it easy for other researchers to carry out similar investigations.

#### 3.1.6.3 Generalisability

This project will be generalisable in time. It has been applied to a real-world situation, within an SHA working alongside NHS Wales. In time, this project will be extended to health boards. For now, the project is being implemented and tested across DHCW, in many different teams and directorates. Generalisability is an important requirement of the project, as the aim is to set the standard across NHS Wales for the automated reporting of corporate data.

Similar projects could also apply to other business sectors outside of health. Finance, recruitment, production etc. Different sectors would benefit from the automated reporting of data to improve data-driven productivity. Microsoft have marketed these products being applicable to all industries, providing very similar benefits to all. The themes found in the literature review also support this. Many organisations from all over the world in many different sectors found the same benefits and challenges with the software. If this project is successful in addressing the challenges, it could help other organisations realise these benefits much sooner in their implementation.

### 3.1.7 Data Evaluation Methods

#### 3.1.7.1 Data Collection

Both quantitative and qualitative data was collected throughout the project. The aim was to observe and measure the impact the migration to the Power Platform had on productivity. The theory was that it will lead to improvements. Therefore, the project had to find a way to measure productivity.

Quantitative:

- Time and resource savings

- Percentage comparisons

Qualitative:

- User experience questionnaire

- Productivity questionnaire

Respondents will be chosen via Power BI usage reports to see who is using the reports, therefore who will have a good understanding and have formulated an opinion on the solution.

As it is so early in the implementation of the reporting solution, it may prove more difficult to collect a large amount of data. This evaluation process will have to be repeated after a period of time to allow for the collection of a larger amount of data. From the initial evaluation we should be able to identify vague trends, which will need to be re-evaluated once uptake increases.

#### 3.1.7.2 Data Evaluation

The quantitative data can be evaluated using statistical analysis and visualised using Power BI. The visualisations will provide quick, interactive insights at a glance.

Qualitative data is more difficult to evaluate and takes more time. It can be evaluated using thematic analysis to identify common themes throughout the data to reach a conclusion on the impact of the migration.

## 3.2 Development Methodology

### 3.2.1 Software Development Methodology

This project used a user-led, feature-driven development methodology. This provided an agile approach. As the requirements were not fixed, an agile method was required to allow for some flexibility. Developers were able to evaluate and prioritise tasks as they go. This enabled constant feedback and review of progress throughout the project.

There was a risk of poor resource planning when using an agile approach, but this was addressed in the scoping document which stated the project requires the resource of the whole Corporate Power BI team.

The only other risk to keep in mind was that agile may not offer a definitive end date. To avoid this, the work was split into phases with loose timeframes. If progress slows, this could be addressed in the weekly meetings.

## 3.3 Resources

## 3.3.1 Hardware Resources

- Dell Latitude 5330 Laptop

- Dell Monitor

## Software Resources

- Microsoft Power BI Desktop – latest version

- Microsoft Power BI Service

- Microsoft Power Platform

- Microsoft Excel – latest version

- SharePoint Online

- SQL Server Management Studio

- Microsoft Teams

## 3.3.3 Information Resources

- Access to GIG06SQLSRVISD3 database on SQL server Management Studio

- Access to all relevant SharePoint folders and lists

## 3.3.4 Human Resources

- Corporate Power BI Team – To complete the development of the reporting solution

- Organisational Performance Team – To support the development of the reporting solution and provide feedback

- DHCW staff – user experience questionnaire to be answered by DHCW staff

- ISD developers – To review all Power Platform documentation

- Dr Nik – Project Supervisor

# 4. Design

This section describes the design of the Integrated Organisational Performance Report (IOPR), and how the requirements were agreed upon. The development of the IOPR was based on the previous reporting solution. The old process was different for each directorate, as there was no standardisation, resulting in inconsistent reporting. Some versions of the previous reporting process are shown in the figure below.

Figure 15. Previous reporting processes

There were many problems with this version, it was time consuming, inefficient and occasionally inaccurate due to human error when manually inputting data. There was also no data analysis only data reporting.

Samples taken from the previous reporting solution are shown below showing these inconsistencies:

Figure 16. Sample of previous reporting solution [56]

The IOPR aimed to take the above reports and consolidate them into one standardised report. Initial requirements for the IOPR included:

- Less of a manual process each month

- Less time and resource required

- More consistent data storage arrangements and easier access

- Consistent reporting

- Accurate and quality checked data

- Standardised format

- Performance management rather than performance monitoring

The first iteration of the IOPR was developed using PowerPoint:

Figure 17. IOPR PowerPoint slides [57]

It was at this point that the Corporate Power BI team was formed, and the specification to migrate to Power BI was published. The initial requirement was simply to replicate the above slides into a Power BI solution and then to review further capabilities.

The objectives for the IOPR project were set out in the specification document [54] at the beginning of the project. These are explained in the figure below:

Figure 18. Background for IOPR project [3]

A lot of the design decisions for this project were already set out by the organisational performance team. Although the initial specification was set out, it was noted that this will grow and change over time.

### 4.1 Design Interview

An interview was conducted with the organisational performance lead, for more detail on the design decisions. AH explained the IOPR requirements came with the transition to an SHA. This transition meant DHCW were required to report on performance to WG as part of the NHS Wales wide performance report. At the time, DHCW were already collating performance reports for Exec board, but not WG. These reports formed the basis of the IOPR.

However, there were many problems with the previous solution that needed to be addressed to offer a more efficient reporting process. Organisational performance set the specification for this project, as they worked closely on the previous reporting solution and could clearly see how to improve the process.

The objective of the project was the systematisation of reporting data, to give management the opportunity to performance manage DHCW. The work involving the Power Platform was just one part of a wider project. The work done here will be used for the management report, SHA board report, IOPR, and reporting to WG. Although the objectives have stayed the same throughout, the scope has grown as expected. Decisions on what is included was based mainly on the availability of the data. If good quality data was available, it was included, if not, it may be added to a future phase.

Progress on each phase was recorded using a SharePoint list:

Figure 19. SharePoint List of IOPR Requirements [60]

Design decisions were agreed in collaboration with users and developers, but final sign off came from Organisational Performance and the Executive Director of Strategy.

AH believes that the migration to the Power Platform will definitely improve data-driven productivity within DHCW. They are starting to see benefits already in terms of time savings and better analysis. There are still some challenges to overcome such as data access, but they are starting to see the value added.

The full interview can be found in appendix B.

### 4.2 MoSCoW Criteria

The below figure shows the MoSCoW criteria for the project, showing which factors were the most important.

Figure 20. MoSCoW Criteria

The dashboard requirements were then split into phases:

Figure 21. IOPR project phases

Organisational Performance knew they wanted a solution that adds value to the organisation, but refining the specific requirements proved difficult at times. A lot of work had to be done to manage expectations and define roles to ensure all those involved were happy with the progress. This put more pressure on the Corporate Power BI team to not only develop the solution, but to identify and agree the requirements first and foremost.

# 5. Implementation

This section describes the implementation of the IOPR project, and the work required to achieve the final deliverable of the IOPR.

## 5.1 Objective One

Before developing the IOPR, work was undertaken to implement Power BI within DHCW and achieve objective one. This included developing the education, awareness, governance and accessibility for Power BI.

Power BI was introduced into DHCW in a number of ways. Presentations at staff away days gave an overview of the tool and introduced the team. Introductory sessions were held for those looking to use the tool, and further training was held for more advanced users. A licensing agreement was made with Microsoft, offering pro licences to staff who wish to publish to a workspace. The Corporate Power BI team published an assurance framework [55], best practice guide [56] and beginners guide, these as well as any other information was posted on the Power BI SharePoint page [57] for staff to access.

Figure 22. Power BI Documentation [55] [56]

Figure 23. Power BI SharePoint page [57]

## 5.2 Objective Two

Objective two was then achieved through the migration of the old corporate reporting solution to the new IOPR solution. This new solution was developed by the Corporate Power BI team, working closely with Organisational Performance to maintain the agile and responsive approach.

The process was set out as follows:

Figure 24. Implementation process

The initial idea came from the new requirements as an SHA, discussed in the previous section. Requirements gathering consisted of focus groups and meetings with individual stakeholders to understand what they want from the solution. The goal of a data visualisation tool is to provide clear insights from the data. Users needed to know what questions they wanted the data to answer and how this was going to add value. Tasks were then prioritised according to the data available and the demand for certain reports. The Corporate Power BI team worked together to develop all reports in each phase and collate them into one Power App.

Figure 25. IOPR Power BI Workspace

### 5.2.1 Implementation Interview

An interview was conducted with the Corporate Power BI team, for more information on the development process. The team worked together on this project, sharing tasks accordingly. They described the approach as user-led feature-driven development, which relied on collaboration between users, developers, and organisational performance.

The very first prototype was the old reporting system. The first task for the developers was to replicate this in Power BI, before creating a Power App for all sections of the report. The developers followed the specification set out by Organisational Performance in an agile manner.

The tools used during the project were mainly Power Platform products (Power BI and Power Apps), as well as SQL, Excel, and SharePoint for data access. Visio was also used in the planning stage to map out the processes.

Most of the testing was informal. AB testing compared the different versions of the solution to ensure a full evaluation. Data validation took place at every stage of the development. User testing was also used – developers gave users access to the Power App during development to ensure they were happy with all development decisions.

The team faced some difficulties throughout the project. User-related issues were the main problem. Although a collaborative approach offers many benefits, it can be difficult to manage the different perspectives of the three groups involved. Resolving these issues requires time, communication, planning and people skills. Another major issue was with data access and the difficulties being granted access to the data in a timely manner. This will be resolved as part of the wider project. The team agreed it would have been easier to start this project from scratch rather than replicating a current system. Managing expectations and resistance to change is more difficult when users are already used to working in a particular way. The same question was asked on whether the developers believe the migration to power platform will improve data-driven productivity within DHCW. They agreed it will, subject to user awareness. Users need to gain confidence when using the system to be able to experience the full range of benefits it can offer.

The full interview can be found in appendix C.

### 5.2.2 IOPR Solution

After development, the first version of the IOPR solution was a live Power App ready for use, including all reporting requirements from phase one. The solution used the DHCW template (Appendix D). Following the best practice guide (Appendix E), different visuals were used for different analyses. Basic visuals such as bar charts and line graphs were used when appropriate, and more complex visuals such as SPC charts were developed where requirements were more advanced.  These choices were informed by a previous data visualisation module that fed into the best practice guide. As well as this, the design took inspiration from the previous reporting solution to offer familiarity to the users, encouraging a streamlined migration.

Figure 26. IOPR Solution

This was a vast improvement from the previous reporting solution shown in chapter 4. Due to the automation of processes for the IOPR, the monthly reporting process was now as follows:

Figure 27. New reporting process

Figure 15 Recap

Comparing this to the number of steps previously, already shows how much time is being saved on now automated tasks.

At this point, the IOPR solution was starting to be used by an initial set of users.

DHCW’s Welsh language lead presented the IOPR at a staff conference to describe Welsh Language competency.

Figure 28. Welsh Language lead presenting the IOPR

# Evaluation

## 6.1 Objective Three

The final objective was achieved by evaluating the migration to the Power Platform within DHCW.

### 6.1.1 Productivity Questionnaire

A productivity questionnaire was sent to users of the initial version of the IOPR. A list of questions are displayed in the figure below, and a full list of answers can be found in appendix F.

Figure 29. Productivity Questionnaire questions

As this was some time before final publication, a low response rate was expected. Out of the 6 responses, 3 different directorates were represented. As uptake increases, this questionnaire will be repeated to gather a wider range of feedback.

The quantitative results were input into Power BI to produce visual representations of the responses:

Figure 30. Productivity Questionnaire quantitative results

The tools used for performance reporting before the IOPR solution consisted mainly of Excel. ServicePoint was also used, and one respondent stated that prior to the IOPR they were not able to report on performance at all due to data complexities. 83% of respondents said they prefer the IOPR to their old reporting system, and that they have seen a noticeable difference in productivity.

One of the most telling visuals compared the hours spent on the old system with the hours spent on the new system. This referred to hours needed to produce a monthly report and observe the insights. The majority of respondents showed a reduction in hours spent on the new system, ranging from a 2 hour reduction to a 10 hour reduction. This supports the aim of the project as the time saved will in turn improve productivity. Productivity measures output per unit of input, as input is reduced, productivity will increase.

Figure 31. Hours spent on each system

For some of the qualitative responses, WordCloud was used to visualise the most common responses. A side by side comparison shows the drawbacks of the old system compared to the benefits of the new solution. Successful implementation would expect the benefits to be a direct opposite of the previous drawbacks, proving the problems identified have been resolved.

Figure 32. WordCloud

### 6.1.2 User Experience Questionnaire (UEQ)

A UEQ was also completed by the initial users of the IOPR solution. This survey was introduced in the previous usability engineering module, which looks to evaluate the user’s experience based on the look and feel of the system.

The results of the UEQ showed that the IOPR solution was scoring relatively well across all areas. The majority of scores were good or excellent with only one area below average.

Figure 33. UEQ Analysis

## 6.2 Evaluation

From the data collected, it can be seen that migrating to the Power Platform has resulted in positive changes to the efficiency and productivity of teams within DHCW. Although still early in the migration process, there has already been a positive response to the IOPR solution overall.

As discussed in the literature review, many challenges being faced by other organisations were relevant to those being faced within DHCW. This was apparent through the project, as there were still some user-related and data-related challenges to overcome. But, to receive such a positive response this early on shows that is it heading in the right direction.

User-related challenges identified in the project include the access and use of data and low user skills. However, the project does not support the challenge identified in the literature review on SSBI tools being difficult to use. Much of the feedback describes how Power BI has been effortless and efficient, and minimal difficulties were reported. SSBI education and awareness was also a challenge which needs more work to reach more of the directorates within DHCW. A lack of user confidence was clear when working with the new tools.

Some data-related challenges include access to the data and identification of the correct data sources. Different data sources were being used for different reports, showing different results to those in the IOPR solution. After some investigating, it was found that some legacy systems were in fact producing inaccurate data, or calculations were being applied that the Power BI developers were not made aware of from the beginning. This was a huge problem as it caused users to question the IOPR data and added more resistance to change. Users have trusted these legacy systems for years, so it was concerning to discover some discrepancies.

As well as challenges, some benefits could also be seen at this early stage. The time and resource saved helped to increase efficiency, and the quality of the reports will in time improve decision making and offer a more effective analysis.

Some implementation success factors from the literature review were included in the migration process to enhance the likelihood of success. Management support was gained through line managers and the involvement of the Executive Director of Strategy, which provided more of a platform for the project. Project champions were assigned within two different departments to promote the project and offer more information to those interested. As discussed in the methodology, an agile approach was taken to manage the project in the most suitable way, which included a change management process for significant changes. User education was also offered, and tailored to specific users to educate them in the most relatable way. Lastly, the IOPR project offered ready-made standard reports to users for a simple and standardised transition to the Power Platform.

Table 6. SSBI implementation success factors used (in bold)

All objectives shown below were met, but all three require continuation to allow for a more accurate and reliable conclusion to be drawn. A real-world environment involved the human element, which requires time as resistance to change is a real issue.

The aim of the project was met. The corporate reporting system was migrated to the Power Platform and the impact was evaluated. As with the objectives, the work will continue as the uptake increases.

Figure 2 Recap

The results from this project were expected and hoped for. Migrating to a more automated, efficient, and intelligent system should offer improvements in other areas. In this case, time and resource savings and enhanced data analysis. In turn, this makes room for a shift from data monitoring to data management. Allowing more time for acting on the data insight to make improvements, rather than just reporting on. As the productivity questionnaire results show, the hours saved on the new system ranged from 2-10 hours.

If we were to do this project again, certain things we would consider doing differently:

- Involvement from all stakeholders from the very beginning

- Awareness pushed throughout the organisation

- More resource within the Corporate Power BI Team

- In-person meetings and development sessions

- Starting the project from scratch rather than replicating a current process

These changes may offer a more streamlined approach, reduce the time needed to discuss and develop, and provide less resistance to change from users. However overall the project was a success as all objectives were met.

# 7. Conclusions and Recommendations

This project started with a literature review on and around the topic of SSBI. Knowledge gained from this, and the previous IBR project informed the approaches taken for this project. The design took the learning from the literature, previous experience, and previous modules, to design a solution that would meet the requirements in the most effective way. Due to the thorough preparation, the implementation plan was then relatively straightforward to follow. There were no major problems faced. The teams worked collaboratively throughout, and the developers relied on one another to work in an efficient way. Feedback from initial users was exactly what was hoped for at this early stage. It highlighted areas that needed more work such as education and awareness to increase user confidence.

As discussed in the evaluation, the aim and objectives of the project were met. There will be a continuation of these as the IOPR solution grows and uptake increases. It will be at this point that we will accurately see the value that the solution has added to the organisation.

Some loose ends include:

- Continue reviewing the impact of the migration over a longer period of time

- Increase confidence of users with more education and awareness

- Identify further challenges and find ways to resolve or minimise these

- Gather feedback from directors and WG when the reporting solution is in full use

## 6.1 Suggestions for further work

Some suggestions for further work have been identified throughout the project.

As described in the initial specification, the IOPR will provide a reporting solution for many different levels of reporting. Lower level reports with more detail will be provided to teams, for individual performance reporting. Higher level reports will be used for executive and WG reporting to monitor progress against the annual plan. The solution can be reused and remodelled for all DHCW’s reporting requirements.

As well as DHCW, the reporting solution could also be replicated for Health Boards within NHS Wales. A template could be produced, to enable consistent and automated reporting across the board. DHCW already work with Health Boards on health-related reporting, but corporate reporting is just as important to support improved health care across NHS Wales. This will test the generalisability of the project.

Another priority is the systematisation of reporting data and identification of correct data sources. Data-related challenges were identified several times throughout this project. In some instances, tasks were put on hold due to a lack of data access. This is something the team are looking to resolve going forward.

Although this project did involve elements of the Power Platform, it mainly focused on Power BI and Power Apps. Future work could consider the use of other Power tools within similar projects.

# 8. Reflection

Throughout this project many skills were utilised. Working collaboratively in a virtual environment tested the soft skills of everybody involved. Good communication was key, as well as understanding how to get the most out of meetings. Effective meetings meant requirements could be refined, issues could be resolved, and plans could be agreed in a timely manner.

Due to the virtual nature of the project, this also meant that a lot of problem solving was done independently. Learning to solve problems by looking back at previous experiences and referring back to the training undertaken was required. Also learning how to ask for support when needed and knowing who to ask depending on the type of problem. These skills are grown from experience.

Learning to query the previous reporting solutions before reevaluating our own data has been key. A lot of the time, legacy systems were returning inaccurate data which teams were trusting more than the new solution. Learning how to have these conversations helped to get to the root of the problem quicker.

In terms of DHCW, learning more about the reporting process and the link between corporate and healthcare has been vital in understanding why we need to improve the processes to add more value, in order to improve healthcare.

To make this project more of a success, meeting in person may have been more beneficial. For requirements gathering, prototyping, designing and problem solving. Issues could have been resolved a lot sooner in-person. When certain individuals missed meetings, it would lead to misunderstandings and trouble trying to manage expectations.

This project has progressed my skills within my role as an information analyst specialising in Power BI. Modules covered throughout this degree were used to source and transform data, deign and build dashboards, and understand the governance requirements for these. Particularly the data visualisation, data warehousing, usability engineering, and data security and compliance modules. Skills from these modules not only helped in this project, but are used in all areas of my work within DHCW, helping me progress in my role. My confidence within my role has improved drastically, being able to work with different teams to refine requirements and agree a way forward. Every task completed has given me more experience solving problems and communicating solutions, and lessons learned are already being carried through to new projects which saves time on future developments.

# 9. References

| [1] | “About Digital Health and Care Wales,” DHCW, [Online]. Available: https://dhcw.nhs.wales/about-us/. [Accessed 2023]. |
| --- | --- |
| [2] | “Digital Health and Care Wales,” Welsh Government, [Online]. Available: https://www.gov.wales/digital-health-and-care-wales. [Accessed 2023]. |
| [3] | B. Keighley, “Industrial Based Research Project,” 2022. |
| [4] | M. Friendly, “A Brief History of Data Visualisation,” Handbook of Computational Statistics, 2006. |
| [5] | J. D. M. &. K. Winslow, “Designing Great Visualisations,” Tableau. |
| [6] | R. Farnworth, “A Short History of Data Visualisation,” Towards Data Science, July 2020. [Online]. Available: https://towardsdatascience.com/a-short-history-of-data-visualisation-de2f81ed0b23. [Accessed 2023]. |
| [7] | M. Sridharan, “Data Visualisation - History and Origins,” Think Insights, August 2017. [Online]. Available: https://thinkinsights.net/data/data-visualization-history/. [Accessed 2023]. |
| [8] | G. D. Buzai, “The Cholera Map by JohnSnow: A Health Solution as a conceptual summary of applied geography,” Anales De La Sociedad Cientifica Argentina, vol. 268, no. 2, 2020. |
| [9] | Infogram, “Key Figures in the History of Data Visualisation,” Medium, June 2016. [Online]. Available: https://medium.com/@Infogram/key-figures-in-the-history-of-data-visualization-30486681844c. [Accessed 2023]. |
| [10] | A. T. F. &. T. E. Carraro, “Florence Nightingale's Contributions: An Integrative Review of the Literature,” 2013. |
| [11] | Britannica , “Microsoft Excel,” March 2023. [Online]. Available: https://www.britannica.com/technology/Microsoft-Excel. [Accessed 2023]. |
| [12] | R. M. Devens, Cyclopædia of Commercial and Business Anecdotes, D. Appleton and Company, 1868. |
| [13] | P. Limp, “Exploring the History of Business Intelligence,” Toptal , [Online]. Available: https://www.toptal.com/project-managers/it/history-of-business-intelligence. [Accessed 2023]. |
| [14] | IBM, “20th century disk storage chronology,” IBM, [Online]. Available: https://www.ibm.com/ibm/history/exhibits/storage/storage_chrono20.html. [Accessed 2023]. |
| [15] | C. Lago, “150 years of business intelligence: A brief history,” CIO, July 2018. [Online]. Available: https://www.cio.com/article/221963/history-of-business-intelligence.html. [Accessed 2023]. |
| [16] | H. P. Luhn, “A Business Intelligence System,” IBM J. Res. Dev., vol. 2, pp. 314-319, 1958. |
| [17] | K. D. Foote, “Brief History of Business Intelligence,” Dataversity, April 2023. [Online]. Available: https://www.dataversity.net/brief-history-business-intelligence/. [Accessed 2023]. |
| [18] | E. Codd, “A relational model of data for large shared data banks,” vol. 13, no. 6, 1970. |
| [19] | V. R. Gupta, “An introduction to data warehousing,” Chicago, 1997. |
| [20] | L. Y. &. A. Labiod, “Comparative study of data warehouses modelling approaches: Inmon, Kimball and Data Vault,” in International conference on system reliability and science , Paris, 2016. |
| [21] | R. C. &. S. Bolasco, “Multiway Data Analysis,” in International meeting on the analysis of multiway data matrices, Rome, 1989. |
| [22] | I. C.-W. N. L. Jacky Akoka, “Research on Big Data,” Computer Standards and Interfaces, vol. 54, pp. 105-115, 2017. |
| [23] | J. V. L. E. S. Christian Lennerholt, “User-Related Challenges of Self-Service Business Intelligence,” Information Systems Management , vol. 38, no. 4, pp. 309-323, 2021. |
| [24] | C. I. &. C. White, “Self-Service Business Intelligence: Empowering users to Generate insights,” TDWI, 2011. |
| [25] | P. A. &. M. Schulz, “Self-Service Business Intelligence,” Business & Information Systems Engineering , vol. 58, p. 151–155, 2016. |
| [26] | J. Sinaj, “Self-Service Business Intelligence success factors that create value for business,” 2020. |
| [27] | J. V. L. E. S. Christian Lennerholt, “Implementation Challenges of Self-Service Business Intelligence: A Literature Review,” in Hawaii International Conference on System Sciences , 2018. |
| [28] | P. &. R. N. Schlesinger, “Self-Service Business Intelligence Resulting in Disruptive Technology,” Journal of Computer Information Systems, pp. 11-21, 2015. |
| [29] | L.-L. &. Beauregard, “Implementing self-service business analytics supporting lean manufacturing: A state-of-the-art review,” 16th IFAC Symposium on Information Control Problems in Manufacturing INCOM 2018, vol. 51, no. 11, pp. 1143-1148, 2018. |
| [30] | J. Rinkenberger, “Context of Self-Service Business Intelligence: A case study of IT-enabled organisational transformation,” 2020. |
| [31] | C. M. &. T. H. Severin Weiler, “Understanding User Uncertainty during the Implementation of Self-Service Business Intelligence: A Thematic Analysis,” in Proceedings of the 52nd Hawaii International Conference on System Sciences, 2019. |
| [32] | D. Stodder, “Executive Summary: Visual Analytics for Making Smarter Decisions Faster,” 2015. |
| [33] | Logi Analytics, “State of SSBI,” 2015. |
| [34] | C. L. &. J. v. Laere, “Data Access and Data Quality Challenges of Self-service Business Intellienge,” in 27th European Conference on Information Systems, Stockholm, 2019. |
| [35] | W. W. Eckerson, Performance Dashboards: Measuring, Monitoring, and Managing Your Business, Wiley, 2012. |
| [36] | D. S. K. &. Y. S. Kabakchieva, “ Latest Trends in Business Intelligence System Development,” in Proceedings of International Conference on Application of Information and Communication Technology and Statistics in Economy and Education (ICAICTSEE), Sofia, Bulgaria, 2013. |
| [37] | “UK GDPR guidance and resources,” Information Commissioner's Office, [Online]. Available: https://ico.org.uk/for-organisations/uk-gdpr-guidance-and-resources/. [Accessed 2023]. |
| [38] | Which?, “Data Protection Act 2018 (GDPR),” Which?, [Online]. Available: https://www.which.co.uk/consumer-rights/regulation/data-protection-act-2018-gdpr-a26wg5m7T0FG. [Accessed 2023]. |
| [39] | IBM, “What is data governance?,” IBM, [Online]. Available: https://www.ibm.com/topics/data-governance. [Accessed 2023]. |
| [40] | “A guide to the data protection principles,” Information Commissioner's Office, [Online]. Available: https://ico.org.uk/for-organisations/uk-gdpr-guidance-and-resources/data-protection-principles/a-guide-to-the-data-protection-principles/. [Accessed 2023]. |
| [41] | “Data protection,” Gov.uk, [Online]. Available: https://www.gov.uk/data-protection. [Accessed 2023]. |
| [42] | n. G. M. A. G. S. Group, “NHS Wales Information Governance Policy,” 2021. [Online]. Available: https://dhcw.nhs.wales/about-us/key-documents/policies/clinical/clinical-policy-files/all-wales-information-governance-policy/. [Accessed 2023]. |
| [43] | “Three years of GDPR: the biggest fines so far,” BBC, 2021. [Online]. Available: https://www.bbc.co.uk/news/technology-57011639. [Accessed 2023]. |
| [44] | J. R. &. K. Hjerppe, “The GDPR Enforcement Fines at Glance,” 2021. |
| [45] | UpGuard, “How default permissions on Microsoft Power Apps exposed millions,” UpGuard, August 2021. [Online]. Available: https://www.upguard.com/breaches/power-apps. [Accessed 2023]. |
| [46] | B. Fung, “Data leak exposes tens of millions of private records from corporations and government agencies,” CNN Business, August 2021. [Online]. Available: https://edition.cnn.com/2021/08/24/tech/data-leak-microsoft-upguard/index.html. [Accessed 2023]. |
| [47] | D. Milmo, “NHS Ransomware attack: What happened and how bad is it?,” The Guardian, August 2022. [Online]. Available: https://www.theguardian.com/technology/2022/aug/11/nhs-ransomware-attack-what-happened-and-how-bad-is-it. [Accessed 2023]. |
| [48] | K. W. G. G. Laurie Iacono, “Q2 2022 Threat Landscape: Ransomware Returns, Healthcare Hit,” Kroll, 2022. |
| [49] | Microsoft Power BI, “Power BI Adoption Roadmap: Governance,” February 2023. [Online]. Available: https://learn.microsoft.com/en-us/power-bi/guidance/powerbi-adoption-roadmap-governance. [Accessed 2023]. |
| [50] | Microsoft Power BI, “Power BI Security White Paper,” February 2023. [Online]. Available: https://learn.microsoft.com/en-us/power-bi/enterprise/service-admin-power-bi-security. [Accessed 2023]. |
| [51] | Microsoft Power BI, “Microsoft Power BI GDPR White Paper,” 2018. [Online]. Available: https://servicetrust.microsoft.com/DocumentPage/5bd4c466-277b-4726-b9e0-f816ac12872d. [Accessed 2023]. |
| [52] | N. A. E.-A. &. S. Foster, “Successful business intelligence implementation: a systematic literture review,” Journal of Work-Applied Management , vol. 11, no. 2, pp. 121-132, 2019. |
| [53] | C. Lennerholt, “Facilitating the implementation and use of self-service business intelligence,” 2022. |
| [54] | A. Hagget, “Work package specification for organisational performance reporting,” 2021. |
| [55] | C. P. B. Team, “Assurance Framework for Power BI Development and Publishing,” 2022. |
| [56] | C. P. B. Team, “Power BI Developer's Best Practice Guide,” 2022. |
| [57] | “Corporate Power BI,” DHCW, 2023. [Online]. [Accessed 2023]. |
| [58] | BBC, “NHS data breach affects 150000 patients in England,” BBC, 2018. [Online]. Available: https://www.bbc.co.uk/news/technology-44682369. [Accessed 2023]. |
| [59] | Science Museum, “Florence Nightingale: The pioneer statistician,” Science Museum, 2018. [Online]. Available: https://www.sciencemuseum.org.uk/objects-and-stories/florence-nightingale-pioneer-statistician#nightingales-polar-area-diagram. [Accessed 2023]. |
| [60] | Organisational Performance, “NWIS Organisational Performance Reporting,” 2020. |
| [61] | Organisational Performance, “DHCW Management BOard Report,” 2023. |
| [62] | “Organisational Performance,” DHCW, 2023. [Online]. [Accessed 2023]. |
| [63] | O. Performance, “Corporate BI SharePoint list,” DHCW, 2023. [Online]. [Accessed 2023]. |
| [64] | C. P. BI, “Corporate Power BI,” DHCW, 2023. [Online]. Available: Internal site. [Accessed 2023]. |

# 10. Appendices

Appendix A. NHS Wales Information Governance Policy Data Protection and Compliance Principles

Appendix B. Design interview responses

Appendix C. Implementation interview responses

Appendix D. Power BI Template

Appendix E. Best Practice Guide

Appendix F. Productivity Questionnaire responses