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Current as at: DD MM YYYY
This report shows outstanding tasks, tasks completed since the last Status Update Report and tasks due for completion before the next Report.

List consequences under each column

	Task
	% Complete
	Duration
	Start Date
	Finish Date
	Resources Used

	Configuration Documentation
	50
	4 days
	10-May-12
	14-May-12
	Team 1

	Investigation and load of software upgrade
	100
	2 days
	9-Jun-12
	10-Jun-12
	Team 1, Team 2

	Testing of Reports
	100
	1 day
	13-Jun-12
	13-Jun-12
	Team 4

	Definition of New Statutory Return Report
	0
	1.5 days
	16-Jun-12
	 
	Team 5

	Report Testing Procedure
	0
	0.5 days
	17-Jun-12
	 
	Team 5
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