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	Project
	Test pit survey, Llanllyr
	
	

	Location
	Fields adjacent to Llanllyr
	
	

	Work Activity
	Test pity Survey
	
	

	
	
	
	

	Completed by
	Martin Bates
	Signed
	

	Date	
	
	
	




					
1. SCOPE OF WORK

[bookmark: SurvDes]The test pits are to be dug as part of the surveying of fields as part of an on-going research project in Llanllyr, Ceredigion.  


2.	SURVEY DESCRIPTION

The project requires the excavation of X number of test pits in fields at Llanllyr, Ceredigion.  Test pits will be 2x2m in size and will be excavated to no more than 1.2m in depth (less where unstable ground is encountered).

Test pits will be excavated by hand and commence with the stripping of the turf (to be stacked separately).  Excavation of sub-soil and individual units will be undertaken by mattock and shovel.  Full records of the stratigraphy will be made.


3. ENVIRONMENTAL PROTECTION ARRANGEMENTS

Careful storage of turf, subsoil and underlying strata will ensure the ground is returned to the condition it is in before excavation (as far as possible).

Marking out survey grids or profiles: Grids are required to be marked out on the ground and will be maintained through the excavation.

Tools: appropriate tools will be provided to students.

Vehicular access: the work will be conducted on foot and no vehicles will be required on site.  

Chemical use: No hazardous chemicals or substances are anticipated in use on this project.  

Re-instatement: pits will be backfilled on completion of the works.

Site tidiness: Any litter, survey consumables or packaging materials will be removed from site and properly disposed of.

Groundwater hazards: None of the proposed activities will cause any chemical or erosional contamination of waterways, streams or groundwater. Digging will cease if groundwater is encountered.

Disturbance to nature: Preservation of farmed animals and natural habitats is a priority. Surveys will be carried out with full consideration to avoiding any disturbance that may arise. 


4. PLANT & EQUIPMENT

It is not intended to use anything other than operator labor within the site area for transporting  the equipment to/from site or during the survey. 



4.	PERSONNEL INVOLVED

The work will be undertaken by groups of three students under the supervision of an experienced member of staff. The operator will be equipped with a mobile phone and carry his own Fist Aid kit. 



5.  	SAFETY OF STUDENTS AND STAFF

Students and staff will follow the University Health and Safety Policy.
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