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1.- Calculate earliest and latest time for each activity, as well as the float.
2.- Identify the critical path.
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3.- Draw a bar chart from this network diagram
4.- What happens if activities 4-8 and 8-11 are finished 6 days earlier each one?
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