| School of Applied Computing | Title of Coursework Software Project Management Tools | Code M4X01498 |
| --- | --- | --- |
|  | Module Academic Writing |  |
| Student: Theresa Darzins Student number: 1909721 |  | Lecturer:John Rees Date: April 2020 |

Table of Contents

1	Introduction	1

1.1	Aims	1

2	Background	2

2.1	History of Project Management	2

2.2	What Project Management Entails	2

2.3	The Project Manager’s Role	2

2.4	Project Management Methods	2

2.4.1  Classic	2

2.4.2  Waterfall	2

2.4.3  Agile	3

2.4.4  Rational Unified Process (RUP)	4

2.4.5  PERT (Program Evaluation and Review Technique)	4

2.4.6  Critical Path Technique	5

2.4.7  Critical Chain Technique	5

2.4.8  Extreme Project Management (XPM)	6

3	Evaluation of the 5 Best Project Management Software Tools in 2020	7

3.1	Monday.com	7

3.2	Wrike	7

3.3	Mavenlink	7

3.4	Smartsheet	7

3.5	Jira	7

4	The Most and Least Useful Software Features	8

4.1	Table 1 -  The Top 70 Tools in Decreasing Order of Level of Usage:	8

4.2	Table 2 -  Tools With The Highest and Lowest Intrinsic Value	9

4.3	Table 3 -  The 20 Most Useful PM Practices by Group of Process and Areas of Knowledge	10

5	Comparison of Top Two Project Management Software Tools: Monday.com vs Wrike	11

5.1	Features	11

5.1.1	monday.com	11

5.1.2	Wrike	11

5.2	Price	12

5.2.1	monday.com	12

5.2.2	Wrike	13

5.3	Ease of Use	14

5.3.1	monday.com	14

5.3.2	Wrike	16

5.4	Security & Privacy	16

5.4.1	monday.com	16

5.4.2	Wrike	17

6	CONCLUSION	18

7	REFERENCES	19

8	PLAN	20

# Introduction

|  | This dissertation lists software available, and ranks how useful their various tools are. |
| --- | --- |

## Aims

|  | To give an overview of project management, list software tools available, rank popularity, and list features most/least used. The goal is to compare the top two software tools, to conclude which best, and why. |
| --- | --- |

# Background

## History of Project Management

|  | [1] Frederick Taylor devised a set of concepts to apply to enable smarter working with less inefficiencies, and Henry Gantt, his associate, took those ideas and applied them to bar charts to show when tasks were completed. This was later used in WWII by the military to show critical path planning. It spread to manufacturing and in 1965 and 1969 the International Project Management Association and Project Management Institute were founded. By 2001 the Agile Manifesto had been created to codify methodologies; the 5 stages of Project Management being: initiating, planning, executing, monitoring and closing. |
| --- | --- |

## What Project Management Entails

|  | Predictable planning and execution, keeps team to budget, schedule and scope guidelines, resolves road blocks and identifies/escalates problems faster. It also terminates projects that don’t hold value, improves co-operation identifies and plans for risks. |
| --- | --- |

## The Project Manager’s Role

|  | Plot a realistic course, assemble teams of specialists, assign defined tasks to each specialist, lead the team, gaining status updates, clearing roadblocks, negotiating disputes, keeping morale up, and training staff. Also, managing budgets and timelines whilst maintaining schedule and engaging Stakeholders. |
| --- | --- |

## Project Management Methods

|  | [2] |
| --- | --- |

### 2.4.1  Classic

|  | Traditional; plan work, estimating tasks, allocating resources, giving and receiving feedback, monitoring quality and deadlines. Suits small teams when unnecessary to go into complex processes. |
| --- | --- |

### 2.4.2  Waterfall

|  | Sequential undertaking of tasks. Next phase commences when previous one finishes. Used for complex projects. |
| --- | --- |

### 2.4.3  Agile

|  | Value-centric, separating project jobs into sectors, using adaptive plans and lessons learnt. Good for projects that have repetitive tasks done by small teams. |
| --- | --- |

### 2.4.4  Rational Unified Process (RUP)

|  | Recommends implementing frequentative development process, where feedback from users is taken into consideration for planning future development. |
| --- | --- |

### 2.4.5  PERT (Program Evaluation and Review Technique)

|  | Complex planning. Analysis of tasks performed within the project. Developed by US Navy during the Cold War. Best for large long-term projects with non-routine tasks and challenging requirements. |
| --- | --- |

### 2.4.6  Critical Path Technique

|  | Used in tandem with PERT. Involves finding the longest path from start to finish. Used for complex projects; defence and software development. |
| --- | --- |

### 2.4.7  Critical Chain Technique

|  | Combining PERT and Critical Path. Less focused on rigid task order and scheduling, flexible in resource allocation. Used in complex projects where resources are limited. |
| --- | --- |

### 2.4.8  Extreme Project Management (XPM)

|  | Emphasizes flexibility, open approach, reduces formality. Used for large, complex fluid projects. |
| --- | --- |

# Evaluation of the 5 Best Project Management Software Tools in 2020

[3]

## Monday.com

|  | Visual, enables teams to meet deadlines and builds transparency showing what everyone working on. Flexibility key. |
| --- | --- |

## Wrike

|  | Powerful tracking, collaboration and reporting. Customisable dashboards, dynamic request forms. Customisable workflows, fields and folder structures enabling flexibility. CRM messaging and accounting. |
| --- | --- |

## Mavenlink

|  | Shows project performance to control budget/timelines. Role-based estimating and business intelligence. Reports on performance trends, problem areas, and upcoming needs. |
| --- | --- |

## Smartsheet

|  | Real-time work and strong project management features enabling teams to switch from Gantt, card, grid and calendar views. |
| --- | --- |

## Jira

|  | Used to plan, track and release software by agile teams. As part of Atlassian integrates with many tools enabling teams to manage projects end to end. |
| --- | --- |

# The Most and Least Useful Software Features

[4]

## Table 1 -  The Top 70 Tools in Decreasing Order of Level of Usage:

| 1 | Progress Report | 27 | Critical path method analysis | 53 | Bidders conferences |
| --- | --- | --- | --- | --- | --- |
| 2 | Kick-off meeting | 28 | Bottom-up estimating | 54 | Learning Curve |
| 3 | PM Software to task Scheduling | 29 | Team member performance appraisal | 55 | Parametric Estimating |
| 4 | Gantt chart | 30 | Team building event | 56 | Graphic presentation of risk information |
| 5 | Scope Statement | 31 | Work authorisation | 57 | Database of contractual commitment data |
| 6 | Milestone Planning | 32 | Self-directed work teams | 58 | Life cycle cost (LCC) |
| 7 | Change Request | 33 | Ranking of risks | 59 | Probabilistic duration estimate (PERT) |
| 8 | Requirements analysis | 34 | Financial measurement tools | 60 | Quality function deployment |
| 9 | WBS (Work Breakdown Structure) | 35 | Quality plan | 61 | Value analysis |
| 10 | Statement of Work | 36 | Bid documents | 62 | Database of risks |
| 11 | Activity list | 37 | Feasibility study | 63 | Trend chart or S-curve |
| 12 | PM software to monitoring schedule | 38 | Configuration review | 64 | Control charts |
| 13 | Lessons Learned/Post-mortem | 39 | Stakeholder analysis | 65 | Decision tree |
| 14 | Baseline plan | 40 | PM software for resources levelling | 66 | Cause-and-effect diagram |
| 15 | Client acceptance form | 41 | PM software to monitoring of cost | 67 | Critical chain method and analysis |
| 16 | Quality inspection | 42 | Network diagram | 68 | Pareto Diagram |
| 17 | PM software for resources scheduling | 43 | Project communication room (war room) | 69 | PM software for simulation |
| 18 | Project charter | 44 | Project Web site | 70 | Monte-Carlo analysis |
| 19 | Responsibility assignment matrix | 45 | Bid/seller evaluation |  |  |
| 20 | Customer satisfaction surveys | 46 | Database of historical data |  |  |
| 21 | Communication plan | 47 | PM software multi-project scheduling/levelling |  |  |
| 22 | Top-down estimating | 48 | Earned value |  |  |
| 23 | Risk management documents | 49 | PM software Cost estimating |  |  |
| 24 | Contingent plans | 50 | Database for Cost estimating |  |  |
| 25 | Re-baselining | 51 | Database for lessons learned |  |  |
| 26 | Cost/benefit analysis | 52 | Product breakdown structure |  |  |

## Table 2 -  Tools With The Highest and Lowest Intrinsic Value

|  | Highest |  | Lowest |
| --- | --- | --- | --- |
| 1 | PM software for task scheduling | 1 | Life cycle cost |
| 2 | Progress report | 2 | Graphic of risk information |
| 3 | Scope statement | 3 | Parametric estimating |
| 4 | Requirements analysis | 4 | Learning curve |
| 5 | Kick-off meeting | 5 | Quality function Deployment |
| 6 | Gantt chart | 6 | Value analysis |
| 7 | Lesson learned/post-mortem | 7 | Trend chart or S-curve |
| 8 | Change request | 8 | Critical chain method and analysis |
| 9 | PM software monitoring schedule | 9 | Control charts |
| 10 | Work breakdown structure | 10 | PERT analysis |
| 11 | Milestone planning | 11 | Cause-and-effect diagram |
| 12 | Statement of work | 12 | PM software for simulation |
| 13 | PM software resources scheduling | 13 | Pareto diagram |
| 14 | Risk management documents | 14 | Decision tree |
| 15 | Activity list | 15 | Monte Carlo analysis |
| 16 | Quality inspection |  |  |
| 17 | Baseline plan |  |  |
| 18 | Contingency plans |  |  |
| 19 | Ranking of risks |  |  |
| 20 | Client acceptance form |  |  |

## Table 3 -  The 20 Most Useful PM Practices by Group of Process and Areas of Knowledge

# Comparison of Top Two Project Management Software Tools: Monday.com vs Wrike

[5]

## Features

### monday.com

|  | Although monday.com good at task management, and allows customization, it lacks subtasks/dependency management. |
| --- | --- |

### Wrike

|  | Wrike has a multitude of features allowing dependency management and subtasks. This helps to pinpoint bottlenecks and plan around them, therefore, Wrike is better. It is also more usable for file sharing due to larger attachment limit. |
| --- | --- |

|  | Different views are available: a stream, a calendar view and spreadsheets as well as time tracking and Gantt. |
| --- | --- |

|  | Wrike allows integrations with Slack, Microsoft Outlook and Adobe Creative Cloud. Also works with Zapier, letting you connect to data in wider selection of apps. |
| --- | --- |

- Features: Point for Wrike (good for dependencies and subtasks)

## Price

### monday.com

|  | monday.com’s prices are for groups of five. No free tier, but it has a fortnight, card-free trial. |
| --- | --- |

|  | Although no free tier, monday.com are two or three times cheaper on their top plans than Wrike. |
| --- | --- |

### Wrike

|  | It has a free tier but this is very limited. Subtasks and Gantt charts require a paid plan and calendars unlock at the Business tier. |
| --- | --- |

- Price: Point for monday.com (pricing lower)

## Ease of Use

|  | This is monday.com’s best area, but Wrike’s weakest. |
| --- | --- |

### monday.com

|  | Easy to sign up and choose a template with animated guidance. The use of colours and clear intuitive steps makes it enjoyable to use. |
| --- | --- |

|  | Support is fast and help material available. |
| --- | --- |

### Wrike

|  | Wrike has a sign-up process that allows user to email team members to join the platform. |
| --- | --- |

|  | Dependency management is easy to get working. |
| --- | --- |

|  | Wrike’s interface is not simple to use, but has excellent support. |
| --- | --- |

- Ease of Use: Point for monday.com (intuitive colour, bold titles)

## Security & Privacy

|  | Both platforms are equally strong. |
| --- | --- |

### monday.com

|  | Encryption – TLS v1.2 for data in transit and AES 256-bit for storage is feature. Complies with the General Data Protection Regulation and EU-U.S. Privacy Shield. Also has SOC and ISO certifications. |
| --- | --- |

### Wrike

|  | Wrike offers two-factor authentication via the Google Authenticator app. Matches monday.com in encryption, with TLS v1.2 and AES 256-bit. Also in its ISO and SOC certifications and compliance with the GDPR and EU-U.S. Privacy Shield. Auditing same as monday.com’s. |
| --- | --- |

- Security and Privacy Draw (equal)

# CONCLUSION

|  | Monday.com’s ease of use made it the overall favourite. Neither were expensive, but despite ‘sub dependencies and subtask’ advantages, Wrike’s lack of accessibility let it down (harder to learn). |
| --- | --- |

| - Features | - Cost | - Ease of Use | - Security | Points |
| --- | --- | --- | --- | --- |
| Wrike |  |  | Wrike | 2 |
|  | monday,com | monday,com | monday,com | 3 |

One Point Per Category

|  | Although both applications offer equally useful features, Wrike also has ‘dependency management and subtask’. It is a pity Wrike was not as user-friendly as monday.com. Ease of use trumps Wrike’s extra features, as monday.com’s widespread use proves. First rule in computing KISS (keep it simple stupid) applies. |
| --- | --- |

Word Count 1,500

# REFERENCES

| [1] | Project Management Basics (2020). Available at wrike.com/project-management-guide/project-management-basics/ Accessed on 20 February, 2020 |
| --- | --- |
| [2] | Project Management Tools and Techniques (2020). Available at actitime.com/project-management/project-management-tools-and-techniques/ Accessed on 20 February, 2020 |
| [3] | Santos, J.M.D. (2020). Top 10 Software Tools in Project Management. Available at https://project-management.com/top-10-project-management-software/ Accessed on 18 March, 2020 |
| [4] | Fernandes, G., Ward, S. and Araújo, M. (2013). Identifying Useful Project Management Practices: A Mixed Methodology Approach. International Journal of Information Systems and Project Management Volume 1, No. 4, 2013, 5-21 |
| [5] | Konik, J. Monday.com Vs Wrike Two Big Names Battle in 2020 (2020). Available at https://www. cloudwards. net/monday-com-vs-wrike/ Accessed on 17 March, 2020 |

# Plan/Methodology

| Gantt Chart |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | TASKS one week allocated per Task | Week No. | Week Ending Fri | Completed |
| 1 | Decide upon Project | 1 | 14/02/20 | X |
| 2 | Research | 2 | 21/02/20 | X |
| 3 | Compose Question to Answer | 3 | 28/02/20 | X |
| 4 | Organise Structure to Show Steps Towards Answering | 4 | 06/03/20 | X |
| 5 | Slot Research into Appropriate Sections | 5 | 13/03/20 | X |
| 6 | Come to a Conclusion | 6 | 20/03/20 | X |
| 7 | Complete References | 7 | 27/03/20 | X |
| 8 | Submit Draft for Comment | 8 | 03/04/20 |  |
| 9 | Make Alterations as Necessary | 9 | 10/04/20 |  |
| 10 | Submit Final Report via Turnitin | 10 | 17/04/20 |  |
| 11 | DEADLINE THURSDAY (contingency is 6 days) | 11 | 23/04/20 |  |
|  | Key: Black – Complete Blue – In Progress Red - Deadline |  |  |  |