What is a burndown chart?

A burndown chart is a visual tool that we use commonly in agile development projects

As a form of management to track the amount of work remaining in a sprint or project over time

It help teams monitor the progress and predict wheteher they’ll complete their work on schedule

Y axis – vertical – represent the amount of work remaining

X axis – horizontal – Represents time (usually the time left in the project or sprint)

Line – ideal burndown line – a straight diagonal line showing the perfect pace of work completion

- actual burndown line which shows the real progress line of the actual work completed each day

XS extra small - really quick and simple. Minimal effort to complete – 1 point

S small - straightforward, minimal complexity - 2 points

m medium - moderate complexity, some challenge expected – 3 points

L large - complex, requires significant effort - 4 points

XL extra large - very complex, high effort, many unknowns - 5 points

XXL extra extra large - extremely complex, should probably be broken down into smaller stories