ACBA 5006 – Project Control
Dispute Resolution Questions

1. What are the different types of ADR and describe how they would work with a dispute?

2. What are the differences between JCT and NEC standard forms of contract in relation to dispute resolution?

3. An M&E sub-contractor has put in for a Loss & Expense claim against the Main Contractor due to delays with handing over a section of the building. 
The MC has formally rejected the SC’s claim, and they are claiming that it is the SC fault and are threatening LAD’s if the SC is in delay! 
As the M&E package is on the Critical Path of the Master Programme settling the dispute quickly is key to finishing by the contracts Practical Completion date! 
What would your advice be to the MC if this was an NEC contract? 
What would your advice be to the SC if this was an JCT contract?

