BIM

HND Quantity Surveying

Harri Morgan

1908064

Contents

- Introduction

- Letter

- BIM Execution Plan

- References

Introduction

The aim of this assignment is to provide a written letter and BIM execution plan from the perspective of the lead designer from QCS Limited. The assignment will begin with a letter to the client with a description of the building and a brief insight into BIM Level 2. What is BIM Level 2, and how/why we need to achieve this in our development? In this scenario, the project is Welsh Government funded, and is a state of the art infant school in the Swansea area. Secondly, I will produce a detailed BIM execution plan outlining the 5 key parts. Beginning with project information and specific details regarding the build, management, planning & documentation, standards/methods and procedures and finally, IT solutions.

Letter

QCS Limited

Building One

Wern Court Business Park

Neath

SA10 6TE

Email - Harri.morgan-99@hotmail.co.uk

Tel – 01639 644812

To whom it may concern,

I am writing to you today in regard to an up and coming development in the Swansea Bay area on behalf of Swansea City Council, which we aim to deliver a ‘state of the art’ infant school, Ysgol Bae Abertawe. The project is a joint funded venture with the Welsh Government and under the 21st Century schools programme, it is essential we meet the standards of BIM maturity level 2.

I am the lead consultant in charge of delivering the project and I hope to give you our plans and outline the measure we take to prove our competence and demonstrate the processes we take to achieve BIM Level 2.

BIM

Firstly, I’d like to begin by giving you a bit of background and an understand on what BIM is. “Building Information Modelling is a highly collaborative process that allows multiple stakeholders and construction professions to work part of a team on the planning, design and construction of a building within one 3D Model” (Lorek, 2018) BIM is an ever growing process within the construction industry that has been around since 2007. It allows you keep everything in one central place that all the relevant personnel can easily access and extract any information on the project.

Patrick MacLeamy explains how this system will be a global success. “BIM is the first truly global digital construction technology and will soon be deployed in every country in the world.  It is a 'game changer' and we need to recognise that it is here to stay - but in common with all innovation this presents both risk and opportunity.  HM GOVERNMENT (2012)

BIM Level 2

BIM can be measured at different levels, ranging from 0-3. BIM Level 2 is outlined as “Collaborative BIM, in which 3D model information is shared within a CDE” (What is BIM? n.d). In April 2016 the Government announced that any public sector development must comply with BIM level 2 to gain funding from the Government. Due to our development coming under this category, it is essential we demonstrate we can achieve this, prior to funding being granted.

The key factors that are included in BIM Level 2 are as follows (The CAD Room, 2017):

•	Covers the creation of federal model.

•	The common classification of data.

•	Collaborative working.

•	Employers Information Requirement (EIR)

•	Information exchange methods

| Level | Explanation |
| --- | --- |
| Level 0 | Unmanaged CAD |
| Level 1 | A mix of 2D and or 3D technology with a collaboration tool providing a CDE |
| Level 2 | Collaborative BIM, in which 3D model information is shared within a CDE |
| Level 3 | Still being defined, although it is expected to have more advanced, single point of collaboration requirements and link to further advances such as ‘smart cities’. |

(What is BIM?, n.d.)

CDE

Construction projects, due to their size and technicality, produce a lot of data, that needs to be distributed and understood by all operatives, employees, clients, and contractors. It can be difficult to communicate all the data that is generated, typically, when this fails, problems occur on site. There problems include, loss profits, extended overheads, general errors, additional maintenance or return works, and occasionally liquidation.

“The common data environment (CDE), is the single source of information used to collect, manage and disseminate documentation, the graphical model and non-graphical data for the whole project team” (Common data environment CDE, 2020). This source of information is live throughout the entire construction process, from planning to post completion meaning that documentation is updated throughout. This ensures that you are accessing up-to-date information at any time. It is available to anyone that is given permission, and can include orders, scope of works, tender clarification, contracts.

Should you have any queries, or wish to discuss the above in more detail, please do not hesitate to contact me.

Kind Regards,

Harri Morgan

Lead Consultant QCS Limited

BIM Execution Plan

Contents;

- Purpose of this document

- Project Information

- Planning & Documents

- Management

- Roles & Responsibilities

- Standards, Methods & Procedures

- IT Solutions

Purpose of this document

The Building Information Modelling Execution Plan has many purposes, mainly to have a good streamline process from planning, to engineering, to construction to minimise variations, design faults and remedial work. In addition, a BIM execution plan gives clear and concise information to who is responsibility and when these items are required. While stated on the contents page, I want to reiterate, to work with Swansea council, it is imperative that you include the following in your BEP;

- Project Information

- Planning & Documents

- Management

- Roles & Responsibilities

- Standards, Methods & Procedures

- IT Solutions

As the BIM process is a developing document, it is essential that this is kept up to date throughout the duration of the project.

The BEP is an approved document which will define the BIM strategy and processes for the successful completion of the ‘state of the art’ school at Ysgol Bae Abertawe, principally as a Level 2 BIM project in line with the objectives of the Swansea Council.

Project Information

| Project Number | 5010 |
| --- | --- |
| Project Title | Ysgol Bae Abertawe |
| Description | 1 form entry infant school for 90 pupils, with 48 PT nursery provision |
| Client | Swansea Council |
| Prepared by | Harri Morgan – Lead Consultant QCS Limited |
| Location | Please review site location plan in conjunction with BEP |
| Start Date – Construction | May 2022 |
| End Date – Construction | June 2022 |
| End Date – Handover | July 2022 – We have allowed 4 weeks at the end of the development to allow any snagging, pre occupational works |
| Contract Type |  |
| BIM Maturity Level | Please refer to letter for BIM Maturity level description |

Information required by the EIR (Exchange Information Requirement)

Planning & Documents

“The term 'planning' is a very broad one that typically refers to making plans for some sort of undertaking. This might involve; assessing needs, quantifying resources, defining goals, developing strategies, describing and allocating tasks and monitoring progress.” (Planning, 2022)

A key aspect of all construction projects is good planning from the deigns to construction process, to minimise mistakes, risks, and cost variations. Prior to construction is it essential that all parties in the project team and evaluated and assessed to ensure there are able to meet the requirements of the development and complete the work in a timely and high standard manner. All managers within the team will be responsible for ensuring their individual employees can deliver the information needed for the development.

All consultants and subcontractors will need to complete and return the BIM Capability Assessment. Even if the consultants are chosen by a member of the project team, the assessment will still need to be completed.

All returned BIM Capability Assessments will need to be recorded and kept on file and will be made available at the request of Swansea Council.

Management

The success of BIM is dependent on each collaborating stakeholder performing their roles and responsibilities as outlined in this section.

- Client – The client (Swansea City Council) should always be kept informed of the BIM process and support the Ysgol Bae Abertawe project team in achieving the BIM objectives.

- Clients Representative – Should review and authorise information handed to them by the Consultants and BIM Co-ordinators.

- Consultant – Co-ordinate information from all parties and liaise with the client on their expectations of the project.

- Main Contractor – The Main Contractor should carry out the role of Project Information Manager, Project Delivery Manager and oversee all aspects of the build.

- Site Manager – Site Manager will work on behalf of the Main Contractor and be the ‘eyes and ears’ on site ensuring the project is delivered on time, to the relevant standard. As a construction professional, they will also need access to all the information from the BIM Module

- Architect – The role of the Architect in BIM is to work collaboratively with the Civil and Structural engineers to create and check detailed designs and the possibility of experimenting with new methods of construction.

- Engineers – As the Architects, the Engineers role is create detailed designs, and through BIM and 3D modelling, they have a far better knowledge of how the project will come together and actually work.

- BIM Co-ordinator – Preparation of the documents held in BIM and the management of said documents, such as the execution plan, training documents. A BIM Co-ordinator must have the knowledge and tools to provide technical support and mentoring required to the project team.

Roles & Responsibilities

| Company Name | Representative | Role |
| --- | --- | --- |
| QCS Limited | Harri Morgan | Lead Consultant |
| QCS Limited | Richard Davies | Assistant Consultant |
| Swansea Council | Oliver Shepstone | Client |
| Swansea Council | Jack Thomas | Client |
| KS Contracting | Kevin Skinner | Main Contractor |
| KS Contracting | Julian Symonds | Site Manager |
| KS Contracting | Geraint Jenkins | Assistant Site Manager |
| ME Limited | Dominic Summers | Mechanical Engineer |
| EE Construction Services | Ross Jones | Electrical Engineer |
| Swansea Bay Construction | Steve Parfitt | Sub-Contractor 1 |
| NPTC Building Services | Ian Brown | Sub-Contractor 2 |
| HSE | Joe Lewis | Health & Safety Officer |
| DF Architects | Declan Felton | Architect |
| S&C Engineers | Jeremy Thomas | Structural & Civil Engineers |

Standards, Methods & Procedures

Volume strategy

Naming Conventions

Units & Measurements

Table 1 with Summary of Naming Conventions (Task: File Naming Convention - BIM Level 2 Guidance, 2020)

| Fields | Obligation | Description |
| --- | --- | --- |
| Project | Required | Code for project |
| Originator | Required | Code for organisation creating information |
| Volume or system | Required | Code for system reference |
| Levels and location | Required | Code to locate info (Floor 1 etc) |
| Type | Required | Code for type of file, cost plan, method statement etc |
| Role | Required | Code for role of organisation (A – Architect etc) |
| Classification | Optional | Code to reference asset (Uniclass or equivalent) |
| Number | Required | Sequential file number |
| Sustainability | Meta-data | Code for status of data (WIP, shared, published etc) |
| Revision | Meta-data | Code creation for data |

Table 2 of Summary of Levels and Locations (Task: File Naming Convention - BIM Level 2 Guidance, 2020)

| Levels & Locations |  |
| --- | --- |
| ZZ | Multiple Levels |
| XX | No Level Applicable |
| GF | Ground Floor |
| 00 | Base Level of Building or linear Asset |
| Floor Levels |  |
| 01 | Floor 1 |
| 02 | Floor 2, etc |
| Mezzanine Levels |  |
| M1 | Mezzanine above Level 1 |
| M2 | Mezzanine above Level 2 |
| Below Ground Floors |  |
| B1 | Floor -1 |
| B2 | Floor -2 |

Table 3 of Summary codes for document types (Task: File Naming Convention - BIM Level 2 Guidance, 2020)

| Codes for Drawings & Models |  |
| --- | --- |
| AF | Animation File |
| CM | Combined Model |
| CR | Specific for the clash process |
| DR | 2d Drawing |
| M2 | 2D Model file |
| M3 | 3D Model file |
| MR | Model rendition file for other renditions (thermal analysis) |
| VS | Visualisation |
| Codes for Documents |  |
| BQ | Bills of Quantities |
| CA | Calculations |
| CO | Correspondence |
| CP | Cost Plan |
| DB | Database |
| FN | File Note |
| HS | Health & Safety |
| IE | Information Exchange |
| MI | Minutes/Action Notes |
| MS | Method Statements |
| PP | Presentation |
| RD | Programme |
| RI | Request for information |
| RP | Report |
| SA | Schedule of accommodation |
| SH | Schedule |
| SN | Snagging List |
| SP | Specification |
| SU | Survey |

Table 4 of Codes for Roles & Disciplines (Task: File Naming Convention - BIM Level 2 Guidance, 2020)

| Codes for disciplines & roles |  |
| --- | --- |
| A | Architect |
| B | Building Surveyor |
| C | Civil Engineer |
| D | Drainage, Highways Engineer |
| E | Electrical Engineer |
| F | Facilities Manager |
| G | Geographical and Land Surveyor |
| H | Heating & Ventilation Designer |
| I | Interior Designer |
| K | Client |
| L | Landscape Architect |
| M | Mechancial Engineer |
| P | Public Health Engineer |
| Q | Quantity Surveyor |
| S | Structural Engineer |
| T | Town and County Planner |
| W | Contractor |
| X | Sub-Contractor |
| Y | Specialist Designer |
| Z | General |

Table 5 of Summary of codes for sustainability (Task: File Naming Convention - BIM Level 2 Guidance, 2020)

| Status | Description | Description | Graphical | Non- Graphical | Document |
| --- | --- | --- | --- | --- | --- |
| Work in Progress |  |  |  |  |  |
| SO | Initial Status of WIP | Initial Status of WIP | Yes | Yes | Yes |
| Shared (Non-Contractual) |  |  |  |  |  |
| S1 | Suitable for co-ordination | Suitable for co-ordination | Yes | Yes | Yes |
| S2 | Suitable for Information | Suitable for Information | Yes | Yes | Yes |
| S3 | Suitable for review | Suitable for review | No | Yes | Yes |
| S4 | Suitable for approval | Suitable for approval | No | Yes | Yes |
| WIP to Publish |  |  |  |  |  |
| D1 | Suitable for costing | Suitable for costing | Yes | Yes | Yes |
| D2 | Suitable for tender | Suitable for tender | Yes | Yes | Yes |
| D3 | Suitable for design | Suitable for design | Yes | Yes | Yes |
| D4 | Suitable for manufacture | Suitable for manufacture | Yes | Yes | Yes |
| Published Docs |  |  |  |  |  |
| A1,A2,A3 | Approved/Accepted | Approved/Accepted | Yes | Yes | No |
| B1,B2,B3 | Partial sign off | Partial sign off | Yes | Yes | No |

IT Solutions

The software used in this development will be varied, but mainly consisting of Revit and parts of CAD for drainage and engineering purposes. All parties will have access to all documents on both software’s throughout the duration of the build to ensure they are able to access any and all information as and when needed at any point of the project.

References

Lorek, S., 2018. [online] Available at: <https://constructible.trimble.com/construction-industry/what-is-bim-building-information-modeling> [Accessed 14th February 2022].

Citb.co.uk. n.d. What Is BIM?. [online] Available at: <https://www.citb.co.uk/about-citb/partnerships-and-initiatives/bim/what-is-bim/#:~:text=Building%20Information%20Modelling%20%28BIM%29%20is%20a%20way%20of,all%20of%20the%20information%20on%20a%20construction%20project.> [Accessed 14th February 2022].

HM GOVERNMENT (2012) Building Information Modelling: Crown Copyright. URN 12/1327.

The CAD Room. 2017. BIM Compliance: Are You Ready for BIM Level 2 | BIM Compliance. [online] Available at: <https://www.thecadroom.com/bim-compliance-ready-bim-level-2/> [Accessed 29 March 2022].

Allen, J., 2019. What’S A Common Data Environment And Why It Matters [Infographic]   - Digital Builder. [online] Digital Builder. Available at: <https://constructionblog.autodesk.com/common-data-environment/> [Accessed 13 March 2022].

Designingbuildings.co.uk. 2020. Common Data Environment CDE. [online] Available at: <https://www.designingbuildings.co.uk/wiki/Common_data_environment_CDE> [Accessed 08 March 2022].

Ellis, M., 2020. BIM Roles and Responsibilities in the AEC Industry - REBIM®. [online] REBIM®. Available at: <https://rebim.io/bim-specialists-roles-and-responsibilities-in-the-aec-industry/#:~:text=BIM%20Technician%20Key%20Roles%20and%20Responsibilities%3A&text=Collaborate%20and%20coordinate%20internally%20or,on%20the%20discipline%20BIM%20platform.> [Accessed 29 March 2022].

Terol, C., 2020. [online] Globalcad.co.uk. Available at: <https://www.globalcad.co.uk/the-bim-role-for-clients-what-you-need-to-do/> [Accessed 29 March 2022].

Designingbuildings.co.uk. 2020. BIM execution plan BEP. [online] Available at: <https://www.designingbuildings.co.uk/wiki/BIM_execution_plan_BEP> [Accessed 29 March 2022].

Bimportal.scottishfuturestrust.org.uk. 2020. Task: File Naming Convention - BIM Level 2 Guidance. [online] Available at: <https://bimportal.scottishfuturestrust.org.uk/level1/stage/8/task/47> [Accessed 29 March 2022].

Designingbuildings.co.uk. 2022. Planning. [online] Available at: <https://www.designingbuildings.co.uk/wiki/Planning> [Accessed 29 March 2022].