BA (Hons) Leadership and Management Skills in the Workplace

A Project portfolio

Name – Nuno Miguel Godinho Moreira

Student Number - 2329743

Module Name and Code – LCLM5003

Lecturer’s Name – Dr Seyed Nasirpour

Contents

Part A- Project proposal poster	4

Reflection on Tutor and Peer Feedback	5

PROJECT MANAGEMENT PLAN	7

1. Introduction	7

2. Project Description	7

Project Goal	7

Objectives	7

Methodology	8

3. Scope	8

Exclusions	8

Deliverables	8

4. Work Breakdown Structure (WBS)	9

5. Quad Chart	10

6. Gantt Chart	11

7. Stakeholders’ Involvement	12

Primary Stakeholders	12

Stakeholder Interests and Influence	12

Communication Strategy	12

8. Allocation of Resources	12

Human Resources	12

Financial Resources	13

Material Resources	13

Equipment and Technology	13

9. Risk Analysis	13

Risk Identification	13

Risk Matrix (Probability × Impact)	14

Mitigation Strategies	14

Monitoring	14

10. Conclusion	14

11. References	15

# Part A- Project proposal poster

# Reflection on Tutor and Peer Feedback

Reflecting on the feedback from both my tutor and peers has given me a clearer understanding of what I did well in my project presentation and what I need to improve for the final project plan and future presentations. Overall, the feedback was balanced and constructive, pointing out strong elements of my content while also highlighting areas of personal presentation that need attention.

One of the main strengths identified by peers was my explanation of sustainability, particularly the use of recycled materials in the project. Peers mentioned that this section was clearly justified and well integrated into the wider objectives of the Highway 5 reconstruction plan. I provided evidence-based reasoning for using low-carbon and recycled aggregates and explained how these contribute to reducing environmental impact while supporting long-term infrastructure resilience. This positive feedback reassured me that I successfully demonstrated the importance of sustainable construction practices, which is a crucial aspect of modern project management. I also received praise for the overall design and layout of the poster. Peers found the visual structure easy to follow, noting that the sections were well organised and logically presented. The use of clear headings, concise bullet points, and structured flow helped communicate the project effectively. This showed me that the time spent planning the poster’s layout was worthwhile, and that I am developing strong skills in presenting technical information in a visually accessible way.

However, the feedback also highlighted several weaknesses, mainly focused on my verbal presentation and delivery. Both my tutor and peers commented that my speech lacked clarity and confidence in some parts. I spoke too quickly at times, which made it harder for the audience to fully understand the key points. Additionally, I did not maintain consistent eye contact, which created a sense of disconnection between myself and the audience. This is an important area for improvement because effective communication is essential in project management whether presenting to stakeholders, leading meetings, or explaining technical information to non-experts.

In response to this feedback, I will take deliberate steps to improve my oral communication skills. First, I will practice speaking more slowly and clearly by rehearsing with a timer and recording myself to check pacing and tone. This will also help me become more comfortable with the material. Second, I will focus on improving eye contact by practicing my presentation in front of friends or using a mirror, treating these sessions as simulations of a real audience. By becoming more confident in the content, I will rely less on reading notes, which should naturally help with eye contact and audience engagement.

For the final project plan, the feedback on my content strengths has encouraged me to expand even further on sustainability and design details, as these were clearly appreciated. Meanwhile, the critique of my presentation skills has highlighted the importance of strong communication alongside strong content. Overall, the feedback has helped me understand both my academic strengths and my professional development needs, and I will apply these insights to ensure a stronger performance in the final stage of the project.

# PROJECT MANAGEMENT PLAN

Reconstruction of Highway 5, British Columbia

## 1. Introduction

Effective project management is essential for planning, coordinating, and delivering complex infrastructure initiatives. Following the devastating 2022 atmospheric river event in British Columbia, large sections of Highway 5 (the Coquihalla) were destroyed, disrupting supply chains, isolating communities, and severely impacting economic activities (Transport Canada, 2023). Rebuilding this corridor requires a structured plan integrating project governance, risk management, sustainability, and stakeholder engagement.

This Project Management Plan (PMP) outlines the approach for reconstructing Highway 5 using established project management methodologies, including Work Breakdown Structure (WBS), Gantt chart scheduling, risk analysis frameworks, and resource allocation models. It applies principles from PMBOK (PMI, 2021), ISO 31000 (ISO, 2018), and other relevant literature to guide the project from initiation to completion.

The PMP is intended for stakeholders such as the British Columbia Ministry of Transportation, federal infrastructure agencies, environmental authorities, contractors, engineering firms, and local communities affected by the highway closure.

## 2. Project Description

The Highway 5 Reconstruction Project aims to restore a critical transport corridor linking British Columbia’s Lower Mainland with the interior. The 2022 floods caused multiple bridge failures, landslides, and washouts along the 300 km route (Environment and Climate Change Canada, 2022). The damage disrupted commercial freight movement, emergency response, and community mobility. Therefore, reconstruction is both an economic and social priority.

### Project Goal

To rebuild and modernise Highway 5 to ensure safe, resilient, and sustainable transportation that can withstand future extreme weather events.

### Objectives

- Reconstruct damaged road and bridge segments to operational standards within 24 months (Government of BC, 2022).

- Integrate climate-resilient engineering approaches consistent with IPCC adaptation guidelines (IPCC, 2021).

- Enhance drainage systems and slope stabilisation to reduce future flood risk.

- Incorporate recycled and low-carbon construction materials to lower environmental impact (Zuo et al., 2018).

- Implement Intelligent Transportation Systems (ITS) for real-time monitoring and incident management.

- Ensure compliance with regulatory and environmental protection requirements.

### Methodology

A hybrid methodology will be adopted:

- Waterfall for technical engineering, construction phases, and regulatory processes, due to their sequential nature (Kerzner, 2017).

- Agile for stakeholder engagement and iterative design review, allowing flexibility in response to environmental assessments and community feedback (Conforto et al., 2016).

## 3. Scope

Inclusions

- Reconstruction of damaged road sections and bridges.

- Geotechnical works including slope stabilisation and erosion control.

- Drainage upgrades and flood-mitigation structures.

- ITS installation (sensors, cameras, traffic management technology).

- Environmental compliance activities.

- Project management activities (monitoring, documentation, reporting).

### Exclusions

- Upgrades to non-damaged sections of Highway 5.

- Maintenance after official project handover.

- Private property repairs unless required for right-of-way.

- Municipal road restoration not directly linked to Highway 5.

### Deliverables

- Fully reconstructed, operational corridor.

- Documentation: risk register, environment compliance reports, quality assurance logs, stakeholder communication logs.

- As-built engineering drawings and infrastructure monitoring systems.

- Final project evaluation report.

## 4. Work Breakdown Structure (WBS)

The WBS aligns with PMI guidelines by breaking work into manageable, measurable components (PMI, 2021).

## 5. Quad Chart

Quad charts help summarise core information for strategic decision-makers (Meredith & Mantel, 2019).

## 6. Gantt Chart

A detailed Gantt chart will sequence major activities over 24 months:

| Phase | Duration | Key Activities |
| --- | --- | --- |
| Initiation | Months 1–2 | Funding approval, project charter |
| Assessment & Design | Months 2–6 | Surveying, engineering design, environmental review |
| Permitting | Months 4–7 | Provincial and federal approvals |
| Construction | Months 6–20 | Roadworks, bridges, drainage, ITS installation |
| Testing & Commissioning | Months 20–22 | Structural testing, system integration |
| Closeout | Months 22–24 | Documentation and handover |

The Gantt chart ensures timeline clarity, identifies dependencies (via CPM), and enables schedule compression when necessary (Fleming & Koppelman, 2016).

## 7. Stakeholders’ Involvement

Effective stakeholder management is critical for infrastructure projects, especially those impacting communities (Eskerod & Jepsen, 2013).

### Primary Stakeholders

- BC Ministry of Transportation: Project owner and regulator.

- Federal Government of Canada: Funding provider.

- Local Municipalities: Environmental and community liaison.

- Construction Contractors: Core delivery teams.

- Engineers and Technical Consultants: Design and quality assurance.

- Indigenous communities: Land use and cultural impact considerations.

- Freight companies and drivers: Major users of the corridor.

### Stakeholder Interests and Influence

A power-interest matrix is used to prioritise involvement (PMI, 2021).

- High power/high interest: Government agencies → Regular updates and participation in decision-making.

- High interest/low power: Local communities → Public meetings, transparent communication.

- High power/low interest: Funding bodies → High-level reporting only.

### Communication Strategy

- Monthly progress reports.

- Environmental impact updates.

- Community consultations.

- Stakeholder workshops using Agile iteration principles (Moe et al., 2010).

## 8. Allocation of Resources

### Human Resources

- Project Manager

- Civil Engineers

- Structural Engineers

- Geotechnical Specialists

- Environmental Compliance Officers

- Construction Labourers

- ITS Technicians

- Procurement Specialists

Human resource planning will follow competency-based allocation to ensure work efficiency (Turner, 2014).

### Financial Resources

The estimated CAD $850 million includes:

- Construction activities (60%)

- Engineering and design (15%)

- Environmental mitigation (10%)

- ITS implementation (5%)

- Contingency reserve of 10% (Kerzner, 2017)

### Material Resources

- Recycled aggregates and low-carbon concrete (UNEP, 2020)

- Steel, asphalt, geotextiles

- Smart monitoring sensors

- Heavy machinery (excavators, graders, crushers)

Using recycled materials lowers greenhouse gas emissions and supports long-term resilience. Peers positively highlighted this as one of the strongest aspects of the project.

### Equipment and Technology

- Drones for site inspection

- BIM modelling for design coordination (Succar, 2015)

- ITS technologies (cameras, road weather sensors)

## 9. Risk Analysis

Risk management follows ISO 31000 (2018) and PMBOK guidelines.

### Risk Identification

- Extreme weather delays

- Material supply shortages

- Budget overruns

- Environmental non-compliance

- Workforce shortages

- Stakeholder conflicts

- Failure of new drainage systems

- Health and safety incidents

### Risk Matrix (Probability × Impact)

- High probability/high impact: Weather delays, supply chain issues.

- Medium probability/high impact: Budget overruns, safety incidents.

- Low probability/high impact: Environmental violations.

### Mitigation Strategies

- Use contingency time buffering (Leach, 2014).

- Pre-qualify suppliers and diversify procurement routes.

- Implement Earned Value Management to detect cost deviations early (Fleming & Koppelman, 2016).

- Continuous environmental monitoring (Government of BC, 2022).

- Dedicated safety training and supervision.

- Monthly risk review meetings.

### Monitoring

Risks will be monitored using a live risk register updated throughout the project lifecycle (Hillson, 2009).

## 10. Conclusion

This Project Management Plan provides a structured, methodical approach for reconstructing Highway 5 following the catastrophic 2022 floods. Through a detailed scope, WBS, schedule, quad chart, stakeholder strategy, resource allocation model, and risk analysis, the plan integrates best practices from recognised project management frameworks. The hybrid methodology—combining Waterfall for construction and Agile for stakeholder interactions—supports flexibility while maintaining technical rigour. The use of sustainable materials and smart monitoring technologies prepares the highway for future climate-related challenges.

Overall, the PMP ensures that the reconstruction project is feasible, sustainable, and aligned with stakeholder expectations, while maintaining strong governance practices throughout its execution.

## 11. References

Canadian Infrastructure Report Card (2022). State of Public Infrastructure in Canada.
Conforto, E. et al. (2016) ‘Agile project management in large enterprises’, International Journal of Project Management, 34(7).
Environment and Climate Change Canada (2022). B.C. Flooding Event Summary Report.
Eskerod, P. & Jepsen, A. (2013). Project Stakeholder Management.
Fleming, Q.W. & Koppelman, J.M. (2016). Earned Value Project Management. PMI.
Government of British Columbia (2022). Flood Recovery and Infrastructure Resilience Strategy.
Hillson, D. (2009). Managing Risk in Projects.
IPCC (2021). Sixth Assessment Report: Impacts, Adaptation and Vulnerability.
ISO (2018). ISO 31000: Risk Management Guidelines.
Kerzner, H. (2017). Project Management: A Systems Approach. Wiley.
Leach, L.P. (2014). Critical Chain Project Management.
Meredith, J.R. & Mantel, S. (2019). Project Management: A Managerial Approach.
Moe, N. et al. (2010). ‘Collaboration and communication in Agile teams’.
PMI (2021). A Guide to the Project Management Body of Knowledge (PMBOK® Guide) – 7th Edition.
Public Safety Canada (2022). Disaster Financial Assistance Arrangements Annual Report.
Succar, B. (2015). ‘Building information modelling framework’.
Transport Canada (2023). Restoration of Highway 5: Post-Flood Infrastructure Report.
Turner, J.R. (2014). Handbook of Project-Based Management.
UNEP (2020). Building Materials and the Climate.
Zuo, J. et al. (2018). ‘Sustainability indicators for infrastructure projects’, Journal of Cleaner Production.