Assignment Title: Project Management Assessment 1

Prepared by: ANITA NIKOLAEVA DRAGANCHEVA

Student number : 2021940

12/09/22

Table of Contents

Introduction	3

The project initiation document	4

Agile project methodology	7

Advantages	7

Analysis of costs and benefits	9

Analysis of Stakeholders	10

Conclusion and recommendation	15

Reference	16

# Introduction

Project management can be thought of in two different ways: linear and nonlinear. It includes a wide range of management practices that can be put to use in the completion of a certain project, from different types of methodological approaches to different types of knowledge and skill sets, as well as different types of evidence and experiences. Crossrail, now known as the Elizabeth line, is a 73-mile-long (118-kilometer-long) railway that serves the people of southeast England (Crossrail, 2022). It runs from Essex in the east toward Berkshire in the west via a system of tunnels beneath the city of London. Additionally to the actual building of the railway line, this project will increase London's train service by 10%, which will aid in meeting the city's growing need for transportation (Crossrail, 2022). Therefore, it is crucial at every level of the management process to examine the aforementioned areas of the project in detail. To be successful, the project needs to satisfy its delivery timelines so that the new classrooms may begin serving students as soon as possible. Several factors prevent the project from being completed on time, and these factors also contributed to an increase in the overall budget. The project management plan will take into account the project start document, the benefits and drawbacks of the methodology, the timeframe, the risk analysis, the stakeholder analysis, the recommendations, and the closing statement.

# The project initiation document

| The Project's Title | Cross Rail Project (Elizabeth Line). |  |  |
| --- | --- | --- | --- |
| The individual in charge of the project's name |  |  |  |
| Sponsor of the Project |  |  |  |
| The Project's Goals | - In order to connect London's 45 stations - If you want to get from London to the area south of the city more easily, you need better transit. - The enlargement is meant to save time and provide more room for storage. - To make ATI easier to use, new stations and detailed feature descriptions will be introduced. - If we want to make our roads and public transit systems more bearable, we need to reduce congestion. - Boost company-wide productivity and bottom-line earnings. - Promote the development of new job openings. |  |  |
| The Deliverables of the Project | - Budget and schedule - Cross rail line that connects 45 stops - Tunnels - Openings and shafts - 10 new terminals |  |  |
| Project Scope In Scope | - Creating a prerequisites list (Expertise and resources) - Design and construction - Time Management - Allocating resources and coordinating projects - Initial design - The project, Time Management, and Resource Allocation - Coordination Initial design - Development and Training - Assurance of Infrastructure (navigation, Health and safety, Digital-physical integration) | Project Scope Out scope | - The project's portfolio needs to be managed. - Keeping track of the timetable - Taking care of disagreements - Accidents on the spot and how to handle them |
| Required timeline | 8 years |  |  |
| Starting date: | 31 May 2015 | Closing date: | Anticipated May 2023 |
| Is this project going to involve information technology? | Yes, the CBTC system enables high-frequency, fully-automated train operation in the core area. |  |  |
| The expense associated with the project | - 30% of Government - 30% of London's commuters - 40% of London businesses |  |  |
| Key assumptions | - It is expected that the need for transportation in Central London will keep going up. - This line could really help London's rail lines carry 10% more people. - By the middle of 2022, the project will be ready to use. |  |  |
| Project Milestones | - Design. - Tunnelling. - Rail networks. - The depot and the rolling stock. - Engineering and building of stations (civil) - Station-area public space and skyscraper development. - All of the rails in the network function properly. - Phased The debut of new offerings. |  |  |
| The Level of Quality in the Project | - Design requirements. - How Buildings Are Made. - Designing and constructing platform areas. - Materials. - compliance with the rules. - Observing the necessary safety measures on the job. |  |  |

# Agile project methodology

Crossrail has admirers and critics since the Elizabeth Line's 2009 construction. The initiative has shown how fast, a concept normally used by software engineers, could be applied to different industries. Agile methodology believes software can be built more successfully in iterations than all at once at the conclusion of the project.

Developers will prioritise user stories and work in sprints to finish their jobs (Ross, 2020). Iterative development lets you measure progress with simple, working software at various stages.

The Crossrail team followed the project's rationale by working incrementally. Crossrail officials chose to release the Elizabeth Line in portions rather than all at once (BBC News, 2022). The Cloud simplifies testing for programmers in agile software development. Improved project efficiency saves time and money. Crossrail used agile methods to retain the project's agility, while cloud computing and automation have boosted performance in other industries (Kenyon, 2017).

# Advantages

Agile is one of the most popular methods of project management, and for good reason: it's the best fit for this building project.

1. Continuous enhancement

By working in shorter "sprints," agile teams may better collaborate and generate better results (Roy, 2019). Using this strategy, project managers can manage budgets, scope creeps, and missed deadlines.

2. Rapidity and adaptability

This method's evolution depends on its adaptability. The strategy, as well as methods, are sufficiently flexible to accommodate direction or scope changes. Scrum is popular because it's easy to implement. Its empirical methodology allows for future modifications as the Crossrail work proceeds.

3. Visibility of the project in real-time

Agile initiatives are more open because of consumer feedback (Ross, 2020). This gives them a voice in the project as well as encourages suggestions.

4. Control of cost

Agile excels in cost control. Each phase's budget review informs the team's decisions. Next, decide whether to continue the project's tasks or abandon them.

Agile methodology's drawbacks

When implementing Agile across a company, it's easy to make mistakes. Two-week rotations or other experimental methods may boost output, but they're risky. Any project manager implementing agile will encounter these difficulties:

Long-term efforts are offered in stages

Agile is distinct from other methods in that it does not mandate as many protections for teammates and less seasoned programmers (Blokdyk, 2018). Agile's lack of a rigid design phase can make labouring over lengthy endeavours more challenging than they would be in other methodologies. Since Agile is predicated on the premise that teams will not always know the end result's appearance, it is difficult to properly anticipate the cost, time, or resources needed at the beginning of a project while utilising Agile (or even the next few delivery cycles ahead, for that matter).

If Crossrail had opened on schedule, the government would have been able to recover the £1.5 billion in missed fee income, according to the most latest financial predictions (Tucker, 2017). On 1 December 2020, at a meeting of the Transport Committee, Deputy Mayor Heidi Alexander projected a revenue loss of £1.5 billion due to the project's existing delays, which have pushed the expected opening date from 2021 to 'the first half of 2022. That's like not getting paid for four years. When overrun expenses and revenue losses are calculated, the financial impact of Crossrail's delays is estimated to be roughly £5.3 billion.

Collaboration may be difficult

Each team member must test daily (Roy, 2019). Before each development stage, consent is needed. End-user input guarantees demands are satisfied. Agile is a game-changing tool when applied properly. All project participants, including clients, must be committed.

# Analysis of costs and benefits

2009-10

Since the Comprehensive Spending Review was finalised in October 2010, funding has been boosted to £14.8 billion.

2018

In December 2018, the budget was increased to £17.6 billion (USD $21 billion).

2020

Crossrail predicted in August 2020 that completion of the project will cost up to £1.1 billion more than the finance package agreed upon in December 2018 (and £450 million more than the upper end of the range indicated in November 2019).

TfL and also the government agreed to fund the project with £825 million in December 2020. (Uk, 2022).

Benefits

Crossrail offered a bold proposal for reform of London's transportation system:

- The new trains will carry 200 million passengers per year.

- Reduce trip time.

- Increase rail capacity by 10% in the nation's capital.

- Increase the availability of public transit.

- The installation of ten stations including ramps for the differently abled.

- 31 stations will be upgraded.

- It is possible that up to 14,000 additional construction jobs may be produced.

- Bring another 1.5 million people within 45 minutes of central London.One thousand positions in operation and maintenance

# Analysis of Stakeholders

| Stakeholder | Internal / External | Influence or Interest Quantity At the moment, the stakeholder | Stakeholder involvement success indicators | Transmission Method |
| --- | --- | --- | --- | --- |
| Manager of the project | Internal/ External | High power/High Interest | It is the project manager's responsibility to maintain the highest level of authority throughout the project's duration (Ramsing, 2009). | Manage with Caution. It is possible to talk either in person, through a messaging app, or by phone. |
| London businesses | Internal | High power/High Interest | The country's top regulatory body. One of the big sponsors pays for 30% of the inexpensive lodgings. | Handle With Care Update on project status reports. |
| National politicians | External | High power/High Interest | One of the project's primary stakeholders with the ability to influence its operation | Maintain your content. A Letter of Commitment |
| Managers of the site | Internal | Low power/High Interest | In responsibility for supervising all setup and day-to-day activities. | Keep up to date For example, by utilising Microsoft Teams. |
| Teams | Internal | Low power/High Interest | In charge of coordinating efforts across several teams | Keep Informed Slack as well as Trello. |
| Local people | Internal | Low power/High Interest | Final consumer of the service | Continue to be Content Advertising techniques |
| Travellers | External | Low power/low Interest | Final consumer of the service | Continue to be Content Advertising techniques |
| Employees | Internal | Low power/High Interest | Is in charge of seeing the task through to completion. | Keep abreast of developments Timeline, salary structure diagram. |
| Local politicians | Internal | High power/High Interest | London's municipal government. | Supervise Carefully Risk Management Checklist, Project Updates |
| Government | External | High power/High Interest | The party holding the greatest amount of legal clout in the land. There are large sponsors for 30% of the inexpensive lodgings. | Keep Content A Commitment Letter, |
| Impacted communities | External | High power /Low Interest | That is a wide range of places, from homes to businesses to non-profits. | Continue to be Content Advertising techniques |
| Environment | External | Low power/Low Interest | Construction may have a negative effect on the environment in a number of ways, including leaving behind a sizable carbon footprint and exposing workers to potentially harmful materials | Monitoring The report of conformity. |

Project Risk Management

| Risk No. | Name of Risks | Likelihood of happening | Level of Impacts | Techniques for Reducing Risk |
| --- | --- | --- | --- | --- |
| 01. | Communication Risks | Low | High | Exploit: Predict how effectively the team's various channels of communication will mesh with one another. |
| 02. | Risks of Procurement | Low | Low | Reduce: For less money out of pocket, we will all be picking the most dependable vendors through our personal social networks. |
| 03. | National Emergency | Low | High | Accept: Making contingency plans in case of emergencies |
| 04. | Scope Risk | High | High | Exploit: Constantly preparing for additional tasks that may arise as the project develops is crucial (Klein, 2017). |
| 05. | Time Risk | High | High | Accept: The workforce and teams must be educated on the fact that timetable slips are typical. |
| 06. | On-Site Accidents | High | High | Reduce: On-site medical facilities are available, indicating substances that could cause harm and regular site inspections are performed. |
| 07. | Planning Risk | Low | High | Mitigate: Keep everyone in the know to ensure that they are on the same page and can contribute to the future |

# Conclusion and recommendation

Crossrail, the new Elizabeth Line, will bring significant environmental and economic benefits to London and the rest of the United Kingdom (Wright, Palczynski and ten Have, 2017). Since the project will reduce traffic on London's current transportation network and enable the city to generate new employment opportunities, the benefits and stakeholder analysis demonstrate a strong business case for the project on a citywide scale. Crossrail, the railway project, will cost the UK economy £16 billion to construct but is expected to generate at least £42 billion in benefits. Crossrail is the best option, and it has been carried out without a hitch. Fearing the unknown risks and costs of trying anything new, many megaprojects cling to tried-and-true approaches. Crossrail, on the other hand, was groundbreaking because it set a new norm for large-scale building projects by including sustainability and innovation from the ground up.

- As it followed an agile approach, enough time must be allowed to prepare a project's execution strategy before creating a firm plan or schedule.

- The London Assembly Transport Committee wants TfL's "forensic" approach to finish the Elizabeth Line on time and on budget. The cross-party group said the Crossrail team will need project management, staff supervision, and financial planning to solve Covid-19 difficulties.

- The customer should examine its own and its key partners' skills to determine how to employ them in the implementation strategy (Klein, 2017).

- If the project spans numerous time periods, the implementation approach must be flexible to respond to change priorities.

- The more granular a project, the more interfaces a client must use. A protocol for maintaining and regulating interfaces must be established and released before any purchase can begin following the execution plan.

- The project's vision and values guide all activities and decisions, so they must be clear. To appropriately assess a project's performance, its behaviours must reflect its vision and ideals.

- The contracts must cascade the project's goals and objectives and align the supply chain. To fulfil these goals, the supply chain must be thoroughly evaluated.

# Reference

BBC News (2022) “Elizabeth line sections to be joined up in November,” BBC, 23 August. Available at: https://www.bbc.com/news/uk-england-london-62639002 (Accessed: August 24, 2022).

Blokdyk, G. (2018) Project-oriented agile development methodology the ultimate step-by-step guide. 5starcooks.

Kenyon, C. (2017) 3 ways Crossrail demonstrates the benefits of agile methodology in different industries, Kaleida. Available at: https://www.kaleida.co.uk/3-ways-crossrail-demonstrates-the-benefits-of-agile-methodology-in-different-industries/ (Accessed: August 24, 2022).

Klein, H. (2017) Basics Project Planning. 1st ed. Basel, Switzerland: Birkhauser Verlag AG.

Ross, A. (2020) Agile project management: The beginner’s step-by-step guide to learn agile methodology to save resources at work and help deliver a successful project on time and within budget. View.

Roy, M. (2019) Agile project management: Beginner guide for project methodology. Independently Published.

Tucker, W. (2017) “Crossrail project: the execution strategy for delivering London’s Elizabeth line,” Proceedings of the Institution of Civil Engineers. Civil Engineering, 170(5), pp. 3–14. doi: 10.1680/jcien.16.00021.

Uk, G. (2022) Crossrail: The project at a glance, Gov.UK. Available at: https://www.london.gov.uk/sites/default/files/crossrail_-_project_at_a_glance.pdf (Accessed: August 24, 2022).

Wright, S., Palczynski, R. and ten Have, P. (2017) “Crossrail programme organisation and management for delivering London’s Elizabeth line,” Proceedings of the Institution of Civil Engineers. Civil Engineering, 170(6), pp. 23–33. doi: 10.1680/jcien.17.00016.

Crossrail (2022) The Crossrail project in numbers, Crossrail. Available at: https://www.crossrail.co.uk/news/crossrail-in-numbers (Accessed: August 24, 2022).