# Background

With the growth of the health and fitness industry, there is a growing demand for wearable fitness accessories. This project aims to provide a compact, wearable, low-cost fitness tracker that focuses on only two key metrics: heart rate and steps. This user-friendly design removes overly complicated user interfaces, providing the user with the information they require, at a low cost.

# Objective

- Manufacture a lightweight, compact, wearable fitness tracker

- Must accurately track heart rate and steps

- Provide a clear and understandable display

- Easy to use with single control button

- Battery powered with a battery life of 5 – 7 days

- Low manufacturing costs to ensure the product is competitive

# Scope

## Included

- Heart rate tracker

- Step counter

- LCD Display

- LCD Casing

- Removeable wrist straps

- Power button

- Control button to toggle heart rate and steps display

## Excluded

- GPS functionality

- Connectivity to cloud storage or app development

- Advanced fitness metrics (Blood pressure etc)

# Constraints

- Size and weight limitations will dictate component selection

- Compact design will limit battery size, affecting battery life span

- Low-cost component selection

- Must comply with relevant regulations as a wearable device

# Assumptions

- Users prefer simple fitness metrics over a complex system

- Target user will be general fitness enthusiast

- Accuracy is for fitness goals, not medical measurements

- The device will display heart rate and steps on the device only. No connectivity to other devices is required

# Risks

- Sensor inaccuracies affecting user experience

- Battery life may be shorter than expected due to poor power optimization

- Low-cost constraints may impact component quality and accuracy

- User discomfort due to poor ergonomics or strap design

- Competition from well-established brands

- Firmware bugs affecting reliability or usability

# Deliverables

- Functional prototype of wearable fitness tracker

- Hardware design documentation (schematics, PCB layout)

- Embedded firmware for tracking and display

- Mechanical enclosure design (CAD files)

- Bill of Materials (BOM) with cost estimates

- Testing and validation report (accuracy, battery life)

- User guide and basic operation manual