CHAPTER 3

Practical project appraisal

LEARNING OUTCOMES

By the end of this chapter the reader will be able to:

- identify and apply relevant and incremental cash flows in net present value calculations;

- recognise and deal with sunk costs, incidental costs and allocated overheads;

- describe and explain the advantages and disadvantages of the traditional investment appraisal techniques of payback and accounting rate of return;

- describe the capital-allocation planning process in a corporation;

- explain the rules to follow when investment appraisal is done in an environment of capital rationing, taxation and inflation.

Key points and concepts

- Raw data have to be checked for accuracy, reliability, timeliness, expense of collection, etc.

- Profit is a poor substitute for cash flow. For example, working capital adjustments may be needed to modify the profit figures for NPV analysis, depreciation is not a cash flow and should be excluded.

- Analyse on the basis of incremental cash flows. That is the difference between the cash flows arising if the project is implemented and the cash flows if the project is not implemented. Take into account opportunity costs associated with, say, using an asset which has an alternative employment; incidental effects, that is, cash flow effects throughout the organisation, should be considered along with the obvious direct effects; sunk costs – costs that will not change regardless of the decision to proceed – are clearly irrelevant; allocated overheads are a non-incremental cost and are irrelevant; interest should not be double counted by both including interest as a cash flow and including it as an element in the discount rate.

- Payback and ARR are widely used methods of project appraisal, but discounted cash flow methods are the most popular. However, most large firms use more than one appraisal method.

- Payback is the length of time for cumulated future cash inflows to equal an initial outflow. Projects are accepted if this time is below an agreed cut-off point. It has a few drawbacks: no allowance for the time value of money; cash flows after the cut-off are ignored; arbitrary selection of cut-off date. Discounted payback takes account of the time value of money.

- Payback’s attractions: it complements more sophisticated methods; simple and easy to use; good for communication with non-specialists; makes allowance for increased risk of more distant cash flows; projects returning cash sooner are ranked higher; thought to be useful when capital is in short supply.

- Accounting rate of return is the ratio of accounting profit to investment, expressed as a percentage. It has a few drawbacks: it can be calculated in a wide variety of ways; profit is a poor substitute for cash flow; no allowance for the time value of money; arbitrary cut-off rate; some perverse decisions can be made.

- Accounting rate of return attractions: familiarity, ease of understanding and communication; managers’ performances are often judged using ARR and therefore they wish to select projects on the same basis.

- Internal rate of return is used more than NPV: psychological preference for a percentage; can be calculated without cost of capital; thought (wrongly) to give a better ranking.

- Mathematical technique is only one element needed for successful project appraisal. Other factors to be taken into account are: strategy, social context, expense, entrepreneurial spirit and intangible benefits.

- The investment process is more than appraisal. It has many stages: generation of ideas, development and classification, screening, appraisal, report and authorisation, implementation and post-completion auditing.

- Soft capital rationing – internal management-imposed limits on investment expenditure despite the availability of positive NPV projects.

- Hard capital rationing – externally imposed limits on investment expenditure in the presence of positive NPV projects.

- For divisible one-period capital rationing problems, focus on the returns per £ of outlay:

- For indivisible one-period capital rationing problems, examine all the feasible alternative combinations.

- The two rules for allowing for taxation in project appraisal: (i) include incremental tax effects of a project as a cash outflow; (ii) get the timing right.

- Taxable profits are not the same as accounting profits. For example, depreciation is not allowed for in the taxable profit calculation, but writing-down allowances are permitted.

- Specific inflation means price changes of an individual good or service over a period of time.

- General inflation – the reduced purchasing power of money.

- General inflation affects the rate of return required on projects: real rate of return – the return required in the absence of inflation; money rate of return – includes a return to compensate for inflation.

- Fisher’s equation

(1 + money rate of return) = (1 + real rate of return)  (1 + anticipated rate of inflation) 
(1 + m) = (1 + h)  (1 + i)

- Inflation affects future cash flows: money cash flows – all future cash flows are expressed in the prices expected to rule when the cash flow occurs; real cash flows – future cash flows are expressed in constant purchasing power.

- Adjusting for inflation in project appraisal:

Approach 1 – Estimate the cash flows in money terms and use a money discount rate.

Approach 2 – Estimate the cash flows in real terms and use a real discount rate.

ANSWERS TO SELECTED QUESTIONS

2	Mercia plc

a	Proposal 1

Consultant’s fee – sunk cost

Central overhead – irrelevant

Depreciation – irrelevant

| Time (years) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| £000s | 0 | 1 | 2 |  | 3 → |
| Earthmoving | −150 |  |  |  |  |
| Construction | −1,400 |  | −200 |  |  |
| Ticket sales |  |  | +600 |  | +600 |
| Operational costs |  |  | −100 |  | −100 |
| Council |  |  | −100 |  |  |
| Senior management |  |  | –50 |  | −50 |
| Opportunity cost | −100 |  |  |  |  |
| Cash flows | −1,650 |  | +150 |  | +450 |
| Discounted |  |  |  |  |  |
| Cash flows | −1,650 | 0 | 150 | + | 450/0.1 |
|  |  |  | (1.1)2 |  | (1.1)2 |

NPV = + £2.193m

Proposal 2

Central overhead (£70,000) – irrelevant

Consultants’ fees (£50,000) – sunk cost

| Time (years) |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| £000s | 0 | 1 |  | 2 |  | 3 |
| Design & build | −9,000 |  |  |  |  |  |
| Revenue |  |  |  | 5,000 |  | 5,000 |
| Operating costs |  |  |  | −4,000 |  | −4,000 |
| Equipment |  |  |  | −400 |  | −400 |
| Executive |  | −100 |  | −100 |  | −100 |
| Opportunity cost | −100 |  |  |  |  |  |
| Sale of club |  |  |  |  |  | +11,000 |
| Cash flow | −9,100 | −100 |  | +500 |  | +11,500 |
| Discounted cash flow | −9,100 | −100 | + | 500 | + | 11,500 |
|  |  | 1.1 |  | (1.1)2 |  | (1.1)3 |

NPV = –£137,566

Recommendation: accept proposal 1

IRR

Proposal 1: 20.2%

Proposal 2: 9.4%

3	Mines International plc

a	Survey – sunk cost

| Time (years) |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| £m | 0 | 1 | 2 | 3 | 4 | 5 | 5.125 |
| Profit (loss) | 0 | −2.1 | 3.9 | 4.7 | 4.7 | 2.9 |  |
| Add depreciation | 0 | 0 | 2.0 | 2.0 | 2.0 | 2.0 |  |
| Capital equipment | −4.75 | −4.75 |  |  |  | 1.5 |  |
| Survey |  | 0.30 |  |  |  |  |  |
| Debtor adjustment: |  |  |  |  |  |  |  |
| Opening debtors |  | 0 | 0 | 2.0 | 2.25 | 2.25 | 1.75 |
| Closing debtors |  | 0 | 2.0 | 2.25 | 2.25 | 1.75 | 0 |

|  |  |  | −2.0 | −0.25 | 0 | +0.50 | +1.75 |
| --- | --- | --- | --- | --- | --- | --- | --- |

| Creditor adjustment |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Opening creditors |  | 0 | 0.15 | 0.10 | 0.125 | 0.125 | 0.10 |
| Closing creditors |  | 0.15 | 0.10 | 0.125 | 0.125 | 0.10 | 0 |
|  |  | +0.15 | −0.05 | +0.025 | 0 | −0.025 | −0.10 |
| Overheads |  | 0.2 | 0.2 | 0.2 | 0.2 | 0.2 |  |
| Hire cost |  |  |  | −0.1 |  |  |  |
| Cash reserves | −1.0 |  |  |  |  | +1.0 |  |
| Government refund |  |  |  |  |  |  | +0.2 |
| Cash flow | −5.75 | −6.20 | 4.05 | 6.575 | 6.9 | 8.075 | 1.85 |
| Discounted cash flow | −5.75 | −6.20 | +4.05 | +6.575 | +6.9 | +8.075 | +1.85 |
|  |  | 1.12 | (1.12)2 | (1.12)3 | (1.12)4 | (1.12)5 | (1.12)5.125 |

= −5.75 −5.536 + 3.229 + 4.680 + 4.385 + 4.582 + 1.035 = £6.625m

The maximum that MI should bid in the auction is £6.625m. This additional cash outflow at Time 0 would result in a return of 12% being obtained. (Some students may time the final debtor and creditor payments at time 5.25 as time 6.)

b	IRR = 29.4 per cent.

c	Points to be covered:

Time value of money.

Opportunity cost of money for a given risk class.

Sunk cost.

Treatment of depreciation.

Allocated overhead treatment.

Cash injections.

Hire cost – opportunity cost.

Comparison of NPV with other project appraisal methods:

- Advantages over IRR:

measures in absolute amounts of money;

ranking problem;

multiple solution problem.

- Advantages over payback:

time value of money allowed for;

all cash flows considered;

cash flows within payback period considered properly.

- Advantages over ARR:

firm theoretical base, time value of money;

defined decision criteria.

4	Oakland plc

(1)	a	Payback

£000s

| Year | Cumulative inflows |
| --- | --- |
| 1 | 50 |
| 2 | 170 |
| 3 | 520 |
| 4 | 600 |
| 5 | 1,400 |

Payback in year 5 and therefore not accepted under the board’s decision criteria.

| b | Year |  |  | Cumulative |
| --- | --- | --- | --- | --- |
|  | 1 | 50 × 0.9091 | 45.455 | 45.455 |
|  | 2 | 120 × 0.8264 | 99.168 | 144.623 |
|  | 3 | 350 × 0.7513 | 262.96 | 407.583 |
|  | 4 | 80 × 0.6830 | 54.64 | 462.223 |
|  | 5 | 800 × 0.6209 | 496.72 | 958.943 |

Discounted payback: 5 years.

c	Accounting rate of return (one possibility):

| £000s |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Year | 1 | 2 | 3 | 4 | 5 |
| Profit before depreciation | 50 | 120 | 350 | 80 | 800 |
| Depreciation | 180 | 180 | 180 | 180 | 180 |
| Profit/loss | −130 | −60 | 170 | −100 | 620 |

|  | 1 | 2 | 3 | 4 | 5 |
| --- | --- | --- | --- | --- | --- |
| Assets at start of each year: | 900 | 720 | 540 | 360 | 180 |
| Profit | −130 | −60 | 170 | −100 | 620 |
| Assets | 900 | 720 | 540 | 360 | 180 |
|  | −14.4% | −8.3% | +31.5% | −27.8% | 344.4% |

Average = 65%

d	Internal rate of return: 11.8%

The project is acceptable under the IRR method as the IRR of 11.8 per cent is greater than the required rate of 10 per cent.

e	NPV: + £58,966

NPV is positive; therefore this project is acceptable under the NPV method.

(2)

| Merits | Demerits |
| --- | --- |
| Payback | Payback |
| 1 Simple to use. | 1 No allowance for the time value of money. |
| 2 Easy to understand. | 2 Receipts beyond the payback period are ignored. |
| 3 Easier for communications with non-specialists. | 3 Arbitrary cut-off. |
| 4 May be used to filter out obviously poor projects quickly. |  |
| 5 In an uncertain world a quick return leaves less exposure to unquantifiable risks. |  |
| 6 If funds are limited, the sooner the money is returned, the sooner other profitable investments can be undertaken (for an imperfect world scenario). |  |
| Discounted payback | Discounted payback |
| 1 Time value of money within payback allowed for. | 1 Receipts beyond the payback are ignored. |
| 2 Relatively simple to use and understand. | 2 Arbitrary cut-off. |
| 3, 4 and 5 are the same as 4, 5 and 6 for payback. |  |
| Accounting rate of return | Accounting rate of return |
| 1 Easy to understand. 2 Easy to calculate – accounting information is usually available. | 1 Not based on cash flow – profit and asset figures are often derived from subjective and arbitrary decisions. |
|  | 2 No allowance for time value of money. |
| 3 Management performance is often evaluated by an ARR method, e.g. ROCE. Thus, ARR may be preferred by the management team for project appraisal. | 3 Many variants of ARR – no consistency. 4 Arbitrary cut-off point for accept/reject decisions. 5 As a percentage measure it does not measure in absolute terms. |
| Internal rate of return | Internal rate of return |
| 1 Cash flow based. | 1 Multiple/no solution. |
| 2 Time value of money considered. | 2 Ranking problem. |
| 3 Consistency of method, rather than many alternative methods, as with ARR. | 3 Measures in percentage terms rather than absolute amounts of money. |
| 4 Easier to communicate to the non-specialist than NPV. |  |
| 5 All cash flows considered. |  |
| Net present value | Net present value |
| 1 Cash flow based. | 1 Less commonly understood than the other methods. |
| 2 Time value of money considered. | 2 More effort is needed to carry out the calculations. |
| 3 Consistency of method, rather than many alternative methods, as with ARR. | 3 Relies on inputs being correct, e.g. an appropriate discount rate is available. |
| 4 Relates directly to shareholder wealth enhancement. |  |
| 5 Measures in absolute terms not percentages. |  |
| 6 All cash flows considered. |  |

5.	(a) 4 years (b) 6 years (c) NPV = £582.30

11	Wishbone plc

| a | Project X |  | £000s |
| --- | --- | --- | --- |
|  | Time 0 |  | −2,500 |
|  | Time 1 |  |  |
|  | Sales | 2,100 × 1.05 | 2,205 |
|  | Materials | −800 × 1.04 | −832 |
|  | Labour | −300 × 1.10 | −330 |
|  | Overheads | −100 × 1.07 | −107 |
|  |  |  | 936 |

|  | Time 2 |  |  |
| --- | --- | --- | --- |
|  | Sales | 2,100 × (1.05)2 | 2,315 |
|  | Materials | −800 × (1.04)2 | −865 |
|  | Labour | −300 × (1.1)2 | −363 |
|  | Overheads | −100 × (1.07)2 | −114 |
|  |  |  | 973 |

|  | Time 3 |  |  |
| --- | --- | --- | --- |
|  | Sales | 2,100 × (1.05)3 | 2,431 |
|  | Materials | −800 × (1.04)3 | −900 |
|  | Labour | −300 × (1.1)3 | −399 |
|  | Overheads | −100 × (1.07)3 | −123 |
|  |  |  | 1,009 |

NPV = −2,500 + (936 × 0.8547) + (973 × 0.7305) + (1,009 × 0.6244) = −£359K

|  | Project Y |  | £000s |
| --- | --- | --- | --- |
|  | Time 0 |  | −2,000 |
|  | Time 1 |  |  |
|  | Sales | 1,900 × 1.05 | 1,995 |
|  | Materials | −200 × 1.04 | −208 |
|  | Labour | −700 × 1.10 | −770 |
|  | Overheads | −50 × 1.07 | −54 |
|  |  |  | 963 |

|  | Time 2 |  |  |
| --- | --- | --- | --- |
|  | Sales | 1,900 × (1.05)2 | 2,095 |
|  | Materials | −200 × (1.04)2 | –216 |
|  | Labour | −700 × (1.10)2 | −847 |
|  | Overheads | −50 × (1.07)2 | −57 |
|  |  |  | 975 |

|  | Time 3 |  |  |
| --- | --- | --- | --- |
|  | Sales | 1,900 × (1.05)3 | 2,199 |
|  | Materials | −200 × (1.04)3 | −225 |
|  | Labour | −700 × (1.1)3 | −932 |
|  | Overheads | −50 × (1.07)3 | −61 |
|  |  |  | 981 |

NPV = −2,000 + (963 × 0.8547) + (975 × 0.7305) + (981 × 0.6244) = +£148k

The superior project is Y as this generates more than the required return of 17 per cent.

b

| Project X |  |  |  |  |
| --- | --- | --- | --- | --- |
| Year | £000s | Real cash flows |  | Discounted real cash flows |
| 0 |  | −2,500 |  | −2,500 |
| 1 | 936 × 0.9259 | 866 | 866/1.0833 | 800 |
| 2 | 973 × 0.8573 | 834 | 834/(1.0833)2 | 711 |
| 3 | 1,009 × 0.7938 | 801 | 801/(1.0833)3 | 630 |
|  |  |  |  | NPV = −359 |

| Project Y |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Year | £000s | Real cash flows |  |  | Discounted real cash flows |
| 0 |  | −2,000 |  |  | −2,000 |
| 1 | 963 × 0.9259 | 892 |  | 892/1.0833 | 823 |
| 2 | 975 × 0.8573 | 836 |  | 836/(1.0833)2 | 712 |
| 3 | 981 × 0.7938 | 779 |  | 779/(1.0833)3 | 613 |
|  |  |  |  |  | NPV = 148 |

12	Clipper plc

NPVs:

A	Revenue		20

Fixed cost		−5

Variable cost	−8

7

–10 + 7 × 2.4869 = +£7,408

B	Revenue		  30

Fixed cost		−10

Variable cost	−12

8

−30 + 8 × 3.7908 = +£326

C	Revenue		  18

Fixed cost		  –6

Variable cost	–7.2

4.8

–15 + 4.8  3.1699 = +£216

D	Revenue		   17

Fixed cost		   −8

Variable cost	−6.8

2.2

−12 + 2.2 × 6.1446 = +£1,518

E	Revenue		     8

Fixed cost		   −2

Variable cost	−3.2

2.8

−18 + 2.8 × 7.6061 = +£3,297

| Project | Investment | NPV | Benefit-cost ratio | Rank |
| --- | --- | --- | --- | --- |
| A | 10,000 | 7,408 | 0.7408 | 1 |
| B | 30,000 | 326 | 0.0109 | 4 |
| C | 15,000 | 216 | 0.0144 | 3 |
| D | 12,000 | 1,518 | 0.1265 | N/A |
| E | 18,000 | 3,297 | 0.1832 | 2 |

| Project | Investment | NPV £ |
| --- | --- | --- |
| A | 10,000 | 7,408 |
| E | 18,000 | 3,297 |
| of C | 12,000 | 172.8 |
|  | 40,000 | 10,877.8 |