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This document shows a PDF version of the schedule of works produced for the SA1 development on Microsoft project. There are two versions of this piece of work. The first illustrates a full schedule of works with the modular unit being finished on site this takes 55 weeks to construct. However, in the second screenshot the duration is over 32 weeks this illustrates the time scale with the modular units being finished off site. For this reason, it has been decided that the modular units will be finished off site with minor interventions when in place on site. 
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