Construction Phase Plan

| Company Name | Morgans Construction Ltd |
| --- | --- |
| Adress of Client | 4 Langdon Road, St Thomas, Swansea, SA1 8QY |
| Contact Details of PC | Morgans Construction – 07970 548 781 |
| Description of job | Single, two storey detached domestic building with a loft room. Adjacent to the new student accommodation of UWTSD on the SA1 site. A concrete strip foundation to a depth of 1m, with a standard cavity wall construction. Block on both inner and outer skins with a partial fill cavity insulation and a smooth external render. Plinths, soldier courses over all openings and porch pillars are to be natural sandstone. There is to be a suspended concrete beam and block ground floor and upper floors are to be traditional solid timber with particleboard sheet covering. Doors and windows are to be light oak wood effect uPVC with sealed Double-glazed units. Roof structure is to be trussed rafters at a 400 pitch with a natural slate covering and closed eaves. |
| Notes from client specific to the job | No site specific notes have been provided by the client for this development |
| Key dates. Start – Finish | 6th May – 31st August |
| Where are the Welfare Facilities | Welfare facilities will be provided as per The Health and Safety Work Act 1974. |
| Other contractors on site | Morgans Construction Ltd will be the only contractor on site to complete all the work. |
| Who will be PC | There will be no need for a PC on this development as there is only one contractor |
| How to keep everyone updates on site | Meeting will be held every Monday morning with the site staff to run through the plans, procedures and health and safety concerns for the week. |
| Training requirements(CSCS) Health & Safety requirements | All site staff will be CSCS qualified to the Green Card standard as a minimum. All trades will hold the relevant NVQ or Level 3 qualification in their profession. |
| Access to site and parking | Safe access into the site will be constructed by Morgans Construction limited as per the S278 agreement |
| Site Rules and PPE Requirements | • Hard hats to be worn on site at all times • Hi Vi’s vests to be worn on site at all times • Safety footwear will be worn as deemed necessary • Other personal protective equipment to be worn when necessary as determined by the risk assessments • Specific site rules as required by client requirements for contractors will be issued to all site operatives. • Statutory site notices will be displayed within the site work area • No site staff to commence work without an induction • Follow all safety signs and procedures |

| Health and Safety file | Morgans Construction Ltd will provide on the necessary information as required; • Construction phase plan • Risk Assessments of all contractors • Equipment instructions for anything you or other contractors install • As built drawings • Site induction forms |
| --- | --- |

| What are the main activities and dangers on site | Hazard it presents | What control are in place |
| --- | --- | --- |
| Excavation of strip foundations | Items/people falling into excavation | Shore the excavations, and barriers around to stop any people or plant falling in |
| Brickwork to joist and wall plate | Injury from mortar burns or manual handling of blockwork. Exposure to dust through cutting of blocks | Enure to wear gloves when when handling blockwork with mortar to prevent burns and maximise grip. Always wet cut and vacuum when cutting materials |
| Erection of scaffolding | Manual handling, falls from height | Make sure ladders are properly secured, in good working condition, and fitted at the right angle. Hand rails and foot guards to be erected to all scaffold to prevent materials or tools falling |
| Fitting of trusses | Crane being used to lift trusses, working from height | Crane to be given good ground to enable stable crane lift with banksman overlooking. Handrails from scaffolding will minimise risk of falling from height |
| Fitting of windows | Falls from height | Safe working platfrom to be provided to staff fitting windows to ensure work is completed in safe manner |
| Erecting internal stud work and stairs | Slips, trips and falls | Clean working area to be maintained at all times to ensure when moving or carrying materials up and or down stairs slips and trips are a minimum risk |
| 1st fix Electric | Risk of electricution | Enuring the electric supply is turned off as well as other services before commencing work. No use of excavtors near buried services |
| Risk to members of public | Unsafe access into site | Keep sie secure at all times with heras fencing surrounding the site. |