## Slide 1: Discuss how you would plan and design a project management process for the workplace
Megan Bleasdale - 2247138

## Slide 2: Context of Project – Signage Replacement on all Welsh campuses
Purpose – ensure clear signage on all rooms
Ensure that room numbers were consistent across all systems
Aim to complete student-facing areas by Sept 2023
Phased approach – student-facing (need to do out of term time) & non-student areas
Review of floorplans and numbers – ensure accuracy
Multiple teams involved – Property / Operations / Trades / Compliance / Stakeholders

## Slide 3: Lessons Learnt
Project scope was bigger than was manageable
Signage template agreed
Timescales were unrealistic
Stakeholder engagement wasn’t considered in enough time
Lack of planning and defined roles

## Slide 4: Revised Project Plan
Follow a defined process
  Establish roles
  Create a plan
  Targets & deadlines
  Risks
  Stakeholders
Use planning tools such as Gantt Charts and Project Canvas to track progress