## Slide 1: Capacity Planning
By
Andrew thorn

## Slide 2: Introduction
Capacity planning sits at the centre of modern operations management
Get it right, teams move faster, projects stay profitable, and growth feels controlled instead of chaotic
Get it wrong, and even strong demand turns into missed deadlines, burnout and wasted revenue

## Slide 3: Capacity Management Summary
Capacity planning aligns available resources with demand so work is delivered efficiently without overloading teams or leaving capacity unused
In operations management, capacity planning bridges the gap between forecasting and real time execution to minimise bottlenecks and reduce delivery risk

## Slide 4: Capacity Management Summary
Effective capacity management strategies help organisations scale predictably, protect utilisation, and prevent revenue leakage
Modern capacity planning tools turn planning into a continuous process by providing live visibility into workload, availability and utilisation

## Slide 5: What is Capacity Planning?
Capacity planning is the practice of aligning available resources- people, time, tools, and systems- with business demand
In operations management, capacity planning creates visibility into what work can be done without overloading teams or leaving valuable capacity unused
It connects demand forecasting with actual execution, ensuring workflows at a pace the organisation can sustain

## Slide 6: What is Capacity Planning
At its core capacity planning answers three questions:
How much work is coming?
How much capacity exists right now?
Where are the gaps or risks?
37% of project failures are due to inadequate resource planning (PMI, 2023)

## Slide 7: What Role Does Capacity Planning in Operations Management
Operations management depends on balance
Too much demand without capacity leads to delivery issues
Too much capacity without demand leads to inefficiency

## Slide 8: What Role Does Capacity Planning Play in Operations Management
Strong capacity helps organisations: -
Maintain predictable delivery timelines
Reduce operational waste
Protect team performance and morale
Make hiring and staffing decisions based on data, not instinct

## Slide 9: Four Common Capacity Planning Strategies
Most capacity planning strategies fall into four practical approaches
The difference lies in when capacity changes happen relative to demand
The four strategies are: - (1) Lead Strategy; (2) Lag Strategy; (3) Match Strategy; and (4) Dynamic Strategy

## Slide 10: Four Common Capacity Planning Strategies
Lead Strategy: - Capacity increases in anticipation of future demand. Teams hire or reassign resources early to prepare for growth. This approach supports rapid scaling but carries higher upfront risk
Lag Strategy: - Capacity increases only after demand is proven. While costs remain controlled, response times may slow when demand spikes unexpectedly

## Slide 11: Four Common Capacity Planning Strategies
Match Strategy: - Capacity adjusts incrementally as demand changes. This approach balances flexibility and cost control, but it depends heavily on accurate forecasting and an understanding of demand patterns
Dynamic Strategy: - Capacity adapts continuously using real-time data and changing market trends. This strategy relies on modern capacity planning tools and gives operations teams the most flexcibility with the least disruption

## Slide 12: How Does the Capacity Management Process Work?
While capacity management is an ongoing discipline. Most organisations get started by following a consistent capacity planning work flow that moves from demand forecasting to resource adjustment

## Slide 13: How Does the Capacity Management Process Work?
Consists of Five Parts: -
Understand current capacity
Forecast demand
Identify current resource gaps
Allocate and adjust resources
Monitor and refine

## Slide 14: How Does the Capacity Management Process Work?
1. Understand current capacity: - start by evaluating your team’s current workload and resource utilisation. This includes available hours, skill distribution, existing commitments, and non-billable time. This step gives you a clear understanding of where you stand before you can plan for future demand

## Slide 15: How Does the Capacity Management Process Work?
Forecast Demand: - use historical performance data, seasonal trends, and market analysis to predict the anticipated demand for your products or services. The more accurate your forecast, the better your planning and resources efficiency
Identify Current Resource Gaps: - after comparing your forecast with available resources, identify any capacity gaps. This is where you need to decide whether to shift timelines, hire more staff, adjust workflows, or implement automation

## Slide 16: How Does theCapacity Management Process Work?
Allocate and Adjust Resources: - Once you know where the gaps are, the next step is to allocate resources appropriately. This might mean redistributing tasks among team members, bringing in contractors, or upgrading technology
Monitor and Refine: - Capacity management is an ongoing process. Regular monitoring ensures that your business adapts to changing conditions, whether that’s a sudden influx of projects or clients, or a seasonal shift in deamnd

## Slide 17: How is Capacity Measured in Operations Management?
In operations management, capacity is measured in several distinct ways, each offering a different view into how work is planned and delivered. These are: -
Planned Capacity
Available Capacity
Actual Capacity
Utilised Capacity

## Slide 18: How is Capacity Measured in Operations Management
Planned Capacity: - the total amount of work your team or organisation is structured to handle under ideal circumstances assuming full staffing, no interruptions, and optimised workflows
Available Capacity: - A more practical measure that accounts for real-world limitations such as vacations, internal meetings, client delays, and shifting priorities

## Slide 19: How is Capacity Measured in Operations Management
Actual Capacity: - The output your team is currently delivering within a given timeframe, reflecting bandwidth, productivity, and operation constraints
Utilised Capacity: - The percentage of available capacity being used for billable or strategic work. High utilisation rates often indicate strong efficiency, though sustained overuse can lead to burnout or operational strain

## Slide 20: How Capacity Planning Improves Profitability
Profitability rises or falls based on how well capacity is planned
When resources match demand, work flow smoothly, teams stay productive without being over-extended, and revenue becomes more predictive instead of reactive

## Slide 21: How Capacity Planning Improves Profitability
When Capacity aligns with demand: -
Teams spend less time waiting or scrambling
Projects run closer to the estimate
Billable time isn’t lost due to resource delays or consultants sitting on the bench
Utilisation stays sustainable instead of reactive

## Slide 22: Common Capacity Planning Challenges
Capacity planning rarely fails because teams ignore it
It breaks down when demand shifts faster than visibility
Even well run operations teams encounter friction when planning relies on partial data, manual tracking, or delayed signals

## Slide 23: Common Capacity Planning Challenges
Some of the Challenges may include: -
Forecasting gaps caused by incomplete or outdated data
Limited visibility into real time workload and availability
Unexpected disruptions like staff absences or sudden demand spikes
These challenges often surface as missed deadlines, rushed handoffs, last minute staffing decisions, or work being reassigned mid-project

## Slide 24: How Technology Improves Capacity Planning
Technology doesn’t eliminate uncertainty, but it significantly shortens response time by making capacity issues visible before they affect delivery or margins
Modern technology transforms capacity planning and resource management by replacing guesswork with real-time insight
Rather than relying on outdated spreadsheets or looking back after the fact, capacity management tools highlight constraints proactively as work is being planned and delivered

## Slide 25: How Technology Improves Capacity Planning
A unified platform gives teams the ability to: -
Visualise workload across projects, roles, and departments
Track utilisation as work happens, not weeks later
Connect time tracking, scheduling, and forecasting within one system

## Slide 26: How Technology Improves Capacity Planning
This constant visibility empowers project managers to quickly identify potential overload, rebalance work before deadlines are missed, and continuously make capacity decisions instead of being limited to periodic planning sessions

## Slide 27: What’s Better: Project Level or Organisation-Wide Capacity Planning
Capacity planning is most effective when viewed through multiple lenses
Focusing only on individual projects can mask broader constraints, while planning only at the organisational level can mean delivery risks within specific initiatives

## Slide 28: What is Better: Project-Level or Organisation-Wide Capacity Planning
In practice, capacity management happens at two levels:
Project-level capacity planning: - ensures each initiative has the right mix of skills and available time to deliver as planned, reducing mid-project reassignment and timeline drift
Organisation-wide capacity planning: - balances resources across the full portfolio, helping leaders prioritise work manage competing demands, and avoid overloading the same teams or roles

## Slide 29: Expanding Capacity Without Permanent Hires
Short-term spikes, seasonal work, or unexpected project wins can strain teams without justifying permanent head count increases
In these situations, capacity planning helps organisations extend delivery capability without locking in long term costs

## Slide 30: Expanding Capacity Without Permanent Hires
Common ways teams expand capacity include: -
Engaging contractors or freelancers to cover temporary skill gaps or workload surges
Adjusting delivery timelines to spread work more evenly across available capacity
Redistributing work based on current availability and skill alignment

## Slide 31: Capacity Planning Creates Clarity
When project leaders understand available capacity an dhow it’s changing, they can make informed decisions early, before small issues become delivery risks
Overtime, this consistency compounds
Teams operate with fewer surprises, leaders gain confidence in planning decisions, and operations stay aligned as the organisation grows

## Slide 32: Capacity Planning Creates Clarity
Organisations that invest in strong capacity management strategies can:
Scale delivery without introducing operational chaos
Protect high performers from sustained overload and burnout
Address skill gaps early and ensure the right work is assigned to the right resource
Deliver more predictive project outcomes
Make growth decisions based on data instead of guesswork