OVERCOMING OPERATIONAL CHALLENGES AT MALDIVA LTD.

IT Consultancy Proposal for an Integrated Information System

MODULE:  Managing Business Information - LCLM 5004

PROGRAMME: Leadership and Management Skills in the Workplace

LECTURER: Dr Amitave Banik

STUDENT NAME: Huguette Dora Edjangue

STUDENT ID NUMBER:	2429780

Table of Contents

I. Introduction	4

II. Evaluation of Existing Systems	4

Current Technology Baseline	4

1. Inventory Management	5

2. Customer Relationship Management	5

3. Decision-Making	5

4. Security and GDPR Compliance	5

5. Lack of Integration and Collaboration	6

III. Recommended Information System	6

Theoretical Foundation	6

1- Network And Cloud Infrastructure	8

2- Central Database Management System (DBMS)	9

3- Enterprise Resource Planning (ERP)	11

4- Customer Relationship Management (CRM) With AI-Enabled Personalisation	12

5- Business Intelligence	13

6- Knowledge Management Integration	13

7- Collaboration Platform	14

8- Security, GDPR Compliance And AI Governance	14

9- AI Benefits, Risks And Mitigation	15

IV. Proposed System Architecture	16

V. Project Implementation and Management Plan	16

VI. Conclusion	18

Reference List	20

List of Figures

Figure 1: Conceptual Framework Applying TOE and TAM to Maldiva Ltd. (adapted from Na et al., 2022; Davis, 1989)	7

Figure 2: Network Strategy integrated with cloud infrastructure for Maldiva Ltd.	9

Figure 3: Central Database Management System strategy for Maldiva Ltd.	10

Figure 4: ERP Strategy for Maldiva Ltd.	12

Figure 5: AI-Enabled CRM Architecture and Value Creation for Maldiva Ltd.	12

Figure 6: Business Intelligence Architecture and Value Flow for Maldiva Ltd.	13

Figure 7: Knowledge Management for Maldiva Ltd.	14

Figure 8: Collaboration Tools Matrix for Maldiva Ltd.	14

Figure 9: Proposed Integrated System Architecture for Maldiva Ltd.	16

Figure 10: Work Breakdown Structure (WBS) for the Implementation Project	17

Figure 11: Project Implementation Gantt Chart (10-Month Rollout)	17

List of Tables

Table 1: How the TOE and TAM Frameworks Guide the Recommendation	7

Table 2: Comparison of Network Connectivity Options for Maldiva Ltd.	8

Table 3: Comparison of DBMS Options for Maldiva Ltd.	10

Table 4: Comparison of ERP Options for Maldiva Ltd.	11

Table 5: AI Benefits, Risks and Mitigation for Maldiva Ltd.	15

Table 6: Summary of Recommended Systems and Expected Outcomes	18

# I. INTRODUCTION

Maldiva Ltd. is a fast-growing consumer electronics retailer operating across 30 physical stores alongside an e-commerce platform. While increasing sales have created expansion opportunities, they have also exposed significant weaknesses in the company’s current information systems, which negatively affect customer satisfaction, staff productivity and the quality of management decision-making. Recognising that these limitations may restrict future growth, the company’s leadership has identified the need to modernise its information systems and establish a more integrated and scalable technological infrastructure.

In today's competitive business environment, effective information systems are essential for improving operational efficiency, supporting informed decision-making, strengthening customer relationships and maintaining competitive advantage (Laudon and Laudon, 2012). However, a technical review indicates that Maldiva Ltd. lacks several fundamental components required to support these objectives. The 30 stores are not connected through a shared network; there is no centralised database or enterprise system linking departments, knowledge management practices are absent, and the organisation has no dedicated security infrastructure, staff collaboration platform, cloud infrastructure or AI capabilities. These technological limitations have contributed to five interconnected operational challenges: manual inventory management, fragmented customer information, slow spreadsheet-based reporting, weak security and GDPR exposure, and disconnected departmental processes.

To address these issues, this report evaluates Maldiva Ltd.'s current technology environment, recommends an integrated information system to resolve the identified weaknesses, illustrates how that system would be architected, and sets out a phased project management plan for implementation.

# II. EVALUATION OF EXISTING SYSTEMS

## Current Technology Baseline

A diagnostic review confirms that Maldiva Ltd.’s information environment is fragmented and largely manual. The lack of shared connectivity, centralised data and integrated systems limits coordination across its 30 stores and e-commerce platform. These gaps contribute to the five operational challenges examined below. Laudon and Laudon (2012) emphasise that effective information systems align technology, data and business processes to support organisational performance.

## 1. Inventory Management

The absence of a shared network and centralised database means that Maldiva Ltd. relies on manual inventory tracking, preventing real-time stock synchronisation across stores and the e-commerce platform. This results in customers ordering items online that are no longer available, causing cancellations, refunds and complaints, while managers struggle to spot overstocked or understocked lines. As Christopher (2022) argues, effective inventory management depends on accurate and timely information; therefore, Maldiva’s fragmented systems directly undermine stock visibility and control.

## 2. Customer Relationship Management

Customer information is stored across disconnected systems, preventing employees from accessing a complete view of customer’s purchase history, preferences and previous interactions. This limits the marketing team's ability to deliver personalised promotions and prevents customer service staff from resolving complaints efficiently. Payne and Frow (2013) argue that an integrated Customer Relationship Management (CRM) system built on a single customer database enables personalised service and stronger loyalty; without this, Maldiva Ltd. risks losing customers to more joined-up competitors.

## 3. Decision-Making

Maldiva Ltd. relies on manually compiled spreadsheets for sales reporting. This process is time-consuming, error-prone, and often produces outdated information, limiting management’s ability to make timely decisions and forecast demand accurately. Laudon and Laudon (2012) emphasise that effective decision-making depends on timely and accurate information, while Sharda, Delen and Turban (2023) highlight the role of Business Intelligence (BI) in transforming organisational data into actionable insights. Maldiva’s fragmented data infrastructure therefore restricts its ability to generate reliable insights for effective planning and forecasting.

## 4. Security and General Data Protection Regulation (GDPR) Compliance

Access to customer and business information is not adequately controlled, increasing the risk of unauthorised access and data breaches. These weaknesses expose Maldiva Ltd. to potential non-compliance with the General Data Protection Regulation (GDPR), which may result in substantial financial penalties and reputational damage. Whitman and Mattord (2021) emphasise that a secure information system should ensure the confidentiality, integrity, and availability (CIA triad) of organisational information through strong access controls, authentication, encryption, and monitoring. In addition, the GDPR requires organisations to implement appropriate technical and organisational measures to safeguard personal data (European Union, 2016).

## 5. Lack of Integration and Collaboration

Sales, finance and inventory departments operate on disconnected software systems, and the absence of a collaboration platform means that information is transferred manually. This increases processing time, creates duplicate records and increases the risk of errors, while limiting the sharing of consistent information across departments. According to Davenport (1998), enterprise systems integrate core business processes and shared data, improving coordination and reducing duplication. Maldiva Ltd.’s lack of integrated systems is therefore a primary cause of its operational inefficiencies.

Taken together, these five challenges show that Maldiva Ltd. is managing a growing multi-channel retail operation using fragmented, largely manual systems. This limits operational efficiency, customer service and decision-making, while increasing security risks and restricting scalability. The findings therefore demonstrate the need for an integrated information system capable of providing accurate, real-time information across business functions.

# III. RECOMMENDED INFORMATION SYSTEM

Maldiva cannot solve its five business problems simply by purchasing new software. It first needs the infrastructure, data and connectivity on which an integrated information system depends. The recommended solution therefore consists of five interconnected layers: a secure network and cloud platform connecting the 30 stores and the e-commerce platform; a central cloud data layer providing a consistent source of organisational data; an Enterprise Resource Planning (ERP) integrating core business functions; supporting systems for Customer Relationship Management (CRM), Business Intelligence (BI), Knowledge Management (KM) and collaboration tools. Once reliable data is established, security-governed Artificial Intelligence (AI) can be introduced. This architecture will provide the technological foundation required to modernise Maldiva's operations while allowing the organisation to adopt more advanced capabilities progressively. Laudon and Laudon (2012) explain that enterprise systems integrate business processes through a common database, so information entered once becomes available across the organisation.

## Theoretical Foundation

This recommendation is grounded in established information systems theories. Na et al. (2022) combine the Technology Acceptance Model (TAM), originally proposed by Davis (1989), with the Technology-Organisation-Environment (TOE) framework to explain technology adoption. Figure 1 applies these theories to support Maldiva Ltd.’s proposed solution and phased implementation.

Figure 1: Conceptual Framework Applying TOE and TAM to Maldiva Ltd. (adapted from Na et al., 2022; Davis, 1989)

The TOE framework is applied to Maldiva Ltd. by considering its technological requirements, organisational readiness and external environment, while TAM highlights the importance of employee acceptance (Na et al., 2022). Table 1 translates these factors into requirements for the proposed integrated information system.

| How the Framework Guides the Recommendation |  |  |
| --- | --- | --- |
| TOE Perspectives Ensure: | TAM Ensures: | Outcome for Maldiva Ltd. |
| • The selected technologies are suitable and secure (Technological). • The solution fits the company’s size, resources and culture (Organisational). • External factors such as competition, customers and GDPR are considered (Environmental). | • Employees perceive the system as useful and easy to use. • This builds a positive attitude and intention to use the system. • Leading to actual adoption and successful implementation. | • Integrated operations across all 30 stores. • Better customer service and satisfaction. • Faster, accurate and data-driven decision-making. • Scalable, secure and future-ready information system. |

Table 1: How the TOE and TAM Frameworks Guide the Recommendation

By applying TOE and TAM together, the proposed solution is not only technically sound but also aligned with Maldiva Ltd.’s internal capabilities and external environment, while promoting user acceptance and long-term success.

## 1- Network and Cloud Infrastructure

A secure network connecting Maldiva Ltd.’s 30 stores, head office and e-commerce platform should be the priority. This would enable real-time access to shared systems and data, while cloud infrastructure would provide flexible and scalable computing and storage. The National Institute of Standards and Technology (NIST) defines cloud computing as on-demand access to shared computing resources (Mell and Grance, 2011). Together, the network and cloud would provide the foundation for the proposed DBMS and ERP. Table 2 compares three connectivity options.

| Option | Example | Advantages | Limitations | Relative Cost |
| --- | --- | --- | --- | --- |
| Software-Defined Wide Area Network (SD-WAN) (Recommended) | Cisco Meraki SD-WAN connecting all 30 stores over business broadband, with 4G/5G backup | Centralised management; scalable and resilient; well suited to cloud-based applications | Requires SD-WAN appliances and licensing | Medium |
| Metropolitan Area Network (MAN) | A provider-managed network connecting Maldiva stores located within the same city or metropolitan area | Fast local connectivity and potentially lower cost than a large private WAN | Only suitable if stores are geographically close; depends on provider availability | Low -Medium |
| Site-to-Site VPN | Azure VPN Gateway or AWS Site-to-Site VPN connecting each store securely to the cloud over business broadband | Encrypted, relatively simple and affordable; no dedicated private network required | Performance depends on internet quality and bandwidth | Low - Medium |

Table 2: Comparison of Network Connectivity Options for Maldiva Ltd

Although Site-to-Site VPN, such as Azure VPN Gateway (Microsoft, 2026a), offers a more affordable starting option where the initial budget is limited, SD-WAN remains the preferred long-term option because it offers a strong balance of scalability, resilience and centralised management for 30 stores.

Figure 2: Network Strategy integrated with cloud infrastructure for Maldiva Ltd.

Figure 2 shows how SD-WAN securely connects Maldiva Ltd.’s 30 stores and head office to cloud-based systems, with VPN and 4G/5G providing resilient backup connectivity.

## 2- Central Database Management System (DBMS)

A Database Management System (DBMS) is software that stores, manages and controls access to organisational data (Oracle, 2020). Maldiva Ltd. should establish a central, cloud-based data layer to provide consistent access to customer, product, inventory and financial data across systems. This would replace isolated spreadsheets with a shared, consistent source of information, supporting integration, reporting and future AI alongside the ERP. Table 3 compares four options for this data layer.

| DBMS Example | Provider | Deliverables | Relative Cost |
| --- | --- | --- | --- |
| Azure SQL Database (Recommended) | Microsoft Azure | Store customer, product, inventory and financial data in a central cloud database | Medium |
| Amazon RDS | AWS | Host a managed MySQL or PostgreSQL database for the ERP and e-commerce systems | Medium |
| PostgreSQL | Open source | Centralise Maldiva Ltd.'s operational data with lower software licensing costs | Low -Medium |
| MySQL | Oracle / open source | Store e-commerce, customer and inventory data in a central database | Low -Medium |

Table 3: Comparison of DBMS Options for Maldiva Ltd.

Azure SQL Database is recommended because it provides a scalable, managed cloud database that integrates well with Maldiva Ltd.’s proposed Microsoft-based ERP, BI and cloud environment.

Figure 3: Central Database Management System strategy for Maldiva Ltd.

Figure 3 illustrates how Maldiva Ltd.’s stores and business systems feed into a central cloud-based DBMS, providing a secure single source of truth that supports ERP, BI, AI and better decision-making

## 3- Enterprise Resource Planning (ERP)

With the network and central cloud data layer in place, Maldiva Ltd. can introduce an Enterprise Resource Planning (ERP) system to integrate key activities such as inventory, sales, finance, procurement and HR. ERP brings these functions together around shared data, improving information sharing and coordination across departments (Davenport, 1998). Table 4 compares three ERP platforms against these requirements, using official vendor information (Microsoft, 2026b; SAP, 2026; Oracle, 2026).

| ERP Option | Deliverables | Key Advantages | Limitations | Relative Cost |
| --- | --- | --- | --- | --- |
| Microsoft Dynamics 365 Business Central (Recommended) Microsoft (2026b) | Integrates finance, sales, purchasing, inventory and warehouse operations across 30 stores | Strong Microsoft ecosystem; integrates with Power BI, Teams and other Microsoft services; suitable for growing businesses | Greater dependence on the Microsoft ecosystem; implementation and licensing costs | Medium |
| SAP Business One SAP (2026) | Centralise finance, purchasing, inventory, sales and customer processes | Designed for small and medium-sized businesses; integrated reporting and real-time information | May require specialist implementation and SAP expertise | Medium - High |
| Oracle NetSuite Oracle (2026) | Cloud ERP connecting finance, inventory, purchasing and multi-location operations | Cloud-based, scalable and suitable for growing organisations | Subscription and implementation costs can be high | Medium - High |

Table 4: Comparison of ERP Options for Maldiva Ltd.

Microsoft Dynamics 365 Business Central is recommended because it integrates the key functions Maldiva Ltd. needs and connects well with the wider Microsoft ecosystem, including Power BI and Teams, supporting future growth.

Figure 4: ERP Strategy for Maldiva Ltd.

## 4- Customer Relationship Management (CRM) with AI-Enabled Personalisation

Beyond consolidating customer records, embedding AI within the CRM, such as Microsoft Dynamics 365 Customer Service, would allow Maldiva Ltd. to move from reactive to predictive customer management. Machine learning models can segment customers and anticipate purchase behaviour, while natural language processing (NLP) chatbots can handle routine enquiries and returns, freeing staff to focus on complex complaints. Payne and Frow (2013) explain that integrated CRM builds long-term customer relationships through personalised service; AI extends this by making personalisation automatic and continuous rather than manually configured.

Figure 5: AI-Enabled CRM Architecture and Value Creation for Maldiva Ltd.

Figure 5 shows how Maldiva Ltd. can use unified customer data, CRM and AI to deliver personalised services, improve customer relationships and support business growth.

## 5- Business intelligence

Business Intelligence (BI) would allow Maldiva Ltd. to move beyond basic reporting towards predictive insights. For example, Power BI, enhanced with AI-driven analytics, could identify stores at risk of stockouts or unusual sales patterns that require investigation. Sharda, Delen and Turban (2023) explain that BI transforms organisational data into insights that support decision-making, while AI can enhance this process by identifying patterns that may be difficult to detect manually.

Figure 6: Business Intelligence Architecture and Value Flow for Maldiva Ltd.

Figure 6 presents the end-to-end BI architecture and value flow for Maldiva Ltd., from raw data sources through to the decisions and outcomes this supports.

## 6- Knowledge Management (KM) Integration

AI adoption should be supported by a structured Knowledge Management (KM) approach that involves capturing, organising, and sharing organisational knowledge. Laudon and Laudon (2012) emphasise that effective KM requires both appropriate technology and organisational support. For Maldiva Ltd., this would help capture important knowledge, such as reliable suppliers and operating procedures, that may otherwise be lost when employees leave. Searchable knowledge repositories and internal AI chatbots could make this information easier for staff to access. Taherdoost and Madanchian (2023) highlight that effective KM can support AI implementation because both depend on reliable and well-managed data.

Figure 7: Knowledge Management for Maldiva Ltd.

This figure illustrates how Maldiva can capture, organise, share, access, and maintain knowledge.

## 7- Collaboration platform

A collaboration platform would connect employees across Maldiva Ltd.’s 30 stores and departments, improving communication and information sharing. Microsoft Teams with SharePoint is a suitable option: Teams supports real-time communication and collaboration, while SharePoint provides secure storage, organisation and sharing of documents (Microsoft, 2026c). This would reduce reliance on email and disconnected files while supporting the wider Knowledge Management (KM) approach.

Figure 8: Collaboration Tools Matrix for Maldiva Ltd.

This figure shows how Maldiva Ltd. can use Microsoft Teams and SharePoint to collaborate effectively, whether employees are in the same location or working remotely.

## 8- Security, GDPR Compliance and AI Governance

Because Maldiva Ltd. currently has no dedicated security system, security controls should be built into the new information system from the beginning. These should include Role-Based Access Control (RBAC), Multi-Factor Authentication (MFA), encryption and audit logging. GDPR principles should also guide how customer and employee data are collected and managed: data should be lawfully and transparently processed, collected only for defined purposes, limited to what is necessary, kept accurate and retained only as long as required. Security controls should protect data from unauthorised access or loss, while audit records support accountability (European Union, 2016). AI can introduce additional risks when processing personal data or making customer-related decisions; therefore, appropriate safeguards and human oversight should be applied. Strong Identity and Access Management (IAM) is also essential for protecting AI systems and the data they process (Whitman and Mattord, 2021).

## 9- AI benefits, risks and Mitigation

AI can provide significant benefits for Maldiva Ltd. once the core information infrastructure has been established, though each application carries risks that need to be actively managed. Table 5 summarises the main AI applications considered, their expected benefits, and how the associated risks would be mitigated.

| AI Application | Expected Benefit | Key Risk | Mitigation |
| --- | --- | --- | --- |
| Demand forecasting | Reduces stockouts and excess inventory by predicting demand. | Poor or biased data may produce inaccurate forecasts. | Clean and validate data; regularly review results (Amosu et al., 2024). |
| Customer service & marketing | Chatbots, recommendations and feedback analysis improve customer service and identify dissatisfaction. | Lack of transparency may reduce customer trust. | Use explainable AI and human oversight (Krčadinac et al., 2025). |
| Anomaly detection | Identifies unusual transactions or access patterns to support fraud and security monitoring. | False alerts or excessive reliance on AI. | Review alerts using human judgement and monitor model performance. |
| AI adoption across the business | Faster analysis and better decision-making. | Skills gaps, staff resistance and integration costs. | Provide staff training and introduce AI gradually within the existing technology ecosystem (Laudon and Laudon, 2012). |

Table 5: AI Benefits, Risks and Mitigation for Maldiva Ltd.

AI should therefore be introduced gradually, after reliable data and governance are established, with human oversight and regular performance reviews to manage these risks.

# IV. PROPOSED SYSTEM ARCHITECTURE

Figure 9 shows how the proposed solution replaces Maldiva Ltd.’s fragmented systems with an integrated cloud architecture. The central cloud data layer provides shared, consistent data for all stores and the e-commerce platform, while the Enterprise Resource Planning (ERP) system integrates core functions such as inventory, sales, finance and human resources. Customer Relationship Management (CRM), Knowledge Management (KM) and collaboration tools support customer service and information sharing. Security controls protect access, while Business Intelligence (BI) and Artificial Intelligence (AI) use shared data to support reporting, forecasting and decision-making. Microsoft Azure provides the scalable cloud infrastructure for the solution.

Figure 9: Proposed Integrated System architecture for Maldiva Ltd.

# V. PROJECT IMPLEMENTATION AND MANAGEMENT PLAN

The project will follow a phased ten-month implementation to reduce risk and disruption (Project Management Institute, 2021). As shown in Figure 10, the project progresses from planning and system configuration to data migration, integration, training and phased deployment, followed by post-implementation review.

Figure 10: Work Breakdown Structure (WBS) for the Implementation Project

This WBS is aligned with the 10-month implementation plan to ensure structured execution, quality and business value realisation.

Then, Figure 11 shows the planned schedule in a Gantt chart over ten months. Staff training, data validation and phased store roll-out will help manage change and minimise disruption, particularly during peak trading periods.

Figure 11: Project Implementation Gantt Chart (10-Month Rollout)

# VI. CONCLUSION

This report shows that Maldiva Ltd. lacks the basic technology infrastructure required to operate efficiently and support future growth. Coughlan, Lycett and Macredie (2005) emphasise the importance of aligning IT with business strategy. The recommended approach is therefore not to implement an ERP system in isolation, but to establish an integrated digital foundation, as summarised in Table 6.

| Recommended System | Main Purpose for Maldiva Ltd. | Expected Outcome |
| --- | --- | --- |
| Secure network + cloud | Connect 30 stores, head office and e-commerce | Real-time connectivity and scalable infrastructure |
| Central Data Layer | Store and manage shared organisational data | Consistent, accessible and reliable information |
| ERP | Integrate finance, sales, inventory, procurement and HR | Reduced duplication and improved coordination |
| CRM | Centralise customer information and interactions | Better customer service and personalised marketing |
| BI | Analyse sales, inventory and business data | Faster and better-informed decisions |
| KM | Capture and share organisational knowledge | Reduced knowledge loss and improved staff support |
| Collaboration platform | Connect employees across stores and departments | Better communication and information sharing |
| Security controls | Protect systems and personal/business data | Reduced security and GDPR risks |
| AI (Phase 2) | Support forecasting, customer service and anomaly detection | Improved efficiency, forecasting and decision-making |

Table 6: Summary of Recommended Systems and Expected Outcomes

The proposed solution will first connect Maldiva Ltd.’s 30 stores through a secure network and cloud platform and establish a central cloud data layer providing a shared source of organisational data. The Enterprise Resource Planning (ERP) system will integrate inventory, sales, finance, procurement and human resources. At the same time, Customer Relationship Management (CRM), Business Intelligence (BI), Knowledge Management (KM) and collaboration tools will improve customer service and decision-making. AI will be introduced once reliable data and governance are established. Final costs should be confirmed through vendor quotations. This phased approach addresses Maldiva Ltd.’s immediate weaknesses while providing a scalable foundation for growth.

# Reference List

Amosu, O.R., Kumar, P., Ogunsuji, Y.M., Oni, S. and Faworaja, O. (2024) ‘AI-driven demand forecasting: enhancing inventory management and customer satisfaction’, World Journal of Advanced Research and Reviews, 23(2), pp. 708–719.

Christopher, M. (2022) Logistics & Supply Chain Management. 6th edn. Harlow: Pearson.

Coughlan, J., Lycett, M. and Macredie, R.D. (2005) ‘Understanding the Business–IT Relationship’, International Journal of Information Management, 25(4), pp. 303–319.

Davenport, T.H. (1998) ‘Putting the enterprise into the enterprise system’, Harvard Business Review, 76(4), pp. 121–131.

Davis, F.D. (1989) ‘Perceived usefulness, perceived ease of use, and user acceptance of information technology’, MIS Quarterly, 13(3), pp. 319–340.

European Union (2016) Regulation (EU) 2016/679 of the European Parliament and of the Council of 27 April 2016 on the Protection of Natural Persons with Regard to the Processing of Personal Data and on the Free Movement of Such Data (General Data Protection Regulation). Official Journal of the European Union, L119, pp. 1–88.

Krčadinac, O., Stanković, Ž., Dudić, D. and Stošić, L. (2025) ‘The role of artificial intelligence in modern information systems design: a systematic review’, Journal of Information Technology and Applications (JITA), 15(1), pp. 55–61.

Laudon, K.C. and Laudon, J.P. (2012) Management Information Systems: Managing the Digital Firm. 12th edn. Upper Saddle River, NJ: Pearson Prentice Hall.

Mell, P. and Grance, T. (2011) The NIST Definition of Cloud Computing. NIST Special Publication 800-145. Gaithersburg, MD: National Institute of Standards and Technology.

Microsoft (2026a) Azure VPN Gateway documentation. Available at:

https://learn.microsoft.com/en-us/azure/vpn-gateway/ (Accessed: 10 August 2026).

Microsoft (2026b) Dynamics 365 Business Central. Available at:

https://www.microsoft.com/en-gb/dynamics-365/products/business-central (Accessed: 10 August 2026)

Microsoft (2026c) What is SharePoint? Available at: https://support.microsoft.com/en-us/sharepoint/platform/what-is-sharepoint (Accessed: 10 August 2026)

Na, S., Heo, S., Han, S., Shin, Y. and Roh, Y. (2022) 'Acceptance model of artificial intelligence (AI)-based technologies in construction firms: applying the technology acceptance model (TAM) in combination with the technology–organisation–environment (TOE) framework', Buildings, 12(2), 90. https://doi.org/10.3390/buildings12020090

Oracle (2026) NetSuite. Available at:

https://docs.oracle.com/en/cloud/saas/netsuite/index.html (Accessed: 10 August 2026).

Oracle (2020) What Is a Database? Available at:

https://www.oracle.com/database/what-is-database/  (Accessed: 10 August 2026).

Payne, A. and Frow, P. (2013) Strategic Customer Management: Integrating Relationship Marketing and CRM. Cambridge: Cambridge University Press.

Project Management Institute (2021) A Guide to the Project Management Body of Knowledge (PMBOK® Guide). 7th edn. Newtown Square, PA: Project Management Institute

SAP (2026) Enterprise Resource Planning. Available at:

https://www.sap.com/products/erp.html (Accessed: 10 August 2026).

Sharda, R., Delen, D. and Turban, E. (2023) Business Intelligence, Analytics, Data Science, and AI. 5th edn. Harlow: Pearson.

Taherdoost, H. and Madanchian, M. (2023) ‘Artificial intelligence and knowledge management: impacts, benefits, and implementation’, Computers, 12(4), p. 72. Available at: https://doi.org/10.3390/computers12040072 (Accessed: 10 August 2026).

Whitman, M.E. and Mattord, H.J. (2021) Principles of Information Security. 7th edn. Boston, MA: Cengage Learning.