Current as at: DD MM YYYY

This report shows outstanding tasks, tasks completed since the last Status Update Report and tasks due for completion before the next Report.

List consequences under each column

| Task | % Complete | Duration | Start Date | Finish Date | Resources Used |
| --- | --- | --- | --- | --- | --- |
| Configuration Documentation | 50 | 4 days | 10-May-12 | 14-May-12 | Team 1 |
| Investigation and load of software upgrade | 100 | 2 days | 9-Jun-12 | 10-Jun-12 | Team 1, Team 2 |
| Testing of Reports | 100 | 1 day | 13-Jun-12 | 13-Jun-12 | Team 4 |
| Definition of New Statutory Return Report | 0 | 1.5 days | 16-Jun-12 |  | Team 5 |
| Report Testing Procedure | 0 | 0.5 days | 17-Jun-12 |  | Team 5 |