Managing Health and Safety in a project

As part 2 of the assignment I will produce method statements for activities related to the single, two storey detached domestic building.

Method Statement – Block & Block Walls

Method

- Lay blocks and bricks by hand in between.

- Blockwork combined with mortar.

- Manual handling of blocks.

- Blockwork to be sliced using a bolster and hammer.

- Pointing.

- Trowelling mixed mortar.

Plant & Equipment

- Personal protective equipment.

- Hand tools.

Materials

- Engineering blocks of concrete.

- Mortar.

- Foundation blocks of concrete.

Hazards

- Heavy loads and or with poor posture.

- Trips, slips and falls.

- Any sharp edges.

- Skin hazards on site.

- Physical injuries that could occur.

- Site activity and conditions.

- Manual handling.

- Wet mortar.

Risks

- Back strain.

- Repetitive strain.

- Skin problems.

- Injury to head, body, arms, hands, legs and feet.

Population Exposed

- Operative primarily.

- Workers below works being carried out.

Controls Statutory

- Scaffold with brick guards.

- Access - Inspections of scaffold/working platforms.

- If lifting devices used to move blocks, require inspections and records.

- Head protection.

Other Controls

- Work planned to minimise handling, storing materials close to hand, raise storage areas to minimise lift, providing good access, minimising turning movements.

- Mechanical aids or teamwork required for moving/laying the blocks.

- Mortar and skin.

- Feet - site is foot protection zone, safety boots to be worn.

Consultation

- Above to be discussed at a brief pre-work meeting with employees.

Documentation

- Method for handling heavy blocks to be documented.

Implementation

- Supervisor to ensure work area properly set up to minimise handling problems.

- Good hand washing facilities and gloves to be available.

- Supervisor/Operatives to check that access to working areas is safe.

Information Instruction

- New employees - induction on company policy and procedures and for safe working before permitted to work.

Training

- Ensure operatives receive manual handling briefing.

PPE

- Head and foot protection to be worn.

- High visibility waistcoat.

- Gloves to be available if required.

Monitoring

- Constant supervision to regularly check manual handling arrangements during progress of job.

Systems Review

- Review at end of each major contract to confirm back strain injuries minimised.

Method Statement – Carpentry Roof Trusses

Method

- Raising trusses by machine.

- Installation.

- High level access.

Plant & Equipment

- Hand tools & portables.

- Personal protective equipment.

Materials

- Timber.

- Steel.

Hazards

- Heavy loads and poor posture.

- Slips, trips and falls.

- Sharp edges.

- Skin hazards.

- Physical Injury.

- Site activity and conditions.

- Access.

- Manual handling.

- Equipment.

- Pre heated timber.

Risks

- Back strain.

- Repetitive strain.

- Skin and Lungs exposed to dust and adhesives.

- Injury to head, body, arms, hands, legs and feet.

- Electric shock.

- Mechanical injury.

- Falls from height.

- Skin exposed to wet treatment chemicals, for uncured timber.

Population Exposed

- Operative primarily, others working below.

Controls Statutory

- Scaffold/Working Platform/Ladder standards and other aspects of safe access.

- Access - Inspections of scaffold/working platforms.

- Electrical checks on equipment, low voltage to be used on site Low voltage used on site.

- Lifting equipment inspections and certification.

- Head protection.

Other Controls

- Avoid handling wet treated timber.

- If using tools which create eye risk - wear protective goggles.

- Feet - site is foot protection zone, safety boots to be worn.

- Manual handling - load out by machine close to point of use, use of mechanical aids, operative to receive manual handling training.

- Tools to be checked by tradesmen - faults to be reported, equipment repaired.

Consultation

- Above to be discussed at a brief pre-work meeting with employees.

Documentation

- Brief Method Statement an advantage.

Implementation

- Supervisor to check that access is safe, lifting equipment in order, etc.

Information Instruction

- New employees - induction on company policy and procedures and for safe working before permitted to work.

Training

- Ensure operatives receive kinetic handling refresher, and training in use of plant and equipment.

- Ensure operatives have been trained in use of lifting equipment.

- Ensure access equipment inspected by competent (trained) persons.

PPE

- Head and foot protection to be worn.

- High visibility waistcoat.

- Gloves to be available if required.

- Safety glasses to be available if required.

- Harnesses, belts, nets, etc. where necessary.

Monitoring

- Supervisor to periodically check arrangements during progress of job.

Systems Review

- Project not individual task.

## METHOD STATEMENT – Construction of Plinths

## Materials

- Sandstone.

- Concrete.

- Steel rebar.

## Hazards

- Heavy loads and or with poor posture.

- Trips, slips and falls.

- Any sharp edges.

- Skin hazards on site.

- Physical injuries that could occur.

- Site activity and conditions.

- Manual handling.

Risks

- Back strain.

- Repetitive strain.

- Skin problems.

- Injury to head, body, arms, hands, legs and feet.

Consultation

- Above to be discussed at a brief pre-work meeting with employees.

Documentation

- Method for handling heavy blocks to be documented.

Implementation

- Supervisor to ensure work area properly set up to minimise handling problems.

- Good hand washing facilities and gloves to be available.

- Supervisor/Operatives to check that access to working areas is safe.

Information Instruction

- New employees - induction on company policy and procedures and for safe working before permitted to work.

PPE

- Head and foot protection to be worn.

- High visibility waistcoat.

- Gloves to be available if required.