## Slide 1: Six Sigma Improve Phase
By
Andrew Thorn

## Slide 2: Improve Phase
Generate Improvement
Alternative
Improve FMEA Phase
Perform Cost/Benefit Analysis
Create “Should Be/Future State” Process Map
Pilot
Validate
Improvement

## Slide 3: Purpose of Improve Phase
Is to allow the Project Team to develop, implement, and validate improvement alternatives that will be achieve desired performance levels as defined by CTQs

## Slide 4: Improve Phase
The Improve Phase begins with brainstorming activities to generate improvement alternatives
Project team selects the best alternative, creates a new process map to illustrate the new process flow, and then conduct an FMEA and a cost/benefit analysis to ensure the potential improvement is viable and cost effective

## Slide 5: Improve Phase
The Project team tests the proposed solution using a pilot and validates the improvement
The improve phase concludes when the project team conducts second capability analysis on the new process and demonstrates valid improvements

## Slide 6: Improve Phase Objectives
Lead a brainstorming activity to identify improvement alternatives
Effectively evaluate alternatives
Complete the improvement phase FMEA
Perform a Cost/Benefit Analysis on a process improvement
Create a “Should be/Future state” process map
Conduct a process improvement pilot
Analyse process capability to validate improvement gains

## Slide 7: Improve Phase Outcomes
Generate and test alternative improvements to the issue’s root cause
Utilise new knowledge on the causes and impacts of potential product/process failure modes
Recognise the benefits received from implementation of the improvement outweigh implementation costs

## Slide 8: Improve Phase Outcomes
Identify how the “Should Be/Future State” process map process will operate once the improvement is in place
Recognise items of the pilot to ensure the improvement performs properly and it does not introduce new problems into the process
Recognise that second capability analysis will demonstrate if the improvements have been made and validate the improvement

## Slide 9: Generate Improvement Alternatives
The first step of the Improve Phase is a series of activities for generating alternatives to test as product/process improvements
Two techniques are used to generate and evaluate improvement alternatives (1) Brainstorming and (2) Design of Experiments
The outcome of this step will be the selection of the best potential improvement alternatives for addressing the problem as specified in define phase

## Slide 10: Generate Improvement Alternatives
Three-Step Process
Define improvement criteria
Generate possible improvements
Evaluate improvements and make the best choice

## Slide 11: Generate Improvement Alternatives
The team must make sure the purpose of the improvement is clearly identified and understood by all members of the project team
Developing specific criteria will help the team focus on the results to be achieved and the resources available to implement the improvement
The criteria will also provide the basis for evaluating alternative choices

## Slide 12: Generating & Evaluating Improvement Alternatives
The project team will identify a wide range of potential improvements that might satisfy the criteria
The team will assess each alternative in terms of how well it meets the criteria
During this evaluation, risks are carefully assessed and adverse consequences are considered

## Slide 13: Develop Criteria for Improvements
The project charter offers a good starting point for developing improvement criteria
Review the problem statement, the project goal, and the CTQs
In developing the improvement criteria, consider the three general categories of quality, time and cost as related to desired results, restrictions, and available resources
The criteria should be specific e.g. 20% reduction in cycle time”

## Slide 14: Develop Criteria for Improvement
Quality
- Correct delivery and location
- Proper colour
- Within time specified
Time
- Process cycle time reduction
- Time to implement
Cost
- Cost reduction in process
- Cost for implementation
- Cost to operate

## Slide 15: Defining Improvement Criteria
Once a criteria has been determined, the Project team should rank the criteria based on how they influence the improvement choice
Criteria should be divided into two basic categories; absolute requirements or musts, and comparison criteria or desirables

## Slide 16: Defining Improvement Criteria
Look for those criteria that are mandatory for the success of the improvement
The improvement will fail if these results are not achieved, resource limits are exceeded, or policies are violated
These are called must criteria

## Slide 17: Defining Improvement Criteria
Not every situation will have must criteria, but most situations have criteria that, while not essential, are nevertheless desirable
These desirable criteria vary in their degree of importance when choosing the improvement

## Slide 18: Refining Improvement Criteria
Clarify everyone’s understanding about all criteria by discussing and restating until there is a common understanding of exactly what is meant
The list can be refined by (1) Combining similar criteria (2) Eliminating duplicates and (3) making each criteria as specific as possible
After criteria have been refined and divided into musts and desirables, weigh the desirables by relative importance on a scale of 10 to 1

## Slide 19: Refining Improvement Criteria
The desirable criterion that emerges as most important should be designated a 10 with the other desirable criteria assessed relative to that benchmark
In some decisions, two or more criteria will be determined to be of equal importance and should be assigned the same weight
Once a weighted list of improvement criteria have been developed, the Project Team can move ahead with generating potential improvements

## Slide 20: Purpose of Brainstorming
Brainstorming is a technique to generate a large number of ideas in a relatively short period of time
Brainstorming leverages the knowledge, ideas, and experience of several people to generate a comprehensive set of ideas

## Slide 21: Brainstorming Guidelines
Take turns, make sure everyone has an equal opportunity to contribute
Listen to and respect other ideas
Build on existing ideas
Stay focused on the topic
Do not criticise ideas

## Slide 22: Structured/Unstructured Brainstorming
Structured: - every person in a group must give an idea as his/her turn arises in the rotation or pass until the next round. This approach forces even shy people to participate, but it can create a certain amount of pressure to participate
Unstructured: - group members simply give ideas as they come to mind. It tends to be more relaxed, but it increases the risk of domination by the most vocal members of the Project Team

## Slide 23: Brainstorming Practices
Agree on and write down a brainstorming objective
Allow all team members to contribute
List all ideas on flip charts or Post-it notes
Continue until everyone’s ideas are exhausted
Review the list for clarity of thoughts, and eliminate duplications
Use as input for the Payoff Matrix

## Slide 24: Standard Brainstorming Practices
Kick off the session with the question, “How can the causes of the problem be eliminated?”
To keep ideas flowing, follow-up questions can be asked, including (1) “How does this problem compare to similar situations?” (2) What experience have participants had in solving similar problems?”
Record the ideas in the exact words of the speaker; don’t interpret

## Slide 25: Standard Brainstorming Practices
Be aware that “listing” is not brainstorming
Review and clarify potential improvements following the brainstorming session, and ensure that all participants understand each item
Combine similar ideas, but ensure that none are eliminated

## Slide 26: Payoff Matrix
Once the list of potential improvements has been generated the team will begin to evaluate the improvements
This evaluation process will help the team select the best improvement alternative to develop further
One of the tools frequently used to evaluate improvement alternatives is called Payoff Matrix
The Payoff matrix looks at the relationship between the benefit received and effort required to implement the improvement

## Slide 27: Payoff Matrix
Add Figure

## Slide 28: Payoff Matrix
Place each improvement in the appropriate quadrant of the Payoff matrix
Eliminate all low payoff improvements from further consideration
Look for ideal improvements that have a high payoff and a low effort; however, improvements that fall in the high payoff and high effort are also worth further evaluation

## Slide 29: Evaluating Improvements
Evaluate the improvements that appear to offer the highest benefit compared to the amount of effort required to implement them
Screen alternatives against MUST criteria
Use this to eliminate unacceptable alternatives
Make a go/no- go decision

## Slide 30: Evaluating Improvements
To evaluate high-payoff improvement alternatives that meet the must criteria:
Score alternatives given against desirable criteria
Assign score of 10 to alternatives that best fit criteria
Assign scores of less than 10 to alternatives that fit less well
Total scores for each alternative

## Slide 31: Evaluating Improvements
Evaluate the remaining high payoff improvements that meet must criteria by ranking them against the desirable criteria
This will allow the Project Team to select the best improvement
This ranking is accompanied using a criteria matrix similar to the cause and effect matrix

## Slide 32
Add Criteria Matrix P.15

## Slide 33: Evaluating Improvements
Select the best potential improvements, using a criteria matrix as follows:
Must criteria: Vehicle A and Vehicle B
List desirable criteria
Weigh desirable criteria
Score improvements against desirables
Cross-multiply and prioritise

## Slide 34: Evaluating Improvements Exercise
Brainstorm potential ideas as to how the university catering can be improved. Apply Payoff Matrix and Criteria Matrix to determine the best improvements

## Slide 35: What is Experimental Design
Organising the way in which one changes one or more input variables (Xs) to see if any of the variables, or any combination of those variables affect the output (Y) in a significant way

## Slide 36: Definition of Experimental Design
A well-designed experiment eliminates the effect of all possible X’s except the ones that are changed
If the output or “response variable” changes significantly, it can be tied directly to an input X variable that was changed rather than some other X variable that was not changed

## Slide 37: Benefits of Statistical Experiments
Short time to obtain results
Relatively low cost
Excellent chance of detecting optimal variable levels
Very high confidence in results
Increased ability to identify independent main and interaction effects

## Slide 38: Experiments Compared to other Techniques
Observation: - takes a long time, costs a lot of money, has a small probability of defecting optimum levels, has a low confidence in results, and offers no ability to identify independent main and interaction effects
Guessing: - is only slightly better than observation, and still offers no ability to identify independent main and interaction effects

## Slide 39: Experiments Compared to other Techniques
Expert judgement: - further improves, but still offers no ability to identify independent main and interaction effects
Conducting one-factor-at-a-time experiments improves the chances of finding optimum levels, but increases financial costs and time spent, and still fails to identify independent main and interaction effects

## Slide 40: Strategy for Experimentation
Select the response variable(s) – Y
Select the independent factor(s) – X
Choose the factor levels
Select the experimental design
Run the experiment/collect the data
Analyse the data/draw conclusions
Determine next steps

## Slide 41: Strategy for Experimentation
As with brainstorming, the Project Team will review the Problem Statement and Project Goal in the Project Charter to ensure that everyone on the team has a clear view of the improvement criteria
With an understanding of the improvement criteria, the team will follow the strategy outlined above to generate and evaluate potential improvements

## Slide 42: Strategy for Experimentation
When determining factors to use in experimentation, the Y= f(x) relationship is examined:
The response variables are the customer CTQs identified in the Project Charter
The independent factors relate to all the X’s identified in the Process Map
During the experiment, the team will control the X’s and monitor the impact on the Y’s

## Slide 43: Design of Experiments
Add Diagram P.20

## Slide 44: Design of Experiments
Screening: - consider all the factors. The team will use low resolution DOE to eliminate factors that are not deemed to have a major impact on the response variable
Characterisation: - further refine the list of factors (B, F, K, J) through the use of higher resolution DOE. This stage will identify the two to three key factors that have the greatest impact on the response variable
Optimisation: - final factors (F and K) are evaluated through full factorial experimentation

## Slide 45: Design of Experiments Vs. One Factor at a Time Testing
Typically, experiments are designed to test the interaction of multiple variables instead of isolating individual variables
Isolating and testing one factor at a time can lead the team to miss the best set of factors for the solution
An independent factor may not only impact the response variable, it may also impact other independent factors and change the way they relate to the response variable

## Slide 46: Barriers to Effective Design of Experiments (DOE)
Problem definition is not clear
What to measure is unclear
Objectives of the experiment are not clear
Perception that DOE is costly and time consuming
Teams lack understanding of DOE strategies and tools
Brainstorming is adequate

## Slide 47: Barriers to Effective Design of Experiments (DOE)
Value of the experiment is not recognised
Team is not confident during the early stages
DOE lacks management support
Organisation has expectation of instant results
Team lacks adequate coaching
Measurement system doesn’t pass Gage R & R

## Slide 48: Improve FMEA Phase
Teams complete the improve phase FMEA on any tasks or activities that will be modified as a result of the project
This FMEA is used to anticipate, and address potential failures introduced as a result of the proposed changes
Actions should address potential problems prior to implementing the changes

## Slide 49: Perform Cost/Benefit Analysis
Once the FMEA has been conducted, the Project Team should perform a Cost/Benefit Analysis to validate that the benefits resulting from implementation of the proposed improvement outweigh the implementation costs

## Slide 50: Cost/Benefit Analysis
A Cost/Benefit Analysis weighs the real costs of an improvement under consideration against the potential benefits of the improvement (e.g. return on investment)
The total benefit of the improvement should outweigh the cost of implementation

## Slide 51: Conducting a Cost/Benefit Analysis
Consider all costs associated with implementing the improvement
Determine the benefits of a fully implemented improvement using the same measurement as used in determining costs (e.g. time, costs, materials)
Compare the real costs of the improvement against the anticipated benefit (typically benefits are accrued for a limited time period like one year

## Slide 52: Conducting a Cost/Benefit Analysis
First, consider all costs associated with getting the improvement up and running
Examples include: capital investment needed, implementation costs; start-up costs (training, lost production during switch from the old to new process); operation costs (additional cost of running new process compared to old process

## Slide 53: Conducting a Cost/Benefit Analysis
Next, quantify the benefits of the proposed improvement
Calculate or estimate the known benefits and potential benefits associated with the proposed improvement
In many cases, this requires making assumptions (e.g., the proposed improvement will result in a 25% improvement in productivity
Finally, use an ROI approach or a simple comparison of costs and benefits to determine feasibility of the improvement

## Slide 54: Create “Should Be/Future State” Process Map
Once the team has selected the best improvement alternative, they must develop a process map for how the process understudy “should be” if the improvement is implemented
This “Should Be/Future State” process map will provide a tool to explain the improvement to others and to guide the implementation efforts

## Slide 55: Create “Should Be/Future State” Process Map
Start with the “As-Is/current state” process map
Review solution for impact on activities
Identify tasks/activities that are to be eliminated (e.g., non-value added tasks/activities)
Identify tasks/activities that are to be combined or re-sequenced
Re-draw the process map
Verify with a process walk-through

## Slide 56: Pilot
Before fully implementing an improvement, the project team should pilot or test it on a smaller scale in order to better understand its effects and to learn how to make the full-scale implementation more effective
Ample time and effort should be spent developing the pilot to ensure that all potential risks have been identified

## Slide 57: Purpose of Piloting
Having an opportunity to revise the improvement before full implementation
Determine the best way to implement the improvement
Lower the risk of failure
Confirm expected results and relationships (of Y and X)
Have the ability to better predict costs and benefits

## Slide 58: Purpose of Piloting
Increase the opportunity for feedback
Obtain buy-in from affected personnel
Accelerate implementation of the improvement

## Slide 59: Purpose of Piloting
A pilot should always be conducted
The consequences of not conducting a pilot could severely impact the success of a project
Implementing improvements and changing how people perform their jobs without the benefit of a pilot can limit the buy-in from the organisation

## Slide 60: Conducting a Pilot
Ensure strong leadership from management
Thoroughly plan pilot activities
Create buy-in from employees and train then as needed
Prepare a measurement plan
Monitor results
Debrief/make necessary changes afterward

## Slide 61: Conducting a Pilot
The pilot plan should include improvement goals, current process measures, and timing for all pilot activities
Buy-in is created by conducting employees briefings to check for understanding and then answering employee concerns
Pilot measurement should be recorded and results should be communicated to management and all impacted employees

## Slide 62: Conducting a Pilot
The pilot needs to be monitored to ensure the plan is being implemented as designed
Pilot results should be debriefed and necessary changes should be made to the proposed improvement
As an alternative simulation or modelling can be considered if piloting is too expensive or difficult

## Slide 63: Collecting Data
It is critical to use the same data collection tools, because the data collected in the pilot will be compared to the data collected during the Measure Phase to validate improvement
Use different data collection tools may result in data that cannot be compared

## Slide 64: Validate Improvement
Following the pilot, the project team will evaluate the results and validate improvements prior to progressing to the next step of the DMAIC methodology

## Slide 65: Validating Improvements
To validate improvements, compare the pilot sigma value to the sigma value calculated during the Capability Analysis

## Slide 66: Summary Improve Phase
Learned how to: -
Generate and test alternative improvements to the issue’s root cause
Identify the causes and impacts of potential product/process failure modes
Recognise the benefits received from implementation of the improvement outweigh implementation costs

## Slide 67: Summary Improve Phase
Learned how to: -
Develop the “Should Be/Future State” Process Map process will operate once the improvement is in place
Recognise how to use the pilot to ensure the improvement performs properly and it does not introduce new problems into the process
Recognise that second capability analysis will demonstrate if the improvements have been made and validate the improvement