# Meeting Notes

| Committee: Williams Web Design Hosting company Meeting |  |  | Chair: Steffan | Date of meeting: 30/01/2018 |
| --- | --- | --- | --- | --- |
| Present: Steff L, Ricky J, Harry H, Ash S, Paul W |  |  |  |  |
| Apologies/Not present: Paul J |  |  |  |  |
| Minutes of Last meeting: | Y Y Accepted | Minutes sent to: Steff L, Ricky J, Ash S, Harry H, Paul J, Paul W |  |  |
|  | Y Y Revised | Copies to: Paul J |  |  |

|  | Agenda Item | Decision | Action by | Target Date |
| --- | --- | --- | --- | --- |
| 1 | Project overview with dates / work | After speaking with the members of the team, the group has decided all the work given out within the meetings fit everyone’s skills and mind set. | Steff L. | 30/01/2018 |
| 2 | Defining the project task | After speaking with everyone, we have all decided that everyone’s roles will be as follows; Ricky – Project Plan, project manager Paul – Risk Assessment, Benefits Steff – Cost Harrys – PowerPoint, Version Control / Quality Control Ash – PID | All | 30/01/2018 |
| 3 | Task Allocation | We have requested all members to send their work off at the correct times and dates to ensure no issues or problems within the allocated time. | All | 16/02/2018 |
| 4 | Quality control issues | While speaking with the group, it has been deemed important to ensure quality control is maintained and therefore Harry and others will ensure the standards are up to scratch. | Harry | 16/02/2018 |
| 5 | Define timescales | Each team member is to keep track and make updates on their work for quality control to ensure requirements are met within the requested times. | All | 30/01/2018 |
| 6 | Define project plan | The recorder (Ricky) Will wait for everyone’s information on tasks and times before completion of the project plan. | Ricky | 02/02/2018 |
| 7 | Chair member for next meeting | We have all agreed that the next chairperson will be Ashleigh. | All | 16/02/2018 |
| 8 | Date and Time of next meeting | All the members have agreed that the next meeting will be held at 16/02/2018 using discord as our head of communication. (Discord is a free service that allows user to create calls, cams and allow users to share their screen and documents live.) | All | 16/02/2018 |
| 9 | File naming and paths | We have all agreed on using standardisation for file naming, this is done using the following syntax; (NameOfFile_MemberName_V-1.Doc) (NameOfFile-_MemberName_V-2.1.Doc) | All | 30/01/2018 |
| 10 | Health and safety | Discussing with the team we have all deemed it is important to ensure everyone’s safety while doing the Project, this includes taking breaks to relieve eye strain and back issues. We also take into consideration members sanity and stress to ensure the right amount of workload. | Ricky, Steff | 30/01/2018 |
| 11 | AOB | The member Paul commented that he will not be present for the meeting on the 16/02/2018 | Paul | 16/02/2018 |