## Slide 1: KHALED KHALIQ
BMSW5104
MANAGING PROJECTS IN THE ORGANISATION
STUDENT NO : 1910834
LECTURER : ISAIAH OINO

## Slide 2: Project Outline/Scope/Description
PART B – extension of a restaurant
Enable an extensive dining area to accommodate increased bookings
Utilise the area for multiple uses (family parties, birthdays etc)
Time frame – 3 months with extension time of 6 weeks
Main aim: TO GENERATE EXTRA DINING AREA WITH A BEATUIFUL OUTLOOK FOR THE TERRACE IN SUMMER, WHILE BEING ABLE TO UTILISE THE AREA ALL YEAR AROUND
The estimated cost of the project should be £12500 with a contingency of £3500 bringing the maximum spend of the project to be £16000 but with an emphasis to complete within £14500 if possible.
The scope may creep due to finishing on the fixtures and fittings as prices may increase as time goes on and this has been accounted for within the budget.

## Slide 3: Communication Methods
Most trusted staff – to ensure less problems and good communication
Most experienced staff – better to hire people who know what they are doing
Communication at this stage of a construction project is essential and collaboration between management staff and construction team are essential to make the project a success
The methods that we will use during this project will it range from writing to phone to email to making video calls and whatever other sources of communication that may be needed to make the project successful

## Slide 4: Project Managers
Myself as the project manager
Manager for securing the restaurant finance and capital during this period (TBD)
Manager for any licenses and permits needed (TBD)
Manager for restaurant marketing and insights (TBD)

## Slide 5: Work breakdown structure
In this project the approach used will be the top-down approach so the biggest part is the actual extension itself then we break this down into smaller parts
Once this stage is complete the actual main building work will take place including any demolition and clearing area for work to begin which will also require use of a maxi skip as advised by the builders.
The next stage will be for all necessary building work and flooring work and then the ceiling and electrical points and lighting stage, after this all the fixtures and fittings will be next
After this stage there will be a thorough clean down and check of all fittings and doors sockets and lights to make sure everything is in good working order.

## Slide 6: Conclusion
To conclude this project is considered a great success as it was well laid out with project scope and description and good analysis on stakeholders including a work breakdown structure on costs and resources was also outlined the project went very well and carried out any risk assessments thus enabling the project to be successful.
Overall, the project is considered successful although future projects of this type will ultimately be easier to control as we have learned from doing this project and in future projects like this, we will be able to learn from our past experiences and not make the same mistakes again which will enable us to keep a better control on the spend and time of the project.

## Slide 7: Reference List
Harned, B. (2019). What Is a Work Breakdown Structure? Teamgantt https://www.teamgantt.com/blog/how-to-estimate-projects-accurately-using-a-work-breakdown-structure (Accessed on 1/12/21)
Khan, A. (2006). Project Scope Management. Cost Engineering, 48(6). https://brainmass.com/file/225952/Khan.pdf (Accessed on 1/12/21)
Ahuja, V., Yang, J. and Shankar, R. (2009), "Benefits of collaborative ICT adoption for building project management", Construction Innovation,. Available at: https://www.emerald.com/insight/content/doi/10.1108/14714170910973529/full/html (Accessed on 1/12/21)
Kissflow (2021) How to Stay Organized at Work and Manage Projects Better – 9 Simple Steps. Available at: https://kissflow.com/project/how-project-managers-stay-organized-at-work/) Accessed on 1/12/21)

## Slide 8: Questions