## Slide 1: Methodologies

## Slide 2: Objectives
Give a definition for a methodology
Describe three examples of methodology
Categorise those that are AGILE methodologies
Identify an appropriate methodology for a given project

## Slide 3: Software Development Process
Requirements gathering anad analysis
Design
Implementation
Testing

## Slide 4: Implementation
Realisation of a software element based upon the prior analysis and design
The most popular element of the process
Requires the least amount of time for the whole process

## Slide 5: Decisions, Decisions
What language should the implementation occur in ?
  This is informed by the analysis stage, preference of the client and features of the language.
What frameworks should be utilised ?
  See above
What standards should be utilised ?
  See above

## Slide 6: Processes, Models and guidelines
As a result of the requirements analysis ….
  We know what the system needs to do.
As a result of the design stage….
  We know how the system fits together and operates
How do we know how to implement the software ?
  Sometimes there is no plan
  There are well-defined processes for approaching this task
    Methodologies

## Slide 7: Methodology
What is a methodology ?
  A plan for approaching the implementation task
How does it benefit the developer ?
  Provides a rigid process
  Allows for a well-defined sequence
  Avoids confusion
Why do some developers avoid using them ?
  Personal preference
  Size and nature of a given project
  Personal work

## Slide 8: Categorisation
There are literally hundreds of methodologies, how do we distinguish between applicable options ?
  The nature of the project
  The preference of the team
  The preference of the client

## Slide 9: Unified Process
software development process
who, what, when and how
Jacobson, Booch, Rumbaugh
Object-oriented Software Process (OOSP)

## Slide 10: Unified Process
use case driven
  user requirements captured using Use Cases
  sequences of actions performed by system
  basis for design and implementation
architecture centric
  structure of system and sub-systems
  component interaction and communication
  hardware deployment

## Slide 11: Types of Methodology
iterative
  mini-project
  analysed, designed, implemented, tested
  baseline generated
incremental
  difference between consecutive baselines
  gradual development to delivered system
  step-wise refinement

## Slide 12: Unified Process
iteration workflows
  requirements, capture what system should do
  analysis, refine requirements
  design, realisation of requirements
  implementation, producing software
  test, verification of implementation

## Slide 13: Unified Process
UP lifecycle
  inception
  elaboration
  construction
  transition
workflows each have associated lifecycle
emphasis dependent on position of iteration within project

## Slide 14: Unified Process

## Slide 15: Unified Process usage
Is this an agile methodology ?
  No
How do we Know ?
  Process is incremental and iterative
  Very rigidly defined

## Slide 16: Can we be a bit more AGILE
There are methodologies that more specifically fit the AGILE Manifesto, What are they ?
  Dynamic Systems Development – DSDM
  Rapid Application Development – RAD
  Rational Unified Process – RUP
  Extreme Programming - XP

## Slide 17: Agile v UP
Both iterative – Agile shorter iterations
UP predictive, more structured
Agile adaptive, more direct communication with customer
Agile develops single features – but more refactoring as extras added
Agile develops working, usable software more quickly
Small versus large projects

## Slide 18: Why so many methodologies ?
Everyone thinks that their approach is better
Everyone has a perspective
There is no right or wrong way to approach the task
Everyone wants a PhD

## Slide 19: Rapid Application Development
What is RAD ?
  Rapid application development is an AGILE methodology
What stages does it have ?
  Requirements Analysis
  User design
  Construction / Implementation
  Cutover

## Slide 20: Requirements Analysis
Mirrors the purpose of requirements gathering within UP
What is the difference between UP requirements and RAD requirements ?
  Less rigid in structure
  Promotes discussion
  Places the user in this discussion rather than getting final sign off

## Slide 21: User Design
Design stage, what it says on the tin
The user will propose models, prototypes and interfaces
This is a continuous process throughout for the realisation of specific features

## Slide 22: Construction / Implementation
Reflective of the SDLC counterpart
Involves the implementation of software as identified within the analysis and design stages
Users may still be involved throughout this process and propose changes as artefacts are being realised

## Slide 23: Cutover
The delivery Phase
Software is supplied to the user, and employed through means of some changeover method
User training is provided
Delivered far sooner than the efforts of SDLC

## Slide 24: Advantages
Feature identification
Feature realisation and testing
Increased speed
Reduced initial paperwork

## Slide 25: Disadvantages
Lack of control over the system
Feature creep
Dinosaurs
Lack of appropriate or sufficient design

## Slide 26: Tasks
What is XP ?
How does it differ from the unified process ?
How does it differ from RAD ?
What are the key components for the process to work effectively ?