Feasibility Contribution – 1550329


Site/Location

Access – Pedestrian, Vehicular – Highways’ Restrictions

Conduct a transport assessment to ensure no adverse traffic impact.​ As Developers are responsible for Funding Infrastructure Enhancements (bridge) and community improvements to support accessibility and reduce traffic strain (cost incurred).​ Allowance for temporary on-site parking during construction to alleviate local disruption.​

Archaeological Status

Not known archaeological significance however due to the surrounding properties it is advised that an archaeological watching brief is undertaken to ensure satisfaction that nothing of significance is disturbed during the site clearance.

SSI / SSSI / SNCI / AONB Status

The area is not a of significance however the area to the west is a conservation area therefore allowances should be made to ensure minimal distruption to the surrounding infrastructure. Percussive equipment should be avoided where possible, (i.e. extraction piling system used to avoid disturbance to these listed buildings.) The area is not contained within an area of outstanding natural beauty. 
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Condition Survey – Bats, Birds / reptiles etc

No ‘active’ nesting of either bats or birds are present on site. It is recommended that a bat and birds survey is undertaken to ensure that necessary protection can be put in place.

Visual Survey / Photographs for incorporation into study

[image: A screenshot of a video

AI-generated content may be incorrect.]
Google Maps (2018)

Photograph showing the previous building use which is now demolished.
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The current site condition showing the bus station has now been demolished however there is a hard standing remaining.

Alternate Site

Due to the site already being purchased. No alternative site recommendations at this time.

Site location plans – OS Database
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Merthyr Tydfil County Borough Council (2023)

a. Discharge of conditions 3 (Material Finishes) of planning permission P/20/0161 relating to new retail units.
b. Refers to the introduction of an ATM Tablet.
c. Conversion of first floor cafe into a flat, erection of second floor rear extension and conversion of enlarged second floor into another flat and other external alterations.
d. Change of use from toy store (A1) to tattoo/piercing shop (sui generis)



Ecological Survey
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There is currently a hardstanding area which is left over from the old bus station depot. At this time, we do not believe that there should be any significant signs of wildlife homed in this area. A further EIA report will need to be undertaken to establish whether there are any further points of homed animals in this area.

On site clearance of the hardstanding area, we recommend some form of soft landscaping is introduced with bushes, plants and trees to ensure that wildlife can safely live in the area. 

4.18	Tree Assessment
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Merthyr Tydfil County Borough Council (no date).
There are two trees on the southwest side of the site, these will need to be protected for the duration of the woks. No damage can be caused to these with risk of fine if damaged. 

Accommodation Requirements

Space Requirements – Internal & external car parking

Client requested a tarmac’d carpark to be installed at the bottom of the site for on completion of the theatre building. This can be used for site parking when theatre events are not taking place. 


Comparison with similar scheme previously undertaken.

Three comparative costs have been used for Calculating a budget, a similar theatre scheme carried out in Liverpool. A BCIS scheme was analysed carried out in London and a SPONS rate was used. These three cots were used to provide a comparative costs assessment for the job. These three sections were compared and the highest of the three was used for budgeting purposes. (Extract of comparison for budget shown below).
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External works; infrastructure, landscaping

Hard and soft landscaping required to the surrounding area, with the need for steps to the lower section of the site. 

Client has requested a quotation to be provided for the budget reported as to whether they could cover the works to the bridge included within the initial phase of the project.

Equipment / fixed and loose furniture

Allowance to be made for the theatre fit out. Client has stated that after hand over café furnishing will be undertaken by themselves.

Access for disabled persons

The front area will need to be hard landscaped to ensure that there is access into the front of the building. There lower section is to have steps down for access with a lift installation be undertaken within a further phase for access.

Internally there will be lifts installed to both the theatre side for performers as well as a further lift allowing access up to the top floor café.

Security

Site security will be required throughout the project due to the high levels of theft in the area. 

Flexibility of use

The client has requested the multipurpose space be available for the use of cafes as well as theatres set up for performances for use of the Joesph Parry Theatre Group.



Budget Estimates - Electronic copy also attached.
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Extension and refurbishment of a theatre that was originally
converted from the 19th century Hope Hall chapel

‘The scope of work includes a 400 seat adaptable auditorium, a smaller
performance and development space, a large rehearsal room, public foyers,
echibition spaces, workshops and ancillary spaces.

‘The building makes use of the complex and consirained site geometry by arranging
the public spaces around a series of half levels, establishing a continuous winding
promenade from street to auditorium. The auditorium s an adaptable thrust stage
space of 400 seats, constructed from the reclaimed bricks of Hopa Hall and
manifesting as the intemal walls of the foyers.

Extemally, local red brick was selected for the walls and four large ventilation
stacks, giving the building a distinct silhoustte and meshing it into the surrounding

architacture.

The entire fagad is a large, collaborative wark of public art. The design combines
thermally massive construction with a series of natural ventilation systems.

Data

Begun: Nov 2011
Completed: Oct 2013

Floor area: 4,690m?

Soctor: Arts and culture

Total cost: £13.4M

Procurement: JCT 2005

Address: Hope Street, Merseyside,
Liverpool, United Kingdom

Tags ©

Auditorium, Liverpool, RIBA Award,
RIBA Award 2014, Stifing Prize
shortist 2014, Stiring prize shortisted,
Stiring Prize winner, Stirling Prize
working details, Theatre

Materlals &

Brick, Red brick
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