EXERCISE 4. RISK MANAGEMENT

You are the project manager for the construction of a new building in the SA1 Docks for UWTSD. As you know, this area is filling and contaminated land due to previous industrial activities.

You are in charge of making the risk management for the excavation and foundation. Considering the existing risks with the existing type of soil, answer the following:

- Define hazards we can find with this soil that can affect our estimated budget.

- Design how you are going to make your risk assessment and the levels of risk. Then, you have to assess the previous hazards.

- Establish measures to avoid or reduce these hazards.

- Calculate residual risk and explain any contingency plans for it.

You must make a risk assessment template of your own and answer altogether drawing a table with the proper information in each cell.